BENGALURU CENTRAL CITY CORPORATION

Executive Engineer, (Building Maintenance & Transport), BCCC, Annex-2 Building, Ground floor, GBA Head office Premises, NR Square, Bangalore 560 002.

…………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………--------------------------

No. EE/B.M&T/TEND/        /2026-27                                                      Date: 00.00.2026

SECTION 1: INVITATION FOR TENDER (IFT)

(TWO COVER SYSTEM)

(Short Term Tender Notification)

(Through GOK KPP-Portal only)

- The Executive Engineer, (Building maintenance &Transport), invites tenders on behalf of the Hon’ble Commissioner, BCCC, Bengaluru from eligible Tenderers for the construction of works detailed in the table below. The tenderers may submit tenders for works given in the table through kpp portal of the Government of Karnataka (viz https://kppp.karnataka.gov.in).The Tenderers are advised to note the minimum qualification criteria specified in Clause 3 of the Instructions to Tenderers to qualify for award of the contract.

- Tender documents may be downloaded from the kpp portal of the Government of Karnataka from 00.00.2026

- Tenders must be accompanied by Earnest Money Deposit specified for the work in the table below. Earnest money deposit will have to be in any one of the forms as specified in the Tender document and shall have to be valid for 90 days beyond the validity of the tender.

- Tenders must be submitted online through kpp portal on or before 17.30 hours on 00. 00.2026 and the opening of tenders will be as per the kpp portal guidelines.

- Other details can be seen in the tender documents.

- GST shall be paid to the tendered amount separately.

| Sl. No. | Name of the Work | Approx. Amount put to tender (Excluding GST) (In Rs) | EMD (In Rs) | Cost of Tender form | Period of Completion | Tender Type |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Providing Borewell & Improvements To Sir Puttanna Chetty Town Hall In BCCC Limits | 67,10,489/- | 1,34,500/- | As per kpp Portal | 8 Months including Monsoon period | Two Cover System |

Calendar of events:

- Availability of Tender Document: 			      00.00.2026 onwards.

- Last Date for uploading the Filled Proposals: 	               00.00.2026 17:30 hrs

- Opening of Proposals: 		                                             00.00.2026 at 17:30 hrs.

NOTE:

- Aspiring Bidders/Contractors who have not registered in kpp should register before participating through the website https://kppp.karnataka.gov.in

- Before submission of online bids, bidders must ensure that scanned copies of all the necessary documents have been attached with bid.

- All the required information required for Bids must be filled and submit online.

- For details, registration and e-payment visit GOK kpp website https://kppp.karnataka.gov.in or contact kpp Helpdesk at 080 – 22441076

- Corrigendum’s/Modifications/Corrections, if any will be published in the https://kppp.karnataka.gov.in only.

- This tender notice can also be seen on the BBMP website www.bbmp.gov.in.

Sd/-

Executive Engineer

Building Maintenance & Transport

Bengaluru Central City Corporation

Copy Submitted to the:

- Personnel Secretary to Hon’ble Administrator to bring into the kind notice of the Hon’ble Administrator.

- Personnel Assistant to Hon’ble Commissioner to bring into the notice of Hon’ble Commissioner.

- Hon’ble Additional Commissioner (Development) for kind information.

- Engineer – in – Chief for kind information.

- Chief Engineer (Zone-2), BCCC for kind information.

- Superintending Engineer (Zone-2), BCCC for kind information.

- CAO / Chief Auditor for kind information.

- I. T. Advisor with a Request to publish the same in the BCCC Website.

- Accounts Superintendent / Cashier for information for necessary action.

- Public Relation Officer, GBA for information and to publish in two leading National Newspapers in Kannada and English.

- Notice board

- Office Copy.

Executive Engineer

Building Maintenance & Transport

Bengaluru Central City Corporation

TENDER DOCUMENT

(TWO COVER SYSTEM)

ADDRESS FOR COMMUNICATION

EXECUTIVE ENGINEER

(Building Maintenance&Transport), Annex-2 Building, Ground Floor, GBA Head office premises, N.R. Square, Bengaluru-560 002.

Contents

| Section No. | Description | Page No. |
| --- | --- | --- |
| 1 | INVITATION FOR TENDERS (IFT) | 3 |
| 2 | INSTRUCTIONS TO TENDERERS (ITT) | 5 |
| 3 | QUALIFICATION INFORMATION | 18 |
| 4 | FORM OF TENDER, LETTER OF ACCEPTANCE, NOTICE TO PROCEED WITH THE WORK AND AGREEMENT FORM | 21 |
| 5 | CONDITIONS OF CONTRACT (CC) | 24 |
| 6 | CONTRACT DATA | 45 |
| 7 | SPECIFICATIONS | 47 |
| 8 | DRAWINGS | 47 |
| 9 | BILL OF QUANTITIES | 47 |
| 10 | FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT | 48 |

Note: The tender is through e- mode only and the clauses pertaining to manual tendering will be changed accordingly. Application for blank tender forms is through e – mode. Payment for blank tender form and EMD is through 
e-payment or NEFT challan. Submission of tender is also through online only.

BENGALURU CENTRAL CITY CORPORATION

Executive Engineer (Building Maintenance&Transport), Annex-2 Building, Ground Floor, GBA Head office premises, N.R. Square, Bengaluru-560 002.

……………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………No. EE(B.M&T)/TEND/         /2026-27                                                            Date:

SECTION 2: INSTRUCTIONS TO TENDERERS (ITT)

Table of Clauses

| A. | General | Page No |
| --- | --- | --- |
| 1 | Scope of Tender | 6 |
| 2 | Eligible Tenderers | 6 |
| 3 | Qualification of the Tenderer | 7 |
| B. | Tender Documents |  |
| 4 | Content of Tender Documents | 9 |
| 5 | Amendment of Tender Documents | 9 |
| C. | Preparation of Tenders |  |
| 6 | Documents comprising the Tender | 9 |
| 7 | Tender Prices | 9 |
| 8 | Tender Validity | 10 |
| 9 | Earnest Money Deposit | 10 |
| 10 | Format and Signing of Tender | 12 |
| D. | Submission of Tenders |  |
| 11 | Sealing and Marking of Tenders | 12 |
| 12 | Deadline for Submission of Tenders | 12 |
| 13 | Late Tenders | 12 |
| 14 | Modification and Withdrawal of Tenders | 13 |
| E. | Tender Opening and Evaluation |  |
| 15 | Opening of Technical Bid of all Tenders and Evaluation to determine Qualified Tenderers | 13 |
| 16 | Opening of Financial Bids of Tenders of Qualified Tenders and Evaluation | 13 |
| 17 | Process to be Confidential | 14 |
| 18 | Clarification of Tenders | 14 |
| 19 | Examination of Tenders and Determination of Responsiveness | 14 |
| 20 | Correction of Errors | 15 |
| 21 | Evaluation and Comparison of Tenders | 15 |
| F. | Award of Contract |  |
| 22 | Award Criteria | 16 |
| 23 | Employer’s Right to accept any Tender and to reject any or all Tenders | 16 |
| 24 | Notification of Award and Signing of Agreement | 16 |
| 25 | Security Deposit | 16 |
| 26 | Corrupt or Fraudulent Practices | 17 |

A. General

- Scope of Tender

  - The (Referred to as Employer in these documents) invites tenders from Contractors registered/eligible in appropriate class in KPWD / CPWD / Railways / MES / any state or Central Govt. Organization Tenderers, for the construction of works (as defined in these documents and referred to as "the works") detailed in the Table given in the Invitation for Tenders (IFT). The Tenderers may submit tenders for any or all of the works detailed in the table given in IFT.

- Eligible Tenderers

  - Tenderers shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the Government of Karnataka

  - Tenders from Joint ventures are not acceptable.

  - Any bidder from a country which shares a land with India will be eligible to bid in this tender only if the bidder is registered with the Competent Authority.

  - “Bidder” (including the term ‘tenderer’, ‘consultant’ or Contractor’ in certain contexts) means any person or firm or company, including any member of a consortium or joint venture (that is an association of several persons, or firms or companies), every artificial juridical person not falling in any of the descriptions of bidders stated hereinbefore, including any agency branch or office controlled by such person, participating in a procurement process.

  - “Bidder from a country which shares a land border with India” for the purposes of this Order means:-

(a)	An entity incorporated, established or registered in such a country; or

(b)	A subsidiary of an entity incorporated, established or registered in such a country; or

(c)	An entity substantially controlled through entities incorporated, established or registered in such a country; or

(d)	An entity whose beneficial owner is situated in such a country; or

(e)	An Indian (or other) agent of such an entity; or

(f)	A natural person who is a citizen of such a country; or

(g)	A consortium or joint venture where any member of the consortium or joint venture falls under any of the above.

  - The beneficial owner for the purpose of above clause will be as under:

- In case of a company or Limited Liability Partnership, the beneficial owner is the natural person(s), who, whether acting alone or together, or through one or more juridical person, has a controlling ownership interest or who exercises control through other means.

Explanation-

a. “Controlling ownership interest” means ownership of or entitlement to more than twenty-five percent of shares or capital or profits of the company;

b.   “Control” shall include the right to appoint majority of the directors or to control the management or policy decisions including by virtue of their shareholding or management rights or shareholders agreements or voting agreements;

- In case of a partnership firm, the beneficial owner is the natural person(s) who, whether acting alone or together, or through one or more juridical person, has ownership of entitlement to more than fifteen percent of capital or profits of the partnership;

- In case of an unincorporated association or body of individuals, the beneficial owner is the natural person(s), who, whether acting alone or together, or through one or more juridical person, has ownership of or entitlement to more than fifteen percent of the property or capital or profits of such association or body of individuals;

- Where no natural person is identified under (i) or (ii) or (iii) above, the beneficial owner is the relevant natural person who holds the position of senior managing official;

- In case of a trust, the identification of beneficial owner(s) shall include identification of the author of the trust, the trustee, the beneficiaries with fifteen percent or more interest in the trust and any other natural person exercising ultimate effective control over the trust through a chain of control or ownership.

  - An Agent is a person employed to do any act for another, or to represent another in dealings with third person.

  - A certificate for having read the above clauses is required to be submitted / uploaded by the tenderer separately in the following format:

“I have read the clause regarding restrictions on procurement from a bidder of a country which shares a land border with India; I certify that this bidder is not from such a country or, if from such a country, has been registered with the Competent Authority.  I hereby certify that this bidder fulfils all requirements in this regard and is eligible to be considered”. (Where applicable, evidence of valid registration by the Competent Authority shall be attached.)”

- Qualification of the Tenderer:

  - All Tenderers shall provide the requested information accurately and in sufficient detail in Section 3: Qualification information.

  - To qualify for award of this contract, each Tenderer in its name should have in the last five years i.e. 2021-22 to 2025-26

  - Achieved in at least two financial years an average annual financial turnover (in all classes of civil engineering construction works only) of Rs.67.11 Lakhs. Further, the Financial Turnover of the Previous Years shall be given a Weightage of 10% per year to bring them to the Price Level of 2025-26. In support of this, the tenderer shall furnish the Certificate from Chartered Accountant along with the Proposal.

  - Satisfactorily completed (at least 50% of the contract value), as prime contractor, at least one “Similar Nature of work / Construction / Renovation of Building” of value not less than Rs.33.56 lakhs. Further, a Weightage of 10% per year will be added to bring them to the Price Level of 2025-26. In support of this, the tenderer shall furnish a Certificate duly certified by the Competent Authority of Rank not below the Executive Engineer along with the Technical Bid.

  - executed in any one year, the following minimum quantities of work:

| SI No | Item of work | Qty | Unit |
| --- | --- | --- | --- |
| 1. | Cement Based Wall putty | 120.06 | Sqm |
| 2. | Painting work | 120.06 | Sqm |
| 3. | Earthwork Excavation | 38.88 | Cum |
| 4. | Parking Tiles/paver block/granite | 140.00 | Sqm |
| 5. | Borewell | 1.00 | Nos |

  - Deleted

  - Deleted

  - Each Tenderer should further demonstrate :

- Deleted.

- liquid assets and /or availability of credit facilities of no less than 
Rs. 20.14 Lakhs (Credit lines/ letter of credit/ solvency certificates from banks for meeting the fund requirement etc.

  - To qualify for a package of contracts made up of this and other contracts for which tenders are invited in this IFT, the Tenderer must demonstrate having experience and resources to meet the aggregate of the qualifying criteria for the individual contracts.

  - Sub-contractors’ experience and resources shall not be taken into account in determining the Tenderer’s compliance with the qualifying criteria except to the extent stated in 3.2 (d) and (e) above.

  - Tenderers who meet the above specified minimum qualifying criteria, will only be qualified, if their available tender capacity is more than the total tender value. The available tender capacity will be calculated as under:

Assessed available tender capacity = (A*N*2.5 - B)

Where

A = Maximum value of civil engineering works executed in any one year during the last five years (updated to 2025-26 price level) taking into account the completed as well as works in progress.

N = Number of years prescribed for completion of the works for which tenders are invited.

B = Value, at 2025-26 price level, of existing commitments and on-going works to be completed during the next.......years (period of completion of the works for which Tenders are invited)

Note:	The statements showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works listed should be countersigned by the Employer in charge, not below the rank of an Executive Engineer or equivalent.

  - Even though the Tenderers meet the above criteria, they are subject to be disqualified if they have:

  - made misleading or false representations in the forms, statements and attachments submitted in proof of the qualification requirements; and/or

  - record of poor performance such as abandoning the works, not properly completing the contract, inordinate delays in completion, litigation history, or financial failures etc.; and/or

  - Participated in the previous Tender for the same work and had quoted unreasonably high tender prices and could not furnish rational justification.

B.	Tender documents

- Content of Tender documents

  - The set of tender documents shall have all the Sections given in Page 2:

  - Both the sets should be completed and returned with the tender.

- Amendment of Tender documents

  - Before the deadline for submission of tenders, the Employer may modify the tender documents by issuing addenda.

  - Any addendum thus issued shall be part of the tender documents and shall be communicated in writing or by cable to all the purchasers of the tender documents.

  - To give prospective Tenderers reasonable time in which to take an addendum into account in preparing their tenders, the Employer shall extend as necessary the deadline for submission of tenders, in accordance with Sub-Clause 12.2 below.

C.	Preparation of Tenders

- Documents comprising the Tender

  - The tender submitted by the Tenderer shall be in two covers and shall contain the documents as follows::

6.1.1	First Cover:

  - (a)  EMD

(b)  Qualification Information as per formats given in Section 3;

6.1.2      Second Cover:

- The Tender (in the format indicated in Section 4)

- Priced Bill of Quantities (Section 9);

and any other materials required to be completed and submitted by Tenderers in accordance with these instructions. The documents listed under Sections 3, 4, 6 and 9 shall be filled in without exception.

  - Tenderers submitting tenders together with other contracts stated in the IFT to form a package will so indicate in the tender together with any discounts offered for the award of more than one contract.

- Tender prices

  - The contract shall be for the whole works as described in Sub-Clause 1.1, based on the priced Bill of Quantities submitted by the Tenderer.

  - The Tenderer shall fill in rates and prices and line item total (both in figures and words) for all items of the Works described in the Bill of Quantities along with total tender price (both in figures and words). Items for which no rate or price is entered by the Tenderer will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities. Corrections, if any, shall be made by crossing out, initialling, dating and rewriting.

  - All duties, taxes(Excluding GST), and other levies payable by the contractor under the contract, or for any other cause, shall be included in the rates, prices and total Tender Price submitted by the Tenderer.

  - The rates and prices quoted by the Tenderer shall be fixed for the duration of the Contract and shall not be subject to adjustment on any account.

- Tender validity

  - Tenders shall remain valid for a period not less than ninety (90) days after the deadline date for tender submission specified in Clause 12. A tender valid for a shorter period shall be rejected by the Employer as non-responsive.

  - In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the Tenderers may extend the period of validity for a specified additional period. The request and the Tenderers' responses shall be made in writing or by cable. A Tenderer may refuse the request without forfeiting his earnest money deposit. A Tenderer agreeing to the request will not be required or permitted to modify his tender, but will be required to extend the validity of his earnest money deposit for a period of the extension, and in compliance with Clause 9 in all respects.

- Earnest money deposit

  - The Tenderer shall furnish, as part of his tender, earnest money deposit in the amount as shown in column 3 of the Table of IFT for this particular work. This earnest money deposit shall be paid directly on E-portal. The supplier/contractor can pay the Earnest Money Deposit (EMD) in the kpp portal using any of the following payment modes:

  - Credit Card

  - Direct Debit

  - Over the Counter (OTC)

  - National Electronic Fund Transfer (NEFT)

OTC payment procedure

If a contractor/supplier chooses to make payment of EMD/tender processing fees Over The Counter (OTC) in any of the designated Axis Bank branches listed in the kpp web-site (www.eproc.karnataka.gov.in), the contractor/supplier will need to log into kpp system, access the tender for which bid is being created and then select the OTC option under the payment section and print the Challan shown in that section. The printed challan will have the unique bid reference number and the amount to be remitted. Along with the challan, contractor can choose to make the payment either in the form of cash or in the form of Demand Draft. Cheque payments will not be accepted. The contractor is requested to specifically inform the bank officer to input the unique bid reference number printed in the challan in the banking software. Upon successful receipt of the payment, the bank will provide a 16-digit reference number acknowledging the receipt of payment. This 16-digit reference number has to be inputted by contractor in the payment section of its bid as payment confirmation before the bid is submitted (i.e.) as a pre-requisite for bid submission.

NEFT payment procedure

If a contractor/supplier chooses to make payment of EMD/tender processing fees using Reserve Bank of India's (RBI) National Electronic Fund Transfer (NEFT) system, the contractor/supplier will need to log into kpp system, access the tender for which bid is being created and then select the NEFT option under the payment section and print the Challan shown in that section. The printed challan will have the unique bid reference number, account details of Government of Karnataka and the amount to be remitted. The contractor has to submit the printed challan to its bank-branch (NEFT-enabled) and request for an account-to-account transfer, wherein the money will get transferred from the contractors' bank account to GoK's bank account. The contractor should ensure that NEFT transfer instructions are executed and the funds are wired to the Government of Karnataka's principal account before the last date for bid submission and preferably 24 hours before the last date for bid submission. If the contractor's bank transfers/wires the money after the last date for bid submission, the contractor's bid will be liable for rejection. Upon executing the transfer, the contractor's bank will provide a reference number generated by NEFT software as confirmation of transfer, which has to be inputted by contractor in the payment section of its bid as payment confirmation before the bid is submitted (i.e.) as a pre-requisite for bid submission. Also, the account number from which the funds were transferred have to be inputted in the kpp system as part of its bid.

The supplier/contractor’s bid will be evaluated only on confirmation of receipt of the payment (EMD) in the Government of Karnataka central pooling a/c held at Axis Bank

EMD amount will have to be submitted by the supplier/contractor taking into account the following conditions:

- EMD will be accepted only in the form of electronic cash (and not through Demand Draft or Bank Guarantee) and will be maintained in the Govt.’s central pooling account at Axis Bank until the contract is closed.

- The entire EMD amount for a particular tender has to be paid in a single transaction

For details on e-Payment services refer to kpp portal for more details on the

  - Instruments having fixed validity issued as earnest money deposit for the tender shall be valid for 90 days beyond the validity of the tender.

  - Any tender not accompanied by an acceptable earnest money deposit and not secured as indicated in Sub-Clauses 9.1 and 9.2 above shall be rejected by the Employer as non-responsive.

  - The earnest money deposit of unsuccessful Tenderers will be returned within 30 days of the end of the tender validity period specified in Sub-Clause 8.1.

  - The earnest money deposit of the successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

  - The earnest money deposit may be forfeited:

- if the Tenderer withdraws the Tender after tender opening during the period of tender validity;

- if the Tenderer does not accept the correction of the Tender Price, pursuant to Clause 19; or

- in the case of a successful Tenderer, if the Tenderer fails within the specified time limit to

  - sign the Agreement; or

  - furnish the required Security deposit

- Format and signing of Tender

  - The Tenderer shall prepare of the documents comprising the Tender as described in Clause 6 of these Instructions to Tenderers, bound with the volume containing the forms of tender.

  - The original and a copy of the Tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of the Tenderer. All pages of the tender where entries or amendments have been made shall be initialed by the person signing the tender.

  - The Tender shall contain no alterations or additions, except those to comply with instructions issued by the Employer, or as necessary to correct errors made by the Tenderer, in which case such corrections shall be initialled by the person signing the Tender.

D.	Submission of Tenders

- Sealing and marking of tenders

  - Tenderer shall submit the Bid electronically before the submission date and time published.

  - Tenderer shall submit the Bid electronically before the submission date and time published.

  - Tenderer shall submit the Bid electronically before the submission date and time published.

  - Tenderer shall submit the Bid electronically before the submission date and time published.

- Deadline for submission of the Tenders

  - Tenders must be received by the Employer on or before the time & date specified in kpp portal only.

  - The Employer may extend the deadline for submission of tenders by issuing an amendment in accordance with Clause 5, in which case all rights and obligations of the Employer and the Tenderers previously subject to the original deadline will then be subject to the new deadline.

- Late Tenders

  - Any Tender received by the Employer after the deadline prescribed in Clause 12 will be returned unopened to the Tenderer.

- Modification and Withdrawal of Tenders

  - Tender has all the time to modify and correct or upload any relevant document in the portal till last date of Bid submission and time, as published in the kpp portal.

  - The Tenderer may modification and withdraw his tender before the notified last date and time of tender submission.

  - No Tender may be modified after the deadline for submission of Tenders.

  - Withdrawal or modification of a Tender between the deadline for submission of Tenders and the expiration of the original period of Tender validity specified in Clause 8.1 above or as extended pursuant to Clause 8.2 may result in the forfeiture of the earnest money deposit pursuant to Clause 9.

  - Not applicable.

    - Tender opening and evaluation

- Opening of First Cover of all Tenderers and evaluation to determine qualified Tenderers:

  - The Employer will open the First Covers of all the Tenderers received (except those received late or withdrawn), including “MODIFICATIONS FOR FIRST COVER” made pursuant to Clause 14, in the presence of the Tenderers or their representatives who choose to attend at	hours on the date and the place specified in Clause 12. In the event of the specified date of Tender opening being declared a holiday for the Employer, the Tenders will be opened at the appointed time and location on the next working day.

  - Not applicable

  - The Tenderes names, the presence or absence of earnest money deposit (amount, format and validity), the submission of qualification information and such other information as the Employer may consider appropriate will be announced by the Employer at the opening. Late and withdrawn Tenders will be returned unopened to tenders.

  - The Employer shall prepare minutes of the Tender opening, including the information disclosed to those present in accordance with Sub-Clause 15.3.

  - Not applicable

  - The Employer will evaluate and determine whether each tender (a) meets the eligibility criteria defined in ITT Clause 2; (b) is accompanied by the required earnest money deposit as per stipulations in ITT Clause and (c) meets the minimum qualification criteria stipulated in ITT Clause 3. The Employer will draw out a list of qualified Tenderers.

- Opening of Second Cover of qualified Tenderers and evaluation:

  - The Employer will inform all the Qualified Tenderers the time, date and venue fixed for the opening of the Second Cover containing the priced Tenders. The Employer will open the Second Covers of Qualified Tenderers at the appointed time and date in the presence of the Tenders or their representatives who choose to attend. In the event of the specified date of Second Cover opening being declared a holiday for the Employer, the Second Covers will be opened at the appointed time and location on the next working day.

  - Not Applicable

  - The Tenderers' names, the Tender prices, the total amount of each Tender, any discounts, Tender modifications and withdrawals, and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. No Tender shall be rejected at Tender opening.

  - The Employer shall prepare minutes of the Second Cover Tender opening, including the information disclosed to those present in accordance with Sub-Clause 16.3.

- Process to be confidential

  - Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendations for the award of a contract shall not be disclosed to Tenderers or any other persons not officially concerned with such process until the award to the successful Tenderer has been announced. Any effort by a Tenderer to influence the Employer's processing of Tenders or award decisions may result in the rejection of his Tender.

- Clarification of Tenders

  - To assist in the examination, evaluation, and comparison of Tenders, the Employer may, at his discretion, ask any Tenderer for clarification of his Tender, including breakdowns of unit rates. The request for clarification and the response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Tenders in accordance with Clause 20.

  - Subject to sub-clause 18.1, no Tenderer shall contact the Employer on any matter relating to its Tender from the time of the Tender opening to the time the contract is awarded. If the Tenderer wishes to bring additional information to the notice of the Employer, it should do so in writing.

  - Any effort by the Tenderer to influence the Employer in the Employer’s Tender evaluation, Tender comparison or contract award decisions may result in the rejection of the Tenderers’ Tender.

- Examination of Tenders and determination of responsiveness

  - Prior to the detailed evaluation of Tenders, the Employer will determine whether each Tender; (a) has been properly signed; and; (b) is substantially responsive to the requirements of the Tender documents.

  - A substantially responsive Tender is one which conforms to all the terms, conditions, and specifications of the Tender documents, without material deviation or reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Tender documents, the Employer's rights or the Tenderer's obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

  - If a Tender is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the nonconforming deviation or reservation.

- Correction of errors

  - Tenders determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

    - where there is a discrepancy between the rates in figures and in words, the lower of the two will govern17; and

    - where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern.

  - The amount stated in the Tender will be adjusted by the Employer in accordance with the above procedure for the correction of errors and, with the concurrence of the Tenderer, shall be considered as binding upon the Tenderer. If the Tenderer does not accept the corrected amount the Tender will be rejected, and the earnest money deposit may be forfeited in accordance with Sub-Clause 9.6 (b).

- Evaluation and comparison of Tenders

  - The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Clause 19.

  - In evaluating the Tenders, the Employer will determine for each Tender the evaluated Tender Price by adjusting the Tender Price as follows:

  - making any correction for errors pursuant to Clause 20; and

  - making appropriate adjustments to reflect discounts or other price modifications offered in accordance with Sub Clause 14.5.

  - The Employer reserves the right to accept or reject any variation, deviation, or alternative offer. Variations, deviations, and alternative offers and other factors which are in excess of the requirements of the Tender documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Tender evaluation.

  - If the Tender of the Successful Tenderer is seriously Unbalanced in relation to the Employer’s Estimate of the Cost of the Work to be performed under the Contract, the Employer may require the Tenderer to produce Detailed Price Analyses for any or all Items of the Bill of Quantities, to demonstrate the Internal Consistency of those Prices with the Construction Methods and Schedule Proposed. After Evaluation of the Price Analyses, the Employer may require that the Amount of the Performance Security set forth in Clause 29 be increased at the expense of the Successful Tenderer to a level sufficient to protect the Employer against Financial Loss in the event of Default of the Successful Tenderer under the Contract.

F.	Award of Contract

- Award criteria

  - Subject to Clause 24, the Employer will award the Contract to the Tenderer whose Tender has been determined to be substantially responsive to the Tender documents and who has offered the lowest evaluated Tender Price, provided that such Tenderer has been determined to be (a) eligible in accordance with the provisions of Clause 2, and (b) qualified in accordance with the provisions of Clause 3.

- Employer's right to accept any Tender and to reject any or all Tenders

  - Notwithstanding Clause 22, the Employer reserves the right to accept or reject any Tender, and to cancel the Tender process and reject all Tenders, at any time prior to the award of Contract, without thereby incurring any liability to the affected Tenderer or Tenderers or any obligation to inform the affected Tenderer or Tenderers of the grounds for the Employer's action.

- Notification of award and signing of Agreement

  - The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by cable, telex or facsimile confirmed by registered letter. This letter (hereinafter and in the Conditions of Contract called the "Letter of Acceptance") will state the sum that the Employer will pay the Contractor in consideration of the execution, completion, and maintenance of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the "Contract Price").

  - The notification of award will constitute the formation of the Contract, subject only to the furnishing of Security deposit in accordance with the provisions of Clause 25.

  - The Agreement will incorporate all agreements between the Employer and the successful Tenderer. It will be kept ready for signature of the successful Tenderer in the office of Employer within 30 days following the notification of award along with the Letter of Acceptance. Within 20 days of receipt, the successful Tenderer will sign the Agreement and deliver it to the Employer.

  - Upon the furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

- Security deposit

  - Within 21 days of Receipt of the Letter of Acceptance, the Successful Tenderer shall deliver to the Employer a Security Deposit in any of the forms given below for an Amount equivalent to 5% of the Contract Price plus Additional Security for Unbalanced Tenders in accordance with Sub Clause

-	Banker’s cheque/Demand draft,/Pay Order in favour of 
  Commissioner, BBMP payable at Bengaluru or

-A bank guarantee in the form given in Section 10; or

-Specified Small Savings Instruments pledged to Commissioner, BBMP

  - If the security deposit is provided by the successful Tenderer in the form of a Bank Guarantee, it shall be issued either by a Nationalized/Scheduled bank.

  - The security deposit if furnished in cash or demand draft can, if requested, be converted to interest bearing securities at the cost of the contractor.

  - Failure of the successful Tenderer to comply with the requirements of Sub-Clause 25.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the Earnest money deposit.

- Corrupt or Fraudulent practices

  - The GOK requires that the Tenderers/Suppliers/Contractors, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuance of this policy, GOK :

- will reject a proposal for award if it determines that the Tenderer recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question;

- will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a GOK contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing, a GOK contract.

  - Furthermore, Tenderers shall be aware of the provision stated in sub-clause 43.2 of the Conditions of Contract.

Note: If the tender of the successful tenderer is seriously unbalanced in relation to the Employer’s estimate of the cost of the work to be performed under the contract, the Employer may require the Tenderer to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the performance security set forth in Clause 24 be increased at the expense of the successful Tenderer to a level sufficient to protect the Employer against financial loss in the event of default of the successful under the contract.

SECTION 3: QUALIFICATION INFORMATION

The information to be filled in by the Tenderer hereunder will be used for purposes of computing Tender capacity as provided for in Clause 3 of the Instructions to Tenderers. This information will not be incorporated in the Contract.

| 1.1 | Constitution or legal status of Tenderer | [Attach copy] |
| --- | --- | --- |
|  | Place of Registration |  |
|  | Principal place of business: |  |
| 1.2 | Total value of civil engineering construction works executed and payments received in the last five years (in Rs………….Lakhs) [Attach Certificate from Chartered Accountant] | 2021-22 ____________ 2022-23____________ 2023-24 ____________ 2024-25 ____________ 2025-26 ____________ |
| 1.3 | Work performed as Prime Contractor (in the same name) on works of similar nature over during the five years specified in 1.2 above. |  |
| Project Name; Name of Employer; Description of Work; Contract Number; Value of Contract in Rs. Lakh; Date of Issue of Work Order; Specified Period of Completion; Actual Date of Completion; Remarks explaining Reasons for Delay in Completion of Work. 1; 2; 3; 4; 5; 6; 7; 8; 9. |
| 1.4 | Quantities of Work Executed as Prime Contractor (in the same name) during the Last Five Years specified in 1.2 above. |  |
| Year; Name of Work; Name of Employer; Quantity of Work Performed: specified in ITB Clause 3; Remarks (Indicate Contract Reference). 2021-22. 2022-23. 2023-24. 2024-25. 2025-26. |
| 1.5 | Information on works for which Tenders have been submitted and works which are yet to be completed as on the date of this Tender. |  |
| (A) Existing Commitments and On Going Works Description of Work; Place and State; Contract No. and Date; Name and Address of the Employer; Value of Contract (Rs. Lakh); Stipulated Period of Completion; Value of Works remaining to be Completed (Rs. Lakhs)*; Anticipated Date of Completion. 1; 2; 3; 4; 5; 6; 7; 8. *Attach Certificates from Engineers –in- Charge |
| (B) Works for which Tenders already submitted: Description of Work; Place and State; Name and Address of the Employer; Estimated Value of Works (Rs. Lakh); Stipulated Period of Completion; Date when Decision is Expected; Remarks, if any. 1; 2; 3; 4; 5; 6; 7. |
| 1.6 | The following items of equipment are considered essential for successfully carrying out the works. The Tenderer should furnish all the information listed below. |  |
| Item of Equipment; Requirement; Owned; Owned and Available; Remarks. No.; Capacity; No. / Capacity; Age / Condition. |
| 1.7 | Reports on the financial standing of the tenderer, such as profit and loss statements and auditor’s reports for the last five years; |  |
| 1.8 | Qualification and experience of the key technical and management personnel in permanent employment with the tenderer and those that are proposed to be deployed on this contract, if awarded. |  |
| 1.9 | Name, address, and telephone, telex, and fax numbers of the Tenderers' bankers who may provide references if contacted by the Employer |  |
| 1.10 | Evidence of access to financial resources to meet the qualification requirement specified in ITT Clause3.3 (b): Cash in hand, Letter of Credit etc. List them below and attach certificate from the Banker in the suggested format as under: |  |
| BANKER’S CERTIFICATE TO, The Executive Engineer Building Maintenance & Transport Bengaluru Central City Corporation This is to certify that M/s. _________________________ is a reputed Company with a good Financial Standing. If the Contract for this work, namely ___________________ (name of the work) & (Tender Indent Number) is awarded to the above Firm, we shall be able to provide Over Draft / Credit Facilities to the extent of Rs. _________ to meet the Working Capital Requirements for executing the above Contract. Sd/- Name of the Bank, Senior Bank Manger Address:………………………………………….. |  |  |
| 1.11 | Proposals for subcontracting components of works amounting to more than 20% of the contract price. |  |
| Item of Work; Value of Sub Contract; Identified Sub Contractor (Name and Address); Experience of Similar Work (Attach certificates from the respective Employers.). |
| 1.12 | Information on litigations in which the Tenderer is involved |  |
| Other Party (ies); Employer; Details of Dispute; Amount Involved; Remarks showing Present Status. |
| 1.13 | The proposed methodology and program of construction, backed with equipment planning and deployment, duly supported with broad calculations and quality control procedures proposed to be adopted, justifying their capability of execution and completion of the work as per technical specifications within the stipulated period of completion as per milestones. |  |

SECTION 4:

FORMS OF TENDER, LETTER OF ACEPTANCE, NOTICE TO PROCEED WITH THE WORK AND AGREEMENT FORM

Form of Tender

| Description of the Works: | Providing Borewell & Improvements To Sir Puttanna Chetty Town Hall In BCCC Limits |
| --- | --- |

To

The Commissioner

BCCC

NR Square, GBA Head Office,

Bangalore-560002.

GENTLEMEN,

We offer to execute the Works described above in accordance with the Conditions of Contract accompanying this Tender for the Contract Price of……………………..	[in figures] (	                ) [in letters].

This Tender and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any Tender you receive.

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”.

We hereby confirm that this Tender complies with the Tender validity and Earnest money deposit required by the Tender documents.

We attach herewith our current income-tax clearance certificate.

Yours faithfully,

Authorized Signature:

Name & Title of Signatory:

Name of Tenderer:

Address:

Letter of Acceptance

(Letter head paper of the Employer)

Date: …..............

To:

[Name and address of the Contractor]

Dear Sir,

This is to notify you that your Tender dated…………………. for execution of the [name of the contract and identification number, as given in the Instructions to Tenderers] for the Contract Price of Rupees ………………………. (	) [amount in words and figures], as corrected and modified in accordance with the Instructions to Tenderers is hereby accepted by our Agency.

You are hereby requested to furnish Security deposit, in the form detailed in Para 25.1 of ITT for an amount of Rs………………………… within 20 days of the receipt of this letter of acceptance valid up to 30 days from the date of expiry of Defects Liability Period i.e. up to……………… and sign the contract, failing which action as stated in Para 25.4 of ITT will be taken.

Yours faithfully,

Authorized Signature

Name and Title of Signatory

Name of Agency

Issue of Notice to proceed with the work

(letter head of the Employer)

No:                                                                                                                           Date: ……………

To,

[Name and address of the Contractor]

Dear Sirs:

Pursuant to your furnishing the requisite security deposit as stipulated in ITT Clause 25.1 and signing of the contract agreement for the……………………. (Name of the Contract) a Tender Price of Rs……………….., you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully,

Signature,

Name and title of signatory

Authorized Employer

Agreement Form

Agreement

This Agreement, made on the…………….day of……………..20…., between……………………[Name and Address of Employer] (hereinafter called “the Employer”) of the one part and……………………………… [Name and Address of Contractor] (hereinafter called “the Contractor”) of the other part.

Whereas the Employer is desirous that the Contractor executes ………………………………….. [Name and identification number of Contract] (Hereinafter called “the Works”) and the Employer has accepted the Tender by the Contractor for the execution and completion of such Works and the remedying of any defects therein at a Contract Price of Rupees …………….

NOW THIS AGREEMENT WITNESSETH as follows.

- In this Agreement, Words and Expression shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

- In consideration of the Payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy any Defects therein in conformity in all aspects with the Provisions of the Contract.

- The Employer hereby covenants to pay the Contractor in consideration of the Execution and Completion of the Works and Remedying the Defects wherein the Contract Price or such other Sum as may become payable under the Provisions of the Contract at the times and in the manner prescribed by the Contract.

- The following Documents shall be deemed to form and be read and construed as part of this Agreement, viz.

- Letter of Acceptance, Notice to proceed with the Works.

- Contractor’s Tender.

- Contract Data.

- Conditions of Contract (including Special Conditions of Contract).

- Specifications.

- Drawings.

- Bill of Quantities.

- Minutes of Pre Tender Meeting and

- Any other Document listed in the Contract Data as forming part of the Contract.

In witness whereof the Parties thereto have caused this Agreement to be executed the day and year first before written.

| The Common Seal of ------------------------------ | was hereunto affixed in the Presence of |
| --- | --- |
| Signed, Sealed and Delivered by the said ---- | in the Presence of: |

| Binding Signature of Contractor | Binding Signature of Employer |
| --- | --- |

SECTION 5: CONDITIONS OF CONTRACT

Table of Contents

| A. | General | Page No. |
| --- | --- | --- |
| 1 | Definitions | 26 |
| 2 | Interpretation | 27 |
| 3 | Law Governing Contract | 27 |
| 4 | Employer’s Decisions | 27 |
| 5 | Delegation | 27 |
| 6 | Communications | 27 |
| 7 | Subcontracting | 28 |
| 8 | Other Contractors | 28 |
| 9 | Personnel | 28 |
| 10 | Employer’s and Contractor’s Risks | 28 |
| 11 | Employer’s Risks | 28 |
| 12 | Contractor’s Risks | 28 |
| 13 | Queries about Contract Data | 28 |
| 14 | Contractor to construct the Works | 28 |
| 15 | The Works to be completed by Intended Completion Date | 28 |
| 16 | Safety | 29 |
| 17 | Discoveries | 29 |
| 18 | Possession of the Site | 29 |
| 19 | Access to the Site | 29 |
| 20 | Instructions | 29 |
| B. | Time Control |  |
| 21 | Program | 29 |
| 22 | Extension of the Intended Completion Date | 29 |
| 23 | Delays ordered by the Employer | 30 |
| 24 | Management Meetings | 30 |
| C. | Quality Control |  |
| 25 | Identifying Defects | 30 |
| 26 | Tests | 30 |
| 27 | Correction of Defects | 30 |
| 28 | Uncorrected Defects | 30 |
| D. | Cost Control | 31 |
| 29 | Bill of Quantities (BOQ) | 31 |
| 30 | Variations | 31 |
| 31 | Payment for Variations | 31 |
| 32 | Submission of Bills for Payment | 32 |
| 33 | Payments | 32 |
| 34 | Compensation Events | 32 |
| 35 | Tax | 33 |
| 36 | Liquidated Damages | 33 |
| 37 | Cost of Repairs | 33 |
| E. | Finishing of Contract |  |
| 38 | Completion | 33 |
| 39 | Taking over | 34 |
| 40 | Final Account | 34 |
| 41 | As Built Drawings | 34 |
| 42 | Termination | 34 |
| 43 | Payment upon Termination | 35 |
| 44 | Property | 35 |
| 45 | Release from Performance | 35 |
| F. | Special Conditions of Contract | 36 |

Conditions of Contract

A. General

- Definitions

  - Terms which are defined in the Contract Data are not also defined in the Conditions of Contract but keep their defined meanings. Bold letters are used to identify defined terms.

Bill of Quantities means the priced and completed Bill of Quantities forming part of the Tender.

Compensation events are those defined in Clause 34 hereunder.

The Completion Date is the date of completion of the Works as certified by the Employer in accordance with Sub Clause 38.1.

The Contract is the contract between the Employer and the Contractor to execute, complete and maintain the Works. It consists of the documents listed in Clause 2.3 below.

The Contract Data defines the documents and other information which comprise the Contract.

The Contractor is a person or corporate body whose Tender to carry out the Works has been accepted by the Employer.

The Contractor's Tender is the completed Tender document submitted by the Contractor to the Employer.

The Contract price is the price stated in the Letter of Acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

Days are calendar days; months are calendar months.

A Defect is any part of the Works not completed in accordance with the Contract.

The Defects liability period is the period named in the Contract Data and calculated from the Completion Date.

The Employer is the party who will employ the Contractor to carry out the Works.

Equipment is the Contractor's machinery and vehicles brought temporarily to the Site to construct the Works.

The Initial Contract price is the Contract Price listed in the Employer's Letter of Acceptance.

The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the Contract Data. The Intended Completion Date may be revised only by the Employer by issuing an extension of time.

Materials are all supplies, including consumables, used by the contractor for incorporation in the Works.

Plant is any integral part of the Works which is to have a mechanical, electrical, electronic or chemical or biological function.

The Site is the area defined as such in the Contract Data.

Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Employer.

The Start Date is given in the Contract Data. It is the date when the Contractor shall commence execution of the works. It does not necessarily coincide with any of the Site Possession Dates.

A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract which includes work on the Site.

A Variation is an instruction given by the Employer which varies the Works.

The Works are what the Contract requires the Contractor to construct, install, and turn over to the Employer, as defined in the Contract Data.

- Interpretation

  - In interpreting these Conditions of Contract, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Employer will provide instructions clarifying queries about the Conditions of Contract.

  - The documents forming the Contract shall be interpreted in the following order of priority:

  - Agreement

  - Letter of Acceptance, notice to proceed with the works

  - Contractor’s Tender

  - Contract Data

  - Conditions of Contract

  - Specifications

  - Drawings

  - Bill of quantities and

  - any other document listed in the Contract Data as forming part of the Contract.

- Law governing contract

  - The law governing the Contract is the Laws of India supplanted by the Karnataka Local Acts.

- Employer's decisions

  - Except where otherwise specifically stated, the Employer will decide contractual matters between the Employer and the Contractor.

- Delegation

  - The Employer may delegate any of his duties and responsibilities to other people after notifying the Contractor and may cancel any delegation after notifying the Contractor.

- Communications

  - Communications between parties which are referred to in the conditions are effective only when in writing. A notice shall be effective only when it is delivered (in terms of Indian Contract Act).

- Subcontracting

  - Deleted

- Other Contractors

  - The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, and the Employer.

- Personnel

  - The Contractor shall employ the technical personnel (of number and qualifications) as may be stipulated by GOK from time to time during the execution of the work. The technical staff so employed shall be available at site as may be stipulated by the Employer.

  - If the Employer asks the Contractor to remove a person who is a member of the Contractor’s staff or his work force stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract.

- Employer’s and Contractor's risks

  - The Employer carries the risks which this Contract states are Employer’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks.

- Employer's risks

  - The Employer is responsible for the excepted risks which are (a) in so far as rebellion, riot commotion or disorder or (b) a cause due solely to the design of the Works, other than the Contractor’s design.

- Contractor’s risks

  - All risks of loss of or damage to physical property and of personal injury and death which arise during and in consequence of the performance of the Contract other than the excepted risks are the responsibility of the Contractor.

- Queries about the Contract Data

  - The Employer will clarify queries on the Contract Data.

- Contractor to construct the Works

  - The Contractor shall construct the Works in accordance with the Specification and Drawings.

- The Works to be completed by the Intended Completion Date

  - The Contractor may commence execution of the Works on the Start Date and complete them by the Intended Completion Date.

- Safety

  - The Contractor shall be responsible for the safety of all activities on the Site.

- Discoveries

  - Anything of historical or other interest or of significant value unexpectedly discovered on the Site is the property of the Employer. The Contractor is to notify the Employer of such discoveries and carry out the Employer's instructions for dealing with them.

- Possession of the Site

  - The Employer shall give possession of all parts of the Site to the Contractor. If possession of a part is not given by the date stated in the Contract Data the Employer is deemed to have delayed the start of the relevant activities and this will be Compensation Event.

- Access to the Site

  - The Contractor shall allow the Employer and any person authorized by the Employer access to the Site, to any place where work in connection with the Contract is being carried out or is intended to be carried out and to any place where materials or plant are being manufactured / fabricated / assembled for the works.

- Instructions

  - The Contractor shall carry out all instructions of the Employer which comply with the applicable laws where the Site is located.

B.	Time Control

- Program

  - Within the time stated in the Contract Data the Contractor shall submit to the Employer for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works.

  - The Employer's approval of the Program shall not alter the Contractor's obligations. The Contractor may revise the Program and submit it to the Employer again at any time. A revised Program is to show the effect of Variations and Compensation Events.

- Extension of the Intended Completion Date

  - The Employer shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date.

  - The Employer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Employer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information.

- Delays ordered by the Employer

  - The Employer may instruct the Contractor to delay the start or progress of any activity within the Works.

- Management meetings

  - The Employer may require the Contractor to attend a management meeting. The business of a management meeting shall be to review the progress achieved and the plans for remaining work.

  - The responsibility of the parties for actions to be taken is to be decided by the Employer either at the management meeting or after the management meeting and stated in writing to be distributed to all who attended the meeting.

C.	Quality Control

- Identifying defects

  - The Employer shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Employer may instruct the Contractor to search for a Defect and to uncover and test any work that the Employer considers may have a Defect

- Tests

  - If the Employer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect the test shall be a Compensation Event.

- Correction of defects

  - The Employer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.

  - Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Employer’s notice.

- Uncorrected defects

  - If the Contractor has not corrected a Defect within the time specified in the Employer’s notice, the Employer will assess the cost of having the Defect corrected, and the Contractor will pay this amount.

D.	Cost Control

- Bill of Quantities (BOQ)

  - The BOQ shall contain items for the construction, installation, testing, and commissioning work to be done by the Contractor.

  - The BOQ is used to calculate the Contract Price. The Contractor is paid for the quantity of the work done at the rate in the BOQ for each item

- Variations

  - The Employer shall have power to order the Contractor to do any or all of the following as considered necessary or advisable during the progress of the work by him

- Increase or decrease of any item of work included in the Bill of Quantities (BOQ);

- Omit any item of work;

- Change the character or quality or kind of any item of work;

- Change the levels, lines, positions and dimensions of any part of the work;

- Execute additional items of work of any kind necessary for the completion of the works; and

- Change in any specified sequence, methods or timing of construction of any part of the work.

  - The Contractor shall be bound to carry out the work in accordance with any instructions in this connection, which may be given to him in writing by the Employer and such alteration shall not vitiate or invalidate the contract.

  - Variations shall not be made by the Contractor without an order in writing by the Employer, provided that no order in writing shall be required for increase or decrease in the quantity of an item appearing in the BOQ so long as the work executed conforms to the approved drawings.

  - The Contractor shall promptly request in writing the Employer to confirm verbal orders and if no such confirmation is received within 15 days of request, it shall be deemed to be an order in writing by the Employer.

- Payments for Variations

  - Payment for increase in the quantities of an item in the BOQ up to 25% of that provided in the Bill of Quantities shall be made at the rates quoted by the Contractor.

  - For quantities in excess of 125% of the tendered quantity of an item as given in the BOQ, the Contractor shall be paid at the rate entered in or derived from in the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

  - If there is no rate for the additional, substituted or altered item of the work in the BOQ, efforts would be made to derive the rates from those given in the BOQ or the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) and if found feasible the payment would be made at the derived rate for the item plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract

  - If the rates for additional, substituted or altered item of work cannot be determined either as at 31.1 or 31.2 or 31.3 above, the Contractor shall be requested to submit his quotation for the items supported by analysis of the rate or rates claimed, within 7 days.

  - If the Contractor's quotation is determined unreasonable, the Employer may order the Variation and make a change to the Contract Price which shall be based on Employer’s own forecast of the effects of the Variation on the Contractor's costs.

  - If the Employer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.

  - Under no circumstances the Contractor shall suspend the work on the plea of non-settlement of rates for items falling under this Clause.

- Submission of bills for payment

  - The Contractor shall submit to the Employer monthly bills of the value of the work completed less the cumulative amount paid previously.

  - The Employer shall check the Contractor's bill and determine the value of the work executed which shall comprise of (i) value of the quantities of the items in the BOQ completed and (ii) valuation of Variations and Compensation Events.

  - The Employer may exclude any item paid in a previous bill or reduce the proportion of any item previously paid in the light of later information.

- Payments

  - Payments shall be adjusted for deductions for retention, other recoveries in terms of the contract and taxes, at source, as applicable under the law. The Employer shall pay the Contractor the within 60 days of submission of bill.

  - Items of the Works for which no rate or price has been entered in will not be paid for by the Employer and shall be deemed covered by other rates and prices in the Contract.

- Compensation events

  - The following are Compensation events unless they are caused by the Contractor:

- The Employer does not give access to a part of the Site by the Site Possession Date stated in the Contract Data.

- The Employer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

- The Employer instructs the Contractor to uncover or to carry out additional tests upon work which is then found to have no Defects.

- The Employer gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons.

- The effect on the Contractor of any of the Employer’s Risks.

- The Employer unreasonably delays issuing a Certificate of Completion.

- Other Compensation Events listed in the Contract Data or mentioned in the Contract.

  - If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date is extended. The Employer shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.

  - As soon as information demonstrating the effect of each Compensation event upon the Contractor's forecast cost has been provided by the Contractor, it is to be assessed by the Employer and the Contract Price shall be adjusted accordingly. If the Contractor's forecast is deemed unreasonable, the Employer shall adjust the Contract Price based on Employer’s own forecast. The Employer will assume that the Contractor will react competently and promptly to the event.

  - The Contractor shall not be entitled to compensation to the extent that the Employer's interests are adversely affected by the Contractor not having given early warning or not having cooperated with the Employer.

- Tax

  - The rates quoted by the Contractor shall be deemed to be inclusive of the sales and other taxes (Excluding GST) that the Contractor will have to pay for the performance of this Contract. The Employer will perform such duties in regard to the deduction of such taxes at source as per applicable law.

- Liquidated damages

  - The Contractor shall pay liquidated damages to the Employer at the rate per day stated in the Contract Data for each day that the Completion Date is later than the Intended Completion Date. The total amount of liquidated damages shall not exceed the amount defined in the Contract Data. The Employer may deduct liquidated damages from payments due to the Contractor. Payment of liquidated damages does not affect the Contractor's liabilities.

  - If the Intended Completion Date is extended after liquidated damages have been paid, the Employer shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment of bill.

- Cost of repairs

  - Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor's cost if the loss or damage arises from the Contractor's acts or omissions.

E.	Finishing the Contract

- Completion

  - The Contractor shall request the Employer to issue a Certificate of Completion of the Works and the Employer will do so upon deciding that the Work is completed.

- Taking over

  - The Employer shall take over the Site and the Works within seven days of issuing a certificate of Completion.

- Final account

  - The Contractor shall supply to the Employer a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Employer shall issue a Defect Liability Certificate and certify any final payment that is due to the Contractor within 90 days of receiving the Contractor's account if it is correct and complete. If it is not, the Employer shall issue within 90 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Employer shall decide on the amount payable to the Contractor and make payment within 60 days of receiving the Contractor’s revised account.

- As built drawings

  - If “as built” Drawings are required, the Contractor shall supply them by the dates stated in the Contract Data.

  - If the Contractor does not supply the Drawings by the dates stated in the Contract Data, or they do not receive the Employer’s approval, the Employer shall withhold the amount stated in the Contract Data from payments due to the Contractor.

- Termination

  - The Employer or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract.

  - Fundamental breaches of Contract include, but shall not be limited to the following:

- the Contractor stops work for 45 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Employer;

- the Employer instructs the Contractor to delay the progress of the Works and the instruction is not withdrawn within 60 days;

- The Contractor becomes bankrupt or goes into liquidation other than for a reconstruction or amalgamation;

- a payment due to the Contractor is not paid by the Employer within 90 days of the date of the submission of the Bill by Contractor;

- the Employer gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Employer;

- the Contractor does not maintain a security which is required;

- the Contractor has delayed the completion of works by the number of days for which the maximum amount of liquidated damages can be paid as defined in the Contract data; and

- if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph: “corrupt practice” means the offering, giving, receiving or soliciting of anything of value to influence the action of a public official in the procurement process or in contract execution. “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Borrower, and includes collusive practice among Tenderers (prior to or after Tender submission) designed to establish Tender prices at artificial non- competitive levels and to deprive the Borrower of the benefits of free and open competition.”

  - When either party to the Contract gives notice of a breach of contract to the Employer for a cause other than those listed under Sub Clause 42.2 above, the Employer shall decide whether the breach is fundamental or not.

  - Notwithstanding the above, the Employer may terminate the Contract for convenience.

  - If the Contract is terminated the Contractor shall stop work immediately, make the Site safe and secure and leave the Site as soon as reasonably possible.

- Payment upon Termination

  - If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Employer shall prepare bill for the value of the work done less advance payments received up to the date of the bill, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the Contract Data. Additional Liquidated Damages shall not apply. If the total amount due to the Employer exceeds any payment due to the Contractor the difference shall be a debt payable to the Employer.

  - If the Contract is terminated at the Employer's convenience or because of a fundamental breach of Contract by the Employer, the Employer shall prepare bill for the value of the work done, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract, and less taxes due to be deducted at source as per applicable law and make payment accordingly.

- Property

  - All materials on the Site, Plant, Equipment, Temporary Works and Works are deemed to be the property of the Employer, if the Contract is terminated because of a Contractor’s default.

- Release from performance

  - If the Contract is frustrated by any event entirely outside the control of either the Employer or the Contractor the Employer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which commitment was made

F.	Special Conditions of Contract

  - Labour:

The Contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Employer, deliver to the Employer a return in detail, in such form and at such intervals as the Employer may prescribe, showing the staff and the numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Employer may require.

  - Compliance with labour regulations:

During continuance of the contract, the Contractor and his sub-contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or the Central Government or the local authority. The Contractor shall keep the Employer indemnified in case any action is taken against the Employer by the competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments. If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules/regulations including amendments, if any, on the part of the Contractor, Employer shall have the right to deduct any money due to the Contractor including his amount of security deposit. The Employer shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

  - Protection of Environment:

The contractor shall take all reasonable steps to protect the environment on and off the Site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods of operation. During continuance of the contract, the contractor and his sub-contractors shall abide at all times by all existing enactments on environmental protection and rules made there under, regulations, notifications and bye-laws of the State or Central Government, or local authorities and any other law, bye-law, regulations that may be passed or notification that may be issued in this respect in future by the State or Central Government or the local authority.

  - The Tender Documents uploaded in the e – Procurement Portal, Tender Terms arrived at during Process of Clarifications together with the Letter of Acceptance thereof, shall constitute a Binding Contract between the Successful Tenderer and the Employer and shall form the Foundation of the Rights and Obligation of both the Parties.

  - The Several Documents forming the Contract are to be taken as mutually explanatory of one another, Detailed Drawings being followed in preference to Small Scale Drawings and Figured Dimensions in preference to the Measured Ones.

  - In case of Discrepancy / Inconsistency between the Description in the Scope of Works, Specifications, Nomenclature of Items and / or the Drawings, Conditions of Contract, Qualification Document and if there are Varying or Conflicting Provisions made in any Document forming Part of the Contract, the Employer shall be the Deciding Authority with regard to the Intention / Interpretation of the Document and his Decision shall be final and binding on the Contractor without any reservations.

  - The Right to carry out the Work either in Conformity with or in a Manner entirely different from the Terms of this Tender Document that may be considered most suitable before or subsequent to the Receipt of Tenders due to Exigencies of Work is reserved with the Employer.

  - Any Error in Description or any Omissions there from, shall not vitiate the Contract or release the Contractor from the Execution of the whole or any part of the Works comprised therein according to Drawings and Specifications or from any of his Obligations under the Contract.

  - The Work shall not be subcontracted.

  - Within ten days from the Date of Signing the Agreement, the Contractor shall submit to the Employer for his Approval, a Time and Progress Chart in direct relation to the Intended Completion Period stated in the Contract Data for Completion of the Items or Groups of Items of Work and for the Contract as a whole. It shall indicate the Procedure and Method in which the Work is proposed to be carried out, the Forecast of the Dates of Commencement and Completion of Various Grades or Sections and the Arrangements regarding Constructional Plant and Temporary Works, which the Contractor intends to make. The Programme of Work may be amended as and when necessary by Agreement between the Employer and the Contractor within the Limitations of Time imposed by the Contract Documents.

    - The Total Work to be executed shall be divided into seven to ten Milestones on mutually agreed Schedule between the Employer and the Contractor. These Milestones shall be based on Financial 	Progress in concurrence with respective Physical Progress. Progress of Work will be reviewed monthly / at the end of the each Milestone. In case the Progress achieved falls short by more than 25% of the Cumulative Programme, the Reasons for such Shortfall shall be examined and a Record made thereof apportioning the Responsibilities for the Delay between the Contractor and the Employer. This Record shall be signed in full and dated by both the Employer and the Contractor.

    - In respect of the Shortfall in Progress (reviewed monthly / at the end of the each Milestone), assessed as due to the Delay on the Part of the Contractor, the Contractor shall be Liable to pay Liquidated Damages as stated in the Contract Data. In case the Contractor picks up the Progress and completes all Works as per Tender within the Intended Completion Period, the Entire Amount so recovered above will be returned back to the Contractor without any Interest. The Time of Completion is to be certified by the concerned Chief Engineer.

  - On the basis of Project Scheduling, the Contractors shall also supply Monthly Bar Chart for Completion of each Item of Work and other necessary Information for monitoring the Progress of the Work. The Contractor shall also supply suitably Updated Monthly Bar Charts, etc. incorporating inter alia the Decision taken during Site Inspections / Review Meetings.

  - The Approval of the above Programme by the Employer shall not absolve or relieve the Contractor of any of his Responsibilities to complete the whole of the Works by the Intended Completion period or Extended Completion Period, if any.

  - Progress of Work:

The Contractor shall give the Employer on the 4th Day of each Month a Progress Report of the Work done during the Previous Month. The Progress of Work will be reviewed periodically by the Employer with the Contractor and Shortfalls, if any sorted out, the Contractor shall thereupon take such Action as may be necessary to bring back his Work to Schedule without any Additional Cost to the Employer by employing Overtime Operations, increasing the Number of Shifts, Capacity of the Equipment or otherwise as directed by the Employer and nothing shall be paid extra.

  - Drawings to be kept at Site:

The Required Sets of the Drawings as approved by the Employer shall be kept by the Contractor at the Site and the same shall at all reasonable time be available for Inspection and Use by the Employer and his approved Representative and any other person authorized by the Employer in writing.

  - Inspection of Works:

In addition to the Provisions of Relevant Clauses of the Contract, the Work shall also be open to Inspection by the Employer and his approved Representative. The Contractor shall at all times during the Usual Working Hours and at all times at which Reasonable Notices of the Intention of the Employer or his approved Representative as stated above to visit the Works shall have been given to the Contractor, either himself be present to receive the Orders and Instructions or have a responsible Site Engineer duly accredited in writing, to be present for that Purpose.

  - Foreign Exchange:

It shall be clearly understood that no Foreign Exchange shall be made available for the Purpose of Equipment, Plants, Machinery or Materials of any kind or any other Items / Purposes required to be carried out in Execution of the Work. It shall be clearly understood that no Foreign Exchange required for importing Equipments, Materials for Tools, Plants and Machinery, etc. that may be required in carrying out the Work, even from the Rupee Payment Country will be made available.

  - The Contractor shall make his own arrangement at his own Cost for the Provision of Telephone Facilities at the Site of Works or at any other place.

  - No Accommodation is available at the Site of Work for Office, Residence, Labour, Store, Casting Yard, etc. and the Contractor has to make his own Arrangement and no Claim whatsoever on this account shall be entertained.

  - The Contractor shall make his own arrangement for the Disposal of the Spoils / Excavated Earth / Debris from the Works to such Place, approved by the Employer, where the same shall not cause Nuisance and shall be acceptable to the Authorities concerned.

  - The Electric and Water Connections to be obtained for use of the Work under the Contract are subject to the following Conditions.¬

- The Contractor shall make his own arrangement for Electricity and Water Supply. However, the Employer will assist the Contractor to get Power from the concerned Department at the Contractor’s Cost.

- The Employer shall in no way be Responsible for any Delay in getting the Electric Connection and Water and no Claim on this account whatsoever, shall be entertained. It shall be clearly understood that the Contractor has to make his own Arrangement for Generators for use before the Electric Connection is made available and also to be used as a Standby Arrangement in case of Power Failure, etc. or in the case of Disconnection of Electric Supply by the concerned Department for any reason.

  - Safety of Workers:

In respect of all Labour directly or indirectly employed in the Work for the Performance of the Contractor's Part of this Agreement, the Contractor shall at his own Expense arrange for the Safety Provisions as per Indian Standard Safety Codes shown below and shall at his own Expense provide all Facilities in connection there with. In case, the Contractor fails to make Arrangement and provide Necessary Facilities as aforesaid, he shall be liable to pay Rs. 10,000/- per Day for each day of Delay from the Date of Notice issued to the Contractor in this regard and in addition the Employer shall be at liberty to make Arrangement and provide Facilities as aforesaid and recover the Cost incurred on that behalf from the Contractor, and no Claims whatsoever shall be entertained.

- IS: 3696 (Part I)–1966 Safety Code for Scaffolds and Ladders

- IS: 3696 (Part II)–1966 Safety Code for Scaffolds and Ladders, Part 
             II Ladders

- IS: 3764–1966 Safety Code for Excavation Work

- IS 4081–1967 Safety Code for Blasting and Drilling

Operations

- IS: 4138–1977 Safety Code for Working in Compressed Air

- IS: 5121 Safety Code for Piling and other Deep Foundations

- IS: 5916–1970 Safety Code for Construction involving Use of Hot 
              Bituminous Materials

- IS: 7293–1974 Safety Code for Working with Construction 
             Machinery

- IS: 7969–1975 Safety Code for Storage and Handling of Building 
             Materials

- Any other Code and / or as per directions of the Employer.

  - The Employer shall have Full Powers to send Workmen and employ on the Premises to execute Fittings and other Work not included in the Contract. For whole Operations, the Contractor is to afford every Reasonable Facility during Ordinary Working Hours provided that such Operations shall be carried on in such a manner as not to Executive Engineer (Building Maintenance&Transport) the Progress of the Work included in this Contract in the opinion of the Employer.

  - The Contractor shall conduct his Work so that not to interfere with or hinder the Progress or Completion of the Work being performed by other Contractors, Piece Workers or by the Employer and shall as far as possible arrange his Work and shall place and dispose the Operations of the other Contractors, Piece Workers, or of the Employer. The Contractor shall arrange his Work with that of the others in an Acceptable Manner and shall perform it in Proper Sequence to the complete Satisfaction of the Employer at the Contractor’s own Cost.

  - No Waiving of Legal Rights and Powers:

The Employer shall not be precluded or stopped from taking any Measurements and Framing of Estimates or Detaining any Certificates made either before or after the Completion and Acceptance of the Work and Payment, from showing the True Amount and Character of the Works Performed and Materials furnished by the Contractor and from showing that any such Measurements, Estimates or Certificates Untrue or incorrectly made and that the Employer shall not be precluded or stopped from recovering from the Contractor and such Damages as it may be sustained by Reasons of his Failure to comply with the Terms and Conditions of the Contract. Neither the Acceptance by the Employer nor any Payment for Acceptance of the whole or any part of the Work nor any Extension of Time nor any Possession taken by the Employer shall operate as a Waiver of any Portion of the Contract or any Power herein reserved or of any Risk to Damage. A Waiver of any Breach of the Contract shall not be held to be a Waiver of any other or subsequent Breach.

  - Night Work:

For Completing the Work well within the Intended Completion Period, the Contractor is required to work in three shifts (including Night Work) and no Claim whatsoever shall be entertained on this account, notwithstanding, the Fact that the Contractor will have to pay to the Labours and other Staff engaged directly or indirectly on the Work according to the Provisions of the Labour Regulations and the Agreement entered into and for Extra Amounts towards any other Reason. None of the Permanent Works shall be carried out during Night or on Authorized Public Holidays without the permission in writing of the Employer except when Work is unavoidable or absolutely necessary for the Safety of Life, Property or Work in which case the Contractor shall immediately advise the Employer accordingly, provided that the Provisions of this Condition shall not be Applicable in the case of any Work which is customary to carry out by Rotation or in Double Shift.

  - No Work shall be covered or put out of View without the approval of the Employer or his approved Representative and the Contractor shall afford Full Opportunity for Examination of such Services before these are permanently installed or extended thereof as per Site Requirement.

  - The Execution of any Items of Work where any Incidental Work is actually required but not specifically stated in the Tender Document, it is to be understood that the Amount quoted by the Contractor shall cover such Charges also and nothing extra on account of such Incidental Charges, if any, shall be paid.

  - No Payment will be made to the Contractor for Damage caused by Rains, or other Natural Calamities or Accidents or Acts of God, during the Execution of the Works and no such Claim on this account will be entertained.

  - The Contractor is required to submit Rates of all Items he has used to derive the Tendered Price inclusive of Cost of all Labour, Materials, Plant, Machinery, Equipments, Carriage and other Inputs, Taxes, Royalties, etc.

  - The Contractor shall maintain in Good Condition all Work till the Completion of entire Work allotted to him. From the Commencement of the Work to the Completion of the same, the Work is to be under the Contractor's Charge. The Contractor is to be held Responsible for and to make good all Injuries, Damages and Repairs, rendered necessary by Fire, Rain, Traffic, Floods or other Causes. The Employer shall not be held Responsible, for any Claims for Injuries to Personal Workmen or for Structural Damage to Property happening from any Neglect, Default, Want of Proper Care or Misconduct on the Part of the Contractor or of any other of his authorized Representatives in his Employment during the Execution of the Work. The Compensation, if any, shall be paid directly to the Department / Authority / Persons concerned, by the Contractor at his own Cost.

  - The Contractor will take all Necessary Measures for the Safety of Workers during Construction and provide, erect and maintain such Barricades, including Signs, Markings, Flags and Lights, as necessary, all around the Excavation / Construction Area and at such Intermediate Points, as directed by the Employer including the Proper Identification of the Construction Areas. He shall be Responsible for all Damages and Accidents on account of Construction and other Relevant Activities. Nothing shall be paid extra on account of above.

  - The Temporary Warning Signs / Lamps shall be installed at all Barricades during the Hours of Darkness and kept lit there at all times during these hours and nothing shall be paid extra.

  - The above Provisions shall be followed strictly and at no time the Construction / Excavation Areas are to be left Unbarricaded or without Red Lamps during the Hours of Darkness. Failure to comply with the Requirements mentioned in the Preceding Paragraphs shall be deemed to be a Breach of Contract on the Part of the Contractor for which the Contractor shall be Liable to action under Relevant Clauses / Conditions of the Agreement.

  - In addition to other Actions being taken for such Breach of Contract, the Contractor shall be liable to pay compensation @ Rs.10,000/- per Sqm of Area left Unbarricaded.

  - The Employer shall give Notice to the Contractor for such Barrication and the Contractor shall comply with the same within one day of such Notice failing which he shall be liable to pay the above Compensation and Actions for the said Breach of Contract. The Decision of the Employer in respect of the above shall be final and binding. The Contractor shall be held fully responsible for any lapses and consequent losses (Damages, Injuries, Death, etc.) in this regard.

  - The Contractor shall use every Reasonable Means to prevent any of Roads, Bridges communicating with or on the Routes to the Site from being damaged by any Traffic of the Contractor or any of his Sub Contractors and in particular, shall select Routes and Vehicles to avoid such Unnecessary Damages.

  - The Contractor shall assume all Liabilities, Financial or otherwise in connection with his Contract and shall protect and save the Employer from any and all Damages and Claims that may arise because of the Presence and Operations of others working on or near the Site. The Contractor shall assume all Responsibilities for all Work not completed or accepted because of the Presence and Operations of other Contractors or Piece Workers or of the Employer.

  - At the time of Construction, the Contractor shall embed all Electrical / other Fixtures like Base Plates, Brackets, Conduits, etc. as per the Directions of the Employer. Nothing Extra whatsoever will be payable on this account.

  - For execution of any Items of Work where Incidental Works such as Bailing out Water, Shoring, etc. are actually required but not specifically stated in the Tender, it is to be understood that the Amount quoted by the Contractor shall cover such Charges also and nothing Extra on account of such Incidental Charges, if any, shall be paid.

  - Any Up gradation in Technology in terms of Construction Procedures / Construction Materials / Construction Equipments will be adopted from time to time on mutual consents of the Employer and the Contractor.

  - Quality Control Tests

The Contractor shall arrange for Site Control on the Quality of Materials and carry out all the Tests as per the Provision of BIS, MoRT&H Specifications and as per the Instructions of the Employer / Employer’s Representative.

Further, the Contractor shall adopt Construction Machineries, Execution Methodology, Quality Control System, Safety Management, etc. as per the prevailing State–of–the– Art Facilities in prior consent with the Employer.

  - The Employer might deploy Employer’s Representative for Design Checking and Approval, Work Supervision, Quality Control and Supervision, Progress Monitoring, Safety Monitoring, etc. The Contractor shall abide by the Instructions / Suggestions given by the Employer’s Representative for the successful completion of the Project.

  - Interference with Traffic and Adjoining Properties

- All Operations necessary for the Execution and Completion of the Works and the Remedying of any Defects therein shall, so far as Compliance with the Requirements of the Contract Permits, 	shall be carried out so that not to interfere unnecessarily or improperly with the following.

    - The Convenience of the public, or

    - The Access to, Use and Occupation of Public or Private Roads and Footpaths or of Properties whether in the Possession of the Employer or of any other person.

- In case any Operation connected with the Traffic necessitates Diversion, Obstruction or Closure of any Road, Railway or any other Right of Way, the Approval of the Employer and the Concerned Authorities shall be obtained well in advance by the Contractor.

- Further, it shall be the Responsibility of the Contractor to obtain required Permission / Approval from the Concerned Traffic Police Authorities regarding Traffic Diversion at the Contractor’s own Risk and Cost. The Employer will assist the Contractor in coordination only.

- The Contractor shall provide Skilled Flagmen for Traffic Diversion as per the Requirement of the Concerned Department.

- The Contractor shall provide Traffic Barricades with Blinkers, Reflective Tapes, Road Delineators, Traffic Cones, Portable Signages, Reflective Lights and other necessary Traffic Signage as required, as directed by the Concerned Authorities and as per the Specifications.

  - In the case of the death of a Contractor after executing the agreement / commencement of the work, his legal heir, if an eligible registered Contractor and willing can execute and complete the work at the accepted tender rates irrespective of the cost of the work.

  - As per Govt order No.LD/300/LET/2006, Dated: 18/01/2007 and Addl. Commissioner (Finance) Office Order No. BBMP/CAO/PR/07-08 Dated:  03/08/2007 the building construction labourers welfare cess (1% of CONTRACT AMOUNT) will be deducted from the Building and other construction works in every running bill and also in the final bill of the contractor.

  - As per the Government Order No.(CAO/Budget:647/209-10 Date:24.05.2010) Deduction of Royalty form the bills of the Contractors working in Civil works.

  - Ready Mix Concrete: While using RMC, taking out the samples at work site is mandatory for conducting necessary tests. It is the responsibility of the contractor to assure and ensure quality of RMC at the work spot as per design mix for which Engineer-In-Charge shall obtain necessary test certificates as per the IS Standards. RMC supplier. Adherence of IS 4926-20013 and QMS requirements as per IS 9001:2015 covering the technical requirements of IS 4926-2003 shall be assured by RMC Supplier.

  - Necessary taxes and other deductions will be made from Contractor bills.

  - The work shall be carried out as per the directions of the BBMP and the Engineer-In-Charge.

  - Bidders / Contractors should attach all the scanned copies of Technical documents / Certificates pertaining to their Eligibility criteria mentioned above in the Website itself, failing which, the bid will not be considered. The original documents should be produced for verification at any stage of tender process as and when sought for, failing which, the bids are liable for disqualification.

  - Wherever conditions not covered under this tender document, the following rules will be covered.

- Karnataka Transparency in Public Procurement Act 1999 & Rule 2000.

- K. P. W. D. Code / K. P. W. A. Code

- Delegation of powers

- and other rules and circulars issued by the Government.

  - The Tenderer at his own responsibility and risk is encouraged to visit and examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Tender and entering into a contract for construction of the Works. The cost of visiting the Site shall be at the Tenderer’s own expense.

SECTION 6: CONTRACT DATA

Items marked "N/A" do not apply in this Contract.

The following documents are also part of the Contract:	           Clause Reference

The Employer is :

Name:	 The Commissioner 						                    [1.1]

Address: BCCC,

NR Square, GBA Head Office,

Bangalore-560002.

Name of authorized Representative: Executive Engineer (B.M&T), BCCC

The name and identification number of the Contract is…………………………………. [insert name and number as indicated in the Invitation for Tenders ].	                                [1.1]

The Works consist of………………….……………………………………………………………………….
[brief summary, including relationship to other contracts under the Project].

The start date shall be the date of issue of notice to proceed with the work.          [1.1]

The Intended Completion Date for the whole of the Works is 8 Months from the day of issue of work order                                  	                                         [15, 22]

The following documents also form part of the Contract:		                                [2.2]

………………………………………………………………………………………………..

The Site Possession Date is: Notice to proceed with work                                           [18]

The Site is located at BBMP Head Office N.R square Bangalore-560 002	                                             [1.1] and is defined in drawings nos. ……………………………….....

…………………………………………………………………………………

The Defects Liability Period is 365 days	                                                                     [27]

The liquidated damages for the whole of the works are

Rs. 0.001% of the contract price (amount) per day	                                                         [36]

The maximum amount of liquidated damages for the whole of the works                [36]

is ten percent of final contract price.

The date by which “as-built” drawings (in scale …) in 2 sets are required is within 30 days of issue of certificate of completion.                                                                       [41]

The amount to be withheld for failing to supply “as built” drawings by the date required is Rs.2.00 Lakhs	 	                                                                                             [41]

The following events shall also be fundamental breach of the contract:	                [42.2]

  - The contractor has contravened Sub-clause 7.1 and Clause 9 of CC.

The percentage to apply to the value of the work not completed [43.1]
representing the Employer's additional cost for completing the Works shall be 30 percent.

SECTION 7: SPECIFICATIONS

For Specification of all the latest edition of relevant codes of IS Specification, SP Specification, MORTH should be referred building Code.

SECTION 8: DRAWINGS

UPLOADED IN KPP PORTAL

SECTION 9: BILL OF QUANTITIES

UPLOADED IN KPP PORTAL

Note:

- Item for which no rate or price has been entered in will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities (refer: ITB Clause 7.2 and CC Clause 33.2).

- Unit rates and prices shall be quoted by the Tenderer in Indian Rupees.

- Where there is a discrepancy between the rate in figures and words, the lower of the two will govern. [ITB Clause 20.1(a)]

- Where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by quantity, the unit rate quoted shall govern [ITB Clause 20.1 (b)]

- All items of rate is inclusive of all lead and lift, complete.

SECTION 10: FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT

To

The Commissioner

BCCC

NR Square, GBA Head Office,

Bangalore-560002.

WHEREAS …………………….	[Name and address of Contractor] (Hereinafter called "the Contractor") has undertaken, in pursuance of Contract No………… dated………..to execute ……………… [name of Contract and brief description of Works] (Hereinafter called "the Contract");

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee;

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of Rs…………..	[Amount of guarantee] Rupees………………..	[in words], and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of ……………………… [amount of guarantee] as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until 30 days from the date of expiry of the Defects Liability Period.

Signature and seal of the guarantor ………………………

Name of Bank………………………………..

Address………………………..

Date……………………