BANGALORE NORTH CITY CORPORATION

No. EE/(PN)/TEND/PR/06/ 2026-27			Office of the Executive Engineer

Pulikeshinagar Division,

Robertson Road Bangalore.

Date: 16-06-2026

SHORT TERM TENDER NOTIFICATION

(Through GOK Karnataka Public Procurement Portal only-Two Cover System)

Tenders on item rate basis are invited by the undersigned on behalf of the Commissioner BNCC for the works mentioned below from the registered contractors of equivalent registration with CPWD / KPWD / Railways / MES or any State Government Organizations.

The Tender Document can be downloaded from the GOK KPPP Website https://kppp.karnataka.gov.in on payment of prescribed fee noted against each item of work (non-refundable) in the form of e-Payment through KPPP platform. The Tenderer should accompany a copy of the valid contractor Registration and shall be submitted through KPP Portal. (Standard Tender Document KW1)

| Sl. No. | Name of the work | Est Cost (Rs in Lakhs) | EMD (in Rs) | Tender processing Fee ( in Rs) | Period of Completion (in Days) Including Monsoon |
| --- | --- | --- | --- | --- | --- |
|  | CAT-1 Works |  |  |  |  |
| 1 | Improvements to road and drain at Ameen masid and surrounding area in ward no 31(70)kushalnagar for the year 2025-26 | 20.00 | 25000.00 | As Per KPPP Portal | 90 Days |
| 2 | Improvements to roads and drains at kaveri nagar cross and surrounding area in ward no-48(71)Muneshwaranagar for the year 2025-26 | 10.00 | 12500.00 | As Per KPPP Portal | 90 Days |
| 3 | Construction of new culverts in ward Kaveri nagar in ward no-48(71)Muneshwaranagar for the year 2025-26 | 10.00 | 12500.00 | As Per KPPP Portal | 90 Days |

Calendar of Events:

| Tender Documents may be downloaded from KPPP portal | 19-06-2026 |
| --- | --- |
| Pre-Bid Meeting will be held on | 22-06-2026 at 15:00 Hrs noon in the office of the Executive Engineer, Pulikeshinagar Division, Robertson Road, Frazer Town, Bangalore-560 005 |
| Last Date & Time for Receipts of tenders | 06-07-2026 up to 16:00 hours. |
| Date of Opening of Financial Bid | 08-07-2026 after 11:30 hours. |

ESSENTIAL CONDITIONS:

- Tender documents may be downloaded from Government of Karnataka Public Procurement Portal website https://kppp.karnataka.gov.in under login for Contractors. Aspiring Bidders/Contractors who have not registered in e-procurement should register before participating through the website https://kppp.karnataka.gov.in or contact  KPPP Helpdesk at 080 – 224858                                                                                                             67 / 22485927.

- The Tender will remain valid for 180 Days from the Date of Opening of Tender.

- Tenders must be accompanied by Earnest Money Deposit specified for the work in the Table Earnest Money Deposit will have to be in specified in the Standard Tender document.

- GST for the above mentioned works as per applicable will be paid separately (Bidder Quote the rate excluding GST).

- Any Corrigendum / Modification will be notified in the Karnataka Public Procurement portal only.

-sd/-

Executive Engineer

Pulikeshinagar Division

Bengaluru North City Corporation

Copy to:

  - Copy submitted to the Commissioner, BNCC for kind information.

  - Copy submitted to the Additional Commissioner, (Development) BNCC for kind information.

  - Copy submitted to the Addl. Commissioner (Finance) & Tender bulletin officer, BNCC for requesting to publish the tender notification in tender bulletin.

  - Copy submitted to the Joint Commissioner, BNCC for kind information.

  - Copy submitted to the Chief Engineer BNCC Zone-1 for kind information.

  - Copy submitted to the Supt. Engineer BNCC Zone-1 for kind information.

  - Copy submitted to Chief Auditor / Chief Account officer BNCC, for kind information.

  - Copy submitted to D.C.F BNCC for information.

  - Copy to IT Advisor, BNCC with Soft copy for needful action.

  - Copy to All Executive Engineer’s, BNCC for information.

  - Copy to Acct.Suptd. / Cashier of Division office for Necessary Action.

  - Copy to Public Relations Officer, BNCC with request to make suitable arrangements for publication of notification in two leading daily Kannada and English Bangalore based Newspapers within next two days & requested to communicate the same to this Office as early as possible.

  - Copy to Storekeeper/ Records Section, Mayo Hall, Bangalore for information and need full action.

  - Copy to Assistant Executive Engineer (K.G. Halli / Pulikeshinagar Sub division) for Information & Necessary Action.

  - Notice Board / Office Copy

Executive Engineer

Pulikeshinagar Division

Bengaluru North City Corporation