##### K/W-4

##### GOVERNMENT OF KARNATAKA

(Rural Drinking Water & Sanitation Department.)

RURAL DRINKING WATER & SANITATION DIVISION MANGALORE-575006

--------------------------------------------------

Telephone: 0824-2951583                                              Email: eerdwsd.dk@gmail.com

TENDERS FOR THE  WORK OF

Name of work : PROVIDING OPERATION AND MAINTENANCE  TO  SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT.

TENDER REFERENCE :                                              RWSSD/2026-27/WS/WORK_INDENT10174

LAST DATE AND TIME FOR

RECEIPT OF TENDERS						:            AS Per Tender Notification

PLACE OF OPENING OF COVER TECHNICAL BID		:	OFFICE OF THE

EXECUTIVE ENGINEER

RURAL DRINKING WATER & SANITATION DIVISION,

DAKSHINA KANNADA MANGALORE

TIME AND DATE OF OPENING OF

TECHNICAL BID OF TENDERS					: 	 AS Per Tender Notification

TIME AND DATE OF OPENING OF

FINANCIAL BID OF TENDERS					: 	After technical bid approval

PLACE OF OPENING OF COVER TWO OF TENDERS	: 	OFFICE OF THE

EXECUTIVE ENGINEER

RURAL DRINKING WATER & SANITATION DIVISION DAKSHINA KANNADA,

MANGALORE

ADDRESS FOR COMMUNICATION				:	OFFICE OF THE

EXECUTIVE ENGINEER

RURAL DRINKING WATER & SANITATION DIVISION DAKSHINA KANNADA,

MANGALORE

Contents

| Section | Description | Page |
| --- | --- | --- |
| No. |  |  |
| 1 | INVITATION FOR TENDERS (IFT) | 3 |
| 2 | INSTRUCTIONS TO TENDERERS (ITT) | 4 |
| 3. | QUALIFICATION INFORMATION | 14 |
| 4. | FORM OF TENDER, LETTER OF ACCEPTANCE, NOTICE TO | 17 |
|  | PROCEED WITH THE WORK AND AGREEMENT FORM |  |
| 5. | CONDITIONS OF CONTRACT (CC) | 20 |
| 6. | CONTRACT DATA | 34 |
| 7 | SPECIFICATIONS | 40 |
| 8 | DRAWINGS | 41 |
| 9. | BILL OF QUANTITIES | 42 |
| 10. | FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT | 43 |

SECTION 1: INVITATION FOR TENDERS (IFT)

Date:				IFTNo.:RWSSD/2026-27/WS/WORK_INDENT10174

1.	The Executive Engineer, RDW&S Division, MANGALORE invites tenders from eligible tenderers, for the construction of works detailed in the Table below.  The tenderers  may submit tenders for any or all of the  works given in the Table. Tenderers are advised to note the minimum qualification criteria specified in Clause 3 of the Instructions to Tenderers to qualify for award of the Contract

2.	Tender documents may be downloaded from Government of Karnataka  e-Procurement website https://eproc.karnataka.gov.in   under login for Contractors:

After login to Contractors, Please scroll down to the right side bottom to see List of Tenders, Please click there to find the details of  NIT and download copy of the tender .   The tender can be downloaded in the portal as per prescribed date and time published in the portal . Only Interested   Contractors   who wish to participate  should remit online  transaction fee for tender after registering in  the portal . The transaction fee is non-refundable.

3.	Tenders must be accompanied by earnest money deposit which will be paid online through e-Procurement portal as mentioned.

4.	Tenders must be electronically submitted ( on-line through internet ) with in the  date and time published in e-procurement portal. First Cover of the Tenders will be opened at prescribed time and date in the e-procurement portal , in the presence of the Tenderers who wish to attend at the Office of the Executive Engineer, RURAL DRINKING WATER & SANITATION DIVISION DAKSHINA KANNADA, MANGALORE.

5.	Other details can be seen in the tender documents.

# TABLE

| Package No. | Name of work | Approximate value of work (Rs.) | Earnest Money Deposit (Rs.) | Cost of document (Rs.) | Period of completion |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 |  |
| 1 | PROVIDING OPERATION AND MAINTENANCE TO SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT. | 1,24,00,857.49/- | 2,00,000/- | As per Govt. Norms | 1 YEAR |  |

NOTE: AFTER SATISFACTORY COMPLETION OF THE 1ST YEAR O&M, CONTRACT WILL BE RENEWED FOR SECOND YEAR WITH  5% INCREMENT. THE AGREEMENT IS VALID FOR FIVE YEARS ON YEARLY RENEWAL BASIS.(Satisfactory report should be submitted from concern Subdivision Officers.)

|  | SECTION 2: INSTRUCTIONS TO TENDERERS (ITT) |  |
| --- | --- | --- |
|  | Table of Clauses |  |
| A. General |  | Page No. |
| 1. | Scope of Tender | 5 |
| 2. | Eligible Tenderers | 5 |
| 3. | Qualification of the Tenderer | 5 |
| 4. | One Tender per Tenderer | 6 |
| 5. | Cost of Tendering | 6 |
| 6. | Site Visit | 7 |

- Tender Documents

| 7. | Content of Tender documents | 7 |
| --- | --- | --- |
| 8. | Clarification of Tender Document | 7 |
| 9. | Amendment of Tender documents | 7 |

- Preparation of Tenders

| 10. | Documents comprising the Tender | 7 |
| --- | --- | --- |
| 11. | Tender prices | 8 |
| 12. | Tender validity | 8 |
| 13. | Earnest money deposit | 8 |
| 14. | Format and signing of Tender | 9 |

- Submission of Tenders

| 15. | Sealing and marking of Tenders | 9 |
| --- | --- | --- |
| 16. | Deadline for submission of Tenders | 9 |
| 17. | Late Tenders | 9 |
| 18. | Modification and Withdrawal of Tenders | 10 |

- Tender opening and evaluation

- Opening of First Cover of all Tenders and evaluation to determine

|  | qualified Tenderers | 10 |
| --- | --- | --- |
| 20. | Opening of Second Cover Tenders of qualified Tenders and evaluation | 10 |
| 21. | Process to be confidential | 11 |
| 22. | Clarification of Tenders | 11 |
| 23. | Examination of Tenders and determination of responsiveness | 11 |
| 24. | Correction of errors | 11 |
| 25. | Evaluation and comparison of Tenders | 12 |

- Award of contract

| 26. | Award criteria | 12 |
| --- | --- | --- |
| 27. | Employer’s right to accept any Tender and to reject any or all Tenders | 12 |
| 28. | Notification of award and signing of Agreement | 12 |
| 29. | Security deposit | 13 |
| 30. | Advance payment and Security | 13 |
| 31 | Corrupt or Fraudulent Practices | 13 |

# A. General

1.	Scope of Tender

1.1	The Executive Engineer, RDW&S  Division, Mangalore  (Referred to as Employer in these documents) invites tenders from eligible tenderers, for the construction of works (as defined in these documents and referred to as "the works") detailed in the Table given in the Invitation for Tenders (IFT). The tenderers may submit tenders for any or all of the works detailed in the table given in IFT.

2.	Eligible Tenderers

2.1	Tenderers shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the Government of Karnataka

2.2	Tenders  from Joint ventures are not acceptable.

3.	Qualification of the Tenderer:

  - All tenderers shall provide the requested information accurately and in sufficient detail in Section 3: Form of Tender and Qualification information.

  - To qualify for award of this contract, each tenderer in its name should have in the last  Five years i.e. (2021-22 to 2025-26) along with UDIN number

- Achieved in at least TWO financial years a minimum financial turnover (in all classes of civil engineering construction works only) of Rs 248.02 Lakhs per Financial year) (Two times of the amount put to tender O&M cost and roundoff to next whole number)

- Satisfactory completed (at least 90% of the contract value), as prime contractor, for a period of one year operation and maintenance of at least one MVS in rural area/ one urban water supply scheme of value not less than Rs. 62.00 Lakhs. (Usually not less than 50% of the estimated value of contract for which tender is invited). Work order and successful completion certificate shall be submitted which sought to be issued by an officer not below the rank of Executive Engineer

- Mandating satisfactory Completion  of any Multi Village Scheme with a capacity of minimum 4.00 MLD Raw Water as prime contractor.

- Deleted

- Deleted

- Deleted

- Tenderer must submit following documents along with technical bid:-

i)PWD class-III & ABOVE Registration copy

ii)Workdone certificate issued by EE and above(Similar Nature of O&M of MVS certificate)

iii) Annual Contract Receipts / profit and loss account, issued by Chartered Accountant along with UDIN Number

iv)Liquid Assets/Bank Line of Credit from any Nationalized/Scheduled bank

v) Work orders/Commitments of works in hand Unconditional LOC

vi)Assessed available Tender capacity computed as per the formula in section

vii)Accurate postal address and phone number/mobile number.

viii) GST and PAN Registration copy.

3.3      Each Tenderer should further demonstrate:

- Availability by owning the following key and critical equipment for this work should be as per Sanctioned Estimate and also Tenderer should have following staff as per the Sanctioned Estimate as in the TOR

Each Tenderer should further demonstrate the following & shall attach the CV/Resume with Qualification Documents in the tender

| AE/JE | 01 |
| --- | --- |
| Chemist | 1 |
| Operator | 4 |
| Helper | 17 |
| Fitters | 06 |
| watcman | 04 |
| Electrician/Mechanic | 02 |

- Liquid assets and /or availability of credit facilities of no less than Rs. 37.20 Lakhs (Credit lines/ letter of credit/ certificates from banks) for meeting the fund requirement etc. LOC from any nationalized or scheduled bank, in prescribed format only, As per government circular order vide no. FD-CAM/16/2022(P-2) date: 22.08.2022

.  Conditional LOC not acceptable ix) Availability by owning the following key and critical equipment for this work:-

- Tenderer should have Staffs as per the Sanctioned Estimate.

- Tenderer should have Vehicles as per Sanctioned Estimate.

6

- To qualify for a package of contracts made up of this and other contracts for which tenders are invited in this IFT, the Tenderer must demonstrate having experience and resources to meet the aggregate of the qualifying criteria for the individual contracts. (deleted )

- Sub-contractors’ experience and resources shall not be taken into account in determining the Tenderer’s compliance with the qualifying criteria except to the extent stated in 3.2 (d) and (e) above.

- Tenderers who meet the above specified minimum qualifying criteria, will only be qualified, if their available tender capacity is more than the total tender value. The available tender capacity will be calculated as under: and should be not less than Rs.124.00Lakhs

Assessed available tender capacity = ( A*N*1.5 - B )

where

A = Maximum value of civil engineering works executed in any one year during the last five years (updated to 2026-27 11 price level) taking into account the completed as well as works in progress.

N = Number of years prescribed for completion of the works for which tenders are invited.

B = Value, at 2026-27 12price level, of existing commitments and on-going works to be completed during the next 5 years (period of completion of the works for which Tenders are invited)*

Note:	The statements showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works listed should be countersigned by the Employer in charge, not below the rank of an Executive Engineer or equivalent.

- Even though the Tenderers meet the above criteria, they are subject to be disqualified if they have:

  - made misleading or false representations in the forms, statements and attachments submitted in proof of the qualification requirements; and/or

  - record of poor performance such as abandoning the works, not properly completing the contract, inordinate delays in completion, litigation history, or financial failures etc.; and/or

  - participated in the previous Tender for the same work and had quoted unreasonably high tender prices and could not furnish rational justification.

3.3      In case of the death of a contractor after executing the agreement/ Commencement of the work, his     legal heir, if an eligible registered contractor and willing, can execute and complete the work at the accepted tender rates irrespective of the cost of work.

| 4. | One Tender per Tenderer: |
| --- | --- |
| 4.1 | Each tenderer shall submit only one tender for one package. A tenderer who submits or participates in |
|  | more than one Tender (other than as a sub-contractor or in cases of alternatives that have been |
|  | permitted or requested) will cause all the proposals with the Tenderer’s participation to be disqualified. |
| 5. | Cost of Tendering: |

- The tenderer shall bear all costs associated with the preparation and submission of his tender, and the Employer will in no case be responsible and liable for those costs.

- FY in which the tenders are invited.

- FY in which the tenders are invited

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

7

- Site visit:

- The Tenderer at his own responsibility and risk is encouraged to visit and examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Tender and entering into a contract for construction of the Works. The cost of visiting the Site shall be at the Tenderer’s own expense.

B. Tender documents

- Content of Tender documents

- The set of tender documents shall have all the Sections given in Page 2:

- Both the sets should be completed and returned with the tender.

- Clarification of Tender Documents

- A prospective tenderer requiring any clarification of the tender documents may notify the Employer in writing or by cable (hereinafter “cable” includes telex and facsimile) at the Employer’s address indicated in the invitation to tender. The Employer will respond to any request for clarification which he receives earlier than 15 days prior to the deadline for submission of tenders. Copies of the Employer’s response will be forwarded to all purchasers of the tender documents, including a description of the enquiry but without identifying its source.

- Pre-tender meeting:

- The tenderer or his authorized representative is invited to attend a pre-tender meeting which will take place at Office of Executive Engineer RDW & S division Dakshina kannada Mangalore on………at …..

- The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage

- The tenderer is requested to submit any questions in writing or by cable to reach the Employer not later than one week before the meeting.

- Minutes of the meeting, including the text of the questions raised (without identifying the source of enquiry) and the responses given will be transmitted without delay to all purchasers of the tender documents. Any modification of the tender documents listed in Sub-Clause 7.1 which may become necessary as a result of the pre-tender meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to Clause 9 and not through the minutes of the pre-tender meeting.

- Non-attendance at the pre-tender meeting will not be a cause for disqualification of a tenderer.

- Amendment of Tender documents

- Before the deadline for submission of tenders, the Employer may modify the tender documents by issuing addenda.

- Any addendum thus issued shall be part of the tender documents and shall be communicated in writing or by cable to all the purchasers of the tender documents.

- To give prospective Tenderers reasonable time in which to take an addendum into account in preparing their tenders, the Employer shall extend as necessary the deadline for submission of tenders, in accordance with Sub-Clause 16.2 below.

|  |  | C. Preparation of Tenders |
| --- | --- | --- |
| 10. | Documents comprising the Tender |  |
| 10.1 | The tender submitted by the Tenderer shall be in two covers and shall contain the documents as |  |
|  | follows:: |  |
|  | 10.1.1 | First Cover : |
|  |  | a)Earnest Money Deposit; Rs.2,00,000.00online payment through e-Procurement platform. |
|  | (b) | Qualification Information as per formats given in Section 3; |

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lak10.1.2  Second Cover:

- The Tender (in the format indicated in Section 4)

- Priced Bill of Quantities (Section 9);

and any other materials required to be completed and submitted by Tenderers in accordance with these instructions. The documents listed under Sections 3, 4, 6 and 9 shall be filled in without exception.

- Tenderers submitting tenders together with other contracts stated in the IFT to form a package will so indicate in the tender together with any discounts offered for the award of more than one contract.

- Tender prices

- The contract shall be for the whole works as described in Sub-Clause 1.1, based on the priced Bill of Quantities submitted by the Tenderer.

- The Tenderer shall fill in rates and prices and line item total (both in figures and words) for all items of the Works described in the Bill of Quantities along with total tender price (both in figures and words).

Items for which no rate or price is entered by the Tenderer will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities. Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

- All duties, taxes, and other levies payable by the contractor under the contract, or for any other cause, shall be included in the rates, prices and total Tender Price submitted by the Tenderer.

- The rates and prices quoted by the Tenderer shall be subject to adjustment during the performance of

the Contract  in accordance with the provisions of Clause of the Conditions of Contract

- Tender validity

- Tenders shall remain valid for a period not less than ninety days after the deadline date for tender submission specified in Clause 16. A tender valid for a shorter period shall be rejected by the Employer as non-responsive.

- In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the Tenderers may extend the period of validity for a specified additional period. The request and the Tenderers' responses shall be made in writing or by cable. A Tenderer may refuse the request without forfeiting his earnest money deposit. A Tenderer agreeing to the request will not be required or permitted to modify his tender, but will be required to extend the validity of his earnest money deposit for a period of the extension, and in compliance with Clause 13 in all respects.

13. Earnest money deposit 13.1 The Tenderer shall furnish, as part of his tender, earnest money deposit in the amount as shown in column 4 of the Table of IFT for this particular work. This earnest money deposit shall be in favour of Executive Engineer, R.D.W.S.Dn Dakshina Kannada,Mangalore and may be in the form of Banker’s cheque/ Demand draft/ Pay Order, in favour of Executive Engineer, R.D.W.S.Dn Dakshina Kannada, .payable at .Mangalore or specified Small Savings Instruments13pledged to Executive Engineer ,R.D.W.S.Dn Dakshina kannada,Mangalore... 13.2 Instruments having fixed validity issued as earnest money deposit for the tender shall be valid for 45days beyond the validity of the tender.

- Any tender not accompanied by an acceptable earnest money deposit and not secured as indicated in Sub-Clauses 13.1 and 13.2 above shall be rejected by the Employer as non-responsive.

- The earnest money deposit of unsuccessful Tenderers will be returned within 30 days of the end of the tender validity period specified in Sub-Clause 12.1.

- The earnest money deposit of the successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

- The earnest money deposit may be forfeited:

  - if the Tenderer withdraws the Tender after tender opening during the period of tender validity;

  - if the Tenderer does not accept the correction of the Tender Price, pursuant to Clause 24; or

  - in the case of a successful Tenderer, if the Tenderer fails within the specified time limit to

    - sign the Agreement; or

    - furnish the required Security deposit

13 Refer Clause 12(1) Chapter IV of KTPP Rules 2000

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

9

- Format and signing of Tender

- The Tenderer shall prepare one original and a copy of the documents comprising the Tender as described in Clause 10 of these Instructions to Tenderers, and clearly marked "ORIGINAL" and "COPY" as appropriate. In the event of discrepancy between them, the original shall prevail.

- The original and a copy of the Tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of the Tenderer. All pages of the tender where entries or amendments have been made shall be initialed by the person signing the tender

- The Tender shall contain no alterations or additions, except those to comply with instructions issued by the Employer, or as necessary to correct errors made by the Tenderer, in which case such corrections shall be initiated by the person signing the Tender.

  - Submission of Tenders

- Sealing and marking of tenders

- The Tenderer shall seal the original and a copy of the Tender in separate envelopes, duly marking the envelopes as "ORIGINAL" and "COPY". These envelopes (called as inner envelopes) shall then be put inside one outer envelope.

- The inner and outer envelopes shall – through eprocurement

- In addition to the identification required in Sub-Clause 15.2, the inner envelopes shall indicate the name and address of the Tenderer to enable the tender to be returned unopened in case it is declared late, pursuant to Clause 17.

- If the outer envelope is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the Tender.

- Deadline for submission of the Tenders

- Tenders must be received by the Employer at the address specified above no later

than  -------------. 14 In the event of the specified date for the submission of tenders being declared a holiday for the Employer, the tenders will be received up to the appointed time on the next working day.

- The Employer may extend the deadline for submission of tenders by issuing an amendment in accordance with Clause 9, in which case all rights and obligations of the Employer and the Tenderers previously subject to the original deadline will then be subject to the new deadline.

- Late Tenders

- Any Tender received by the Employer after the deadline prescribed in Clause 16 will be returned unopened to the Tenderer.

14 Insert time and date; this should be the same as those given in the Invitation for Tenders

Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

10

- Modification and Withdrawal of Tenders

- Tenderers may modify contents of First or Second Covers separately for each Cover or withdraw their Tenders by giving notice in writing before the deadline prescribed in Clause 16.

- Each Tenderer's modification separately for each Cover or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with Clause 14 & 15, with the outer and inner envelopes additionally marked "MODIFICATION FOR FIRST/SECOND COVER" or "WITHDRAWAL", as appropriate.

- No Tender may be modified after the deadline for submission of Tenders.

- Withdrawal or modification of a Tender between the deadline for submission of Tenders and the

expiration of the original period of Tender validity specified in Clause 12.1 above or as extended pursuant to Clause 12.2 may result in the forfeiture of the earnest money deposit pursuant to Clause 13.

1 8.5 Tenderers may only offer discounts to, or otherwise modify the prices of their Tenders by submitting Tender modifications in accordance with this clause, or included in the original Tender submission.

  - Tender opening and evaluation

- Opening of First Cover of all Tenders and evaluation to determine qualified Tenderers:

- The Employer will open the First Covers of all the Tenders received (except those received late or withdrawn), including modifications for First Cover made pursuant to Clause 18, in the presence of the Tenderers or their representatives who choose to attend at ........... hours on the date and the place specified in Clause 16. In the event of the specified date of Tender opening being declared a holiday for the Employer, the Tenders will be opened at the appointed time and location on the next working day.

- Envelopes marked "WITHDRAWAL" shall be opened and read out first. The First Cover of Tenders for which an acceptable notice of withdrawal has been submitted pursuant to Clause 18 shall not be opened.

- The Tenderes names, the presence or absence of earnest money deposit (amount, format and validity), the submission of qualification information and such other information as the Employer may consider appropriate will be announced by the Employer at the opening. Late and withdrawn Tenders will be returned unopened to tenders.

- The Employer shall prepare minutes of the Tender opening, including the information disclosed to those present in accordance with Sub-Clause 19.3.

- The Second Cover of all the Tenderers including modifications for Second Cover shall be placed in a large cover and securely sealed in the presence of the tenderers or their representatives, who are present and also get the same signed by all those tenderers or their representatives. The large cover shall be kept in safe custody by the Employer.15

- The Employer will evaluate and determine whether each tender (a) meets the eligibility criteria defined in ITT Clause 2; (b) is accompanied by the required earnest money deposit as per stipulations in ITT Clause and (c) meets the minimum qualification criteria stipulated in ITT Clause 3. The Employer will draw out a list of qualified Tenderers.16

- Opening of Second Cover of qualified Tenderers and evaluation:

- The Employer will inform all the Qualified Tenderers the time, date and venue fixed for the opening of the Second Cover containing the priced Tenders. The Employer will open the Second Covers of Qualified Tenderers at the appointed time and date in the presence of the Tenders or their representatives who choose to attend. In the event of the specified date of Second Cover opening being

- Refer GOK circular No. PWD 1359 SO/FC 2001 (P-2) dated 30th June 2003.

- The evaluation of the technical aspects contained in the first cover should be completed within a reasonable period and the time gap between the opening of the first and second cover should be the minimum and in any case not more than 45 days {In exceptional cases, approval of the Secretary to the Government of the concerned Department/Managing Director of the Corporation shall be obtained, where the period is more than 45 days but less than 60 days. If it exceeds 60 days the tenders shall be reinvited.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

11

declared a holiday for the Employer, the Second Covers will be opened at the appointed time and location on the next working day.

- Envelopes marked “MODIFICATION FOR SECOND COVER” shall be opened and the submissions therein read out in appropriate detail.

- The Tenderers' names, the Tender prices, the total amount of each Tender, any discounts, Tender modifications and withdrawals, and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. No Tender shall be rejected at Tender opening.

- The Employer shall prepare minutes of the Second Cover Tender opening, including the information disclosed to those present in accordance with Sub-Clause 20.3.

21.	Process to be confidential

- Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendations for the award of a contract shall not be disclosed to Tenderers or any other persons not officially concerned with such process until the award to the successful Tenderer has been announced. Any effort by a Tenderer to influence the Employer's processing of Tenders or award decisions may result in the rejection of his Tender.

22	Clarification of Tenders

- To assist in the examination, evaluation, and comparison of Tenders, the Employer may, at his discretion, ask any Tenderer for clarification of his Tender, including breakdowns of unit rates. The request for clarification and the response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Tenders in accordance with Clause 24.

- Subject to sub-clause 22.1, no Tenderer shall contact the Employer on any matter relating to its Tender from the time of the Tender opening to the time the contract is awarded. If the Tenderer wishes to bring additional information to the notice of the Employer, it should do so in writing.

- Any effort by the Tenderer to influence the Employer in the Employer’s Tender evaluation, Tender comparison or contract award decisions may result in the rejection of the Tenderers’ Tender.

- Examination of Tenders and determination of responsiveness

- Prior to the detailed evaluation of Tenders, the Employer will determine whether each Tender; (a) has been properly signed; and; (b) is substantially responsive to the requirements of the Tender documents.

- A substantially responsive Tender is one which conforms to all the terms, conditions, and specifications of the Tender documents, without material deviation or reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Tender documents, the Employer's rights or the Tenderer's obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

- If a Tender is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the nonconforming deviation or reservation.

- Correction of errors

- Tenders determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

  - where there is a discrepancy between the rates in figures and in words, the lower of the two will govern17; and

  - where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern.

17 Clause 25(2) of Chapter VI of KTPP Rules 2000 states that “ in case of discrepancy between the price quoted in words and figures, the lower of the two shall be considered”.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

12

- The amount stated in the Tender will be adjusted by the Employer in accordance with the above procedure for the correction of errors and, with the concurrence of the Tenderer, shall be considered as binding upon the Tenderer. If the Tenderer does not accept the corrected amount the Tender will be rejected, and the earnest money deposit may be forfeited in accordance with Sub-Clause 13.6 (b).

- Evaluation and comparison of Tenders

- The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Clause 23.

- In evaluating the Tenders, the Employer will determine for each Tender the evaluated Tender Price by adjusting the Tender Price as follows:

  - making any correction for errors pursuant to Clause 24; and

  - making appropriate adjustments to reflect discounts or other price modifications offered in accordance with Sub Clause 18.5.

- The Employer reserves the right to accept or reject any variation, deviation, or alternative offer. Variations, deviations, and alternative offers and other factors which are in excess of the requirements of the Tender documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Tender evaluation.

- The estimated effect of the price adjustment conditions under Clause 41 of the Conditions of Contract, during the implementation of the Contract, will not be taken into account in tender Evaluation

- If the tender of the successful tenderer is seriously unbalanced in relation to the Employer’s estimate of the cost of the work to be performed under the contract, the Employer may require the Tenderer to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the performance security set forth in Clause 29 be increased at the expense of the successful Tenderer to a level sufficient to protect the Employer against financial loss in the event of default of the successful under the contract.

F. Award of Contract

26.	Award criteria

26.1	Subject to Clause 27, the Employer will award the Contract to the Tenderer whose Tender has been determined to be substantially responsive to the Tender documents and who has offered the lowest evaluated Tender Price, provided that such Tenderer has been determined to be (a) eligible in accordance with the provisions of Clause 2, and (b) qualified in accordance with the provisions of Clause 3.

27.	Employer's right to accept any Tender and to reject any or all Tenders

27.1	Notwithstanding Clause 26, the Employer reserves the right to accept or reject any Tender, and to cancel the Tender process and reject all Tenders, at any time prior to the award of Contract, without thereby incurring any liability to the affected Tenderer or Tenderers or any obligation to inform the affected Tenderer or Tenderers of the grounds for the Employer's action.

28.	Notification of award and signing of Agreement

- The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by cable, telex, e-mail or facsimile confirmed by registered letter. This letter (hereinafter and in the Conditions of Contract called the "Letter of Acceptance") will state the sum that the Employer will pay the Contractor in consideration of the execution, completion, and maintenance of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the "Contract Price").

- The notification of award will constitute the formation of the Contract, subject only to the furnishing of Security deposit in accordance with the provisions of Clause 29.

- The Agreement will incorporate all agreements between the Employer and the successful Tenderer. It will be kept ready for signature of the successful Tenderer in the office of Employer within 30 days

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

13

following the notification of award along with the Letter of Acceptance. Within 20 days of receipt, the successful Tenderer will sign the Agreement and deliver it to the Employer.

- Upon the furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

- Security deposit

- Within 20 days of receipt of the Letter of Acceptance, the successful Tenderer shall deliver to the Employer a Security deposit in any of the forms given below for an amount equivalent to 10% of the Contract price plus additional security for unbalanced tenders in accordance with Clause 25.5 of ITT and Clause 44 of the Conditions of Contract. :

  - Cash or

  - Banker’s cheque/Demand draft,/Pay Order in favour of EE.RWS Dn Dakshina Kannada, payable at. Mangalore  or

  - A bank guarantee in the form given in Section 10; or

  - Specified Small Savings Instruments pledged to EE,RWS Mangalore

- If the security deposit is provided by the successful Tenderer in the form of a Bank Guarantee, it shall be issued either by a Nationalized/Scheduled bank.

- The security deposit if furnished in cash or demand draft can, if requested, be converted to interest bearing securities at the cost of the contractor.

- Failure of the successful Tenderer to comply with the requirements of Sub-Clause 29.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the Earnest money deposit.

30	Advance Payment and Security: DELETED

- Corrupt or Fraudulent practices

- The GOK requires that the Tenderers/Suppliers/Contractors, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuance of this policy, GOK :

  - will reject a proposal for award if it determines that the Tenderer recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question;

  - will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a GOK contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing, a GOK contract.

- Furthermore, Tenderers shall be aware of the provision stated in sub-clause 50.2 of the Conditions of Contract.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

14

SECTION 3: QUALIFICATION INFORMATION

The information to be filled in by the Tenderer hereunder will be used for purposes of computing Tender capacity as provided for in Clause 3 of the Instructions to Tenderers. This information will not be incorporated in the Contract.

| 1.1 | Constitution or legal status of Tenderer |  | [Attach copy] |
| --- | --- | --- | --- |
|  | Place of Registration | _______________________________ |  |
|  |  |  | (Attach Copy) |
|  | Principal place of business: | _______________________________ |  |
| 1.2 | Total value of civil engineering construction | 2021 | - 22______________ |
|  | works executed and payments received in the last five years | 2022 | - 23______________ |
|  | (in Rs. Lakhs)19 | 2023 - 24______________ |  |

2024 - 25______________

2025-  26______________

- Work performed as Prime Contractor (in the same name) on works of similar nature over during the five years specified in 1.2 above.

| Project | Name of | Descrip- | Contract | Value of | Date of | Specified | Actual date of | Remarks explaining reasons |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name | Employer | -tion of | Number | contract | issue of | period of | completion | for delay in completion of work |
|  |  | Work |  | Rs. Lakhs | work | completion |  |  |
|  |  |  |  |  | order |  |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

- Quantities of work executed as prime contractor (in the same name) during the last five years specified in 1.2 above:

| Year | Name of | Name of | Quantity of work performed (cum)20 |  |  | Remarks (Indicate contract |
| --- | --- | --- | --- | --- | --- | --- |
|  | Work | Employer |  |  |  | reference) |
|  |  |  | Cement | Masonry | Earthworks |  |
|  |  |  | Concrete |  |  |  |
| 2021-22 |  |  |  |  |  |  |  |  |  |
| 2022-23 |  |  |  |  |  |  |
| 2023-24 |  |  |  |  |  |  |
| 2024-25 |  |  |  |  |  |  |
| 2025-26 |  |  |  |  |  |  |

- Information on works for which Tenders have been submitted and works which are yet to be completed as on the date of this Tender.

- Existing commitments and on-going works:

- Change the years appropriately

- Attach Certificate from Chartered Accountant

- Items of work for which data is requested should tally with that specified in ITT Clause 3

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

15

_______________________________________________________________________________________

| Description | Place | Contract No. | Name | Value of | Stipulated | Value of works21 | Anticipated |
| --- | --- | --- | --- | --- | --- | --- | --- |
| of | & | & Date | and | Contract | period of | remaining to be | date of |
| Work | State |  | Address | (Rs. lakhs) | completion | completed | completion |
|  |  | of Employer |  |  |  | (Rs. lakhs) |  |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) |

__________________________________________________________________________________________

__________________________________________________________________________________________

(B)  Works for which Tenders already submitted:

__________________________________________________________________________________________

| Description | Place | Name and | Estimated | Stipulated | Date when | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| of | & | Address of | value of works | period of | decision is | if any |
| Work | State | Employer | (Rs. lakhs) | completion | expected |  |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) |

- The following items of equipment are considered essential for successfully carrying out the works. The Tenderer should furnish all the information listed below.

| Item of Equipment | Requirement22 |  | Owned and available |  | Remarks |
| --- | --- | --- | --- | --- | --- |
| No. | Capacity | Owned | Number/ | Age/ |  |
|  |  |  | Capacity | Condition |  |

- Reports on the financial standing of the tenderer, such as profit and loss statements and auditor’s reports for the last five years;

- Qualification and experience of the key technical and management personnel in permanent

employment with the tenderer and those that are proposed to be deployed on this contract, if awarded.

- Name, address, and telephone, telex, and fax numbers of the Tenderers' bankers who may provide

references if contacted by the Employer.

- Evidence of access to financial resources to meet the qualification requirement specified in ITT Clause3.3 (b): Cash in hand, Letter of Credit etc. List them below and attach certificate from the Banker in the suggested format as under:

BANKER’S CERTIFICATE

This is to certify that M/s. ………………………….. is a reputed company with a good financial standing. If the contract for this work, namely ……………………………… (name of the work) is awarded to the above firm, we shall be able to provide overdraft/credit facilities to the extent of Rs.

…………… to meet the working capital requirements for executing the above contract

- Attach Certificates from Engineers –in- Charge

- The item of equipment, required number and capacity should match with those specified in ITT Clause 3.3 (a)

Sd/-

Name of the Bank, Senior Bank Manger

Address:……………………………….

- Proposals for subcontracting components of works amounting to more than 20% of the contract price .

| Item of Work | Value of Sub-Contract | Identified Sub-Contractor | Experience of similar work 23 |
| --- | --- | --- | --- |
|  |  | (Name and address) |  |

- Information on litigations in which the Tenderer is involved:

Other Party (ies)	Employer	Details of dispute	Amount involved	Remarks showing present status

- The proposed methodology and program of construction, backed with equipment planning and deployment, duly supported with broad calculations and quality control procedures proposed to be adopted, justifying their capability of execution and completion of the work as per technical specifications within the stipulated period of completion as per milestones.

23 Attach certificates from the respective Employers.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

17

SECTION 4: FORMS OF TENDER, LETTER OF ACEPTANCE, NOTICE TO PROCEED WITH THE WORK AND AGREEMENT FORM

Form of Tender

Description of the Works: Providing Operation and Maintaince

TO  SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT.

Tender

To	:  ________________________________________________

Address :  _______________________________________________________________

___________________________________________________________________________ 25

GENTLEMEN,

We offer to execute the Works described above in accordance with the Conditions of Contract accompanying this Tender for the Contract Price of _________ [in figures] (________________________________________________) [in letters].26

This Tender and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any Tender you receive.

The advance payment required is Rs…………………………….

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”.

We hereby confirm that this Tender complies with the Tender validity and Earnest money deposit required by the Tender documents.

We attach herewith our current income-tax clearance certificate.

Yours faithfully,

Authorized Signature:

Name & Title of Signatory: _________________________________________________________________

Name of Tenderer   ______________________________________________

Address:	----------------------------------------------------------------------

----------------------------------------------------------------------

- To be filled in by the Employer before issue of the Tender document

- To be filled in by the Employer before issue of the Tender document

- To be filled in by the Tenderer, together with his particulars and date of submission at the bottom of the Form of Tender

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

18

Letter of Acceptance

(letterhead paper of the Employer)

________________________[date]

To:	_________________________________________________________________________[name and address of the Contractor]

Dear Sirs,

This is to notify you that your Tender dated ____________ for execution of the

______________________________________________________________________________________

[name of the contract and identification number, as given in the Instructions to Tenderers] for the Contract Price of Rupees ——___________________________________________________________ (_____________) [amount in words and figures], as corrected and modified in accordance with the Instructions to Tenderers is hereby accepted by our Agency.

You are hereby requested to furnish Security deposit plus additional security for unbalanced tenders in terms of Clause 25.5 of ITT, in the form detailed in Clause 29.1 of ITT for an amount of Rs.————— within 20 days of the receipt of this letter of acceptance valid up to 30 days from the date of expiry of Defects Liability Period

i.e. up to ............ and sign the contract, failing which action as stated in Para 29.4 of ITT will be taken.

Yours faithfully,

Authorized Signature

Name and Title of Signatory

Name of Agency

---------------------------------------------------------------------------------------------------------------------------------------

Issue of Notice to proceed with the work

(letterhead of the Employer)

————— (date)

To

—————————————— (name and address of the Contractor)

——————————————

——————————————

Dear Sirs:

Pursuant to your furnishing the requisite security deposit as stipulated in ITT Clause 29.1 and signing of the contract agreement for the construction of —————— 27a Tender Price of Rs.——————, you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully,

(Signature, name and title of signatory authorized to sign on behalf of Employer)

27 Name of the Contract

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

19

Agreement Form

Agreement

This agreement, made the ___________________day of ______________20_______, between___________________________________________________________________________________

________________________________________[name and address of Employer]

(hereinafter called “the Employer”) of the one part and _____________________________________________

__________________________________________________________________________________________

______________________________________________________[name and address of contractor] (hereinafter called “the Contractor”) of the other part.

Whereas the Employer is desirous that the Contractor execute _____________________________

__________________________________________________________________________________________

______________________________________________________________________________________[ name and identification number of Contract] (hereinafter called “the Works”) and the Employer has accepted the Tender by the Contractor for the execution and completion of such Works and the remedying of any defects therein at a contract price of Rupees...............................

NOW THIS AGREEMENT WITNESSETH as follows:

- In this Agreement, words and expression shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

- In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy any defects therein in conformity in all aspects with the provisions of the Contract.

- The Employer hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying the defects wherein the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

- The following documents shall be deemed to form and be read and construed as part of this Agreement, viz:

  - Letter of Acceptance;

  - Notice to proceed with the works;

  - Contractor’s Tender;

  - Contract Data;

  - Conditions of contract (including Special Conditions of Contract);

  - Specifications;

  - Drawings;

  - Bill of Quantities; and

  - Any other document listed in the Contract Data as forming part of the contract.

In witness whereof the parties thereto have caused this Agreement to be executed the day and year first before written.

The Common Seal of	___________________________________________________________

was hereunto affixed in the presence of:

Signed, Sealed and Delivered by the said ___________________________________________________

_________________________________________________________________________________

| in the presence of: |  |
| --- | --- |
| Binding Signature of Employer | _______________________________________________________ |
| Binding Signature of Contractor | _____________________________________________________ |

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

20

SECTION 5: CONDITIONS OF CONTRACT

|  |  | Table of Contents |  |
| --- | --- | --- | --- |
| A. | General |  | Page No. |
|  | 1. | Definitions | 21 |
|  | 2. | Interpretation | 21 |
|  | 3. | Law governing contract | 22 |
|  | 4. | Employers decisions | 22 |
|  | 5. | Delegation | 22 |
|  | 6. | Communications | 22 |
|  | 7. | Subcontracting | 22 |
|  | 8. | Other Contractors | 22 |
|  | 9. | Personnel | 22 |
|  | 10. | Employer’s and Contractor’s risks | 22 |
|  | 11. | Employer’s risks | 22 |
|  | 12 | Contractor’s risks | 23 |
|  | 13. | Insurance | 23 |
|  | 14. | Site Investigation Report | 23 |
|  | 15 | Query about Contract Data | 23 |
|  | 16 | Contractor to construct the Works | 23 |
|  | 17. | The Works to be completed by Intended Completion Date | 23 |
|  | 18 | Approvals by the Employer | 24 |
|  | 19. | Safety | 24 |
|  | 20. | Discoveries | 24 |
|  | 21. | Possession of the Site | 24 |
|  | 22. | Access to the Site | 24 |
|  | 23. | Instructions | 24 |
|  | 24. | Procedure for resolution of disputes | 24 |

- Time Control

| 25. | Program | 24 |
| --- | --- | --- |
| 26. | Extension of the Intended Completion Date | 25 |
| 27. | Delays ordered by the Employer | 25 |
| 28. | Management meetings | 25 |

- Quality Control

| 29. | Identifying defects | 25 |
| --- | --- | --- |
| 30. | Tests | 25 |
| 31. | Correction of defects | 25 |
| 32. | Uncorrected defects | 25 |

- Cost Control

|  | 33 | Bill of Quantities (BOQ) | 26 |
| --- | --- | --- | --- |
|  | 34 | Variations | 26 |
|  | 35. | Payment for Variations | 26 |
|  | 36. | Submission of bills for payment | 27 |
|  | 37 | Payments | 27 |
|  | 38. | Compensation events | 27 |
|  | 39. | Tax | 27 |
|  | 40 | Price Adjustment | 27 |
|  | 41. | Liquidated damages | 28 |
|  | 42. | Advance Payments | 28 |
|  | 43. | Securities | 28 |
|  | 44. | Cost of repairs | 29 |
| E | Finishing of Contract |  |  |
|  | 45. | Completion | 29 |
|  | 46. | Taking Over | 29 |
|  | 47. | Final account | 29 |
|  | 48. | As built drawings and/or Operating and Maintenance Manuals | 29 |
|  | 49. | Termination | 29 |
|  | 50 | Payment upon termination | 30 |
|  | 51. | Property | 30 |
|  | 52. | Release from performance | 30 |
| F | Special Conditions of Contract |  | 31 |

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

21

Conditions of Contract

A. General

- Definitions

- Terms which are defined in the Contract Data are not also defined in the Conditions of Contract but keep their defined meanings. Bold letters are used to identify defined terms.

Bill of Quantities means the priced and completed Bill of Quantities forming part of the Tender. Compensation events are those defined in Clause 38 hereunder.

The Completion Date is the date of completion of the Works as certified by the Employer in accordance with Sub Clause 46.1.

The Contract is the contract between the Employer and the Contractor to execute, complete and maintain the Works. It consists of the documents listed in Clause 2.2 below.

The Contract Data defines the documents and other information which comprise the Contract.

The Contractor is a person or corporate body whose Tender to carry out the Works has been accepted by the Employer.

The Contractor's Tender is the completed Tender document submitted by the Contractor to the Employer.

The Contract price is the price stated in the Letter of Acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

Days are calendar days; months are calendar months.

A Defect is any part of the Works not completed in accordance with the Contract.

The Defects liability period is the period named in the Contract Data and calculated from the Completion Date.

The Employer is the party who will employ the Contractor to carry out the Works.

Equipment is the Contractor's machinery and vehicles brought temporarily to the Site to construct the Works.

The Initial Contract price is the Contract Price listed in the Employer's Letter of Acceptance.

The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the Contract Data. The Intended Completion Date may be revised only by the Employer by issuing an extension of time.

Materials are all supplies, including consumables, used by the contractor for incorporation in the Works.

Plant is any integral part of the Works which is to have a mechanical, electrical, electronic or chemical or biological function.

The Site is the area defined as such in the Contract Data.

Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Employer.

The Start Date is given in the Contract Data. It is the date when the Contractor shall commence execution of the works. It does not necessarily coincide with any of the Site Possession Dates.

A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract which includes work on the Site.

A Variation is an instruction given by the Employer which varies the Works.

The Works are what the Contract requires the Contractor to construct, install, and turn over to the Employer, as defined in the Contract Data.

- Interpretation

- In interpreting these Conditions of Contract, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Employer will provide instructions clarifying queries about the Conditions of Contract.

- The documents forming the Contract shall be interpreted in the following order of priority:

  - Agreement

  - Letter of Acceptance, notice to proceed with the works

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

22

  - Contractor’s Tender

  - Contract Data

  - Conditions of Contract

  - Specifications

  - Drawings

  - Bill of quantities and

  - any other document listed in the Contract Data as forming part of the Contract.

- Law governing contract

- The law governing the Contract is the Laws of India supplanted by the Karnataka Local Acts.

| 4. | Employer's decisions |
| --- | --- |
| 4.1 | Except where otherwise specifically stated, the Employer will decide contractual matters between the |
|  | Employer and the Contractor . |
| 5. | Delegation |
| 5.1 | The Employer may delegate any of his duties and responsibilities to other people after notifying the |
|  | Contractor and may cancel any delegation after notifying the Contractor. |
| 6. | Communications |
| 6.1 | Communications between parties which are referred to in the conditions are effective only when in |
|  | writing. A notice shall be effective only when it is delivered (in terms of Indian Contract Act). |
| 7. | Subcontracting |
| 7.1 | The Contractor may subcontract with the approval of the Employer but may not assign the Contract |
|  | without the approval of the Employer in writing. Subcontracting does not alter the Contractor's |
|  | obligations. |
| 8. | Other Contractors |
| 8.1 | The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, |
|  | and the Employer. |
| 9. | Personnel |

- The Contractor shall employ the technical personnel (of number and qualifications) as may be stipulated by GOK from time to time during the execution of the work. The technical staff so employed shall be available at site as may be stipulated by the Employer.

- If the Employer asks the Contractor to remove a person who is a member of the Contractor’s staff or his work force stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract.

| 10. | Employer’s and Contractor's risks |
| --- | --- |
| 10.1 | The Employer carries the risks which this Contract states are Employer’s risks, and the Contractor |
|  | carries the risks which this Contract states are Contractor’s risks. |
| 11. | Employer's risks |

- The Employer is responsible for the excepted risks which are:

  - rebellion, riot commotion or disorder unless solely restricted to employees of the Contractor or his Sub-Contractors arising from the conduct of the Works; or

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

23

- a cause due solely to the design of the Works, other than the Contractor’s design; or

- any operation of the forces of nature (in so far as it occurs on the Site) which an experienced contractor:

  - could not have reasonably foreseen; or

  - could reasonably have foreseen, but against which he could not reasonably have taken at least one of the following measures;

    - prevent loss or damage to physical property from occurring by taking appropriate measures or

    - insure against such loss or damage

| 12. | Contractor’s risks |
| --- | --- |
| 12.1 | All risks of loss of or damage to physical property and of personal injury and death which arise during |
|  | and in consequence of the performance of the Contract other than the excepted risks are the |
|  | responsibility of the Contractor. |
| 13. | Insurance: |

- The Contractor shall prior to commencing the works, effect and thereafter maintain insurances , in the joint names of the Employer and the Contractor, (cover from the first working day after the Start Date to the end of Defects Liability Period), in the amounts stated in the Contract Data :

  - for loss of or damage to the Works, Plants and Materials and the Contractor’s equipment;

  - for liability of both Parties for loss, damage, death and injury to third parties or their property arising out of the Contractor’s performance of the Contract including the Contractor’s liability for damage to the Employer’s property other than the Works and

  - for liability of both Parties and of any Employer’s representative for death and injury to the Contractor’s personnel except to the extent that liability arises from the negligence of the Employer, any Employer’s representative or their Employees.

- Policies and certificates for insurance shall be delivered by the Contractor to the Employer for his approval before the Start Date. All such insurance shall provide for compensation to be payable to rectify the loss or damage incurred. All payments received from insurers relating to loss or damage shall be held jointly by the Parties and used for the repair of the loss or damage or as compensation for loss or damage that is not to be repaired.

- If the Contractor fails to effect or keep in force any of the insurances referred to in the previous sub-clauses or fails to provide satisfactory evidence, policies or receipts, the Employer may without prejudice to any other right or remedy, effect insurance for the cover relevant to such default and pay the premiums due and recover the same as a deduction from any other monies due to the Contractor. If no payments is due, the payment of the premiums shall be a debt due.

- Alterations to the terms of an insurance shall not be made without the approval of the Employer.

- Both Parties shall comply with any conditions of the insurance policies.

| 14. | Site Investigation Reports: |
| --- | --- |
| 14.1 | The Contractor, in preparing the tender, shall rely on any site investigation reports referred to in the |
|  | Contract data, supplemented by any information available to the Tenderer. |
| 15. | Queries about the Contract Data |

- The Employer will clarify queries on the Contract Data.

| 16. | Contractor to construct the Works |
| --- | --- |
| 16.1 | The Contractor shall construct the Works in accordance with the Specification and Drawings. |
| 17. | The Works to be completed by the Intended Completion Date |

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

24

- The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the program submitted by the Contractor, as updated with the approval of the Employer, and complete them by the Intended Completion Date.

- Approval by the Employer:

- The Contractor shall submit Specification and drawings showing the proposed Temporary Works to the Employer, who is to approve them if they comply with the Specifications and Drawings.

- The Contractor shall be responsible for the design of Temporary Works

- The Employer’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works.

- The Contractor shall obtain approval of third parties to the design of third parties to the design of the temporary Works where required.

- All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Employer before their use.

| 19. | Safety |
| --- | --- |
| 19.1 | The Contractor shall be responsible for the safety of all activities on the Site. |
| 20. | Discoveries |
| 20..1 | Anything of historical or other interest or of significant value unexpectedly discovered on the Site is |
|  | the property of the Employer. The Contractor is to notify the Employer of such discoveries and carry |
|  | out the Employer's instructions for dealing with them. |
| 21. | Possession of the Site |
| 21.1 | The Employer shall give possession of all parts of the Site to the Contractor. If possession of a part is |
|  | not given by the date stated in the Contract Data the Employer is deemed to have delayed the start of |
|  | the relevant activities and this will be Compensation Event. |
| 22. | Access to the Site |
| 22.1 | The Contractor shall allow the Employer and any person authorized by the Employer access to the |
|  | Site, to any place where work in connection with the Contract is being carried out or is intended to be |
|  | carried out and to any place where materials or plant are being manufactured / fabricated / assembled |
|  | for the works. |
| 23. | Instructions |
| 23.1 | The Contractor shall carry out all instructions of the Employer which comply with the applicable laws |
|  | where the Site is located. |
| 24. | Procedure for resolution of Disputes: |

- If the Contractor is not satisfied with the decision taken by the Employer, the dispute shall be referred by either party to Arbitration within 30 days of the notification of the Employer’s decision.

- If neither party refers the dispute to Arbitration within the above 30 days, the Employer’s decision will be final and binding.

- The Arbitration shall be conducted in accordance with the arbitration procedure stated in the Special Conditions of Contract.

B. Time Control

- Program /The Methodology and Program of Construction

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

25

- Within the time stated in the Contract Data the Contractor shall submit to the Employer for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works.

- The Employer's approval of the Program shall not alter the Contractor's obligations. The Contractor may revise the Program and submit it to the Employer again at any time. A revised Program is to show the effect of Variations and Compensation Events.

- Extension of the Intended Completion Date

- The Employer shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date.

- The Employer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Employer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information.

| 27. | Delays ordered by the Employer |
| --- | --- |
| 27.1 | The Employer may instruct the Contractor to delay the start or progress of any activity within the |
|  | Works. |
| 28. | Management meetings |

- The Employer may require the Contractor to attend a management meeting. The business of a management meeting shall be to review the progress achieved and the plans for remaining work.

- The responsibility of the parties for actions to be taken is to be decided by the Employer either at the management meeting or after the management meeting and stated in writing to be distributed to all who attended the meeting.

C. Quality Control

29.	Identifying defects

29.1	The Employer shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Employer may instruct the Contractor to search for a Defect and to uncover and test any work that the Employer considers may have a Defect

30.	Tests

30.1	If the Employer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect the test shall be a Compensation Event.

31.	Correction of defects

31.1	The Employer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.

31.2	Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Employer’s notice.

32.	Uncorrected defects

- If the Contractor has not corrected a Defect within the time specified in the Employer’s notice, the Employer will assess the cost of having the Defect corrected, and the Contractor will pay this amount.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

  - Cost Control

| 33. | Bill of Quantities (BOQ) |
| --- | --- |
| 33.1 | The BOQ shall contain items for the construction, installation, testing, and commissioning work to be |
|  | done by the Contractor. |
| 33.2 | The BOQ is used to calculate the Contract Price. The Contractor is paid for the quantity of the work |
|  | done at the rate in the BOQ for each item |
| 34. | Variations |

- The Employer shall have power to order the Contractor to do any or all of the following as considered necessary or advisable during the progress of the work by him

  - Increase or decrease of any item of work included in the Bill of Quantities (BOQ);

  - Omit any item of work;

  - Change the character or quality or kind of any item of work;

  - Change the levels, lines, positions and dimensions of any part of the work;

  - Execute additional items of work of any kind necessary for the completion of the works; and

  - Change in any specified sequence, methods or timing of construction of any part of the work.

- The Contractor shall be bound to carry out the work in accordance with any instructions in this connection, which may be given to him in writing by the Employer and such alteration shall not vitiate or invalidate the contract.

- Variations shall not be made by the Contractor without an order in writing by the Employer, provided that no order in writing shall be required for increase or decrease in the quantity of an item appearing in the BOQ so long as the work executed conforms to the approved drawings.

- The Contractor shall promptly request in writing the Employer to confirm verbal orders and if no such confirmation is received within 15 days of request, it shall be deemed to be an order in writing by the Employer.

- Payments for Variations

- Payment for increase in the quantities of an item in the BOQ up to 25% of that provided in the Bill of Quantities shall be made at the rates quoted by the Contractor.

- For quantities in excess of 125% of the tendered quantity of an item as given in the BOQ, the Contractor shall be paid at the rate entered in or derived from in the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

- If there is no rate for the additional, substituted or altered item of the work in the BOQ, efforts would be made to derive the rates from those given in the BOQ or the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) and if found feasible the payment would be made at the derived rate for the item plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract

- If the rates for additional, substituted or altered item of work cannot be determined either as at 35.1 or 35.2 or 35.3 above, the Contractor shall be requested to submit his quotation for the items supported by analysis of the rate or rates claimed, within 7 days.

- If the Contractor's quotation is determined unreasonable, the Employer may order the Variation and make a change to the Contract Price which shall be based on Employer’s own forecast of the effects of the Variation on the Contractor's costs.

- If the Employer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.

- Under no circumstances the Contractor shall suspend the work on the plea of non-settlement of rates for items falling under this Clause.

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

27

- Submission of bills for payment

- The Contractor shall submit to the Employer monthly bills of the value of the work completed less the cumulative amount paid previously.

- The Employer shall check the Contractor's bill and determine the value of the work executed which shall comprise of (i) value of the quantities of the items in the BOQ completed and (ii) valuation of Variations and Compensation Events.

- The Employer may exclude any item paid in a previous bill or reduce the proportion of any item previously paid in the light of later information.

| 37. | Payments |
| --- | --- |
| 37.1 | Payments shall be adjusted for deductions for advance payments, other recoveries in terms of the |
|  | contract and taxes, at source, as applicable under the law. The Employer shall pay the Contractor the |
|  | within 60 days of submission of bill. |
| 37.2 | Items of the Works for which no rate or price has been entered in will not be paid for by the Employer |
|  | and shall be deemed covered by other rates and prices in the Contract. |
| 38. | Compensation events |

- The following are Compensation events unless they are caused by the Contractor:

  - The Employer does not give access to a part of the Site by the Site Possession Date stated in the Contract Data.

  - The Employer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

  - The Employer instructs the Contractor to uncover or to carry out additional tests upon work which is then found to have no Defects.

  - The Employer gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons.

  - The effect on the Contractor of any of the Employer’s Risks.

  - The Employer unreasonably delays issuing a Certificate of Completion.

  - Other Compensation Events listed in the Contract Data or mentioned in the Contract.

- If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date is extended. The Employer shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.

- As soon as information demonstrating the effect of each Compensation event upon the Contractor's forecast cost has been provided by the Contractor, it is to be assessed by the Employer and the Contract Price shall be adjusted accordingly. If the Contractor's forecast is deemed unreasonable, the Employer shall adjust the Contract Price based on Employer’s own forecast. The Employer will assume that the Contractor will react competently and promptly to the event.

- The Contractor shall not be entitled to compensation to the extent that the Employer's interests are adversely affected by the Contractor not having given early warning or not having cooperated with the Employer.

| 39. | Tax |
| --- | --- |
| 39.1 | The rates quoted by the Contractor shall be deemed to be inclusive of the sales and other taxes that the |
|  | Contractor will have to pay for the performance of this Contract. The Employer will perform such |
|  | duties in regard to the deduction of such taxes at source as per applicable law. |
| 40. | Price Adjustment:DELETED |

28 Delete this Clause if the period of completion is less than 12 months

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

28

- Liquidated damages

- The Contractor shall pay liquidated damages to the Employer at the rate per day stated in the Contract Data for each day that the Completion Date is later than the Intended Completion Date (for the whole of the works or the milestone as stated in the Contract Data). The total amount of liquidated damages shall not exceed the amount defined in the Contract Data. The Employer may deduct liquidated damages from payments due to the Contractor. Payment of liquidated damages does not affect the Contractor's liabilities.

- If the Intended Completion Date is extended after liquidated damages have been paid, the Employer shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment of bill.

- Advance Payments: DELETED

- Securities: The Security deposit (including additional security for unbalanced tenders) shall be provided to the Employer no later than the date specified in the Letter of Acceptance and shall be issued in an amount and form and type of instrument acceptable to the Employer. The Security deposit shall be valid until a date 30 days from the date of expiry of Defects Liability Period and the additional security for  unbalanced tenders shall be valid until a date 30 days from the date of issue of the certificate of completion.

- Cost of Repairs:

- Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor's cost if the loss or damage arises from the Contractor's acts or omissions.

|  | E. Finishing the Contract |
| --- | --- |
| 45. | Completion |
| 45.1 | The Contractor shall request the Employer to issue a Certificate of Completion of the Works and the |
|  | Employer will do so upon deciding that the Work is completed. |
| 46. | Taking over |
| 46.1 | The Employer shall take over the Site and the Works within seven days of issuing a certificate of |
|  | Completion. |
| 47. | Final account |

- The Contractor shall supply to the Employer a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Employer shall issue a Defect Liability Certificate and certify any final payment that is due to the Contractor within 90 days of receiving the Contractor's account if it is correct and complete. If it is not, the Employer shall issue within 90 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Employer shall decide on the amount payable to the Contractor and make payment within 60 days of receiving the Contractor’s revised account.

| 48. | As built drawings and /or Operating and Maintenance Manuals |
| --- | --- |
| 48.1 | If “as built”30 Drawings and/or operating and maintenance manuals are required, the Contractor shall |
|  | supply them by the dates stated in the Contract Data. |
| 48.2 | If the Contractor does not supply the Drawings by the dates stated in the Contract Data, or they do not |
|  | receive the Employer’s approval, the Employer shall withhold the amount stated in the Contract Data |
|  | from payments due to the Contractor. |
| 49. | Termination |

- T

- he Employer or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract.

- Fundamental breaches of Contract include, but shall not be limited to the following:

  - the Contractor stops work for 45 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Employer;

  - the Employer instructs the Contractor to delay the progress of the Works and the instruction is not withdrawn within 60 days;

  - The Contractor becomes bankrupt or goes into liquidation other than for a reconstruction or amalgamation;

  - a payment due to the Contractor is not paid by the Employer within 90 days of the date of the submission of the Bill by Contractor;

  - the Employer gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Employer;

30 Completion drawings

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

30

  - the Contractor does not maintain a security which is required;

  - the Contractor has delayed the completion of works by the number of days for which the maximum amount of liquidated damages can be paid as defined in the Contract data; and

  - if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph : “corrupt practice” means the offering, giving, receiving or soliciting of any thing of value to influence the action of a public official in the procurement process or in contract execution. “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Borrower, and includes collusive practice among Tenderers (prior to or after Tender submission) designed to establish Tender prices at artificial non-competitive levels and to deprive the Borrower of the benefits of free and open competition.”

- When either party to the Contract gives notice of a breach of contract to the Employer for a cause other than those listed under Sub Clause 49.2 above, the Employer shall decide whether the breach is fundamental or not.

- Notwithstanding the above, the Employer may terminate the Contract for convenience.

- If the Contract is terminated the Contractor shall stop work immediately, make the Site safe and secure and leave the Site as soon as reasonably possible.

- Payment upon Termination

- If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Employer shall prepare bill for the value of the work done less advance payments received up to the date of the bill, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the Contract Data. Additional Liquidated Damages shall not apply. If the total amount due to the Employer exceeds any payment due to the Contractor the difference shall be a debt payable to the Employer.

- If the Contract is terminated at the Employer's convenience or because of a fundamental breach of Contract by the Employer, the Employer shall prepare bill for the value of the work done, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract, and less taxes due to be deducted at source as per applicable law and make payment accordingly.

| 51. | Property |
| --- | --- |
| 51.1 | All materials on the Site, Plant, Equipment, Temporary Works and Works are deemed to be the |
|  | property of the Employer, if the Contract is terminated because of a Contractor’s default. |
| 52. | Release from performance |

- If the Contract is frustrated by any event entirely outside the control of either the Employer or the Contractor the Employer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which commitment was made

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

31

F.  Special Conditions of Contract

- Labour :

The Contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Employer, deliver to the Employer a return in detail, in such form and at such intervals as the Employer may prescribe, showing the staff and the numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Employer may require.

- Compliance with labour regulations :

During continuance of the contract, the Contractor and his sub contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or the Central Government or the local authority. The Contractor shall keep the Employer indemnified in case any action is taken against the Employer by the competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments. If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules/regulations including amendments, if any, on the part of the Contractor, Employer shall have the right to deduct any money due to the Contractor including his amount of security deposit. The Employer shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

- Protection of Environment:

The contractor shall take all reasonable steps to protect the environment on and off the Site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods of operation. During continuance of the contract, the contractor and his sub -contractors shall abide at all times by all existing enactments on environmental protection and rules made there under, regulations, notifications and bye-laws of the State or Central Government, or local authorities and any other law, bye-law, regulations that may be passed or notification that may be issued in this respect in future by the State or Central Government or the local authority.

- Arbitration (Clause 24 ) DELETED

| SECTION 6: CONTRACT DATA |  |
| --- | --- |
| Items marked "N/A" do not apply in this Contract. |  |
| The following documents are also part of the Contract: | Clause Reference |
| • The Schedule of Operating and Maintenance Manuals | [48] |
| • The Methodology and Program of Construction | [25] |
| • Site Investigation Reports | [14] |
| • The Schedule of Key and Critical Equipment to be deployed |  |
| on the work as per agreed program of construction. | [25] |
| The Employer is : |  |
| Name: Executive Engineer, | [1.1] |
| Address: R.D.W.&S Dn,Mangalore |  |
| Name of authorized Representation |  |

The name and identification number of the Contract is

Providing Operation and Maintaince TO  SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT.

| [Insert name and number as indicated in the Invitation for Tenders ]. |  |  | [1.1] |  |
| --- | --- | --- | --- | --- |
| The Works consist of | --------------------------------------------------------------- |  |  |  |
| [Brief summary, including relationship to other contracts under the Project]. |  |  |  |  |
| The start date shall be the date of issue of notice to proceed with the work. |  |  | [1.1] |  |

- The Intended Completion Date for the whole

- of the Works is 12 months with the following milestones		   [17, 26]

- Milestone dates:

- Physical works to be completed	Period from the date of issue of

- Notice to proceed with the work

- The Site Possession Date is  :07 days after issue of work order		[21]

- The Site is located in Bantwal Taluka			[1.1]

- The Defects Liability Period is 1 years			[31]

| Event triggering the recovery of Deficiency of Services | During the O & M Period |  |
| --- | --- | --- |
| Quantity : If Monthly supplies short fall is more than 5 % | Amount | Frequency |
|  | Rs.10 Per KL of shortfall quantity | Monthly |
| Quality : Non conformity with waterquality parameters –as per CPHEEO norms | Rs.5 per KL | Daily/ Bi-monthly |

- Insurance requirements are as under:			[13]

|  | Type of Cover | Minimum cover for Insurance |
| --- | --- | --- |
| (i) | Works and of Plant and materials | The sum stated in the Agreement plus 20% |
| (ii) | Loss or damage to equipment | Full replacement cost |
| (iii) | Loss or damage to property of Third Party | Full replacement cost |
| (iv) | Personal injury or death insurance (a) for Third Party |  |
|  | (b) for Contractor’s employees or labour | In accordance with the statutory requirements applicable to Karnataka |

- Price Adjustment - Deleted

GOVERNMENT OF KARNATAKA

RURALWATER SUPPLY AND SANITATION DEPARTMENT

Description of

Services of Operation and Maintenance of Multi-Village Water Supply Schemes

DESCRIPTION OF SERVCISES OF OPERATION AND MAINATANENCE OF MULTI-VILLAGE WATER SUPPLY SCHEMES

Introduction

The Government of Karnataka, Rural Water supply and sanitation  department is implementing Multi Village Water Supply Scheme under Rajiv Gandhi Submission Scheme with objective of providing sustainable potable water in the area where ground water is quantitatively and qualitatively affected. These schemes are designed to provide water supply to the projected population of 20 year form the assured surface source with Service level of 40 LPCD. As agreed principle these projects are implemented by RDWS&SD & will support community Technically & Financially for a short period however community will have responsibility of owning and O&M of the schemes in long term basis. The Multi Village Scheme comprises of Common Facilities (CF) and In Village Facilities (IVF). GOK now proposes to outsource the services of competent agencies for maintaining the common facilities and managing water supply systems to the satisfaction of user community and the community themselves taking the responsibility of managing the in village facilities.

2. Objective of Assignment.

The main objective of the assignment is

- To maintain and carry out daily operation of multi village water supply schemes to supply potable drinking water to all villages included under the scheme, operation of pumping stations at all locations, Water treatment plant, Disinfection units & other components of the scheme with required hours of  pumping per day (to meet the requirement of population) to deliver treated potable drinking water into storage reservoirs of benefiting villages Providing Operation and Maintaince TO  SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT.

- To provide all superintendence, labour, materials for repairs, consumables required in and for the operation and maintenance of the scheme to deliver treated water at design service level or as per the satisfaction of the community.

- To take full responsibility for the adequacy of all his operating and maintenance procedures to ensure the safety of all personnel and of the scheme components, irrespective of any approval or consent of the Engineer.

3. Scope of work

Scope of work in this assignment for outsourcing agency includes full responsibility of operation and maintenance of the Providing Operation and Maintaince  TO  SARAPADY & OTHER 95 HABITATIONSIN BANTWAL TALUK OF DAKSHINA KANNADA DISTRICT.	 Water Supply scheme, to ensure the total output of 5.10 MLD potable drinking water  upto the service reservoirs of all 14 villages, in compliance with this contract.  The Operation and Maintenance of the scheme in accordance with the BOQ Specifications, As-Built Drawings, O&M/Vendor manuals, site conditions, to ensure the supply of potable water to the user community.

The Outsourcing agency shall source the surface water, ensure its purification and supply to all the villages. In this process it shall provide goods, repair services of all kinds, labour services including management staff, skilled and unskilled labour and supply of tools, replacement of parts and all consumables, required for routine maintenance, etc. complete.   The Outsourcing Agency  shall utilize the facilities like design particulars of the pumping works, water treatment plant & other components of the scheme, the as-built drawings, the O&M manuals and vendors’ manuals, the scheme trial run certificates, test reports of construction activities and all other documents available.  All the works shall be carried out as per the relevant IS code and as per standard practices.  The Outsourcing Agency shall ensure pumping hours as designed or required to meet the demand of community and their satisfaction as well as to mitigate the cost of energy. The outsourcing agency shall maintain each and every component of the scheme including Express feeder lines along with transformers, pumping works, Head works, Water treatment plant, Rising mains, Feeder mains, Mass Balancing reservoirs, Intermittent sump. Disinfection units along with chambers, Gravity feeder tanks of all benefiting villages upto OHT points, Staff quarters and connected auxiliary works. The work also includes the cleaning up Intake screens when ever required, Cleaning the reservoirs at all locations once in a year, house keeping of pump houses, reservoirs, control rooms, Staff quarters etc., Maintenance of approach roads, storm water drainage works at WTP places. The work includes the watch and ward at Head works, Water treatment plant & intermittent sump etc.

The out sourcing agency will also ensure the following

- Quality of water supplied up to end user tap point should confirm the potable standards.

- Service level of the scheme is as per the design /as per satisfaction of user community to keep the power cost at lower cost which is to be satisfied on Day-to-day basis.

- System breakdown will be rectified within a period of 12 hours and the water supply will not be disturbed beyond one day.  It would be the responsibility of O&M agency to have a mechanism in place to restore the system within this period. Liquidated damages will be levied at an agreed rate for the delays beyond 24 hours. In this regard community / GP / JC/Engineer has final words.

- The minimum size of O&M Staff deployed for the job should be in conformity with  Staffing Specified and the field staff should be thoroughly trained about the operation & maintenance aspects of each and every component of the scheme, their Preventive & Corrective maintenance particulars in well defined formats, to maintain Log books on daily basis for recording particulars of  water drawl at source point, details of water treatment, Chlorination at WTP, water quality test results, particulars of preventive & Corrective maintenance carried out for various components of the scheme, and maintenance of log books showing Village-wise pure water releases, as per the directions of Engineer / JC.

- Pumping machinery & other Electrical appliances should be operated & maintained as per the directions of Engineer and in such a way that optimum economy is achieved in electrical billing charges.

- The successful bidder should ensure Safety and security of Plant & machinery/all components of the scheme.

- Sufficient Stock of Consumables for water treatment, Disinfection, Daily maintenance of Electrical & Mechanical components should always be maintained at required locations in the field.

- O&M agency will provide support to Joint Committee / Gram Panchayat / VWSC in preparing the O&M Budget.

- The outsourcing Agency shall motivate the GP / VWSC / JC in Mobilization of House hold connections to achieve the target of.

The outsourcing agency will motivate the GP / VWSC / JC for Mobilization of monthly Water tariff collections from user community.

4. Period of the Assignment:

The assignment will come into effect from the 3rd day of signing the contract and it will be for a period of three years from the date of contract.

5. Staffing.

The Outsourcing Agency will position an Engineer who will be  Team Leader.

- Community organizer :-  Post- graduation  degree in social science with 3 years of working experience in the field of community development programmers including social techniques like PRA, Social Mapping, Capacity Building, advocacy & IEC, Participatory Monitoring, Socio-Institutional Development in implementation & O&M activities particularly of water supply schemes. He should assist CDS in Community awareness to villagers.

- An electro-mechanical supervisor:-  He should have experience in repairs and maintains of electro mechanical items of water supply components and minimum 3 year experience in this field.

- Plumber:-  He should have minimum 3 year experiences in repairs of water supply pipe line works.

- Valve men / line men :- (For common facility pipeline- one Lineman can  cover  Eight Kms _   He should   have experience in operating valves of water supply system. and    having good communication  skills with villagers. He should observed regularly the pipe lines / valves for any leakages and if so any leakages found, it should be    intimate to the Engineers. He should maintain log books at Village OHT points,

- Pump operators / fitters : He should have experienced in repairs and maintains of different type of pumpsand operator should run electric driven pumping machineries at various h/w site and the operator should bear minimum second class wiremen certificate. He has to look after pumping machinery to keep record of log book of P/M. water- meter reading etc as directed.

- Helpers :-  (one of them can be utilized as  watchman) He should assist pump operators in repair works. And also worked as watchman and marinating of gardens

- Labour :- He can be utilized for cleaning different water supply components and for assisting in repairs of pipe line works.

6. Transportation –One 4 wheeler is must and two wheelers as per the requirement:-

Unless permitted the Outsourcing Agency will position the staff within 14 days of the effective date of contract, submit CVs of all to the client. The Outsourcing agency however shall not replace the key staff without the prior consent of client exception with exigencies.  The staff shall be engaged for whole time in the scheme and continuously attend the operation and maintenance of the scheme.  The Team Leader and staff shall receive, on behalf of the Outsourcing Agency, all notices, instructions, approvals, certificates, determinations and other communications under the contract.  Whenever the Staff are to be absent from the site on leave for a period of more than three days, a suitable temporary arrangement should be made and the Client should be notified accordingly.

7. Payments Condition

- Payments will be based on the mutually agreed rate and it is on monthly basis after receiving satisfactory report from the GP / JC / VWSC.

- Payments will be, made on monthly installment of 7.5 percent of annual agreed rate on submission of invoice by the agency. The payment will be effected within 15 days of submission of the invoice.

- For the payment of 6th installment i.e., at the end of 6 months outsourcing agency should submit O&M manual along with monthly satisfactory report received from JC / GP. This O&M manual in a simple way to explain Operation & Maintenance of MVS Scheme with experiences.

- The last installment of 10% will be paid after successfully maintenance of water supply at the end of one year and after receiving satisfactory report from the GP / JC / VWSC.

- Revenue generation & Social mobilization for promoting House hold connections and water Tariff payments by the user community.

- Outsourcing Agency will continuously motivate and mobilize the community towards getting household connection and payment of O&M tariff collection though the GPs are responsible for this.

- The contract does not include the expenditure towards Electrical charges and hence the Agency shall not be responsible to make payment towards electricity charges of power consumed for Optimization, Stablizarion, Operation and Maintence activities and relevant other activities but shall be responsible for payment of Electricity bills of electricity consumed in the quarters/site office/stores occupied by the Agency or his personnel.

8. Co-ordination of Operation and Maintenance:

The out sourcing Agency  shall be responsible for the co-ordination and proper execution of the operation and maintenance of the scheme including co-ordination with, RDWS&SD, VWSC, Chief Executive Officer, Zilla Panchayat,  and Concerned Gram Panchayats & Village Water Supply & Sanitation Committee. The Agency shall afford all reasonable opportunities for carrying out their work to the workmen of GP, and the workmen of any legally constituted authority who may be employed in the execution on or near the pumping works of any work not included in the contract, which the Client may require. The Agency shall obtain co-ordinate and submit to the Client for his information all details pertaining to suppliers and approved subcontractors.

9. Sub Contracting:

The Outsourcing Agency shall not subcontract or assign any part of the contract except on approval of authority. The supervisory staff of Client must be under its role for successful operation. Other than this, the Outsourcing Agency   can appoint, if required, local employees with experience with information to client. The staff of Agency must compulsorily stay at respective head quarters and readily available for any emergency crisis. The available quarters will be made available to the field staff of the agency. After completion of contractual period, if the Joint Committee/ Client demands extend the services of O&M Contractor it should agree for the same for a period of minimum 6 months with the same terms and conditions with mutually agreed increase in the fees.

This request for such repair will be supported with all relevant documents, justification, details for individual items and this will be compensated. The outsourcing agency shall obtain approval of client for the suppliers of spares and consumables and these will be mostly from he original vendors of the equipment taken over by Joint Committee under construction contract. Where this is not possible, by reason of the vendor not able to supply immediately  or spare parts being no longer available due to obsolescence, but not for purely commercial reasons, the agency may procured from other suppliers.

10. Quality Assurance:

The Outsourcing Agency shall institute a quality assurance system to demonstrate compliance with the requirements of the contract. Compliance with the quality assurance system shall not relieve the Outsourcing Agency of his obligation, duties, and responsibilities under the contract.  Details of all procedures and compliance documents shall be submitted to the Engineer for his information.  Signed quality assurance statements for such reports shall accompany the Outsourcing Agency’s monthly reports to the Client who shall be entitled.

# PHYSICAL AND CHEMICAL PARAMETERS OF POTABLE WATER

| Sl No | Characteristics | *Acceptable | Cause for Rejection | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Turbidity (NTU) | 1 | 10 | Consumer acceptance decreases |
| 2 | Coluor (Units on Platinum cobalt scale Hazen Unit) | 5 | 25 |  |
| 3 | pH | 7.0 to 8.5 | <6.5 or >9.2 | Water will affect the mucous membrane &/ water supply system. |
| 4 | Total dissolved solids (mg/l) | 500 | 2000 | Consumer acceptance decreases. Laxative effect upon people who are not accustomed to it. May cause gastro intestinal irritation. |
| 5 | Total hardness (as CaCO3) (mg/l) | 200 | 600 | Encrustation in water supply structure and adverse effects on domestic use/ scale formation. |
| 6 | Chlorides (as Cl) (mg/l | 200 | 1000 | Taste, palatability and corrosion are affected. |
| 7 | Sulphates (as SO4) (mg/l) | 200 | 400 | Causes Gastro intestinal irritation. |
| 8 | Fluorides (as F) (mg/l) | 1.0 | 1.5 | Results in dental / skeletal fluorosis. |
| 9 | Nitrates (as NO3) (mg/l) | 45 | 100 | May cause Methaemoglobineamia / Blue baby disease |
| 10 | Calcium (as Ca) (mg/l) | 75 | 200 | Encrustation in water supply structure and adverse effects on domestic use. |
| 11 | Magnesium (as Mg) (mg/l) | ≤30 | 150 |  |
| 12 | Iron (as Fe) (mg/l) | 0.1 | 1.0 | Taste and appearance are affected and promotes iron bacteria & adverse effect on domestic user and water structures. |
| 13 | Alkalinity (mg/l) | 200 | 600 | Water will affect the mucous membrane & /water supply system, taste becomes unpleasant. |
| 14 | Arsenic (as As) (mg/l) | 0.01 | 0.05 | Water becomes toxic |
| 15 | Pesticides (total, mg/l) | Absent | 0.001 |  |
| 16 | Residual free chlorine (mg/l) | 0.2 | - | To be applicable only when water is chlorinated. Tested at consumer end. When protection against viral infection is required, it should be min. 0.5mg/l |
| 17 | Bacteria (MPN/100ml) | 0 | 10 | Results in diarrhea, decentry, typhoid etc., |

Notes: * The figures indicated under the column “Acceptable” are the limits upto which water is

generally acceptable to the consumers.

**Figures  in excess of those mentioned under ‘Acceptable ‘ render the water not acceptable but still may be tolerated  in the absence of an alternative and better source but up to the limits indicated under column “cause for Rejection” which the sources will have to be  rejected.

Physical , chemical tests are to be carried out for 14 parameters once in 3 months.  Water samples for this purpose should be from source, pure water storage reservoir at water treatment plant and village entry points.

Jar test for raw water is required to be conducted every day during rainy session to arrive at quantity of Alum dosage.

Bacteriological tests are to be carried out once in a month or whenever there are complaints of outbreak of water borne diseases, samples to be collected at village entry point.

Additional Tests required shall be carried out and submit the report .

11. Reporting Requirements.

Inception report

The Outsourcing Agency shall submit within 15 days of the Commencement of the contract a detailed description of the staff positioned, address of local office, arrangements and methods which the Outsourcing Agency proposes to adopt for the execution of contract showing how he will operate & maintain the scheme & the methodology for achieving revenue generation targets.  This inception report shall be in amplification of the Outsourcing Agency’s tender proposal and the Outsourcing Agency shall not reduce the scope of the services offered therein.  The report shall, inter alia, cover the following.

- Staffing – staff and labour organization (including an organization chart), staff and skilled labour qualifications, schedules of responsibilities, training programmes, administration, head office back up and monitoring.

- Operations – operations management and planning, operating instructions and procedure manuals, management of power supplies, monitoring consumables, procedures for emergency conditions such as fire, etc.

- Maintenance – maintenance planning, maintenance management, work control including preventive and corrective maintenance, computer maintenance, etc.

- Compliance – efficiency and performance monitoring, performance testing, quality control etc.

- Office Address; The local address of the outsourcing agency will be provided as well as the person incharge at its corporate level for the project will also be provided.

The Client may instruct the Outsourcing Agency to revise these arrangements and methods if the Outsourcing Agency’s inception plan do not conform to the requirements of the contract.

Monthly Reports

The Outsourcing Agency shall prepare and submit monthly reports to the Client in two copies and within 10 days of the last day of the period to which it relates.  The report shall describe the a) operation and maintenance of the pumping works, b) activities at head works, c) operation of water treatment plant,  d) Intermittent sump, e) Water quality test reports of samples.

Particulars of quantity of water drawn at intake point, quantity of water treated, quantity of water delivered at each village OHT point during the reporting period, with copies of daily log book reports. The report shall include a section describing the performance in terms of compliance with the requirements of the contract, the guarantees and the Outsourcing Agency’s quality assurance system.  The Outsourcing Agency shall make available following documents, records etc, if requested to do so.

- Operation: Records of output of treated water quantities, deliveries, consumption, stocks of consumables; power consumption, etc.

- Maintenance: list of plant breakdowns and spares consumed together with the supply of replacements, spares repairs of items of plant etc. made during the month.

- Staff, skilled labour and unskilled labour: Returns of personnel on station and out of station, training programmes conducted for GP/VWSC/JC etc.

- Brief reports of all accidents and hazardous incidents including descriptions of causes, extent of injuries, action taken to deal with the accident or injury, precautions instituted to prevent repetition.

12. Outsourcing Agency’s Equipment:

The Outsourcing Agency  shall take possession of the pumping stations, Head works, Water treatment plant, Disinfection units Zonal balancing reservoirs, Intermittent sump, control rooms and other components of the MVS scheme, including the facilities, plant equipment, tools mandatory and recommended spares as taken over by Joint Committee under construction contract on “As is where is condition”. The Outsourcing Agency will bring additional equipment if necessary to operate and maintain the scheme and such equipment when brought to the site shall be deemed to be exclusively intended for use on the contract.  The Outsourcing Agency shall not remove from the site any such Outsourcing Agency’s equipment without the consent of the Engineer.

13. Health and Safety Precautions to be followed by the Outsourcing Agency:

The Outsourcing Agency shall comply with all applicable health and safety regulations in all its activities under the contract. The Outsourcing Agency shall ensure that his staff and labour are free of waterborne diseases or any other diseases, which would make them unsuitable for employment at a water treatment and pumping facilities. The Outsourcing Agency is responsible for ensuring the health and safety of his personnel, the prevention of accidents and epidemics. The Outsourcing Agency shall carry out a review to identify hazards to staff, to the facilities and to the environment and provide suitable and adequate training of its personnel along with equipment necessary.

The Outsourcing Agency shall plan adequately for any accidents and shall make suitable arrangements with Joint committee and local authorities, including the provision for training some of his staff in first aid, transport etc so that, in the event of an accident, any injured personnel will be provided with all reasonable emergency care and evacuated expeditiously to a hospital. The Outsourcing Agency shall identify the institute procedures to deal with emergency situations arising from potential hazardous situations due to fire, gas explosion, electricity, drowning and leaks etc.

Safety Measures to be adhered to  - All electrical safety equipments like hand gloves, testers and other electrical needs are to be provided by the contractor in the Pumping Stations as stated below

| Sl.No. | Name of equipment | For |  |
| --- | --- | --- | --- |
|  |  | HT supply(nos.) | LT Supply (nos) |
| 1 | Safety belt with rope | 2 nos. | 1 no. |
| 2 | Gas Mask | 1no. | 1 no. |
| 3 | Shock proof hand gloves (11 kv grade gloves) | 1pair | 1pair |
| 4 | Disposable hand gloves | 2 pair | 2 pair |
| 5 | Gum boot | 2 pair | 1 pair |
| 6 | Electrical line tester | 1 no. | 1 no. |
| 7 | Earth discharge rod | 1 no. | 1 no. |
| 8 | First Aid Box | 1 no. | 1 no. |
| 9 | Emergency light | 1 no. | 1 no. |
| 10 | Fire extinguisher | 2 no. | 1 no. |
| 11 | Rubber Mat of suitable size | As per requirement |  |

Note :  The above is only an illustrative minimum list.The contractor must note that it is their responsibility to ensure the lives and safety of the workers employed them’Towords this end,all  the appropriate specifications should be procured and made available to the workers in usable conditions throughout the period of contract. Responsibility for any health problem or death will solely rest with contractor

2)only experienced,skill people have to be employed by the contractor 3.safety belts, ropes, Gasmask,Torch lights,are to be provided by the contractor for laborers who get into wells.

3)All personal should be covered by insurance under workmen compensation

Act.

4)  All labour act provisions has to be met with.

5)  Exhibit labels of SAFETY FIRST

6)  First Aid Box should made available within the reach of the staffin all pump Rooms and Booster stations.

7)No medicine should be kept in the first aid box

8)First Aid chart should be displayed in the pump room

14. Protection of the Environment

The Outsourcing Agency shall take all reasonable steps to protect the environment, and to limit damage and nuisance to people and property resulting from pollution, noise and other results of his operations.

Security of the Pumping Stations, Head works, Water treatment plant, Storage reservoirs, raw water & pure water Transmission mains, Transformers and other components of the scheme.

15. Obligations of client

At the commencement of the contract, the Client shall  hand over possession of Head works, water treatment plant, Power transmitting system & pumping works including control rooms of all locations, Intermittent sump, Zonal balancing reservoirs, Disinfection units and other components of the scheme to the Outsourcing Agency in a good condition. .

Before handing over the works to outsourcing agency the clients will ensure the   delivery of water to all villages and without any construction defects.

The Outsourcing Agency  shall provide all consumables and services including Operation & Maintenance staff, skilled and unskilled labour, all kinds of tools &  replacement parts required to ensure satisfactory preventive maintenance such that the village-wise desired output of potable water is supplied, on day to day basis. It will be the responsibility of the client to clear monthly electric bills of the scheme.

It shell issue instruction to all supporting departments, agencies on the outsourcing arrangement and support the agency to extend the services smoothly.

Client shall ensure the monthly payments to outsourcing agency after receiving the bills with satisfactory report from GP/JC / VWSC.

16. Consumption of Power:

a)The Outsourcing Agency shall arrange his operations to restrict power consumption to minimum & the power factor shall be maintained at not less than 0.95 lag The Outsourcing Agency shall maintain the entire electrical installation at the pumping works, from the express feeder main in accordance with the requirements and regulations of KPTCL, in force and as may be amended from time to time. The outsourcing agency will sincerely try to save power charges.

b)This contract does not include the expenditure towords Electrical charges and hence the Agancy shall not be responsible to make payment towords electricity charges of power consumed for Optimization,Stabilization,Operation and maintenance activities and other relavant activities but shall be responsible for payment of Electricity bills of electricity consumed in the quqrters\site\office \stores occupied by the Agency or his personnel.

17. Management of Requirement of Agency

The Outsourcing Agency shall set up his establishment to plan and manage the operation & maintenance work to achieve the objectives described in the contractor.  Inter alia, the Outsourcing Agency shall:

a. Plan and manage operations

- Establish responsibilities to O & M staff,

- Arrange for structured training programmes to O & M staff,

- Plan and schedule the operations tasks.

- Monitor, adjust and optimise the O & M activities,

- Produce and submit  monthly reports on the performance of the pumping works & water treatment plant including DI Units,

- implement the operating instructions and procedure manuals, as handed over at the commencement of the contract:

- Update these documents as necessary during the contract to cover all aspects of the operation of the process units, equipment etc.

b. Management of consumables:

- prepare procedures for receiving and handling

- maintain inventory records,

- maintain quality records,

- maintain usage records,

- optimization of usage etc

- management of power supplies

c. keep and agree daily with records of power outages,

- monitor and keep records of the quality of power,

- optimise usage,

d. Establish and maintain procedures for emergency conditions such as fire, etc.  The Outsourcing Agency shall supply all consumables such as chlorination or bleaching powder, Lubricants etc. other than the power, at his own cost.  The quality of the consumables shall be strictly in accordance with the latest IS codes and specifications.

18. The Outsourcing Agency’s Site Organization

It is envisaged that the Outsourcing Agency will set up an organization on site to

- operate the pumping works efficiently to achieve the required output and to meet the required standards and.

- Maintain the auxiliary units of pumping works and all other components of the scheme including plants & equipments in good working condition at all times to ensure smooth and uninterrupted operations.

19. Training

The Outsourcing Agency shall organize and implement suitable project specific training programmes so that each of his personnel is aware of and conversant in the tasks required of them and competent to carry them out.

- Disputes and Arbitration

In case of questions or disputes which shall arise on matters touching the construction of any clause herein contained, on the rights, duties and liabilities of the parties hereto, the same shall in cases be referred to interoperation, decision and award of Chief Engineer , RDWS&SD whose decision is final and binding.  The work under the contract shall, however, continue during the dispute clearing proceedings and no payment due or payable to the contractor shall be withheld on account of such proceedings.

No provisions of the arbitration and conciliation Act 1996 shall be operable in this contract.

20. DETAILED SPECIFICATION

Detailed specifications for O & M of Intake/off-take arrangement, all head works and its premises/structures, WTP, Raw/Clear water sumps, pump houses, Staff quarters, OHTs, pumping machinery, electrical sub stations etc. at different head works site.

The O & M work includes the operation, maintenance to motive & give awareness to community / GP/VWSC in tariff collection.

# The scope of works include providing regular/potable drinking water supply to the consumers from source up to village OHT point. Maintaining and operation all labour/materials/equipments etc. complete.

# RAW/CLEAR WATER PIPELINE, PUMP HOUSE, STAFF QUARTERS:

Sweeping, cleaning and washing all floor area of pump house building including cleaning walls, ceiling as well in sump, ladders, window glasses etc.

Outside of civil structure shall be painted with cement paint in two coat, in side civil structures shall distempered and structural steel shall be oil painted  in the 1st year of maintenance or as per the direction of Engineer-in-charge.

The floating material obstruction observed at raw water inlet sump shall be removed as and when required as per the instruction of Engineer-in-charge.

H.T. Sub-station maintenance including timely cutting of grass shrubs, weeds in the sub-station yard disposing off etc.

PUMPING MACHINERY:

Operation and maintenance of raw/pure water pump with all other relevant electrical and mechanical equipments shall be carried by the outsourcing agency.

EXTENT OF WORK:

Under this item the work of operation periodical maintenance, cleaning, check-up, testing for serviceability and routine rectification of the equipment under. (A) Operation Schedule   and (B) Periodical maintenance schedule is included. The operation of raw water and pure water pumping to supply water be in 2 shifts and maintenance, routine rectification, check-up, testing and repairs will be carried out in first shift (except in emergency).Action should be taken for uninterrupted supply of water with necessary repairs and any other temporary actions at his cost.

OPERATION SCHEDULE:

Principle and procedure for operation shall be as under and also as per the direction of DEPT:

- Pumps are operated in such a manner that operation hours for pumps are maintained in proportion 1:1 for centrifugal pumps

- Starting and stopping shall be kept to minimum.

- Running the number of pumps in three shifts for supply of raw water shall be as per requirement of water for this Water Supply Scheme which shall be got confirmed time to time through co-ordination with staff.

Checking all operations of gantry shall be carried out atleast once in a day during non-operation period.

PERIODICAL MAINTENANCE SCHEDULE:

The Outsourcing Agency shall carry out periodically maintenance as per maintenance schedule approved by the Engineer in charge.  Periodically maintenance shall also include daily observation and cleaning of equipment.

| Item No. | Description of work | Daily | Weekly | Fortnightly | Monthly |
| --- | --- | --- | --- | --- | --- |
| 1. | Pump House |  |  |  |  |
| 1.1 | Clearing of site |  |  |  |  |
| 1.2 | Cleaning of pump house including doors and windows |  |  |  |  |
| 1.3 | Cleaning of Panel room, D.G. Room |  |  |  |  |
| 1.4 | Check pump is operational |  |  |  |  |
| 1.5 | Change over to stand by pumps |  |  |  |  |
| 1.6 | Record hours run |  |  |  |  |
| 1.7 | Check operation of air release pipe |  |  |  |  |
| 1.8 | Lubricating of rolling shutters |  |  |  |  |
| 1.9 | De-weeding of pump room premises and removal of cob webs etc in the pump room |  |  |  |  |
| 2 | H.T structure, transformer yard and transformers |  |  |  |  |
| 2.1 | Cleaning of transformer yard , removal of grass and plants |  |  |  |  |
| 2.2 | Check and operate the AB switch in the structure for its smooth operation and replace contacts if necessary |  |  |  |  |
| 2.3 | Check up dropout fuses and H.G. fusses and replace if necessary |  |  |  |  |
| 2.4 | Check up insulators and lightning arrestor in the structure and replace if necessary |  |  |  |  |
| 2.5 | Check the transformer for any leakage of oil and top up if necessary |  |  |  |  |
| 2.6 | Check the temperature of transformer oil from dial thermometer and record |  |  |  |  |

Routine Rectification:

Rectification works listed below and similar works shall be included in routine rectification.

- Topping up of oil/lubricants of bearings gear box auto transformers etc.

- Rectifying loose connections.

- Repairs/Replacement of pilot lamps, annunciation windows.

- Replacement of fuses including D.O.Fuse.

- Cleaning and replacement of contacts.

- Cleaning and replacement of bearings.

- Replacement of pressure gauge.

- Spot welding and brazing and soldering.

- Replacement of limit switches of crane and valve actuator.

WATER TREATMENT PLANT:

  - Inlet chamber, flash mixer, clarifloculator, Raw water channel, filter house, pure water channel and pure water sump, pump house all bypass arrangements, chemical house, administrative block, laboratory, chlorine house, yard lighting and all electrical mechanical equipment installed for satisfactory performance of water treatment plant. All repair works to be attended.

  - Periodical cleaning of all the components mentioned above.

  - Proper administering of alum solution depending on turbidity of Raw water and bleaching powder solutions and coagulant aid at raw water channel including transportation of alum and bleaching powder solution adjusting the flow of alum solution and bleaching powder solution as required filling the alum solution and bleaching solution and replacement of pipes provided for carrying the alum solution.

A. FLASH MIXER:

Maintaining electrical/mechanical equipment used for flash mixer along with its day to day use for satisfactory performance of the flash mixer.  Sludging the flash mixer, whenever required. The maintenance of electrical panel board installed in the adjoining room of flash mixer in good conditions. Necessary labours required for carrying out the repair works are to be arranged by Outsourcing Agency. All repair works to be attended.

B. CLARIFLOCULATORS: / FLOCCULATING CHAMBER AND SEDIMENTATION TANK

- The outsourcing agency shall maintain electrical/mechanical equipments of clarifloculator in proper and good condition. The periodical electrical/mechanical maintenance for clarifloculator shall be carried out by the Outsourcing Agency as per actual requirement of site or as per the direction of Engineer-in-charge. All repair works to be attended.

- The Outsourcing Agency shall arrange to desludge periodically the clarifloculator such that after bleeding of sludge, clear water will come out through the desludging valve.  Under no circumstances the Outsourcing Agency shall be allowed such operations that may cause difficulty in smooth operation of clarifier bridge.  If it is observed that the clarifier bridge is not functioning smoothly, the Outsourcing Agency would bring the facts to the notice of Engineer in charge.

- Algae growth and removing of impurities from flocculation zone is to be done from time to time.

(C)   	FILTERS:

(1) RAPID SAND FILTERS:

The settle water is collected and taken through RCC channel to the various filter beds. The filter beds have been provided with under drain systems, back washing system with air/water and waste water disposal system.  All repair works to be attended.

The maintenance and operation of filter house comprises:

- Outsourcing Agency shall ensure that all valves i.e. inlet, outlet, wash water inlet and outlet, waste water drain are closed.

- Set the rate setter to zero flow and lower the filter float to its lowest position.

- Open the filter inlet valve to allow the clarified water to flow into the filter beds.

- Allow the water level in the filter beds to reach the top water level.

- Open the outlet valves slightly and allow the controller float to rise and close the outlet control valve.

- Set the rate setter to designed flow through the filters.

- Open the outlet valves completely.

- As the filter is put into operation, the head loss goes on increasing from the initial 20cm. As more solids are retained.

- When the loss of head reaches 2mt. Or the filter run reaches 24 hours (whichever is earlier) the Outsourcing Agency has to back wash the filter as per the procedure laid down in the manual kept in the water treatment plant. The Outsourcing Agency shall get acquainted with this manual, as he has to perform various functions in accordance with water treatment plant manual.

- The air blowers and back washing pumping sets or pure water wash water tank shall be kept in good and proper condition by the Outsourcing Agency at his cost.  Minor repairs by replacement of spare parts with regular operation and periodical maintenance shall have to be carried out by the outsourcing agency.

- The devices such as venturimeter, loss of head indicators and rate of filter flow indicator shall be kept in working condition.

- There shall be minimum leakages through various valves provided for filter inlet, filter outlet and waster water outlet etc. Whenever, there are leakage, they shall be rectified by the outsourcing agency.

- The filter being pared open to sky and therefore there is algae growth on walls and channels.  These are to be removed periodically and also filter sand raking by mechanical means is to be done from time to time. Algae shall not be seen on floor or walls of clarifier / clarifloculator.

(2)  SLOW SAND FILTERS:

The slow sand filters provided in any water supply treatment system comprises of Aerator, Connecting channel with herring bones, Sedimentation / Clarifier tank, distribution box slow sand filters with control valves, drain valves for ripening purposes, pure water sump. All repair works to be attended.

The maintenance and operation of slow sand filter comprises:

- Water from inlet to the slow sand filter is being controlled through distribution chamber.

- The out let from filter shall be initially adjusted in such a manner that the head of supernatant water remains constant at F.S.L at all times. The excessive raw water is allowed to overflow through scour outlets while the reduction in rate of inflow will cause the level in the supernatant water to drop. In either of these conditions the operator should be alert to this detect in the mechanism supplying raw water. This condition should be rectified.

- The filtration rate is controlled by the out let regulating valve on the effluent delivery.

- At the beginning of the filter run this effluent valve shall be partially closed, such that there would be a constant level of one meter of supernatant water over filter sand. Day by day the bed gets chocked up due to accumulation of fine mud particles over the filter bed causing rise of water level in the filter bed above one meter. When such condition occurs the operator should take action of opening the effluent out let valve slightly and a constant level of one meter above supernatant water is required to be maintained in order to keep the required designed flow of purified water into the pure water sump. In the early part of operation of filter, the daily build of resistance due to accumulation will be less necessitating little adjustment of effluent valve. Towards the end of the filter run after a period of 2 – 3 months depending upon the turbidity range of the raw water the chocking up of filters will be more rapid and the effluent ultimately will not meet the daily demand and deterioration in quality necessitating more positive opening of the valve and giving a signal for impending need for filter cleaning.

FILTER CLEANING:

i) 	At the first instance the inlet valve of clogged filter is to be closed allowing level of supernatant water to decrease as far as possible (Usually for an over night) allowing water to pure water sump. Since to drain off of the supernatant water fully takes a long time drainage out let within inlet chamber is to be opened to waste, till the level of water decreases to top of sand. Further effluent out let be opened till the water level decreases by 10  15 cms below the top of sand, to facilitate cleaning of top sand. As soon as the smudgedeck is dry enough to handle, cleaning of the bed be done with out a long delay. The cleaning of the bed be carried out as rapidly as possible. The smudgedeck for a depth of 3 – 5 cms be stripped of along with surface sand and to be stocked in ridges or heaps for a depth of 3 to 5 cms.

- The waste material be removed out of bed and the bed shall be smoothened to a level surface.

iii)	Quicker the bed is cleaned the less will be disturbance of bacterial activity and shorter the period of re ripening. After removal of the scraped material the exposed walls of the slow sand filter shall be well swadbed down to discourage the adhering slimes and algae. The out let weir be adjusted to suit the new bed level. Water level in the bed should be raised by allowing effluent from the neighboring bed.  After allowing water to rise for a level on the bed to prevent scouring of bed, raw water inlet be opened as usual gradually. The effluent is run to waste until it satisfies the normal quality standards. On attaining quality standards waste valve be closed and effluent be allowed to go to sump. The procedure previously adopted be continued for satisfactory operation and maintenance of system.

iv)	All precautions shall be taken to prevent pollution of filter bed during course of cleaning by labourers.

v)	The labourers who are employed for the job shall be provided with gum boots sterilized in bleaching powder solution.

(D)	CHLORINATION:

i)  Chlorination equipment shall always be kept in working condition.

ii) The suggested maintenance of chlorine equipment for pressure / vaccum type chlorinator shall be done as per the Indian Water Works associations operation and maintenance of water supply systems.

iii) Initially the entire equipment i.e the chlorinator equipment either pressure / vaccum type shall be supplied, installed and commissioned satisfactorily by the department before handing over the same to the Outsourcing Agency for successful operation and maintenance.

iv) Subsequent filling of chlorine is obligatory on the part of Outsourcing Agency including transportation to work site whenever necessary at the cost of Outsourcing Agency.

v) The oxygen cylinder and necessary safety equipment as provided by the department shall be kept handy for operation during the course of Operation & Maintenance.

(E)	CHEMICAL HOUSE & ADMINISTRATIVE BLOCK Incl. Back Wash Tank above the Block.

Alumina ferric (commercial) in the form of cakes/blocks/crushes pieces and T.C.L. in powder form in bags shall be procured by the Outsourcing Agency at his own cost. The handling of these chemicals shall be done in required fashion by Outsourcing Agency.  Before use desired strength solution of alum and T.C.L.  shall be prepared in tanks and dosing of these are to be done economically on the basis of laboratory test results.  Neatness and cleanness is a must in handling these chemicals without wastage. Coagulant aid as per instruction of Engineer in charge shall be used.

All labours required for the purpose shall be provided by the Outsourcing Agency at his own cost. The Outsourcing Agency shall maintain account of consumption of alum, chlorine, coagulant aid and bleaching powder.

(E)	PURE WATER SUMP AND PUMP HOUSE:

    - The Outsourcing Agency has to maintain all the civil works in proper and good condition. All repair works to be attended.

    - The Outsourcing Agency has to arrange to clean the pure water sump as and when felt necessary to the Engineer in charge.

    - The Outsourcing Agency has to keep a watch on overflowing of pure water sump.  Under no circumstances the pure water sump shall be allowed to over flow.  If such over flow take place the Outsourcing Agency shall have to bear the damage caused to the surrounding properties under the influence where this over flow water is spread.

    - Pure water sump has been provided with central mosquito proof ventilation arrangement.  The Outsourcing Agency has to maintain this ventilator in clean and good condition.

(G)	PIPE LINE MAINTENANCE:

The routine checking and patrolling on pipe line alignment shall be arranged by the Outsourcing Agency. The minimum required staff shall be kept for such routine work. If leakages are found in the pipe line, valves, air valves, appearances like ZVV, pressure relief valves, flow meters etc. shall be attended immediately.

The pipelines/valves and other appearances shall be observed regularly and their shall be no leakages. Regular services of all valves and appurtenances shall be done in routine schedule.

Procedure to follow In case of leakage found in pipeline:

- First, agency has to report to the competent authority immediately by phone.

- Visit the site of leakage and ascertain man power and machineries required;

- Stop S.V / butterfly valves on the both side of the leakage;

- Drain the pipe in between two valves with the help of scour valves available;

- On receipt of excavator, start the excavation on the leakage site and detect the leakage;

- If required, start dewatering the pipe line and trench by deploying dewatering set. If required, necessary trench shall be excavated up to nearby nalas or low lying area or if nalas are not available nearby then, dewatering shall be done through line (LDPE) up to the safe area of disposal;

- If work is to be prolonged in night, necessary lightening arrangement shall also be done;

- Water supply shall be started with controlled flow and if leakage is found again rectify the same satisfactorily and then water supply shall be increased gradually to the normal level by increasing the number of pumps as per requirement.

(H)	GARDENING ETC.

A garden at head work site shall be developed. OWNER proposed to develop garden/lawns and plantation in above cited premises. Outsourcing Agency shall employ one Mali for above purpose.

(I)	OTHER ITEMS INCLUDED;

i)	The item includes co-ordination among head work sites & other offices of the OWNER. Outsourcing Agency shall make the arrangement keep co-ordination among head works and office during three shifts sending message in writing and keeping day-to-day record of the pumping with actual pumping hours to avoid overflow or even low water levels hampering water supply during shut-downs or regular pumping hours. The Outsourcing Agency shall also submit report of the any failure/ defect/ difficulty experienced and day to day power factor along with daily pumping report in writing.

iv)	The item includes providing a jeep in good running condition with driver at head works to carry out general repairs and sending message or purchasing urgent O & M materials etc.

v)	The item includes deploying minimum staff required as per standard. The Outsourcing Agency has to deploy additional workman of various categories in case of need and urgency emergency.

34

40

SECTION 7: SPECIFICATIONS

41

SECTION 8: DRAWINGS

SECTION 9: BILL OF QUANTITIES

|  |  |  |  |  | Rate (Rs) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sl. No. | Description | of | item Quantity | Unit | In figures | In words | Amount (Rs) |
|  | (with brief specification |  |  |  |  |  |  |
|  | and reference | to | Book |  |  |  |  |

of specification)

Total Tender Price (in figures)

(in

words)

Note:

- Item for which no rate or price has been entered in will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities (refer: ITB Clause 11.2 and CC Clause 37.2).

- Unit rates and prices shall be quoted by the Tenderer in Indian Rupees.

- Where there is a discrepancy between the rate in figures and words, the lower of the two will govern. [ITT Clause 24.1(a)]

- Where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by quantity, the unit rate quoted shall govern [ITT Clause 24.1 (b)]

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs<1000 lakhs

43

SECTION 10: FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT

To:	______________________________________________ [name of Employer]

_________________________________________ [address of Employer]

WHEREAS _________________________ [name and address of Contractor] (hereinafter called "the Contractor") has undertaken, in pursuance of Contract No. _____ dated ________________ to execute

__________________________ [name of Contract and brief description of Works] (hereinafter called "the Contract");

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee;

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of Rs.____________________ [amount of guarantee] 63_Rupees __________________________ __________________________[in words], and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of

____________________ [amount of guarantee] 64 as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until 30 days from the date of expiry of the Defects Liability Period.

Signature and seal of the guarantor _____________________________

Name of Bank ____________________________________________

Address ____________________________________________

Date ____________________________________________

- An amount shall be inserted by the Guarantor, representing the percentage of the Contract Price specified in the Contract

- An amount shall be inserted by the Guarantor, representing the percentage of the Contract Price specified in the Contract

K/W-4	Works/Open tender/Item Rate/>Rs.100 lakhs <1000 lakhs

Tender Inviting Authority