GOVERNMENT OF KARNATAKA

#### PANCHAYAT RAJ ENGINEERING DEPARTMENT

#### KARNATAKA RURAL ROAD DEVELOPMENT AGENCY

3rd floor, Graminabhivruddhi Bhavana Anand Rao Circle Bengaluru 560009

Bidding Documents

Procurement of Works

Name of the work:-   Improvements to road from (i)NH 366C (Gouthamapura) to Kannuru via Dananduru (Road ID-767), (ii)Doddabailu to Karehonda road (Road ID-3981), (iii) NH 206 to Kannuru via Tangalavadi Hosakoppa Road (Road ID-5340), (iv)Gadikatte to Bilagodi (Road ID-5344) in Shikaripura PIU - ADB financed.

Single-Stage: Two-Envelope Bidding Procedure

Under the

#### KARNATAKA RURAL ROAD IMPROVEMENT PROJECT (KRRIP)

##### (PRAGATHI PATHA ADB Assisted project)

Package No. ADB-KPP-CIR04-24-03

##### Issued by

CHIEF OPERATING OFFICER

KARNATAKA RURAL ROAD DEVELOPMENT AGENCY

#### BENGALURU (INDIA)

# Issued on.   : 15.5.2026

OCB No.   : KRRDA/TECH/208/TND/NOT-3/2026-27/-818 Dated:  15.5.2026

#### TABLE OF CONTENTS

| Section | Description | Page No. |
| --- | --- | --- |
|  | Preface | 1 – 1 |
| Section-1 | Instruction to Bidders (ITB) | 2 -24 |
| Section-2 | Bid Data Sheet (BDS) | 25 – 32 |
| Section-3 | Eligibility and Qualification Criteria (EQC) | 33 – 37 |
| Section-4 | Forms of Bid and Bill of Quantities | 38 – 92 |
| Section-5 | Eligible Countries | 93 |
| Section-6 | Specifications and Drawings | 94-97 |
| Section-7 | Part I: General Conditions of Contract (GCC) | 98-138 |
|  | Contract Data to Part I: General Conditions of Contract | 139-146 |
|  | Appendix to Part I: General Conditions of Contract | 147-148 |
| Section-8 | Part II: Special Conditions of Contract (SCC) | 149-150 |
| Section-9 | Contract Forms | 151-156 |
| Enclosure-1 | Intended for Document type Date. Environmental Management Plan | 157-232 |
| Enclosure-2 | Gender Responsive Elements | 233-236 |

Preface

This Bidding Documents for the Procurement of Works has been prepared by KRRDA and is based on the Standard Bidding Documents for the Procurement of Works–Small Contracts (SBD Works-Small) issued by the Asian Development Bank dated December 2021, with the harmonised Conditions of Contract of Pradhan Mantri Grameen Sadak Yojna (PMGSY) Scheme, Ministry of Rural Development, Government of India.

SECTION 1

INSTRUCTIONS TO BIDDERS (ITB)

Table of Clauses

| Clause |  | Heading | Clause | Heading |
| --- | --- | --- | --- | --- |
|  |  | A. General |  | E. Evaluation and Comparison of Bids |
|  |  | Scope of Bid | 26 | Confidentiality |
|  |  | Source of Funds | 27 | Clarification of Bids |
|  | Fraud and Corruption |  | 28 | Deviations, Reservations, and Omissions |
|  |  | Eligible Bidders | 29 | Examination of Technical Bids |
|  |  | Eligible Material, Equipment and Services | 30 | Responsiveness of Technical Bid |
|  |  | B. Content of Bidding Documents | 31 | Nonmaterial Nonconformities |
|  |  | Section of Bidding Documents | 32 | Qualification of the Bidder |
|  |  | Clarification of Bidding Documents, Site Visit, Pre-Bid Meeting | 33 | Subcontractors |
|  |  | Amendment of Bidding Documents | 34 | Correction of Arithmetical Errors |
|  |  | C. Preparation of Bids | 35 | Conversion to Single Currency |
|  |  | Cost of Bidding | 36 | Domestic Preference |
|  |  | Language of Bid | 37 | Evaluation and Comparison of Price Bids |
|  |  | Documents Comprising the Bid | 38 | Abnormally Low Bids |
|  |  | Letters of Bid and Schedules | 39 | Unbalanced or Front-Loaded Bids |
|  |  | Alternative Bids | 40 | Employer’s Right to Accept Any Bid, and to Reject Any or All Bids |
|  |  | Bid Prices and Discounts | 41 | Notice of Intention for Award of Contract |
|  |  | Currencies of Bid and Payment |  | F. Award of Contract |
|  |  | Document Comprising the Technical Proposals | 42 | Award Criteria |
|  |  | Documents Establishing the Qualifications of the Bidder | 43 | Notification of Award |
|  |  | Period of Validity of Bids | 44 | Signing of Contract |
|  |  | Bid Security/Bid-Securing Declaration | 45 | Performance Security |
|  |  | Format and Signing of Bid | 46 | Bidding-Related Complaints |
|  |  | D. Submission and Opening of Bids |  |  |
|  |  | Sealing and Marking of Bids |  |  |
|  |  | Deadline for Submission of Bids |  |  |
|  |  | Late Bids |  |  |
|  |  | Withdrawal, Substitution, and Modification of Bids |  |  |
|  |  | Bid Opening |  |  |

| - General |  |  |
| --- | --- | --- |
| Scope of Bid | - In connection with the Notice Inviting Tenders (NIT) indicated in the Bid Data Sheet (BDS), the Employer, as indicated in the BDS, issues this Bidding Documents for the procurement of the Works as specified in Section 6 (Specifications and Drawings). The name, identification, and number of contracts of this bidding are provided in the BDS. |
|  | - Throughout this Bidding Documents, - the term “in writing” means communicated in written form and delivered against receipt; - except where the context requires otherwise, words indicating the singular also include the plural and words indicating the plural also include the singular; and - “day” means calendar day. |
| Source of Funds | - The Borrower or Recipient (hereinafter called “Borrower”) indicated in the BDS has applied for or received financing (hereinafter called “funds”) from the Asian Development Bank (hereinafter called “ADB”) toward the cost of the project named in the BDS. The Borrower intends to apply a portion of the funds to eligible payments under the contract(s) for which this Bidding Documents is issued. |
|  | - Payments by ADB will be made only at the request of the Borrower and upon approval by ADB in accordance with the terms and conditions of the Financing Agreement between the Borrower and ADB (hereinafter called “Financing Agreement”) and will be subject in all respects to the terms and conditions of that Financing Agreement. No party other than the Borrower shall derive any rights from the Financing Agreement or have any claim to the funds. |
| Fraud and Corruption | - ADB requires Borrowers (including beneficiaries of ADB-financed activity) and their personnel, as well as firms and individuals participating in an ADB-financed activity, including but not limited to, Bidders, Suppliers, and Contractors, agents, subcontractors, sub consultants, service providers, sub suppliers, manufacturers (including their respective officers, directors, employees and personnel) under ADB-financed contracts to observe the highest standard of ethics during the procurement and execution of such contracts in accordance with ADB’s Anticorruption Policy (1998, as amended from time to time). In pursuance of this policy, ADB - defines, for the purposes of this provision, the terms set forth below as follows: #### “corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, anything of value to influence improperly the actions of another party; #### “fraudulent practice” means any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation; #### “coercive practice” means impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party; #### “collusive practice” means an arrangement between two or more parties designed to achieve an improper purpose, including influencing improperly the actions of another party; #### “abuse” means theft, waste, or improper use of assets related to ADB-related activity, either committed intentionally or through reckless disregard; #### “conflict of interest” means any situation in which a party has interests that could improperly influence that party’s performance of official duties or responsibilities, contractual obligations, or compliance with applicable laws and regulations; and #### “integrity violation" is any act, as defined under ADB’s Investigation and Enforcement Framework (IEF) (2024, as amended from time to time), which violates ADB’s Anticorruption Policy, including (i) to (vi) above and the following: obstructive practice, violations of ADB sanctions, retaliation against whistleblowers or witnesses, and other violations of ADB's Anticorruption Policy, including failure to adhere to the highest ethical standard. - will reject a proposal for award if it determines that the Bidder recommended for award or any of its officers, directors, employees, personnel, sub consultants, subcontractors, service providers, suppliers or manufacturers has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations in competing for the Contract; - will cancel the portion of the financing allocated to a contract if it determines at any time that representatives of the Borrower or of a beneficiary of ADB financing engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to ADB to remedy the situation, including by failing to inform ADB in a timely manner at the time they knew of the integrity violations; - will impose remedial actions on a firm or an individual, at any time, in accordance with ADB’s Anticorruption Policy, and Investigation and Enforcement Framework (IEF), including declaring ineligible, either indefinitely or for a stated period of time, to participate in ADB-financed, -administered, or -supported activities or to benefit from an ADB-financed, -administered, or -supported contract, financially or otherwise, if it at any time determines that the firm or individual has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations; and |
|  | - will have the right to require that a provision be included in Bidding Documents and in contracts financed, administered, or supported by ADB, requiring Bidders, suppliers, and contractors, consultants, manufacturers, service providers and other third parties engaged or involved in ADB-related activities, and their respective officers, directors, employees and personnel, to permit ADB or its representative to inspect the site and their assets, accounts and records and other documents relating to the bid submission and contract performance and to have them audited by auditors appointed by ADB. |
|  | - All Bidders, consultants, contractors, suppliers, manufacturers, service providers, and other third parties engaged or involved in ADB-related activities, and their respective officers, directors, employees and personnel, are obliged to cooperate fully in any investigation when requested by ADB to do so. As determined on a case by case basis by ADB, such cooperation includes, but is not limited to, the following: - being available to be interviewed and replying fully and truthfully to all questions asked; - providing ADB with any items requested that are within the party’s control including, but not limited to, documents and other physical objects; - upon written request by ADB, authorizing other related entities to release directly to ADB such information that is specifically and materially related, directly or indirectly, to the said entities or issues which are the subject of the investigation; - cooperating with all reasonable requests to search or physically inspect their person and/or work areas, including files, electronic databases, and personal property used on ADB activities, or that utilizes ADB’s Information and Communications Technology (ICT) resources or systems (including mobile phones, personal electronic devices, and electronic storage devices such as external disk drives); - cooperating in any testing requested by ADB, including but not limited to, fingerprint identification, handwriting analysis, and physical examination and analysis; and - preserving and protecting confidentiality of all information discussed with, and as required by, ADB. |
|  | - All Bidders, consultants, contractors and suppliers shall require their officers, directors, employees, personnel, agents to ensure that, in its contracts with its subconsultants, Subcontractors and other third parties engaged or involved in ADB-related activities, such subconsultants, Subcontractors and other third parties similarly are obliged to cooperate fully in any investigation when requested by ADB to do so. |
|  | - The Employer hereby puts the Bidder on notice that the Bidder or any Joint Venture partner of the Bidder (if any) may not be able to receive any payments under the Contract if the Bidder or any of its Joint Venture partners, as appropriate, is, or is owned (in whole or in part) by a person or entity subject to applicable sanctions. |
|  | - Furthermore, Bidders shall be aware of the provisions of GCC 23.2 and GCC 52.2 (vii). |
| Eligible Bidders | - A Bidder may be a natural person, private entity, or government-owned enterprise subject to ITB 4.5 – or any combination of them with a formal intent to enter into an agreement or under an existing agreement in the form of a Joint Venture. In the case of a Joint Venture: - all partners shall be jointly and severally liable; and - the Joint Venture shall nominate a Representative who shall have the authority to conduct all business for and on behalf of any and all the parties of the Joint Venture during the bidding process and, in the event the Joint Venture is awarded the Contract, during contract execution. |
|  | - A Bidder, and all parties constituting the Bidder, shall have the nationality of an eligible country, in accordance with Section 5. A Bidder shall be deemed to have the nationality of a country if the Bidder is a citizen or is constituted, incorporated, or registered, and operates in conformity with the provisions of the laws of that country. This criterion shall also apply to the determination of the nationality of proposed Subcontractors or Suppliers for any part of the Contract including related services. |
|  | - A Bidder shall not have a conflict of interest. All Bidders found to have a conflict of interest shall be disqualified. A Bidder may be considered to be in a conflict of interest with one or more parties in this bidding process if any of, including but not limited to, the following apply: - they have controlling shareholders in common; or - they receive or have received any direct or indirect subsidy from any of them; or - they have the same legal representative for purposes of this bid; or - they have a relationship with each other, directly or through common third parties, that puts them in a position to have access to material information about or improperly influence the Bid of another Bidder, or influence the decisions of the Employer regarding this bidding process; or - a Bidder participates in more than one bid in this bidding process, either individually or as a partner in a Joint Venture, except for alternative offers permitted under ITB 13 of the Bidding Documents. This will result in the disqualification of all Bids in which it is involved. However, subject to any finding of a conflict of interest in terms of ITB 4.3 (a)-(d) above, this does not limit the participation of a Bidder as a Subcontractor in another Bid or of a firm as a Subcontractor in more than one Bid; or - a Bidder, Joint Venture partner, associates, parent company, or any affiliated entity, participated as a Consultant in the preparation of the design or technical specifications of the works that are the subject of the Bid; or - a Bidder was affiliated with a firm or entity that has been hired (or is proposed to be hired) by the Employer or Borrower as Engineer for the contract; or - a Bidder would be providing goods, works, or nonconsulting services resulting from or directly related to consulting services for the preparation or implementation of the project specified in the BDS ITB 2.1 that it provided or were provided by any affiliate that directly or indirectly controls, is controlled by, or is under common control with that firm; or - a Bidder that has a financial or familial relationship with staff of the Employer including project implementing/executing agency, or of a recipient of a part of the loan who: (i) are directly or indirectly involved in the preparation of the Bidding Documents or specifications of the contract, and/or the bid evaluation process of such contract; or (ii) would be involved in the implementation or supervision of such contract unless the conflict stemming from such relationship has been resolved in a manner acceptable to ADB throughout the procurement process and execution of the contract. |
|  | - A firm will not be eligible to participate in any procurement activities under an ADB-financed, -administered, or -supported project while under temporary suspension or debarment by ADB pursuant to its Anticorruption Policy (see ITB 3), whether such debarment was directly imposed by ADB, or enforced by ADB pursuant to the Agreement for Mutual Enforcement of Debarment Decisions. A bid from a temporarily suspended or debarred firm will be rejected and such bid may be in breach of debarment conditions, thereby subject to further ADB’s investigation. |
|  | - Government-owned enterprises in the Employer’s country shall be eligible only if they can establish that they (i) are legally and financially autonomous, (ii) operate under commercial law, and (iii) are not a dependent agency of the Employer. |
|  | - A Bidder shall not be under suspension from Bidding by the Employer as the result of the execution of a Bid–Securing Declaration. |
|  | - Bidders shall provide such evidence of their continued eligibility satisfactory to the Employer, as the Employer shall reasonably request. |
|  | - Bidders shall be excluded if, by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s country prohibits any import of goods from, or payments to, a particular country, person or entity in respect of goods or services originating in that country. Where the Borrower’s country prohibits payments to a particular person or entity or for particular goods or services by such an act of compliance, that firm shall be excluded. |
| Eligible Materials, Equipment and Services | - The materials, equipment, and services to be supplied under the Contract shall have their origin in eligible source countries as defined in ITB 4.2 above and all expenditures under the Contract will be limited to such materials, equipment, and services. At the Employer’s request, Bidders may be required to provide evidence of the origin of materials, equipment, and services. |
|  | - For purposes of ITB 5.1 above, “origin” means the place where the materials and equipment are mined, grown, produced, or manufactured, and from which the services are provided. Materials and equipment are produced when, through manufacturing, processing, or substantial or major assembling of components, a commercially recognized product results that differs substantially in its basic characteristics or in purpose or utility from its components. |
| - Contents of Bidding Documents |  |  |
| Sections of Bidding Documents | - The Bidding Documents consists of all the sections indicated below, and should be read in conjunction with any addenda issued in accordance with ITB 8. Section-1; Instruction to Bidders (ITB). Section-2; Bid Data Sheet (BDS). Section-3; Eligibility and Qualification Criteria (EQC). Section-4; Forms of Bid and Bill of Quantities. Section-5; Eligible Countries. Section-6; Specifications and Drawings. Section-7; Part I : General Conditions of Contract (GCC). Contract Data to Part I: General Conditions of Contract. Appendix to Part I: General Conditions of Contract. Section-8; Part II : Special Conditions of Contract (SCC). Section-9; Contract Forms. |
|  | - The NIT issued by the Employer is not part of the Bidding Documents. |
|  | - The Employer is not responsible for the completeness of the Bidding Documents and their Addenda, if they were not obtained directly from the source stated by the Employer in the NIT. |
|  | - The Bidder is expected to examine all instructions, forms, terms, and specifications in the Bidding Documents. Failure to furnish all information or documentation required by the Bidding Documents may result in the rejection of the bid. |
| Clarification of Bidding Document, Site Visit, Pre-Bid Meeting | - A prospective Bidder requiring any clarification on the Bidding Documents shall contact the Employer in writing at the Employer’s address indicated in the BDS or raise his inquiries during the pre-bid meeting if provided for in accordance with ITB 7.4. The Employer will respond in writing to any request for clarification, provided that such request is received prior to the deadline for submission of bids, within a period given in the BDS. The Employer shall forward copies of its response to all Bidders who have acquired the Bidding Documents in accordance with ITB 6.3, including a description of the inquiry but without identifying its source. Should the Employer deem it necessary to amend the Bidding Documents as a result of a request for clarification, it shall do so following the procedure under ITB 8 and ITB 22.2. |
|  | - The Bidder is advised to visit and examine the Site of Works and its surroundings and obtain for itself, on its own risk and responsibility, all information that may be necessary for preparing the Bid and entering into a contract for construction of the Works. The costs of visiting the Site shall be at the Bidder’s own expense. |
|  | - The Bidder and any of its personnel or agents will be granted permission by the Employer to enter its premises and lands for the purpose of such visit, but only upon the express condition that the Bidder, its personnel, and agents will release and indemnify the Employer and its personnel and agents from and against all liability in respect thereof, and will be responsible for death or personal injury, loss of or damage to property, and any other loss, damage, costs, and expenses incurred as a result of the inspection. |
|  | - The Bidder’s designated representative is invited to attend a pre-bid meeting, if provided for in the BDS. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage. |
|  | - The Bidder is requested to submit any questions in writing, to reach the Employer not later than 1 week before the meeting. |
|  | - Minutes of the pre-bid meeting, including the text of the questions raised, without identifying the source, and the responses given, together with any responses prepared after the meeting, will be transmitted promptly to all Bidders who have acquired the Bidding Documents in accordance with ITB 6.3. Any modification to the Bidding Documents that may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an addendum pursuant to ITB 8 and not through the minutes of the pre-bid meeting. |
|  | - Nonattendance at the pre-bid meeting will not be a cause for disqualification of a Bidder. |
| Amendment of Bidding Documents | - At any time prior to the deadline for submission of Bids, the Employer may amend the Bidding Documents by issuing addenda. |
|  | - Any addendum issued shall be part of the Bidding Documents and shall be communicated in writing to all who have obtained the Bidding Documents from the Employer in accordance with ITB 6.3. |
|  | - To give prospective Bidders reasonable time in which to take an addendum into account in preparing their Bids, the Employer may, at its discretion, extend the deadline for the submission of Bids, pursuant to ITB 22.2. |
| - Preparation of Bids |  |  |
| Cost of Bidding | - The Bidder shall bear all costs associated with the preparation and submission of its Bid, and the Employer shall in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process. |
| Language of Bid | - Bid, as well as all correspondence and documents relating to the bid exchanged by the Bidder and the Employer, shall be written in the language specified in the BDS. Supporting documents and printed literature that are part of the Bid may be in another language provided they are accompanied by an accurate translation of the relevant passages in the language specified in the BDS, in which case, for purposes of interpretation of the Bid, such translation shall govern. |
| Documents Comprising the Bid | - The Bid shall comprise two envelopes submitted simultaneously, one called the Technical Bid containing the documents listed in ITB 11.2 and the other the Price Bid containing the documents listed in ITB 11.3, both envelopes enclosed together in an outer single envelope. |
|  | - The Technical Bid shall comprise the following: - Letter of Technical Bid. - Bid Security or Bid-Securing Declaration, in accordance with ITB 19. - Alternative Bids, at Bidder’s option and if permissible, in accordance with ITB 13. - written confirmation authorizing the signatory of the Bid to commit the Bidder, in accordance with ITB 20.2. - documentary evidence in accordance with ITB 17, establishing the Bidder’s qualifications to perform the contract; - Technical Proposal in accordance with ITB 16. - Any other documents required in the BDS. |
|  | - The Financial Bid shall comprise the following: - Letter of Price Bid. - Completed Price Schedules, in accordance with ITB 12 and ITB 14, or as stipulated in the BDS. - Alternative Price Bids, at Bidder’s option and if permissible, in accordance with ITB 13, and - Any other document required in the BDS. |
|  | - In addition to the requirements under ITB 11.2, Bids submitted by a Joint Venture shall include a copy of the Joint Venture Agreement entered into by all partners. Alternatively, a Letter of Intent to execute a Joint Venture Agreement in the event of a successful Bid shall be signed by all partners and submitted with the Bid, together with a copy of the proposed agreement. |
| Letters of Bid and Schedules | - The Letters of Technical Bid and Price Bid, and the Schedules, and all documents listed under Clause 11, shall be prepared using the relevant forms furnished in Section 4 (Forms of Bid and Bill of Quantities). The forms must be completed without any alterations to the text, and no substitutes shall be accepted. All blank spaces shall be filled in with the information requested and as required in the BDS. |
| Alternative Bids | - Unless otherwise indicated in the BDS, alternative Bids shall not be considered. |
|  | - When alternative times for completion are explicitly invited, a statement to that effect will be included in the BDS, as will the method of evaluating different times for completion. |
|  | - When specified in the BDS pursuant to ITB 13.1, and subject to ITB 13.4 below, Bidders wishing to offer technical alternatives to the requirements of the Bidding Documents must first price the Employer’s design as described in the Bidding Documents and shall further provide all information necessary for a complete evaluation of the alternative by the Employer, including drawings, design calculations, technical specifications, breakdown of prices, and proposed construction methodology and other relevant details. Only the technical alternatives, if any, of the lowest evaluated Bidder conforming to the basic technical requirements shall be considered by the Employer. |
|  | - When specified in the BDS, Bidders are permitted to submit alternative technical solutions for specified parts of the Works. Such parts will be identified in the BDS and described in Section 6 (Specifications and Drawings). The method for their evaluation will be stipulated in Section 3 (Evaluation and Qualification Criteria). |
| Bid Prices and Discounts | - The prices and discounts quoted by the Bidder in the Letter of Price Bid and in the Schedules shall conform to the requirements specified below. |
|  | - The Bidder shall submit a bid for the whole of the works described in ITB 1.1 by filling in prices for all items of the Works, as identified in Section 4 (Forms of Bid and Bill of Quantities). In case of admeasurement contracts, the Bidder shall fill in rates and prices for all items of the Works described in the Bill of Quantities. Items against which no rate or price is entered by the Bidder will not be paid for by the Employer when executed and shall be deemed covered by the rates for other items and prices in the Bill of Quantities. Unit rates and prices for all items of the Works described in the Bill of Quantities shall be expressed in positive values. If unit rates and prices are expressed in negative values, the bid will be rejected. |
|  | - The price to be quoted in the Letter of Price Bid shall be the total price of the Bid, excluding any discounts offered. Absence of the total bid price in the Letter of Price Bid may result in the rejection of the Bid. |
|  | - The Bidder shall quote any discounts and the methodology for their application in the Letter of Price Bid, in accordance with ITB 12.1. |
|  | - The prices shall be either fixed or adjustable as specified in the BDS. - In the case of Fixed Price, prices quoted by the Bidder shall be fixed during the Bidder’s performance of the contract and not subject to variation on any account. A Bid submitted with an adjustable price will be treated as nonresponsive and rejected. - In the case of Adjustable Price, prices quoted by the Bidder shall be subject to adjustment during performance of the contract to reflect changes in the cost elements such as labor, material, transport, and contractor’s equipment in accordance with the provisions of the Conditions of Contract. A Bid submitted with a fixed price will be treated as nonresponsive and be rejected. The Bidder shall furnish the indexes and weightings for the price adjustment formulas in the Tables of Adjustment Data included in Section 4 (Forms of Bid and Bill of Quantities) and the Employer may require the Bidder to justify its proposed indexes and weightings. Any bid that omits indexes and weightings shall be subject to clarification with the Bidder. |
|  | - If so indicated in ITB 1.1, bids are being invited for individual contracts or for any combination of contracts (packages). Bidders wishing to offer any price reduction for the award of more than one Contract shall specify in their bid the price reductions applicable to each package, or alternatively, to individual Contracts within the package. Price reductions or discounts shall be submitted in accordance with ITB 14.4, provided the Bids for all contracts are submitted and opened at the same time. |
|  | - All duties, taxes, and other levies payable by the Contractor under the Contract, or for any other cause, as of the date 28 days prior to the deadline for submission of bids, shall be included in the rates and prices and the total Bid Price submitted by the Bidder. |
| Currencies of Bid and Payment | - The currency(ies) of the Bid and payment shall be as specified in the BDS. |
|  | - Bidders may be required by the Employer to justify, to the Employer’s satisfaction, their local and foreign currency requirements, and to substantiate that the amounts included in the prices shown in the appropriate form(s) of Section 4 (Forms of Bid and Bill of Quantities), in which case a detailed breakdown of the foreign currency requirements shall be provided by Bidders. |
| Documents Comprising the Technical Proposal | - The Bidder shall furnish a Technical Proposal including a statement of work methods, equipment, personnel, schedule, environmental, health and safety (EHS) management plan commensurate with the proposed scope of works, EHS Code of Conduct, and any other information as stipulated in Section 4 (Forms of Bid and Bill of Quantities), in sufficient detail to demonstrate the adequacy of the Bidders’ proposal to meet the work requirements and the completion time. |
| Documents Establishing the Qualifications of the Bidder | - To establish its qualifications to perform the Contract in accordance with Section 3 (Evaluation and Qualification Criteria) the Bidder shall provide the information requested in the corresponding information sheets included in Section 4 (Forms of Bid and Bill of Quantities). |
|  | - Domestic Bidders, individually or in Joint Ventures, applying for eligibility for domestic preference shall supply all information required to satisfy the criteria for eligibility in accordance with ITB 36. |
| Period of Validity of Bids | - Bids shall remain valid for the bid validity period specified in the BDS. The bid validity period starts from the date fixed for the bid submission deadline date prescribed by the Employer in accordance with ITB 22.1. A bid valid for a shorter period shall be rejected by the Employer as nonresponsive. |
|  | - In exceptional circumstances, prior to the expiration of the bid validity period, the Employer may request Bidders to extend the period of validity of their Bids. The request and the responses shall be made in writing. If a bid security is requested in accordance with ITB 19, it shall also be extended 28 days beyond the deadline of the extended validity period. A Bidder may refuse the request without forfeiting its bid security. A Bidder granting the request shall not be required or permitted to modify its Bid. |
| Bid Security/Bid-Securing Declaration | - Unless otherwise specified in the BDS, the Bidder shall furnish as part of its Bid, in original form, either a Bid-Securing Declaration or a bid security as specified in the BDS. In the case of a bid security, the amount and currency shall be as specified in the BDS. |
|  | - If a Bid-Securing Declaration is required pursuant to ITB 19.1, it shall use the form included in Section 4 (Forms of Bid and Bill of Quantities). The Employer will declare a Bidder ineligible to be awarded a Contract for a specified period of time, as indicated in the BDS, if the Bid-Securing Declaration is executed. |
|  | - If a bid security is specified pursuant to ITB 19.1, the bid security shall be, at the Bidder’s option, in any of the following forms: - an unconditional bank guarantee (hard copy of the bank guarantee or in the form of SWIFT message MT760), or - an irrevocable letter of credit, or - a cashier’s or certified check. - all from a reputable bank from an eligible country as described in Section 5 In the case of a bank guarantee, the bid security shall be submitted either using the Bid Security Form included in Section 4 (Forms of Bid and Bill of Quantities) or another form acceptable to the Employer. The form must include the complete name of the Bidder. The bid security shall be valid for 28 days beyond the original validity period of the bid, or beyond any period of extension if requested under ITB 18.2. |
|  | - Unless otherwise specified in the BDS, any Bid not accompanied by a substantially compliant bid security or Bid-Securing Declaration, if one is required in accordance with ITB 19.1, shall be rejected by the Employer as nonresponsive. |
|  | - If a bid security is specified pursuant to ITB 19.1, the bid security of substantially nonresponsive Technical Bids shall be returned before opening the Price Bids. The bid security of unsuccessful Bidders at Price Bid evaluation shall be returned promptly upon the successful Bidder’s furnishing of the performance security pursuant to ITB 45. |
|  | - If a bid security is specified pursuant to ITB 19.1, the bid security of the successful Bidder shall be returned promptly once the successful Bidder has signed the Contract and furnished the required performance security. |
|  | - The bid security may be forfeited or the Bid-Securing Declaration executed, if - notwithstanding ITB 24.3, a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Letters of Technical Bid and Price Bid, except as provided in ITB 18.2; or - the successful Bidder fails to #### sign the Contract in accordance with ITB 44; #### furnish a performance security in accordance with ITB 45; #### accept arithmetical corrections in accordance with ITB 34; or #### furnish a domestic preference security, if applicable, in accordance with ITB 45. |
|  | - If the bid security is required as per ITB 19.1, the bid security of a Joint Venture shall be in the name of the Joint Venture that submits the Bid. If the Joint Venture has not been legally constituted at the time of bidding, the bid security shall be in the name of any or all of the Joint Venture partners. If the Bid-Securing Declaration is required as per ITB 19.1, the Bid-Securing Declaration of a Joint Venture shall be in the name of the Joint Venture that submits the Bid. If the Joint Venture has not been legally constituted at the time of bidding, the Bid-Securing Declaration shall be in the names of all future partners as named in the letter of intent mentioned in ITB 4.1. |
| Format and Signing of Bid | - The Bidder shall prepare one original set of the Technical Bid and one original of the Price Bid comprising the Bid as described in ITB 11 and clearly mark it “ORIGINAL - TECHNICAL BID” and “ORIGINAL - PRICE BID.” Alternative Bids, if permitted in accordance with ITB 13, shall be clearly marked “ALTERNATIVE.” In addition, the Bidder shall submit copies of the Bid in the number specified in the BDS, and clearly mark each of them “COPY.” In the event of any discrepancy between the original and the copies, the original shall prevail. |
|  | - The original and all copies of the Bid shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Bidder. This authorization shall consist of a written confirmation as specified in the BDS and shall be attached to the Bid. The name and position held by each person signing the authorization must be typed or printed below the signature. If a Bidder submits a deficient authorization, the Bid shall not be rejected in the first instance. The Employer shall request the Bidder to submit an acceptable authorization within the number of days as specified in the BDS. Failure to provide an acceptable authorization within the period stated in the Employer’s request shall cause the rejection of the Bid. If either the Letter of Technical Bid or Letter of Price Bid or the Bid-Securing Declaration (if applicable) is not signed, the Bid shall be rejected. |
|  | - Any amendments such as interlineations, erasures, or overwriting shall be valid only if they are signed or initialed by the person signing the Bid. |
| - Submission and Opening of Bids |  |  |
| Sealing and Marking of Bids | - Bidders shall submit their Bids as specified in the BDS. Procedures for submission, sealing, and marking are as follows: - Bidders submitting Bids by mail or by hand shall enclose the original of the Technical Bid, the original of the Price Bid, and each copy of the Technical Bid and each copy of the Price Bid, in separate sealed envelopes, duly marking the envelopes as “ORIGINAL - TECHNICAL BID,” “ORIGINAL - PRICE BID,” and “COPY NO… - TECHNICAL BID,” and “COPY NO…. - PRICE BID.” These envelopes, the first containing the originals and the others containing copies, shall then be enclosed in one single envelope per set. If permitted in accordance with ITB 13, alternative Bids shall be similarly sealed, marked and included in the sets. The rest of the procedure shall be in accordance with ITB 21.2 and ITB 21.3. - Bidders submitting Bids electronically shall follow the electronic bid submission procedures specified in the BDS. |
|  | - The inner and outer envelopes shall - bear the name and address of the Bidder; - be addressed to the Employer as provided in BDS 22.1; and - bear the specific identification of this bidding process indicated in the BDS 1.1. |
|  | - The outer envelopes and the inner envelopes containing the Technical Bid shall bear a warning not to open before the time and date for the opening of Technical Bid, in accordance with ITB 25.1. |
|  | - The inner envelopes containing the Price Bid shall bear a warning not to open until advised by the Employer in accordance with ITB 25.7. |
|  | - If all envelopes are not sealed and marked as required, the Employer will assume no responsibility for the misplacement or premature opening of the Bid. |
| Deadline for Submission of Bids | - Bids must be received by the Employer at the address and no later than the date and time indicated in the BDS. |
|  | - The Employer may, at its discretion, extend the deadline for the submission of Bids by amending the Bidding Documents in accordance with ITB 8, in which case all rights and obligations of the Employer and Bidders previously subject to the deadline shall thereafter be subject to the deadline as extended. |
| Late Bids | - The Employer shall not consider any Bid that arrives after the deadline for submission of bids, in accordance with ITB 22. Any Bid received by the Employer after the deadline for submission of Bids shall be declared late, rejected, and returned unopened to the Bidder. |
| Withdrawal, Substitution, and Modification of Bids | - A Bidder may withdraw, substitute, or modify its Bid – Technical or Price – after it has been submitted by sending a written notice, duly signed by an authorized representative, and shall include a copy of the authorization in accordance with ITB 20.2 (except for withdrawal notices, which do not require copies). The corresponding substitution or modification of the Bid must accompany the respective written notice. All notices must be - prepared and submitted in accordance with ITB 20 and ITB 21 (except for withdrawal notices, which do not require copies), and in addition, the respective envelopes shall be clearly marked “WITHDRAWAL,” “SUBSTITUTION,” “MODIFICATION;” and - received by the Employer prior to the deadline prescribed for submission of Bids, in accordance with ITB 22. |
|  | - Bids requested to be withdrawn in accordance with ITB 24.1 shall be returned unopened to the Bidders. |
|  | - No Bid may be withdrawn, substituted, or modified in the interval between the deadline for submission of Bids and the expiration of the period of bid validity specified by the Bidder on the Letters of Technical Bid and Price Bid or any extension thereof. |
| Bid Opening | - The Employer shall open the Technical Bids in public at the address, on the date, and time specified in the BDS in the presence of Bidders` designated representatives and anyone who choose to attend. Any specific electronic bid opening procedures required if electronic bidding is permitted in accordance with ITB 21.1, shall be as specified in the BDS. The Price Bids will remain unopened and will be held in custody of the Employer until the specified time of their opening. If the Technical Bid and Price Bid are submitted together in one envelope, the Employer may reject the entire Bid. Alternatively, the Price Bid may be immediately resealed for later evaluation. |
|  | - First, envelopes marked “WITHDRAWAL” shall be opened and read out and the envelope with the corresponding Bid shall not be opened, but returned to the Bidder. No bid withdrawal shall be permitted unless the corresponding withdrawal notice contains a valid authorization to request the withdrawal and is read out at bid opening. |
|  | - Second, outer envelopes marked “SUBSTITUTION” shall be opened. The inner envelopes containing the Substitution Technical Bid and/or Substitution Price Bid shall be exchanged for the corresponding envelopes being substituted, which are to be returned to the Bidder unopened. Only the Substitution Technical Bid, if any, shall be opened, read out, and recorded. Substitution Price Bid will remain unopened in accordance with ITB 25.1. No envelope shall be substituted unless the corresponding substitution notice contains a valid authorization to request the substitution and is read out and recorded at bid opening. |
|  | - Next, outer envelopes marked “MODIFICATION” shall be opened. No Technical Bid and/or Price Bid shall be modified unless the corresponding modification notice contains a valid authorization to request the modification and is read out and recorded at the opening of Technical Bids. Only the Technical Bids, both Original as well as Modification, are to be opened, read out, and recorded at the opening. Price Bids, both Original and Modification, will remain unopened in accordance with ITB 25.1. |
|  | - All other envelopes holding the Technical Bids shall be opened one at a time, and the following read out and recorded: - the name of the Bidder; - whether there is a modification or substitution; - the presence of a bid security or a Bid-Securing Declaration, if required; and - any other details as the Employer may consider appropriate. Only Technical Bids and alternative Technical Bids read out and recorded at bid opening shall be considered for evaluation. Unless otherwise specified in the BDS, all pages of the Letter of Technical Bid are to be initialed by at least three representatives of the Employer attending the bid opening. No Bid shall be rejected at the opening of Technical Bids except for late bids, in accordance with ITB 23.1. |
|  | - The Employer shall prepare a record of the opening of Technical Bids that shall include, as a minimum, the name of the Bidder and whether there is a withdrawal, substitution, or modification; alternative proposals; and the presence or absence of a bid security or a Bid-Securing Declaration, if one was required. The Bidders’ representatives who are present shall be requested to sign the record. The omission of a Bidder’s signature on the record shall not invalidate the contents and effect of the record. A copy of the record shall be distributed to all Bidders who submitted Bids on time, and posted online when electronic bidding is permitted. |
|  | - At the end of the evaluation of the Technical Bids, the Employer will invite bidders who have submitted substantially responsive Technical Bids and who have been determined as being qualified for award to attend the opening of the Price Bids. The date, time, and location of the opening of Price Bids will be advised in writing by the Employer. Bidders shall be given reasonable notice for the opening of Price Bids. |
|  | - The Employer will notify in writing Bidders who have been rejected for submitting nonresponsive Technical Bids and return their Price Bids unopened together with their bid securities, before opening the Price Bids of the substantially responsive Bidders. |
|  | - The Employer shall conduct the opening of Price Bids of all Bidders who submitted substantially responsive Technical Bids, in the presence of Bidders` representatives who choose to attend at the address, on the date, and time specified by the Employer. The Bidder’s representatives who are present shall be requested to sign a register evidencing their attendance. |
|  | - All envelopes containing Price Bids shall be opened one at a time and the following read out and recorded: - the name of the Bidder; - whether there is a modification or substitution; - the Bid Prices, including any discounts and alternative offers; and - any other details as the Employer may consider appropriate. Only Price Bids, discounts, and alternative offers read out and recorded during the opening of Price Bids shall be considered for evaluation. Unless otherwise specified in the BDS, all pages of the Letter of Price Bid and Schedules are to be initialed by at least three representatives of the Employer attending the bid opening. No Bid shall be rejected at the opening of Price Bids. |
|  | - The Employer shall prepare a record of the opening of Price Bids that shall include, as a minimum, the name of the Bidder, the Bid Price (per lot if applicable), any discounts, and alternative offers. The Bidders’ representatives who are present shall be requested to sign the record. The omission of a Bidder’s signature on the record shall not invalidate the contents and effect of the record. A copy of the record shall be distributed to all Bidders who submitted Bids on time, and posted online when electronic bidding is permitted. |
| - Evaluation and Comparison of Bids |  |  |
| Confidentiality | - Information relating to the examination, evaluation, comparison, and post qualification of Bids and recommendation of contract award, shall not be disclosed to Bidders or any other persons not officially concerned with such process until on the publication of Contract award. |
|  | - Any attempt by a Bidder to influence the Employer in the evaluation of the Bids or Contract award decisions may result in the rejection of its Bid. |
|  | - Notwithstanding ITB 26.2, from the time of bid opening to the time of Contract award, if any Bidder wishes to contact the Employer on any matter related to the bidding process, it may do so in writing. |
| Clarification of Bids | - To assist in the examination, evaluation, and comparison of the Technical and Price Bids, the Employer may, at its discretion, ask any Bidder for a clarification of its Bid. Any clarification submitted by a Bidder that is not in response to a request by the Employer shall not be considered. The Employer’s request for clarification and the response shall be in writing. No change in the substance of the Technical Bid or prices in the Price Bid shall be sought, offered, or permitted, except to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Price Bids, in accordance with ITB 33. |
|  | - If a Bidder does not provide clarifications of its Bid by the date and time set in the Employer’s request for clarification, its Bid may be rejected. |
| Deviations, Reservations, and Omissions | - During the evaluation of bids, the following definitions apply: - “Deviation” is a departure from the requirements specified in the Bidding Documents; - “Reservation” is the setting of limiting conditions or withholding from complete acceptance of the requirements specified in the Bidding Documents; and - “Omission” is the failure to submit part or all of the information or documentation required in the Bidding Documents. |
| Examination of Technical Bids | - The Employer shall examine the Technical Bid to confirm that all documents and technical documentation requested in ITB 11.2 have been provided, and to determine the completeness of each document submitted. |
|  | - The Employer shall confirm that the following documents and information have been provided in the Technical Bid. If any of these documents or information is missing, the offer shall be rejected. - Letter of Technical Bid; - written confirmation of authorization to commit the Bidder; - Bid Security or Bid-Securing Declaration, if applicable; and - Technical Proposal in accordance with ITB 16. |
| Responsiveness of Technical Bid | - The Employer’s determination of a Bid’s responsiveness is to be based on the contents of the Bid itself, as defined in ITB 11. |
|  | - A substantially responsive Technical Bid is one that meets the requirements of the Bidding Documents without material deviation, reservation, or omission. A material deviation, reservation, or omission is one that, - if accepted, would: #### affect in any substantial way the scope, quality, or performance of the Works specified in the Contract; or #### limit in any substantial way, inconsistent with the Bidding Documents, the Employer’s rights or the Bidder’s obligations under the proposed Contract; or - if rectified, would unfairly affect the competitive position of other Bidders presenting substantially responsive Bids. |
|  | - The Employer shall examine the technical aspects of the Bid submitted in accordance with ITB 16, Technical Proposal, in particular, to confirm that all requirements of Section 6 (Specifications and Drawings) have been met without any material deviation, reservation, or omission. |
|  | - If a Bid is not substantially responsive to the requirements of the Bidding Documents, it shall be rejected by the Employer and may not subsequently be made responsive by correction of the material deviation, reservation, or omission. |
| Nonmaterial Nonconformities | - Provided that a Bid is substantially responsive, the Employer may waive any nonconformities in the Bid that do not constitute a material deviation, reservation, or omission. |
|  | - Provided that a Technical Bid is substantially responsive, the Employer may request that the Bidder submit the necessary information or documentation, within a reasonable period of time, to rectify nonmaterial nonconformities in the Technical Bid related to documentation requirements. Requesting information or documentation on such nonconformities shall not be related to any aspect of the Price Bid. Failure of the Bidder to comply with the request may result in the rejection of its Bid. |
|  | - Provided that a Technical Bid is substantially responsive, the Employer shall rectify quantifiable nonmaterial nonconformities related to the Bid Price. To this effect, the Bid Price shall be adjusted, for comparison purposes only, to reflect the price of a missing or non-conforming item or component. The adjustment shall be made using the method indicated in Section 3 (Evaluation and Qualification Criteria). |
| Qualification of the Bidder | - The Employer shall determine to its satisfaction during the evaluation of Technical Bids whether Bidders meet the qualifying criteria specified in Section 3 (Evaluation and Qualification Criteria). |
|  | - The determination shall be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder, pursuant to ITB 17.1. Unless permitted in the BDS, the determination shall not take into consideration the qualifications of other firms such as the Bidder’s subsidiaries, parent entities, or affiliates. |
|  | - An affirmative determination shall be a prerequisite for the opening and evaluation of a Bidder’s Price Bid. The Employer reserves the right to reject the bid of any bidder found to be in circumstances described in GCC 52.2(ii). A negative determination shall result into the disqualification of the Bid, in which event the Employer shall return the unopened Price Bid to the Bidder. |
| Subcontractors | - Unless otherwise stated in the BDS, the Employer does not intend for the contractor to execute any specific elements of the Works through nominated subcontractors. - If Subcontractors are proposed for any of the key activities listed in Section 3 (Evaluation and Qualification) Criteria, they shall be considered as “Specialist Subcontractors” and shall meet qualification requirements for the relevant key activities. |
| Correction of Arithmetical Errors | - During the evaluation of Price Bids, the Employer shall correct arithmetical errors on the following basis: - Only for admeasurement contracts, if there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected, unless in the opinion of the Employer there is an obvious misplacement of the decimal point in the unit price, in which case the total price as quoted shall govern and the unit price shall be corrected. - If there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail and the total shall be corrected. - If there is a discrepancy between the bid price in the Summary of Bill of Quantities and the bid amount in item (c) of the Letter of Price Bid, the bid price in the Summary of Bill of Quantities will prevail and the bid amount in item (c) of the Letter of Price Bid will be corrected. - If there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a), (b) and (c) above. |
|  | - If the Bidder that submitted the lowest evaluated bid does not accept the correction of errors, its Bid shall be disqualified, and its bid security may be forfeited or its Bid-Securing Declaration executed. |
| Conversion to Single Currency | - For evaluation and comparison purposes, the currency(ies) of the Bid shall be converted into a single currency as specified in the BDS. |
| Domestic Preference | - Unless otherwise specified in the BDS, domestic preference shall not apply. |
| Evaluation and Comparison of Price Bids | - The Employer shall use the criteria and methodologies listed in this Clause. No other evaluation criteria or methodologies shall be permitted. |
|  | - To evaluate the Price Bid, the Employer shall consider the following: - the bid price, excluding Provisional Sums and the provision, if any, for contingencies in the Summary Bill of Quantities for admeasurement contracts, or Schedule of Prices for lump sum contracts, but including Daywork items, where priced competitively; - price adjustment for correction of arithmetic errors in accordance with ITB 34.1; - price adjustment due to discounts offered in accordance with ITB 14.4; - converting the amount resulting from applying (a) to (c) above, if relevant, to a single currency in accordance with ITB 35; - adjustment for nonmaterial nonconformities in accordance with ITB 31.3; - assessment whether the bid is abnormally low in accordance with ITB 38; and - application of all the evaluation factors indicated in Section 3 (Evaluation and Qualification Criteria). |
|  | - The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be taken into account in bid evaluation. |
|  | - If this Bidding Documents allows Bidders to quote separate prices for different contracts, and to award multiple contracts to a single Bidder, the methodology to determine the lowest evaluated price of the contract combinations, including any discounts offered in the Letter of Price Bid, is specified in Section 3 (Evaluation and Qualification Criteria). |
|  | - The Employer shall compare all substantially responsive Bids to determine the lowest evaluated Bid, in accordance with ITB 37.2. |
| Abnormally Low Bids | - An abnormally low bid is one where the bid price, in combination with other elements of the bid, appears to be so low that it raises concerns as to the capability of the Bidder to perform the contract for the offered bid price. - When the offered bid price appears to be abnormally low, the Employer shall undertake a three-step review process as follows: - identify abnormally low costs and unit rates by comparing them with the engineer’s estimates, other substantially responsive bids, or recently awarded similar contracts; - clarify and analyze the bidder’s resource inputs and pricing, including overheads, contingencies and profit margins; and - decide whether to accept or reject the bid. - With regard to ITB 38.2 (b) above, the Employer will seek a written explanation from the bidder of the reasons for the offered bid price, including a detailed analysis of costs and unit prices, by reference to the scope, proposed methodology, schedule, and allocation of risks and responsibilities. This may also include information regarding the economy of the manufacturing process; the services to be provided, or the construction method to be used; the technical solutions to be adopted; and any exceptionally favorable conditions available to the bidder for the works, equipment or services proposed. - After examining the explanation given and the detailed the price analyses presented by the bidder, the Employer may: - accept the bid, if the evidence provided satisfactorily accounts for the low bid price and costs, in which case the bid is not considered abnormally low; - accept the bid, but require that the amount of the performance security be increased at the expense of the bidder to a level sufficient to protect the Employer against financial loss. The amount of the performance security shall generally be not more than 20% of the contract price; or - reject the bid if the evidence provided does not satisfactorily account for the low bid price, and make a similar determination for the next ranked bid, if required. |
| Unbalanced or Front-Loaded Bids | - If the Bid, which results in the lowest evaluated Bid Price, is seriously unbalanced or front-loaded in the opinion of the Employer, the Employer may require the Bidder to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed, as well as the pricing and sources of materials, equipment and labor. - After the evaluation of the information and detailed price analyses presented by the Bidder, the Employer may as appropriate: - accept the Bid; or - accept the Bid, but require that the total amount of the Performance Security be increased at the expense of the Bidder to a level sufficient to protect the Employer against financial loss in the event of default of the successful Bidder under the Contract subject to ITB 45.2; or - reject the Bid and make a similar determination for the next ranked bid. |
| Employer’s Right to Accept Any Bid, and to Reject Any or All Bids | - The Employer reserves the right to accept or reject any Bid, and to annul the bidding process and reject all Bids at any time prior to contract award, without thereby incurring any liability to Bidders. In case of annulment, all Bids submitted and specifically, bid securities, shall be promptly returned to the Bidders. |
| Notice of Intention for Award of Contract | - If Standstill provisions apply as specified in the BDS, the standstill period shall be defined in the BDS to specify the duration subsequent to notification of intention for award of contract (before making the actual contract award) within which any unsuccessful bidder can challenge the proposed award. |
| - Award of Contract |  |  |
| Award Criteria | - The Employer shall award the Contract to the Bidder whose offer has been determined in line with ITB 35 to ITB 37 above to be the lowest evaluated Bid and is substantially responsive to the Bidding Documents, provided further that the Bidder is determined to be qualified to perform the Contract satisfactorily. |
| Notification of Award | - Prior to the expiration of the period of bid validity and upon expiry of the standstill period specified in ITB 40.1, or upon satisfactory resolution of a complaint filed within standstill period, if applicable, the Employer shall transmit the Notification of Award through issuance of Letter of Intent using the form included in Section 9 (Contract Forms) to the successful Bidder, in writing, that its Bid has been accepted. At the same time, the Employer shall also notify all other Bidders of the results of the bidding. - Unless standstill period applies, upon notification of award through issuance of Letter of Intent, unsuccessful Bidders may request in writing to the Employer for a debriefing seeking explanations on the grounds on which their Bids were not selected. The Employer shall promptly respond in writing and/or in a debriefing meeting to any unsuccessful Bidder who, after publication of contract award, requests a debriefing. - Until a formal contract is prepared and executed, the notification of award through issuance of Letter of Intent shall constitute a binding Contract. |
|  | - Within 2 weeks of the award of contract or expiry of the standstill period, where such period applies, or, if a complaint has been filed within the standstill period, upon receipt of ADB’s confirmation of satisfactory resolution of the complaint, the borrower shall publish in an English language newspaper or widely known and freely accessible website the results identifying the bid and lot or package numbers, as applicable and the following information: - name of each Bidder who submitted a Bid; - bid prices as read out at bid opening; - name and evaluated prices of each Bid that was evaluated; - name of Bidders whose bids were rejected and the reasons for their rejection; and - name of the winning Bidder, and the price it offered, as well as the duration and summary scope of the contract awarded. |
| Signing of Contract | - Promptly after notification, the Employer shall send the successful Bidder the Contract Agreement. |
|  | - Within 28 days of receipt of the Contract Agreement, the successful Bidder shall sign, date, and return it to the Employer. |
| Performance Security | - Within 28 days of the receipt of notification of award through issuance of Letter of Intent from the Employer, the successful Bidder shall furnish the performance security in accordance with the Conditions of Contract, subject to ITB 38 and ITB 39, using for that purpose the Performance Security Form included in Section 9 (Contract Forms), or another form acceptable to the Employer. If the bank issuing performance security is located outside the Employer’s country, it shall be counter-guaranteed or encashable by a bank in the Employer’s country. |
|  | - Failure of the successful Bidder to submit the abovementioned performance security or to sign the Contract Agreement shall constitute sufficient grounds for the annulment of the award and forfeiture of the bid security or execution of the Bid-Securing Declaration. In that event, the Employer may award the Contract to the next lowest evaluated Bidder whose offer is substantially responsive and is determined by the Employer to be qualified to perform the Contract satisfactorily. |
|  | - The above provision shall also apply to the furnishing of a domestic preference security, if so required. |
| Bidding-Related Complaints | - The procedures for dealing with Bidding-Related Complaints arising out of this bidding process are specified in the BDS. |

SECTION 2

BID DATA SHEET (BDS)

| Clause Reference | Instructions to Bidders |
| --- | --- |
| - General |  |
| ITB 1.1 | The number of the Notice Inviting Tenders is: 3 |
| ITB 1.1 | The Employer is: Karnataka Rural Road Development Agency, acting through Chief Operating officer, KRRDA, Bengaluru |
| ITB 1.1 | The name of the bidding process is: Open Competitive Bidding (OCB) The identification number of the bidding process is ADB-KPP-CIR04-24-03 The number and identification of lots comprising this bidding process is: 1. |
| ITB 2.1 | The Borrower is: Chief Operating Officer, KRRDA The name of the Project is: Karnataka Rural Road Improvement Project (KRRIP) – Pragathi Patha _______________ |
| ITB 2.2 | The Government of Karnataka will provide funds for Routine Maintenance of the roads. |
| ITB 4.1 | Replace with the following: - A Bidder may be a natural person, private entity, or government-owned enterprise subject to ITB 4.5—or any combination of them with an existing agreement in the form of a Joint Venture (JV). - In the case of a Joint Venture, - all partners shall be jointly and severally liable; - the JV shall nominate a Representative who shall have the authority to conduct all business for and on behalf of any and all the parties of the JV during the bidding process and, in the event the JV is awarded the Contract, during contract execution. - The JV, shall clearly and unambiguously define the role and responsibilities for each partner particularly with reference to financial, technical and other obligations in the JV agreement/MOU submitted vide BDS clause ITB 4.1 and acceptable to the Employer, providing clearly that any abrogation/ subsequent reassignment of any responsibility by any partner of JV in favour of other JV partner or any change in constitution of partners of JV (without written approval of Employer) from the one given in JV agreement /MOU at bidding stage, will be treated, as ‘breach of contract condition’ and/or ‘concealment of facts’ (as the case may be), vide clause [Cl.52.2(vii), [Termination], of Part II Special Conditions of Contract(SCC), and acted accordingly. - Lead partner must have a minimum of 51% participation in the JV and also must have highest share among all Partners and other partner must have minimum of 40% participation in the JV. - The number of JV members shall not exceed two. - Change in constitution or percentage participation of the JV shall not be permitted at any stage after submission of the bid. In case of change in constitution or percentage participation of the JV after submission of the bid, the bid submission shall be treated as non-responsive. |
| ITB 4.1 | - The MOU/ JV agreement shall stipulate mandatory information to be provided. However, bidder can include additional details/arrangements finalized between the members in the MOU/ JV agreement provided these additional details/arrangements should not be in contravention of Employer's interest as per terms and conditions of Contract. Bidder may further note that no separate MOU/JV agreement should be executed for the sake of working arrangement amongst the partners other than the MOU/JV agreement accepted by the Employer. - In case, it comes to notice of Employer either during or even after completion of Work that JV members have either altered / modified the MOU / JV agreement w.r.t to the MOU/ JV agreement submitted at bidding stage or entered a separate MOU/agreement or made any other arrangement akin to a contract without the specific approval of Employer in writing, it shall be treated as a fraudulent practice under clause [Cl.52.2(vii), [Termination], of Part II Special Conditions of Contract(SCC) of this bid for which every constitute of the JV is liable to be debarred for a period up to three years along with such other legal actions, as may be permissible under the law. |
| ITB 4.3 (i) | The staff of the Employer including project implementing/executing agency, shall include following departments: - PRED, RDPR. Govt. of Karnataka - KPWD, Govt. of Karnataka - Water Resources Department, Govt of Karnataka - State Accounts Department, Govt. of Karnataka |
| Additional sub-Clause ITB 4.10 | The successful bidder shall be required to register in appropriate class with Karnataka Public Works Department (KPWD), within 3 months of contract signing, if not already registered at the time of submission of the time. In case of a foreign firm, the successful bidder shall additionally be required to register in India under the Companies Act 1956/2013, with the tax authorities of Government of India, within 3 months of contract signing. |
| - Contents of Bidding Documents |  |
| ITB 6.1 | The Bidding Documents will be available free of cost online, for download from the KPP Portal (https://kppp.karnataka.gov.in), |
| ITB 6.1 | Tender Processing fee: As per KPP portal. |
| ITB 7.1 | A prospective Bidder requiring any clarification on the Bidding Documents shall contact the Employer either through KPP Portal, email or a letter addressed to the Employee. The Bidder can also raise his queries during the pre-bid meeting. The Employer will respond in writing to any request for clarification, provided that such request is received prior to the deadline for submission of bids as specified in the BDS. The Employer shall upload copies of its response in accordance with ITB 6.3 on KPP Portal, including a description of the inquiry but without identifying its source. Should the Employer deem it necessary to amend the Bidding Documents as a result of a request for clarification, it shall do so following the procedure under ITB 8 and ITB 22.2. |
| ITB 7.1 | For clarification purposes only, the Employer’s address is: Attention: Chief Operating Officer, KRRDA 3rd floor, Graminabhivruddhi Bhavana Anand Rao Circle Bengaluru, 560009 Telephone No. 080-29710021, 080-29710022 Mobile No.: 9964466696 Electronic Mail Identification (E-mail ID) coo.krrda.karbng@gmail.com Requests for clarification should be received by the Employer no later than:21 days from last bid submission date. |
| ITB 7.4 | The Pre-bid meeting shall be held at: KRRDA 3rd floor, Graminabhivruddhi Bhavana Anand Rao Circle Bengaluru, 560009 Time: 11:30AM Date: 04/06/2026 The contact person is: Anand Designation: Executive Engineer Telephone No. 080-29710021 Mobile No.: 9964466696 Facsimile (FAX) No.:- Electronic Mail Identification (E-mail ID): coo.krrda.karbng@gmail.com Deadline for submission of pre bid queries: 5:00PM, 03/06/2026 |
| ITB 8.2 | Any changes to tender document, pre-bid clarifications, addendum and corrigendum to the tender shall be published only through KPP portal (https://kppp.karnataka.gov.in) in accordance with ITB 6.3. Bidders are informed to check the portal at regular intervals for any such amendments to the tender. |
| ITB 8.2 | Addenda shall be issued not later than 14 days from the last bid submission date. |
| - Preparation of Bids |  |
| ITB 10.1 | The language of the bid is: English |
| ITB 11.1 | The Bid shall comprise Two Electronic Covers, one called the Cover A “Technical Bid”, and the other called the Cover B “Financial Bid”. |
| ITB 11.2 (g) | The Bidder shall submit with its Technical Bid, the following additional documents: - Copy of Tender processing fee. - GST Registration certificate (In case of a foreign bidder, the registration with the relevant authorities in the home country shall be accepted). - Permanent Account Number Card (this requirement is applicable to domestic firms only and not to foreign firms) - Evidence of access to the line of credit (only for Bidders whose liquid assets, unencumbered real assets and other financial means are not sufficient) to meet qualification requirements under ITB 4.4. - Annual Turnover certificate from Chartered Accountant (for domestic firms); or Annual Turnover Certificate from appropriate authority in their home countries (for foreign firms), for last five financial years with breakdown of annual turnover amounts for civil works versus total works for each financial year. |
| ITB 11.3(b) | In accordance with ITB 12 and ITB 14, the following schedules shall be submitted with the bid as per Section 4 (Forms of Bid and Bill of Quantities), including the priced: As per KPP Portal |
| ITB 13.1 | Alternative bids: Not allowed |
| ITB 14.2 | The Bidder shall fill in prices for all items of the Works, as identified in Section 4 (Forms of Bid and Bill of Quantities) and uploaded on the KPP Portal. The Bill of Quantities not presented accordingly may be considered nonresponsive. The rates for Routine Maintenance provided in the Section 4 (Forms of Bid and Bill of Quantities) shall be non-competitive. |
| ITB 14.5 | The price quoted by the Bidder shall be fixed for the duration of the Contract and shall not be subject to adjustment. |
| ITB 14.7 | The price quoted by the contractor shall deemed to be inclusive of all taxes and levies other than Goods and Service Tax (GST) that the contractor will have to pay for performance of this contract. The GST for this work as paid and claimed by contractor with necessary proofs will be reimbursed to the contractor. The payment shall be subject to TDS provisions. |
| ITB 15.1 | The prices shall be quoted by the Bidder and shall be paid entirely in Indian Rupee. |
| ITB 15.2 | Not applicable |
| ITB 18.1 | Bid validity period: 90 days from last date of submission of bids |
| ITB 19.1 | The Bidder shall furnish a Bid Security in the amount of Rs.13.90 lakhs. The bid security from the foreign bank (with inclusion of Indian Counterpart) shall also be considered. |
| ITB 19.2 | Bid Securing Declaration: Not applicable |
| ITB 19.3 | The bid security is payable online only through Net Banking. As realization of NEFT/RTGS payment normally takes 2 to 24 hours, so Bidders are advised to complete NEFT/RTGS payment activity well before bid submission time. A Help File regarding use of e-Payment Gateway can be downloaded from KPP portal. |
| ITB 19.5 | The bid security of substantially nonresponsive bidder during technical evaluation and the bid security of unsuccessful Bidders at Price Bid evaluation shall be returned promptly after issue of Letter of Intent to the successful bidder on KPP Portal. |
| ITB 20.1 | - The Electronic bidding submission procedures are applicable as given in ITB 21.1. |
| ITB 20.2 | The Electronic bidding submission procedures shall follow. The Bidder shall submit an acceptable revised authorization within 7 days. |
| - Submission and Opening of Bids |  |
| ITB 21.1 | - The bidders summit their bids electronically through KPP portal (https://kppp.karnataka.gov.in). - The Electronic bidding submission procedures shall be as follows; - The Bidders are informed to get acquainted with the KPP Portal. The information related to Bids should be filled in and uploaded in the available templates under Cover A and Cover B. The Covers shall be digitally signed by a digital certificate of the person duly authorized to sign on behalf of the Bidder, pursuant to Section 1 (ITB). After getting the bid schedule, the Bidder are advised to go through them carefully and submit the documents as asked in the Bidding Documents, otherwise the bid will be rejected. - The prospective bidder should download the tender and related documents from the KPP Portal, well before the download end date and time as per BDS. - The bidder is required to enroll/register on the KPP portal and should have valid Digital Signature Certificate (DSC) in the form of smart card / e-token. Digital signature is mandatory to participate in the e-tendering. Bidders, who already possess valid Digital Certificates, need not procure new Digital Signature Certificate. The DSC can be obtained from any authorized certifying agencies (https://kppp.karnataka.gov.in.) The bidder should register on https://kppp.karnataka.gov.in using the relevant option available. The Digital Signature registration has to be done using e-token, after logging into KPP portal. The bidder can login the site through the secured login by entering the password of the e-token and the user id/ password chosen during registration. - The completed bid comprising of documents indicated in ITB 12, should be uploaded on the KPP portal along with scanned copies of requisite certificates as are mentioned in ITB 12. |
| ITB 22.1 | The deadline for on-line submission of Bid: 5:00PM 29/06/2026 |
| ITB 22.2 | The addenda shall be issued no later than 14 days before the deadline for the Bid submission. |
| ITB 23.1 | Late bids are not allowed on KPP Portal. |
| ITB 24.1 | - Manual submission of Bid is not allowed. Any Manual Bid received by the Employer will be returned unopened to the Bidder. |
| ITB 24.1 | A Bidder may substitute or withdraw its Bid after submission, prior to the deadline for submission of Bids. The Employer will not be responsible for delay in online submission due to any reason. |
| ITB 25 | Time and Date for opening of Technical Bid : 5:05PM, 30/06/2026 Electronic bid opening procedure shall be as follows - The Employer will open Technical Bids (Cover A) received, in the presence of the Bidders’ representatives who choose to attend at the time, date and place specified in the BDS. Technical Bids of those Bidders who failed to provide the Bid Security will not be opened. In the event of the specified date of opening of Bids being declared a holiday for the Employer, the Bids will be opened at the appointed time and location on the next working day. - The amount of Bid Security, and validity shall be announced. Thereafter, the Bidders’ names and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. - The Employer will prepare minutes of the Technical Bid opening and prepare a list of Bidders having conformed Technical Bids. Minutes of the Technical Bid opening and the list of conforming Technical Bids will be published online. - The Technical Bid shall be initialled by at least two representatives of the Employer attending the bid opening. No Bid shall be rejected at the opening of Technical Bids. The Bidders’ representatives who are present shall be requested to sign the record. The omission of a Bidder’s signature on the record shall not invalidate the contents and effect of the record. A copy of the record shall be posted online on KPP Portal. - Evaluation of the Technical Bids shall be taken up, and a list of technically responsive and qualified Bidders will be drawn up. - The Employer shall inform the Bidders through KPP Portal, who’s Technical Bids are found responsive of the date, time and place of opening of Financial Bids (Cover B) as stated in the BDS. - At the time of the opening of the Financial Bids (Cover B), the names of the Bidders whose Bids were found responsive in accordance with ITB 25.5 will be announced. The Financial Bids of only these Bidders will be opened. The remaining Financial Bids will be unopened and remain in an encrypted form. The responsive Bidders’ names, the Bid prices, the total amount of each Bid, discount offered (if any), and such other details as the Employer may consider appropriate will be announced by the Employer at the time of Financial Bid opening. Any Bid price which is not read out and recorded, will not be taken into account in the Bid Evaluation. - The Employer shall prepare the minutes of the opening of the Financial Bids. Minutes of the Financial Bid opening will be published online. Note: Bidders are advised to refer latest update on electronic bid submission process on KPP Portal at the following link: https://kppp.karnataka.gov.in/#/portal/download-user-manuals-tenders |
| - Evaluation and Comparison of Bids |  |
| ITB 27.1 | Tender inviting authority if required may ask bidder to produce original documents after opening of technical bid for verification. If any discrepancies are found, the clarifications may be sought from the bidder, if required. It may lead to disqualification of the bidder who has submitted incorrect documents/information. |
| ITB 33.1 | Subcontracting : Allowed |
| ITB 33.2 | Not applicable. The evaluation of subcontractors will not be carried out at bid evaluation stage. |
| ITB 35.1 | Multiple currencies- Not applicable |
| ITB 36.1 | Domestic preference not allowed. There will be no price preference to any Bidder. |
| ITB 41.1 | Standstill Period: Not applicable |
| - Award of Contract |  |
| ITB 46.1 | The procedures for Bidding-Related Complaints are referenced in the Procurement Directives for ADB Borrowers. The Bidder should submit its complaint following these procedures, in writing, to: Designation. Chief Operating Officer, KRRDA Address: KRRDA 3rd floor, Graminabhivruddhi Bhavana Anand Rao Circle Bengaluru, 560009 Telephone No. : . 080-29710021, 080-29710022. Mobile No.: 9964466696 Electronic Mail Identification (E-mail ID).: coo.krrda.karbng@gmail.com |
|  | Chief Operating Officer KRRDA, Bengaluru |

SECTION 3

ELIGIBILITY AND QUALIFICATION CRITERIA (EQC)

Table of Criteria

1. Evaluation

2. Qualification

2.1	Eligibility

2.2   Nationality

2.3	Conflict of Interest

2.4	ADB Eligibility

2.5	Government-Owned Enterprise

2.6	United Nations Eligibility

2.7   History of NonPerforming Contracts

3. Financial Situation

3.1	Average Annual Construction Turnover

3.2	Financial Standing

3.3	Access to line(s) of credit and availability of other financial resources/ facilities

3.4	Bid Capacity

4. Construction Experience

4.1	Contracts of Similar Size and Nature

- Evaluation

  - This section contains the criteria that the Employer shall use to evaluate bids and qualify Bidders. The Bidder shall provide all the information requested, in the forms included in Section 4 (Forms of Bid and Bill of Quantities).

  - Multiple Contracts: If works are grouped in multiple contracts (and pursuant to ITB 37.4), the Employer shall evaluate and compare Bids on the basis of a contract, or a combination of contracts, or as a total of contracts in order to arrive at the least-cost combination for the Employer by taking into account discounts offered by Bidders in case of award of multiple contracts.

If a Bidder as defined in ITB 4.1 submits several successful (lowest evaluated substantially responsive) bids, the evaluation will also include an assessment of the Bidder’s capacity to meet the aggregated requirements as presented in the bid.

  - Adequacy of Technical Proposal: Evaluation of the Bidder’s Technical Proposal will include an assessment of the Bidder’s technical capacity to successfully implement the contract considering its proposed site organization, method statement, mobilization, and construction schedule (to be described by the Bidder in sufficient detail to demonstrate the adequacy of its work methods, scheduling, and material sourcing) including the extent to which they are presented in a consistent manner and comply with requirements stipulated in Section 6 (Specifications and Drawings) without material deviation, reservation, or omission.

Noncompliance with equipment and personnel requirements described in Section 6 (Specifications and Drawings) shall not normally be a ground for bid rejection, and such noncompliance will be subject to clarification during bid evaluation and rectification prior to contract award.

  - Pursuant to ITB 31.3, the cost of all quantifiable nonmaterial nonconformities shall be evaluated, including omissions in Daywork where competitively priced but excluding omission of prices in the Bill of Quantities. The Employer will make its own assessment of the cost of any nonmaterial nonconformities and omissions for the purpose of ensuring fair comparison of bids.

- Qualification

  - Eligibility

| Criteria | Compliance Requirements |  |  |  | Documents |
| --- | --- | --- | --- | --- | --- |
| Requirement | Single Entity | Joint Venture |  |  | Submission Requirements |
|  |  | All Partners Combined | Each Partner | One Partner |  |

  - Nationality

| Nationality in accordance with ITB 4.2. | Must meet requirement | Must meet requirement | Must meet requirement | Not applicable | Forms ELI – 1; ELI – 2 with attachments |
| --- | --- | --- | --- | --- | --- |

  - Conflict of Interest

| No conflicts of interest in accordance with ITB 4.3. | Must meet requirement | Must meet requirement | Must meet requirement | Not applicable | Letter of Technical Bid |
| --- | --- | --- | --- | --- | --- |

  - ADB Eligibility

| Not having been declared ineligible by ADB, as described in ITB 4.4 | Must meet requirement | Must meet requirement | Must meet requirement | Not applicable | Letter of Technical Bid |
| --- | --- | --- | --- | --- | --- |

  - Government-Owned Enterprise

| Bidder required to meet conditions of ITB 4.5. | Must meet requirement | Must meet requirement | Must meet requirement | Not applicable | Forms ELI - 1, ELI - 2 with attachments |
| --- | --- | --- | --- | --- | --- |

  - United Nations Eligibility

| Not having been excluded by an act of compliance with a United Nations Security Council resolution in accordance with ITB 4.8. | Must meet requirement | Must meet requirement | Must meet requirement | Not applicable | Letter of Technical Bid |
| --- | --- | --- | --- | --- | --- |

  - History of Non Performing Contracts

| Criteria | Compliance Requirements |  |  |  | Documents |
| --- | --- | --- | --- | --- | --- |
| Requirement | Single Entity | Joint Venture |  |  | Submission Requirements |
|  |  | All Partners Combined | Each Partner | One Partner |  |

| Non-performance of a contractor, did not occur as a result of contractor default since 1 January 2021. | Must meet requirement | Must meet requirement | Must meet requirement | Not Applicable | Form CON-1 |
| --- | --- | --- | --- | --- | --- |

(a) Non-performance, as decided by the Employer, shall include all contracts where (i) non-performance was not challenged by the contractor, including through referral to the dispute resolution mechanism under the respective contract, and (ii) contracts that were so challenged but fully settled against the contractor. Non-performance shall not include contracts where Employers decision was overruled by the dispute resolution mechanism. Non-performance must be based on all information on fully settled disputes or litigation, i.e. dispute or litigation that has been resolved in accordance with the dispute resolution mechanism under the respective contract and where all appeal instances available to the Bidder have been exhausted.

(b) This requirement also applies to contracts executed by the Bidder as Joint Venture partner.

- Financial Situation

  - Average Annual Construction Turnover

| Requirement | Single Entity | Joint Venture (All partners combined) | Joint Venture (Each partner) | Joint Venture (One partner) | Submission Requirements |
| --- | --- | --- | --- | --- | --- |
| Bidder must have achieved a minimum average annual construction turnover of Rs.480.43Lakhs (excluding maintenance) in last five (5) Financial years. | Must meet requirement | Must meet requirement | Must meet 70% of the requirement | Not applicable | Form FIN - 1 |

Note: Construction turnover shall include the value of civil works, similar to the proposed works, calculated as total certified payments received for contracts in progress or completed during the last 5 years. The turnover will be indexed at the rate of 8% per year.

  - Financial Standing

| Criteria | Compliance Requirements |  |  |  | Documents |
| --- | --- | --- | --- | --- | --- |
| Requirement | Single Entity | Joint Venture |  |  | Submission Requirements |
|  |  | All Partners Combined | Each Partner | One Partner |  |
| The Bidder must be profitable in each of the last five (5) Financial years. | Must meet requirement | Not applicable | Must meet requirement | Not applicable | Form FIN - 2 with attachments |

The bidder should submit audited financial statements to demonstrate current soundness of the financial position in the last five years.

  - Access to line(s) of credit and availability of other financial resources/ facilities

| Criteria | Compliance Requirements |  |  |  | Documents |
| --- | --- | --- | --- | --- | --- |
| Requirement | Single Entity | Joint Venture |  |  | Submission Requirements |
|  |  | All Partners Combined | Each Partner | One Partner |  |
| Bidder should have access to line(s) of credit and availability of other financial resources/ facilities of Rs. 64.06 Lakhs | Must meet requirement | Not applicable | Not applicable | Must meet requirement | Form FIN - 3 |

  - Bid Capacity

| Requirement | Single Entity | Joint Venture (All partners combined) | Joint Venture (Each partner) | Joint Venture (One partner) | Submission Requirements |
| --- | --- | --- | --- | --- | --- |
| Bidder must have available bid capacity for construction work of Rs 640.57Lakhs | Must meet requirement | Must meet requirement | Must meet 40% of the requirement | Must meet 60% of the requirement | Form EXP -1, Form FIN -4, Form FIN -5 |

Assessed Available Bid Capacity = ( A*N*M - B)

where

A =  Maximum value of civil engineering works executed in any one year during the last five years (updated to the price level of the last year at the rate of 8 percent a year) taking into account the completed as well as works in progress.

N = Number of years prescribed for completion of the works for which bids are invited (period up to 6 months to be taken as ½ and more than 6 months as 1 in a year).

M = 2

B =  Value, at the current price level, of existing commitments and on-going works to be completed during the period of completion of the works for which bids are invited.

- Construction Experience

  - Contracts of Similar Size and Nature

| Requirement | Single Entity | Joint Venture (All partners combined) | Joint Venture (Each partner) | Joint Venture (One partner) | Submission Requirements |
| --- | --- | --- | --- | --- | --- |
| Participation as Prime Contractor / Sub-contractor, at least one ‘similar worka equal in Rs. 213.52 Lakhs, that has been successfully or has been substantially* completed (excluding maintenance cost for five years) | Must meet requirement | Not applicable | Must meet 70% of the requirement | Not applicable | Form EXP – 1 |

a: Similar work: A similar work shall mean “A civil work involving Road construction comprising Asphalt road of minimum project value of Rs 213.52 Lakhs In the last 5 years as on the last due date of bid submission. The similarity shall be based on the physical size, complexity,  methods, technology or other characteristics as described in Section 6 (Specifications and Drawings).

* Substantial completion shall mean receiving certified payments under contracts in progress, for more than 90% of the total contract value.

Note:

- For contracts under which the Bidder participated as a Joint Venture partner or Subcontractor, only the Bidder’s share, by value, shall be considered to meet this requirement.

- For contracts implemented by a Joint Venture contractor, if the Bidder comprises the same Joint Venture, the 'Single Entity' requirements will apply.

- In addition to the submission requirement Form EXP – 1, the Bidder shall provide the following supporting documents, in sufficient detail to verify the contract name, value and completion time (or substantial completion).

      - Signed Contract Agreement, and

      - Taking-Over Certificate, Certificate of Completion of the Works (or equivalent) or Performance Certificate.

If the documents are other than in English, an accurate certified translation of these documents in English shall be provided:

SECTION 4

FORMS OF BID AND BILL OF QUANTITIES

Table of Forms

Letter of Technical Bid

Letter of Financial Bid

Technical Proposal

Personnel

Form PER – 1: Proposed Personnel

Form PER – 2: Resume of Proposed Personnel

Form EQU- 1: Equipment

Mobilization Schedule

Construction Schedule

Environmental, Health and Safety Management Plan (EHSMP)

Contractor's Personnel Form: Environmental, Health and Safety Code of Conduct

Format of Proposed Sub-Contractors Involved For Construction……………………………………

Bidder's Qualification

Form ELI - 1: Bidder’s Information Sheet

Form ELI - 2: Joint Venture Information Sheet

Form CON - 1: Historical Contract Nonperformance

Form FIN - 1: Average Annual Construction Turnover

Form FIN - 2: Financial Reports

Form Fin - 3: Bank Certificate For Evidence Of Access To Or Availability Of Credit Facilities

Form FIN - 4: Existing commitments and on-going construction Works

Form FIN - 5: Work awarded but not yet started

Form EXP - 1:  Contracts of Similar Size and Nature

Format of Affidavit - Conflict Of Interest

Format of Affidavit- Authorization For Signing The Bid

Schedules

Bill of Quantities

##### Letter of Technical Bid

Date: 15.5.2026

OCB No.: KRRDA/TECH/208/TND/NOT-3/2026-27/818Dated:  15.5.2026

NIT No.: 03

To:

Chief Operating officer KRRDA, Bengaluru

We, the undersigned, declare that:

    - We have examined and have no reservations to the Bidding Documents, including Addenda issued in accordance with Instructions to Bidders (ITB) 8;

    - We acknowledge that we have read and understand ADB’s Anticorruption Policy (1998) and Investigation and Enforcement Framework (IEF), (both as amended from time to time).

    - We offer to execute in conformity with the Bidding Documents the following Works and 5-year Routine Maintenance:  Improvements to road from (i)NH 366C (Gouthamapura) to Kannuru via Dananduru  (Road ID-767), (ii)Doddabailu to Karehonda road (Road ID-3981), (iii) NH 206 to Kannuru via Tangalavadi Hosakoppa Road  (Road ID-5340), (iv)Gadikatte to Bilagodi  (Road ID-5344) in Shikaripura PIU - ADB financed.

    - Our Bid consisting of the Technical Bid and the Price Bid shall be valid for a period of 90 days from the date fixed for the Bid submission deadline in accordance with the Bidding Documents, and it shall remain binding upon us and may be accepted at any time before the expiration of that period;

    - Our firm, including any, Sub-Contractors or suppliers for any part of the Contract, have nationalities from eligible countries in accordance with ITB 4.2 [insert the nationality of the Bidder, including that of all parties that comprise the Bidder if the Bidder is a consortium or association, and the nationality of each Sub-Contractor and Supplier];

    - We, our directors, key officers, key personnel, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the contract, do not have any conflict of interest in accordance with ITB 4.3.

If there is any conflict of interest, please state details:

- Parties involved in the conflict of interest: __________

- Details about the conflict of interest: _________

    - We are not participating, as a Bidder, either individually or as partner in a Joint Venture, in more than one Bid in this bidding process in accordance with ITB 4.3(e).

    - Our firm, Joint Venture partners, our respective direct and indirect shareholders, directors, key officers, key personnel, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the contract, are not subject to, or not controlled by any entity or individual that is subject to, a temporary suspension or a debarment imposed by the Asian Development Bank or a debarment imposed by the Asian Development Bank in accordance with the Agreement for Mutual Enforcement of Debarment Decisions between the Asian Development Bank and other development banks.

    - Our firm, Joint Venture partners, our respective direct and indirect shareholders, directors, key officers, key personnel, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the contract, are not under ongoing investigation and/or sanctions proceedings by the Asian Development Bank or any multilateral development bank.

If under ongoing investigation and/or sanction proceedings by the Asian Development Bank or any multilateral development bank, please state details:

- Name of the multilateral development bank: __________

- Reason for the ongoing investigation / allegations: __________

    - Our firm, Joint Venture partners, our respective direct and indirect shareholders, directors, key officers, key personnel, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the Contract, are not temporarily suspended, debarred, declared ineligible, or subject to any national and/or international sanctions by any country, any international organization, any multilateral development bank and other donor agency.

If so temporarily suspended, debarred, declared ineligible, or  subject to any national and/or international sanctions by any country, any international organization, any multilateral development bank and other donor agency, please state details (as applicable to each Joint Venture partner, their respective direct or indirect shareholders, directors, key officers, key personnel, associate, parent company, affiliate, subsidiaries, Subcontractors, consultants, subconsultants, manufacturers, service providers and/or Suppliers):

- Name of Institution: __________________

- Period of the temporary suspension, debarment, ineligibility, or national or international sanction [start and end date]: ____________

- Reason for the temporary suspension, debarment, ineligibility, or national or international. sanction: ________________________

    - Our firm, Joint Venture partners, associates, parent company affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers, Suppliers, key officers, directors and key personnel have never been charged or convicted with any criminal offense (including felonies but excluding misdemeanors) or infractions and/or violations of ordinance; nor charged or found liable in any civil or administrative proceedings in the last 10 years; or undergoing investigation for such, or subject to any criminal, civil or administrative orders, monitorship or enforcement actions.

If so charged, convicted/found liable, under ongoing investigation, or subject to orders, monitorship or enforcement actions, please state details:

- Nature of the offense, violation, proceedings, investigation, and/or monitorship or enforcement actions: __________________

- Court, area of jurisdiction and/or the enforcement agency: __________________

- Resolution [i.e. dismissed; settled; or convicted/duration of penalty]: __________________

- Other relevant details [please specify]: ______________

    - Our firm, Joint Venture partners, our respective direct and indirect shareholders, directors, key officers, key personnel, associates, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers, can make and receive electronic fund transfer payments through the international banking system or otherwise discharge the Employer’s obligation upon initiation of wire transfer.

If unable to make or receive funds through the international banking system or otherwise discharge the Employer’s obligation upon initiation of wire transfer, please state the details:

- Nature of the restriction: __________

- Jurisdiction of the restriction: __________

- Other relevant details: __________

    - Our firm, Joint Venture partners, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers, key officers, directors and key personnel are not from a country which is prohibited to export goods or services to, or receive any payments from the Employer’s country and/or are not prohibited to receive payments for particular goods or services by the Employer’s country by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations.

    - We understand that it is our obligation to notify the Employer of any changes in connection with the matters described in paragraphs above and below of this Letter of Technical Bid.

    - [We are not a government-owned enterprise] / [We are a government-owned enterprise but meet the requirements of ITB 4.5.

    - At any time following submission of our Bid, we shall permit, and shall cause our Joint Venture partners, directors, key officers, key personnel, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the contract to permit ADB or its representative to inspect our site, assets, accounts and records and other documents relating to the bid submission and to have them audited by auditors appointed by ADB. We understand that failure of this obligation may constitute obstructive practice that may result in debarment and/or contract termination.

    - Regardless of whether the contract will be awarded to us, we shall preserve all accounts, records and other documents related to bid submission for at least 3 years from the date of submission of the bid or the period prescribed in applicable law, whichever is longer.

    - If we are awarded the contract, we shall preserve all accounts, records and other documents related to the procurement and execution of the contract for at least 5 years after completing the works contemplated in the relevant contracts or the period prescribed in applicable law, whichever is longer.

    - If our Bid is accepted, we commit to mobilizing key equipment and personnel in accordance with the requirements set forth in contract data and our technical proposal, or as otherwise agreed with the Employer.

    - We certify on behalf of the Bidder, that the information provided in the bid has been fully reviewed, given in good faith, and to the best of our knowledge is true and complete. We understand that it is our obligation to inform the Employer of any changes to the information as and when it becomes known to us. We understand that any misrepresentation that knowingly or recklessly misleads, or attempts to mislead may lead to the automatic rejection of the Bid or cancellation of the contract, if awarded, and may result in remedial actions, in accordance with ADB’s Anticorruption Policy (1998, as amended to date) and Investigation and Enforcement Frame work (IEF), (both as amended from time to time).

.

Name ...........................................................................................................................................

In the capacity of .........................................................................................................................

Signed   .........................................................................................................................................

......................................................................................................................................................

Duly authorized to sign the Bid for and on behalf of .................................................................

Date ...............................................

Letter of Financial Bid

Date:15.5.2026

OCB No.: KRRDA/TECH/208/TND/NOT-3/2026-27/818Dated: 15.5.2026

NIT No.: 03

To

Chief Operating officer KRRDA, Bengaluru

Description of the Works:

Identification Number of the Works: Package Number: 	 District:

We, the undersigned, declare that:

- We have examined and have no reservations to the Bidding Documents, including Addenda issued in accordance with Instructions to Bidders (ITB) 8.

- We acknowledge that we have read and understand ADB’s Anticorruption Policy (1998) and Investigation and Enforcement Framework (IEF), (2024), both as amended from time to time.

- We offer to execute in conformity with the Bidding Documents the following Works: [insert narrative]

[amount of foreign currency in words], [amount in figures], and [amount of local currency in words], [amount in figures]

The total bid price from the Summary of Bill of Quantities for admeasurement contracts or Activity Schedule for lump sum contracts should be entered by the bidder inside this box. Absence of the total bid price in the Letter of Price Bid may result in the rejection of the bid.

The total price of our Bid, excluding any discounts offered in item (d) below is:

- The discounts offered and the methodology for their application are as follows: [insert discounts and methodology for their application if any]

- Our Bid shall be valid for a period of [insert bid validity period as specified in ITB 18.1 of the BDS] days starts from the date fixed for the bid submission deadline in accordance with ITB 22.1, and it shall remain binding upon us and may be accepted at any time before the expiration of that period.

- I/ We offer to execute the Works described above and remedy any Defects therein and carry out the 5-year Routine Maintenance in conformity with the Conditions of Contract, Specifications, Drawings, Bill of Quantities with the rates entered in Cover B financial bid.

- This Bid and your written acceptance of it shall constitute a binding Contract between us.

- We understand that you are not bound to accept the lowest evaluated bid or any Bid you receive.

- We agree to permit ADB or its representative to inspect our accounts and other documents relating to the bid submission and to have them audited by auditors appointed by ADB.

- If our Bid is accepted, we commit to obtain a performance security in accordance with the Bidding Documents.

- We understand that this bid, together with your written acceptance thereof included in your notification of award through the issuance of Letter of Intent, shall constitute a binding contract between us, until a formal contract is prepared and executed.

- At any time following submission of our Bid, we shall permit, and shall cause our Joint Venture partners, directors, key officers, key personnel, associates, parent company, affiliates or subsidiaries, including any Subcontractors, consultants, subconsultants, manufacturers, service providers or Suppliers for any part of the contract to permit ADB or its representative to inspect our site, assets, accounts and records and other documents relating to the bid submission and to have them audited by auditors appointed by ADB. We understand that failure of this obligation may constitute obstructive practice that may result in debarment and/or contract termination.

- Regardless of whether the contract will be awarded to us, we shall preserve all accounts, records and other documents related to bid submission for at least 3 years from the date of submission of the bid or the period prescribed in applicable law, whichever is longer.

- If we are awarded the contract, we shall preserve all accounts, records and other documents related to the procurement and execution of the contract for at least 5 years after completing the works contemplated in the relevant contracts or the period prescribed in applicable law, whichever is longer.

- We confirm and stand by our commitments and other declarations made in connection with the submission of our Letter of Technical Bid.

- We certify on behalf of the Bidder, that the information provided in the bid has been fully reviewed, given in good faith, and to the best of our knowledge is true and complete. We understand that it is our obligation to inform the Employer of any changes to the information as and when it becomes known to us. We understand that any misrepresentation that knowingly or recklessly misleads, or attempts to mislead may lead to the automatic rejection of the Bid or cancellation of the contract, if awarded; and may result in remedial actions, in accordance with ADB’s Anticorruption Policy (1998, as amended to date) and Investigation and Enforcement Frame work (IEF), (both  as amended from time to time).

##### Authorized Signature:

Name and Title of Signatory:

Name and Authorized Address of communicator of Bidder

_______________________

Electronic Mail Identification (E-mail ID) _______________________

Telephone No. (s): Office_____________________

Mobile No.: _______________________

Facsimile (FAX) No.: _______________________

Technical Proposal

Personnel

Form PER – 1: Proposed Personnel

Bidder should provide the details of the proposed personnel and their experience record in the relevant Information in Forms below for each candidate:

| 1. | Title of position |
| --- | --- |
|  | Name |
| 2. | Title of position |
|  | Name |
| 3. | Title of position |
|  | Name |
| 4. | Title of position |
|  | Name |
| etc. | Title of position |
|  | Name |

Form PER – 2: Resume of Proposed Personnel

The Bidder shall provide all the information requested below. Use one form for each position.

| Position |  |  |
| --- | --- | --- |
| Personnel information | Full Legal Name | Date of birth |
|  | Known as | Place of Birth |
|  | Nationality | Citizenship |
|  | Type of Government ID Attach a copy of ID to this form | ID number |
|  | Professional qualifications |  |
| Present employment | Name of employer |  |
|  | Address of employer |  |
|  | Telephone | Contact (manager / personnel officer) |
|  | Fax | E-mail |
|  | Job title | Years with present employer |
| Sector Experience | Road Sector ( years) : |  |

Summarize professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

| ### From | ### To | ### Company / Project / Position / Relevant Technical and Management Experience |
| --- | --- | --- |

From EQU- 1: Equipment

The Bidder shall provide adequate information and details to demonstrate clearly that it has the capability to meet the equipment requirements indicated in contract data using the Forms below.  A separate Form shall be prepared for each item of equipment listed, or for alternative equipment proposed by the Bidder.

Availability of Major Equipment proposed for carrying out the Works

| Item of Equipment | Total number available | Description make, and age (Years) and capacity | Condition (new, good, poor) and number available | Owned, leased, and Hire (from whom), or to be purchased | If these are in use in some work, mention the details. | No. of Equipment proposed to be utilised in this Project (Out of total Nos.) |
| --- | --- | --- | --- | --- | --- | --- |

The Bidder shall provide the information requested below for each Equipment.

| Item of Equipment |  |  |
| --- | --- | --- |
| Equipment Information | Name of manufacturer | Model and power rating |
|  | Capacity | Year of manufacture |
| Current Status | Current location |  |
|  | Details of current commitments |  |
| Source | Indicate source of the equipment o Owned o Rented o Leased o Specially manufactured |  |

Omit the following information for equipment owned by the Bidder.

| Owner | Name of owner |  |
| --- | --- | --- |
|  | Address of owner |  |
|  | Telephone | Contact name and title |
|  | Fax | Telex |
| Agreements | Details of rental / lease / manufacture agreements specific to the project |  |

Work method and Schedule

This needs to be prepared for each activity of the work program for each road of the group every fortnight for the Contract duration.

Some of the major activities are;

| Name of Road : Improvements to road from (i)NH 366C (Gouthamapura) to Kannuru via Dananduru (Road ID-767), (ii)Doddabailu to Karehonda road (Road ID-3981), (iii) NH 206 to Kannuru via Tangalavadi Hosakoppa Road (Road ID-5340), (iv)Gadikatte to Bilagodi (Road ID-5344) in Shikaripura PIU - ADB financed. Package: ADB-KPP-CIR04-24-03 | Work in progress |  | Unit: 11.35 km approx. |
| --- | --- | --- | --- |

| S.No. | Particular of item | Unit | 1st month | 2nd Month | 3rd Month | 4th Month | 5th month | 6th Month | 7th Month | 8th Month | 9th Month | …n Month |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mobilization of manpower, machineries |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Earth Work | Km |  |  |  |  |  |  |  |  |  |  |
| 3 | GSB | Km |  |  |  |  |  |  |  |  |  |  |
| 4 | WBM Grade-I | Km |  |  |  |  |  |  |  |  |  |  |
| 5 | WBM Grade-II | Km |  |  |  |  |  |  |  |  |  |  |
| 6 | PMC/BM | Km |  |  |  |  |  |  |  |  |  |  |
| 7 | Seal Coat | Km |  |  |  |  |  |  |  |  |  |  |
| 8 | Shoulder | Km |  |  |  |  |  |  |  |  |  |  |
| 9 | CD | No |  |  |  |  |  |  |  |  |  |  |
| 10 | Finishing |  |  |  |  |  |  |  |  |  |  |  |

Mobilization Schedule

The no-objection request and approval step for Site Specific Environmental, Health and Safety Management Plan as per Contract Conditions to be specified.

Construction Schedule

The construction schedule shall include the following key milestones:

Environmental, Health and Safety Management Plan (EHSMP)

The Bidder shall submit an outline Environmental, Health and Safety Management Plan (EHSMP) commensurate with the risks and impacts of the proposed works and activities. These strategies and plans shall describe in detail the actions, materials, equipment, management processes etc. that will be implemented by the Contractor, and its subcontractors.

In developing these strategies and plans, the Bidder shall have regard to the EHS provisions of the contract and EHS risks including those as may be more fully described in Section 7 (Part I General Conditions of Contract) and Section 6 (Specifications and Drawings)

Contractor’s Personnel Form: Environmental, Health and Safety Code of Conduct

We are the Contractor, [enter name of Contractor].  We have signed a contract with [enter name of Employer] for [enter description of the Works]. These Works will be carried out at [enter the Site and other locations where the Works will be carried out]. Our contract requires us to implement measures to address environmental, health and safety risks related to the Works.

This EHS Code of Conduct is part of our measures to deal with environmental, health and safety risks related to the Works. It applies to all our staff, laborer’s and other employees at the Works Site or other places where the Works are being carried out.  It also applies to the personnel of each subcontractor and any other personnel assisting us in the execution of the Works.  All such persons are referred to as “Contractor’s Personnel” and are subject to this EHS Code of Conduct.

This EHS Code of Conduct identifies the behavior that we require from all Contractor’s Personnel.

Our workplace is an environment where unsafe, offensive, abusive or violent behavior will not be tolerated and where all persons should feel comfortable raising issues or concerns without fear of retaliation.

Required Conduct

Contractor’s Personnel shall:

- carry out his/her duties competently and diligently;

- comply with this EHS Code of Conduct and all applicable laws, regulations and other requirements, including requirements to protect the health, safety and well-being of other Contractor’s Personnel and any other person;

- maintain a safe working environment including by:

- ensuring that workplaces, machinery, equipment and processes under each person’s control are safe and without risk to health;

- wearing required personal protective equipment;

- using appropriate measures relating to chemical, physical and biological substances and agents; and

- following applicable emergency operating procedures.

- report work situations that he/she believes are not safe or healthy and remove himself/herself from a work situation which he/she reasonably believes presents an imminent and serious danger to his/her life or health;

- treat other people with respect, and not discriminate against specific groups such as women, people with disabilities, migrant workers or children;

- report violations of this EHS Code of Conduct; and

- not retaliate against any person who reports violations of this EHS Code of Conduct, whether to us or the Employer, or who makes use of the grievance mechanism for Contractor’s Personnel or the project’s Grievance Redress Mechanism.

Raising Concerns

If any person observes behavior that he/she believes may represent a violation of this EHS Code of Conduct, or that otherwise concerns him/her, he/she should raise the issue promptly. This can be done by call [      ]  to reach the Contractor’s hotline (if any) and leave a message.

The person’s identity will be kept confidential, unless reporting of allegations is mandated by the country law. Anonymous complaints or allegations may also be submitted and will be given all due and appropriate consideration. We take seriously all reports of possible misconduct and will investigate and take appropriate action. We will provide warm referrals to service providers that may help support the person who experienced the alleged incident, as appropriate.

CONSEQUENCES OF VIOLATING THE ENVIRONMENTAL, HEALTH AND SAFETY CODE OF CONDUCT

Any violation of this EHS Code of Conduct by Contractor’s Personnel may result in serious consequences, up to and including termination and possible referral to legal authorities.

FOR CONTRACTOR’S PERSONNEL:

I have received a copy of this EHS Code of Conduct written in a language that I comprehend. I understand that if I have any questions about this EHS Code of Conduct, I can contact [enter name of Contractor’s contact person(s) with relevant experience)] requesting an explanation.

Name of Contractor’s Personnel: [insert name]

Signature: __________________________________________________________

Date: [day month year]: _______________________________________________

Countersignature of authorized representative of the Contractor:

Signature: ________________________________________________________

Date: [day month year]: ______________________________________________

The minimum content of the EHS Code of Conduct form as set out by the Employer shall not be substantially modified. However,’ the Bidder may add requirements as appropriate, including to take into account Contract-specific issues/risks.

Format of Proposed Sub-contractors involved for construction

Refer to Clause 7 of Part I General Conditions of Contract.

| Experience in similar work | Sections of the Works | Value of subcontract | Sub-contractor (name and address) |
| --- | --- | --- | --- |

Note:

The capability of the Sub-Contractor will also be assessed (on the same lines as for the main Contractor) before according the approval to him.

Bidder’s Qualification

To establish its qualifications to perform the contract in accordance with Section 3 (Evaluation and Qualification Criteria) the Bidder shall provide the following information requested in the corresponding Information Sheets.

Form ELI – 1: Bidder’s Information Sheet

|  |  | Information of the Bidder | If the Bidder is a subsidiary or branch, information of any parent company/companies |
| --- | --- | --- | --- |
| Names | Full legal name(s) |  |  |
|  | Full trading name(s) (if any) |  |  |
| Addresses | Registered address(es) |  |  |
|  | Trading address(es) |  |  |
|  | Postal address(es) (if different from trading address) |  |  |
| Type of organization |  |  |  |
| Country of constitution/ incorporation/ registration |  |  |  |
| Year of constitution/incorporation/ registration |  |  |  |
| Corporate or registration number |  |  |  |
| In case of a Joint Venture, legal name of each partner |  |  |  |
| Bidder’s authorized representative (name, address, telephone number(s), fax number(s), e-mail address) |  |  |  |
| Name of Power of attorney holder of signatory of Bid [attach copy] |  |  |  |
| Attached are copies of the following documents. - In case of a single entity, articles of incorporation or constitution and company incorporation/registration of the legal entity named above, in accordance with ITB 4.1 and ITB 4.2. - In case of a Joint Venture, a letter of intent to form a Joint Venture or Joint Venture agreement, in accordance with ITB 4.1. - In case of a government-owned enterprise, any additional documents not covered under 1 above required to comply with ITB 4.5. |  |  |  |

Form ELI – 2: Joint Venture Information Sheet

Each partner of the Joint Venture and Specialist Subcontractor must fill out this form separately.

| Joint Venture / Specialist Subcontractor Information |  |  |  |
| --- | --- | --- | --- |
| Bidder’s legal name |  |  |  |
|  |  | Information of Joint Venture Partner or Specialist Subcontractor | If any Joint Venture Partner or Specialist Subcontractor is a subsidiary or branch, information of any parent company/companies |
| Names | Full legal name(s) |  |  |
|  | Full trading name(s) (if any) |  |  |
| Addresses | Registered address(es) |  |  |
|  | Trading address (es) |  |  |
|  | Postal address (es) (if different from trading address) |  |  |
| Type of organization |  |  |  |
| Country of constitution/incorporation/ registration |  |  |  |
| Year of constitution/incorporation/ registration |  |  |  |
| Corporate or registration number |  |  |  |
| Joint Venture Partner’s or Specialist Subcontractor’s authorized representative information (name, address, telephone number(s), fax number(s), e-mail address) |  |  |  |
| Attached are copies of the following documents. - Articles of incorporation or constitution and company incorporation/registration of the legal entity named above, in accordance with ITB 4.1 and ITB 4.2. 2) In the case of a government-owned enterprise, documents establishing legal and financial autonomy and compliance with commercial law, in accordance with ITB 4.5. |  |  |  |

Form CON – 1: Historical Contract Nonperformance

Each Bidder must fill out this to describe any history of nonperforming contracts and pending litigation or arbitration formally commenced against it.

In case of a Joint Venture, each Joint Venture Partner must fill out this form separately and provide the Joint Venture Partner’s name:

Joint Venture Partner: ___________________

| Table 1: History of Nonperforming Contracts |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Choose one of the following: - No nonperforming contracts. - Below is a description of nonperforming contracts involving the Bidder (or each Joint Venture partner if Bidder is a Joint Venture). |  |  |  |  |  |  |
| Year |  | Description |  | Amount of Nonperformed Portion of Contract Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported) |  | Total Contract Amount Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported) |
| [insert year] |  | Contract Identification: [indicate complete contract name/ number, and any other identification] Name of Employer: [insert full name] Address of Employer: [insert street/city/country] Reason(s) for nonperformance: [indicate main reason(s)] |  | [insert amount] |  | [insert amount] |
| Table 2: Pending Litigation and Arbitration |  |  |  |  |  |  |
| Choose one of the following: - No pending litigation, arbitration or any other material events impacting the net worth and/or liquidity of the bidder. - Below is a description of all pending litigation, arbitration involving the Bidder or any other material events impacting the net worth and/or liquidity of the bidder (or each Joint Venture partner if Bidder is a Joint Venture). |  |  |  |  |  |  |
| Year | Matter in Dispute |  | Value of Pending Claim in Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported) |  | Value of Pending Claim as a Percentage of Net Worth |  |
| [insert year] | Contract Identification, as applicable: [indicate complete contract name/ number, and any other identification] Name of Employer, parties involved in the material events impacting the net worth and/or liquidity of the bidder: [insert full name] Address of Employer, parties involved in the material events impacting the net worth and/or liquidity of the bidder: [insert street/city/country] Matter of Dispute: [indicate full description of dispute] Party who initiated the dispute: [indicate “Employer” or “Contractor”] Status: [indicate status of dispute] |  | [insert amount] |  | [insert amount] |  |

Form FIN – 1:  Average Annual Construction Turnover

Individual Bidders

| 1. | Total annual volume of civil engineering construction work executed, and payments received in the last five years preceding the year in which Bids are invited. (Submit Audited Balance Sheets or Balance Sheets Certified by Appropriate Authority in the Bidder’s Home Country for the last five years (2021-22, 2022-23 2023-24 2024-25 and 2025-26). For Bidders whose home countries has Fiscal Year “January to December” , Submit Audited Balance Sheets or Balance Sheets Certified by Appropriate Authority for Years (2021, 2022, 2023, 2024 and 2025) The bidder must submit the turnover with UDIN certified by Chartered accountant. For Foreign bidder, equivalent certification shall be submitted. | Year | Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Turnover (Civil construction work) | Turnover (Works other than civil work) | Total Turnover |
|  |  | 2021-22 |  |  |  |
|  |  | 2022-23 |  |  |  |
|  |  | 2023-24 |  |  |  |
|  |  | 2024-25 |  |  |  |
|  |  | 2025-26 |  |  |  |

Note: A provisional financial statement for the financial year 2025–26, duly certified by a Chartered Accountant, shall be accepted in case the audited financial statement for 2025–26 is not available.

Form FIN – 2:  Financial reports

(Rs. Lakhs or in Equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported)

| Year* | Gross Profit | Net Profit | TDS | Other Tax | Refund if any |
| --- | --- | --- | --- | --- | --- |
| 2021-22 |  |  |  |  |  |
| 2022-23 |  |  |  |  |  |
| 2023-24 |  |  |  |  |  |
| 2024-25 |  |  |  |  |  |
| 2025-26 |  |  |  |  |  |

For Bidders whose home countries has Fiscal Year “January to December”, the required Years are 2021, 2022, 2023, 2024 and 2025.

Note:

##### Attach current copy of Income Tax Permanent Account Number (PAN), Balance Sheet, Profit & Loss statement, Auditors Report and detail of liability (Loan), UDIN certified by Chartered accountant, with the technical proposal.

##### A provisional financial statement for the financial year 2025–26, duly certified by a Chartered Accountant, shall be accepted in case the audited financial statement for 2025–26 is not available.

Form FIN – 3: BANK CERTIFICATE FOR EVIDENCE OF ACCESS TO OR AVAILABILITY OF CREDIT FACILITIES

ON BANK LETTER HEAD

---------------------------------------------------------------------------------------------------------------------------------------------

Reference Number (Sl. No) Place:

Date:

To:

(name & Address of the beneficiary)

This is to certify that Mr./M/s--------------------------------------------------------------------------(Name of the customer having his/their registered/ administrative office at ------------------------------------------------------------------------------------------------------------------------------------- is a customer of our bank and is / are engaged in ------------------------------------------------------------ (nature of activity). If the said customer is allotted / awarded with ----------------------- (brief details of works) we may extend credit facilities up to Rs.--------------------------------------------lakh to meet his / their working capital requirement towards the execution of the said work order as per the Loan Policy of the bank.

This certificate is valid up to three months from date of issue, that is up to dd/mm/yy

Yours faithfully,

BRANCH MANAGER

Signature of Senior Bank Manager 	 Name of the senior Bank Manager 	 Address of the Bank ----------------------

Stamp of the Bank -------------------------

Note:

            - Certificate should be from a Nationalized / Scheduled Bank, with bank Address, Branch Code, phone number, fax number, and e-mail address written clearly.

            - The certificate should not be more than 3 months old.

##### Form FIN – 4: Existing commitments and on-going construction Works

| Description of Work | Place & State | Contract No & Date | Name & Address of Employer | Value of Contract Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported) | Stipulated period of completion | Value of Works remaining to be completed Rs. _____ Lakhs (or in equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported)* | Anticipated Date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - 1 | - 2 | - 3 | - 4 | 5 | 6 | 7 | - 8 |
| Total |  |  |  |  |  |  |  |

* Enclose/upload scanned certificate(s) from not less than the cadre of Executive Engineer for value of work remaining to be completed.

##### Form FIN – 5: Work awarded but not yet started

| Description of Work | Place & State | Name & Address of Employer | Estimated Value of Works (Rs. Lakhs or in Equivalent Amount in Rs. Lakhs Based on Exchange Rate Prevailing at the End of the Period Reported)* | Stipulated period of completion | Remarks, if any |
| --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) |
| Total |  |  |  |  |  |

* Enclose/upload scanned certificate(s) from not less than the cadre of Executive Engineer for value of work remaining to be completed.

##### Form EXP – 1:  Contracts of Similar Size and Nature

Work performed as prime Contractor (in the same name and style) for construction Works of a similar nature and volume over the last five years. Attach/upload scanned certificate from the Engineer-in-charge.

| S. No | Project Name | Name of Employer | Description of work | Value of Contract | Contract No. & Date of Issue of Work Order | Stipulated Date of Completion | Actual Date of Completion | Year wise value of work done in Rs. Lakhs (or in Equivalent Amount in Rs. Lakhs Based on the Exchange Rate Prevailing at the End of the Period Reported) |  |  |  |  |  | Remarks explaining reasons for Delay, if any and the amount of deductions due to delay. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 2021-22 | 2022-23 | 2023- 24 | 2024-25 | 2025-26 | Total |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note:

- A provisional financial statement for the financial year 2025–26, duly certified by a Chartered Accountant, shall be accepted in case the audited financial statement for 2025–26 is not available.

- For contracts implemented by a Joint Venture contractor, if the Bidder comprises the same Joint Venture, the 'Single Entity' requirements will apply.

- In case of complex works, the Employer may require each partner to demonstrate one satisfactorily and substantially completed contract of similar nature where such partner’s value of participation exceeds 25% of the subject contract value.

- In addition to the submission requirement Form EXP – 1, the Bidder shall provide the following supporting documents:

- Attach/upload scanned certified copy of completion/substantial completion certificate issued by not less than the cadre of Executive Engineer of each work clearly mentioning value of work done/paid in each year if completed in more than one financial year.

- Complete address and phone/fax number with STD code must be indicated in each certificate so that verification can be made.

##### FORMAT OF AFFIDAVIT

##### (CONFLICT OF INTEREST)

##### (On Non judicial Stamp of Rs.500/-)

##### Affidavit

I………………………………S/o………………………………Aged …..years, resident of (address) (For and behalf of…………………….), do here by and herewith solemnly affirm / state on oath that:

Information furnished in “Section-3” of the Bidding Documents is correct in all respects to the best of my knowledge and belief .

The names of retired gazetted officer (if any) as per ITB Clause 4.4(i) who retired within the last two years with the following ranks viz. (Junior Engineer, Assistant Engineer, Executive Engineer (PIU), Superintending Engineer, Chief Engineer, Engineer-in-Chief) from the Govt. Departments in employment is as below:(in case there is no such person in his employment, his affidavit should clearly state this fact.).

The near relations as per ITB Clause 4.4(i) in the departments are not in his employment of the firm/ company.(Note: - By the term near relatives is meant Wife, Husband, Parents and Son, Brother, Sister, Brother-in-law, Father-in-law, Mother-in- law.)

Deponent (……)

Authorized signature / for and on behalf

Verification

I………………………………S/o………………………………. do here by affirm that the contents submitted in Technical & Financial Bid are true to the best of my knowledge and believe and are based on my / our record.

Verified that this…………….. date of …………………20  at (Place)……………….

Deponent

(	)

Authorized signature / for and on behalf

(This affidavit should be attested by Magistrate/ Sub-Judge/ Notary Public)

FORMAT OF AFFIDAVIT

(AUTHORIZATION FOR SIGNING THE BID)

I, ……………………………………………………….… (name of the authorised representative of the bidder) son/ daughter of .............................................. resident of   …………………………… (full address), aforesaid solemnly affirm and state as under:

1. I hereby certify that all the information furnished with the bid submitted online in response to notice inviting bid number……………….………… date ............... issued by……………………… (authority inviting bids ) for……………………………………………………………………………(name and identification of work ) are true and correct.

2. *I hereby certify that I have been authorised by …………..……..………………………………… (the bidder) to sign on their behalf, the bid mentioned in paragraph 1 above.

Deponent

Place: ……………..

Date: ………………

* not applicable if the bidder is an individual and is signing the bid on his own behalf.

BILL OF QUANTITIES

- The Bill of Quantities shall be read in conjunction with the Instructions to Bidders, Conditions of Contract, Technical Specifications and Drawings.

- The quantities given in the Bill of Quantities are estimated and provisional and are given to provide a common basis for bidding. The basis of payment will be the actual quantities of work ordered and carried out, as measured by the Contractor and verified by the Engineer and valued at the rates and prices Bided in the priced Bill of Quantities, where applicable, and otherwise at such rates and prices as the Engineer may fix within the terms of the Contract.

- The rates shall be quoted by the Bidder in Indian rupees (ITB Clause 15.1), and shall be deemed to be inclusive of all taxes and levies other than Goods and Service Tax that the contractor will have to pay for performance of this contract. The rate quoted by the contractor shall be exclusive of Goods and Service Tax, The GST for this work as paid and claimed by contractor with necessary proofs will be reimbursed to the contractor. This is subject to GST / TDS provisions.

- Routine Maintenance for five years are separate for each work and they are fixed, contractor should fill up rate only in BOQ for the part A and Part B.

- Unit rates and prices to be paid item wise and not lump sum. The rates and prices shall be quoted entirely in Indian Rupees.

- The rate or price shall be entered both in figures and words, and in figures only (if conversion to words is done automatically) against each item in the Bill of Quantities. Correction of errors will be governed by ITB Clause 34.

- The cost of items against which the Contractor has failed to enter a rate, or price shall be deemed to have been covered by other rates and prices entered in the Bill of Quantities and even if execution is required no payment will be made.

- The whole cost of complying with the provisions of the Contract shall be included in the items provided in the priced Bill of Quantities, and where no items are provided the cost shall be deemed to be covered by the other rates and prices in the Bill of Quantities (Refer ITB Clause 14.2 and Part I General Conditions of Contract 39.3).

- General directions and descriptions of work and materials are not necessarily repeated or summarized in the Bill of Quantities. Reference to the relevant sections of the Contract documentation shall be made before entering rates or prices against each item in the Bill of Quantities.

- Provisional Sums included and so designated in the Bill of Quantities, shall be expended in whole or in part at the direction and discretion of the Engineer in accordance with Conditions of Contract.

- The method of measurement of completed work for payment shall be in accordance with the requirements as stated in the individual sections of the Technical Specifications.

- Errors will be corrected by the Employer in accordance with ITB 34.

- Due to mechanization of construction work, the BOQ items are relevant to use of plant and equipment. However, manual means are not ruled out in case, where work areas may be inaccessible.

- Labour deployment shall be governed by applicable labour laws prevailing in the State where the project lies.

- Contractor will make his own arrangement for borrowing earth, aggregates and all other construction materials and shall be responsible for royalties that become payable to the State/owners

- The dismantled materials shall become the property of contractor for which he should consider or include the salvage value in the rates quoted.

- The source of materials and samples are required to be approved by the Engineer before the start of any work. However, the contractor shall be solely responsible for quality of materials as per specifications.

- The rates of items include cost of testing of soil, aggregates, materials and works.

- The approved earth obtained from excavation for road width/ foundations for structures has been considered to be backfilled and balance utilized for road work.

- It will not be obligatory on the part of the Engineer to provide any assistance to obtaining lease/permits for extraction of minor minerals. The contractor will not be entitled to any excuse whatsoever on account of any delay in obtaining minor minerals to be used on the works.

- Dismantling or shifting of utilities will be done by the concerned department under the supervision of the Engineer. If however, certain minor utilities / services are affected during execution of works, contractor shall immediately inform the Engineer and carry out corrective measures, under the supervision of the concerned department with prior information to the users.

- For narrow and restricted areas, plate compactors shall be used for compaction to achieve the desired density.

- Latest I.R.C codes shall be referred to during execution.

- All environmental safeguard measures are incidental to the work and nothing extra, whatsoever, on this account is payable to the contractor.

- The contractor shall ensure execution of work in accordance with precautions for Environmental Safeguards as per MoRD Specifications Clause no. 110 and “Environmental Management Plan at "construction and operation stage", as in Section 6.

c

- The compliance to the safeguard provisions as mentioned above is mandatory and is incidental to the work where applicable and nothing extra on this account is payable.

##### Schedule for Bill of Quantities

Project Road Name:- Improvements to road from (i)NH 366C (Gouthamapura) to Kannuru via Dananduru (Road ID-767), (ii)Doddabailu to Karehonda (Road ID-3981), (iii) NH 206 to Kannuru via Tangalavadi Hosakoppa Road (Road ID-5340), (iv)Gadikatte to Bilagodi (Road ID-5344) in Shikaripura PIU - ADB financed.

Package No: ADB-KPP-CIR04-24-03

District / PIU: Shikaripura

Length of Project Road:11.35km

Bill of Quantities

| Item_code | Description |  | uom_name (unit of measurement) | Quantity | Price quoted by the bidder per Quantity (in Rs) (Excluding GST) | Total Amount (in Rs.) (Excluding GST) | Total Amount (in words) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Code 01 | Clearing and grubbing road land including uprooting rank vegetation, grass, bushes, shrubs, saplings and trees girth upto 300 mm, removal of stumps of trees cut earlier and disposal of unserviceable materials and stacking of serviceable material to be used or auctioned, including removal and disposal of top organic soil not exceeding 150 mm in thickness. By Mechanical means using dozer in area of light jungle with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | 100 Sqm | 192.0600 |  |  |  |
| Code 02 | Maintenance of drains include erosion, repair, clearing, cleaning, reshaping, regrading, deepening of side drains as well as catch water drains as per technical specification Clause 1908. with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | Rmtr | 21890.0000 |  |  |  |
| Code 03 | Scarifying the existing bituminous road surface to a depth of 50 mm and disposal of scarified material by Mechanical Means using Hydraulic excavator with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work . |  | Sqm | 26217.1900 |  |  |  |
| Code 04 | Loosening, leveling and Compacting original ground supporting embankment to facilitate placement of first layer of embankment, scarified to a depth of 150 mm, mixed with water at OMC and then compacted by rolling so as to achieve minimum dry density as given in Table 300-2 for embankment construction with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work. |  | Cum | 4007.7600 |  |  |  |
| Code 05 | Earth work in surface excavation by mechanical means for lowering & leveling the ground for all works other than foundation in all kinds of soils & upto depth not exceeding 300mm as per drawing and technical specifications, including setting out, shoring, strutting, barricading, caution lights, removal of stumps and other deleterious matter including dressing of excavated surfaces, disposing off or levelling the excavated earth or sorting & stacking the selected earth for reuse including cost of labour, tools, usage of machinery & other appurtenances required to complete the work. In all kinds of soils upto 300 mm depth with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | Cum | 415 |  |  |  |
| Code 06 | Construction of Embankment with approved materials deposited at site from roadway cutting and excavation from drain and Foundation of other structures graded with desired compaction. ( Royalty shall be recovered @ Rs 60.0/Cum) with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | Cum | 241.25 |  |  |  |
| Code 07 | Construction of Embankment by excavating the available approved Gravel/Murrum deposited at a place or borrow pits during or prior excavation with all lifts and lead, transportation to site, spreading, grading to required slope and compacting to meet the requirement complete as per specifications, including cost of labour,rolling,water,all materials,usage& all other appurtenaces required to complete the work.with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | Cum | 398.5 |  |  |  |
| Code 08 | Construction of sub-grade and earthen shoulders with approved material obtained from borrow pits with all lifts & leads, transporting to site, spreading, grading to required slope and compacted to meet requirement of table No. 300-2 with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the engineer incharge of the work |  | Cum | 3974.16 |  |  |  |
| Code 09 | Construction of Granular Sub-Base by mix in place method by providing well graded gravel , spreading in uniform layers with motor grader on prepared surface,mixing by mix lace method with rotavator at OMC and compacting with smooth wheel roller to achieve the desired density complete as per technical specification with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work (Grading-III) |  | Cum | 1607.61 |  |  |  |
| Code 10 | Providing, laying, spreading and compacting stone aggregates Grading-I (63 mm to 45 mm) of specific sizes to water bound macadam specification including spreading in uniform thickness, hand packing, rolling with vibratory roller in stages to proper grade and camber, applying and brooming requisite type of screening/ binding Materials to fill up the interstices of coarse aggregate, watering and compacting to the required density.Mechanical means Using Screening Crushable type such as Moorum or Gravel).with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 927.47 |  |  |  |
| Code 11 | Providing, laying, spreading and compacting stone aggregates Grading-II (53 mm to 22.4 mm) of specific sizes to water bound macadam specification including spreading in uniform thickness, hand packing, rolling with vibratory roller in stages to proper grade and camber, applying and brooming requisite type of screening/ binding Materials to fill up the interstices of coarse aggregate, watering and compacting to the required density Mechanical means Using Screening Type B 11.2mm agg.with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 3325.41 |  |  |  |
| Code 12 | Prime Coat over WMM/WBM, Providing and applying primer coat with SS1 grade Bitumen Emulsion on prepared surface of granular base including cleaning of road surface and spraying primer at the rate of 0.70 kg/m2 using mechanical means..with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Sqm | 42321.95 |  |  |  |
| Code 13 | Tack coat on Granular surface treated with primer, Providing and applying tack coat with RS1 Bituminous Emulsion using emulsion pressure distributor at the rate of 0.25 kg/m2 on Granular Surface with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Sqm | 42321.95 |  |  |  |
| Code 14 | Open Graded Premix Carpet (OGPC) using 8% WastePlastic, Providing, laying and rolling of Open-Graded Premix Carpet of 20 mm thickness composed of 13.2 mm to 5.6 mm aggregates either using VG-30 Bitumen ( with addition of processed waste plastic @ 8 % replaced by weight of bitumen) to required line, grade and level to serve as wearing course on a previously prepared base, including mixing in a suitable plant, laying and rolling with a Smooth wheel Roller and finishing to required level and grades as per MoRTH Technical Specifications with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Sqm | 42322.2 |  |  |  |
| Code 15 | Seal Coat Providing and laying seal coat sealing the voids in a bituminous surface laid to the specified levels, grade and cross fall using Type A and B seal coats with bituminous binder VG-30 Bitumen Case - II : Type B Premix Seal coat with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Sqm | 42322.2 |  |  |  |
| Code 16 | Providing and constructing un-reinforced plain cement concrete pavement, thickness as per design, over a prepared sub base, with 43 grade cement or any other type as per Clause 1501.2.2 M30 (Grade), coarse and fine aggregates conforming to IS:383:2016:, maximum size of coarse aggregate not exceeding 25 mm, mixed in a concrete mixer of not less than 0.2 cum capacity and appropriate weigh batcher using approved mix design, laid in approved fixed side formwork (steel channel, laying and fixing of 125 micron thick polythene film, wedges, steel plates including levelling the formwork as per drawing), spreading the concrete with shovels, rakes, compacted using needle, screed and plate vibrators and finished in continuous operation including construction joints, primer, sealant, curing of concrete slabs for 14-days, and water finishing to lines and grade as per drawing and technical specification clause 1501 with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer-in-charge of the work |  | Cum | 263 |  |  |  |
| Code 17 | Dismantling of existing structures like culverts, bridges, retaining walls and other structure comprising of masonry, cement concrete, wood work, steel work, including T&P and scaffolding wherever necessary, sorting the dismantled material, disposal of unserviceable material and stacking the serviceable material with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer-in-charge of the work ii) By Mechanical Means (a )Cement Concrete Grade M-15 & M-20 |  | Cum | 244.17375 |  |  |  |
| Code 18 | Removing all type of Hume Pipes and Stacking including Earthwork and Dismantling of Masonry Works with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the Engineer incharge of the work.Upto 600mm dia |  | Rmtr | 180 |  |  |  |
| Code 19 | Removing all type of Hume Pipes and Stacking including Earthwork and Dismantling of Masonry Works with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the Engineer incharge of the work. Above 900 mm dia |  | Rmtr | 52 |  |  |  |
| Code 20 | Earth work excavation for Foundation by mechanical means for all works & depth upto 3 m as per drawing and technical specifications, including setting out, shoring, strutting, barricading, caution lights, including dressing of excavated surfaces, disposing off or levelling the excavated earth or sorting & stacking the selected earth for reuse including cost of labour, tools, usage of machinery & other appurtenaces required to complete the work In all kinds of soils Depth upto 3 m with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer-in-charge of the work. |  | Cum | 4297.71995 |  |  |  |
| Code 21 | Filling approved earth (excluding rock) in trenches, plinth, sides of foundations and other similar works etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer-in-charge of the work. |  | Cum | 132.66 |  |  |  |
| Code 22 | Back filling behind abutment, wing wall and return wall complete including compaction as per drawing and Technical Specification, with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work Granular material |  | Cum | 890.2765 |  |  |  |
| Code 23 | Providing and laying boulders apron on river bed for protection against scour with stone boulders weighing not less than 40 kg each complete as per drawing and Technical specification. A) Boulder Laid Dry Without Wire Crates. with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 542.96 |  |  |  |
| Code 24 | Providing and laying Pitching on slopes laid over prepared filter media including boulder apron laid dry in front of toe of embankment complete as per drawing and Technical specifications. A) Stone/Boulder. with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 265.186 |  |  |  |
| Code 25 | Providing and laying reinforced cement concrete pipe NP3 for culverts on first class bedding of granular material in single row including fixing collar with cement mortar 1:2 but excluding excavation, protection works, backfilling, concrete and masonry works in head walls and parapets Clause 1101.6.with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work 1000mm dia |  | Rmtr | 165 |  |  |  |
| Code 26 | Providing and laying reinforced cement concrete pipe NP3 for culverts on first class bedding of granular material in single row including fixing collar with cement mortar 1:2 but excluding excavation, protection works, backfilling, concrete and masonry works in head walls and parapets Clause 1101.6.with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work 1200mm dia |  | Rmtr | 22.5 |  |  |  |
| Code 27 | Providing and laying in position Cement Concrete for levelling course for all works in foundation. The granite/trap/basalt crushed graded coarse aggregates and fine aggregates as per relevant IS Codes machine mixed, laid in layers not exceeding 150 mm thickness, well compacted using plate vibrators, including all lead & lifts, cost of all materials of quality, labour, Usage charges of machinery, curing, and all the other appurtenances required to complete the work as per technical specifications.-Mix 1:3:6 Using 40 mm nominal size graded crushed coarse aggregates with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the Engineer incharge of the work. |  | Cum | 541.199 |  |  |  |
| Code 28 | Providing and laying in position cement concrete for all Sub structures of building, Irrigation works, Sub structure works of bridges, Drain works & other parallel works from 0.50m to 3.50 m height. The granite/trap/basalt crushed graded coarse aggregates and fine aggregates as per relevant IS Codes machine mixed with super plasticisers, laid in layers, well compacted using needle vibrators, providing weep holes wherever necesary, including all lead & lifts, cost of all materials of quality, confirming to the requirements of relevant IS codes, labour, Usage charges of machinery, curing and all other appurtenances required to complete the work as per technical specifications M20 Design Mix Using 20 mm nominal size graded crushed coarse aggregates inclusion form work (8%) for pipe culvert with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 975.99168 |  |  |  |
| Code 29 | Providing and laying in position Cement Concrete for all Sub structures of building, Irrigation works, Sub structure works of bridges, Drain works & other parallel works from 0.50m to 3.50 m height. The granite/trap/basaltcrushed graded coarse aggregates and fine aggregates as per relevant ISCodes machine mixed with super plasticisers, laid in layers, well compacted using needle vibrators, providing weep holes wherever necessary, including all lead & lifts, cost of all materials of quality, confirming to the requirements of relevant IS codes, labour, Usage charges of machinery, curing and all other appurtenances required to complete the work as per technical specifications. M20 Design Mix Using 20 mm nominal size graded crushed coarse aggregatesinclusion form work (5%) for toe wall with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Cum | 105.88 |  |  |  |
| Code 30 | Providing and laying in position Cement Concrete for all Sub structures of building, Irrigation works, Sub structure works of bridges, Drain works & other parallel works from 0.50m to 3.50 m height. The granite/trap/basalt crushed graded coarse aggregates and fine aggregates as per relevant IS Codes machine mixed with super plasticisers, laid in layers, well compacted using needle vibrators, providing weep holes wherever necessary, including all lead & lifts, cost of all materials of quality, confirming to the requirements of relevant IS codes, labour, Usage charges of machinery, curing and all other appurtenances required to complete the work as per technical specifications.M25 Design Mix Using 20 mm nominal size graded crushed coarse aggregates inclusion form work (20%) for box culvert with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the Engineer incharge of the work. |  | Cum | 557.35 |  |  |  |
| Code 31 | Supplying, fitting and placing TMT FE 550 / 550D Steel Reinforcement including cost of all materials, machinery, labour, cleaning, straightening, cutting, bending, hooking, laping/welding joints, tying with binding wire / soft annealed steel wire and other ancilary operations complete as per drawing and technical specification with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work (All other type of structures) |  | MT | 82.8068704 |  |  |  |
| Code 32 | Providing and applying two coats of water based cement paint to unplastered concrete surface after cleaning the surface of dirt, dust, oil, grease, efflorescence and applying paint @ of 1 litre for 2 sqm with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Sqm | 895.12 |  |  |  |
| Code 33 | Boundary pillar / Guard Stone,Reinforced cement concrete M15 grade boundary pillars of standard design as per IRC:25, fixed in position including finishing and lettering but excluding painting, with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Each | 580 |  |  |  |
| Code 34 | Providing and laying Reinforced Cement Concrete pipe light duty NP2 for culverts, roadway utilities& crossingsas per IS 458:2003 in Single row including pointing ends and fixing collars with cement mortar 1:2 including cost of all materials, labour, curing completeas per specifications. C) 600 mm dia. with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete as per the directions of the Engineer incharge of the work |  | Rmtr | 37.5 |  |  |  |
| Code 35 | Reinforced cement concrete M15grade kilometre stone of standard design as per IRC:8-1980, fixing in position including painting and printing etc Ordinary kilometer stone (precast) with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Each | 15 |  |  |  |
| Code 36 | Reinforced cement concrete M15grade kilometre stone of standard design as per IRC:8-1980, fixing in position including painting and printing etc.200 m stone (precast), with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Each | 50 |  |  |  |
| Code 37 | Providing and fixing of typical Pragathi Patha informatory sign board with Logo as per MORD specifications and drawing i) The board will be a composite unit consisting of three pates of Aluminium Composite Materials (ACM), material specifications as per Clause 1701.3.7. The top most plate will be in diamond shape of 600mm x 600 mm size, riveted over welded M.S. angle iron frame of 25 mm x 25mm x 5 mm sizeon back on edges. The middle plate will be 1200 mm x 150 mm size riveted over welded M.S. angle iron frame of 25mm x 25mmx 5 mm size on back on edges. The main lower most plate will be 1500 mm x 600 mm size, riveted over welded M.S. angle iron frame of 25 mm x 25 mm x 5 mm size. Welding of all the sheets over angle iron frame will be done neatly to have plain surface on one side. The angle iron frames of the lower most plate and the middle plate will be welded to two nos. 75 mm x 75 mm (12 SWG) sheet tubes posts placed at 1125 mm apart centre to centre. The top of the middle plate will be flushed with the top of 75 mm dia medium steel tube posts and these posts will be embedded in cement concrete M15 grade blocks of 450 mm x 450 mm x 600 mm below ground level. The height of bottom of the lower most plate will be 1200 mm from normal ground level and the bottom of middle plate will be 100 mm above the top level of the lower most plate. The diamond shaped plate mounted over angle iron frame will be connected to middle plate by square medium steel section of 47 mm x 47 mm thickness 12 SWG having a spacing of 100 mm between the diamond shaped plate and middle plate and this square section will be welded to the bottom point of the diamond shaped plate.(ii) The lettering and borders, etc. of middle and bottom plate, Pragathi patha logo on top plate shall be as per clause 1701.4.6 essages/Borders. All the sections of frame and posts will be painted with primer and two coats of Epoxy paint. The steel tube below ground level will be painted with three coats of Epoxy paint. The design, painting and lettering shall be done as per approved drawing. (iii) For warranty and durability the clause 1701.5 and for maintenance the clause 1911 shall be applicable.(iv) A reference number along with the month and year of installation should be placed on the back of a sign in a contrasting colour or by stamping in characters not exceeding 50 mm in height.485777/2019/Dir(Tech) 7.Retro Reflective Trafic Sign as per iRC 67 Clause 1701.3.8.1 Class A type-1. with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete as per the directions of the Engineer incharge of the work. |  | Each | 8 |  |  |  |
| Code 38 | Providing and Fixing 'Citizen Information Board A" Providing and fixing of typical 'Citizen Information Board A"as per specifications and drawing. Two ACP Sheet of 4mm thick having minimum 0.25mm thick aluminum skin both sides and fixed over a back support of Ms plate of 5mm thick. Supported on frame post of 2 no's of MS Suare hallow section 75mmx75mmx6mm which is duly embedded in cement concrete M20 Grade of 600x600x750mm,600mm below ground level.All MS will be stove enameled on both the sides. All sections of framed posts,MS sheet and Stell tubes will be painted with primer and two coats of epoxy paint as per drawing etc..Retro-Reflective Sheet as per IRC 67 fixted over a two no's of Aluminum composite material(ACP) sheeting of size 900x750mm of 4mm thick duly bolted/reveted with MS plate of 5mm thick on backside of ACP Sheet.Including cost and conveyance of all materials,equipment,machinery and labour with all leads and lifts,loading charges charges necessary for satisfactory completion of work as per directed by engineer incharge. (i) For warranty and durability the clause 1701.5 and for maintenance the clause 1911 shall be applicable. (ii) A reference number along with the month and year of installation should be placed on the back of a sign in a contrasting colour or by stamping in characters not exceeding 50 mm in height.485777/2019/Dir(Tech) 7 Retro Reflective Trafic Sign As per IRC 67 Clause 1701.3.8.2 Class A Type-1 with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Each | 8 |  |  |  |
| Code 39 | Providing and Fixing 'Logo Board ' of Pragathi patha at Starting Point Providing and fixing of typical Logo board as per specifications and drawing. Two ACP Sheet of 3mm thick, top and Bottom plate duly welded/bolted with MS Square angle 25mm x25mmx 5mm size on back and on the edges. The Top and Bottom plate will be welded/ bolted to 1 nos75x75x6 mm square Hallow section duly embedded in cement concrete M15 Grade of 600*600*600 mm, 450 mm below ground level.Retro-Reflecting Sheet as per IRC:67 Clause 1701.3.8.1 fixed over aluminium sheeting.All sections of steel tube will be painted with primer and two coats ofepoxy paint as per drawing. a) Retro Reflective Trafic Sign as per iRC 67 Clause 1701.3.8.1 Class A type-1 complete.including with all lead and lifts loading unloading charges cost and conveyance of all materials labour euipment as per the directions of the Engineer incharge of the work. |  | Each | 8 |  |  |  |
| Code 40 | Retro-Reflectorised Traffic Signs Providing and fixing of retro- reflectorised cautionary, mandatory and informatory sign as per IRC:67:2022 made of Class B Type IV retro reflective sheeting fixed over 2 mm thick aluminium sheeting vide clause 801.3, 3mm/4mm thick Aluminium composite material sheet depending on the size of the sign fixed over the back support frame of min 25 x 25 x 3mm angle mounted on a mild steel circular pipe 65 NB, 3.2 mm thickness firmly fixed to the ground by means of properly designed foundation with M25 grade cement concrete 45 cm x 45 cm x 60 cm, 60 cm below ground level as per approved drawing.The sign shall be maintained as per section 12 of IRC:67:2022. . ii ) 90 cm circular with all lead and lifts loading unloading charges cost and conveyance of all materials labour euipment as per the directions of the Engineer incharge of the work. |  | Each | 4 |  |  |  |
| Code 41 | Direction and Place Identification Signs with size more than 0.9 m2 size Board. Providing and erecting direction and place identification retroreflectorised sign as per IRC:67:2012 made of high intensity grade sheeting vide clause 801.3, fixed over aluminium sheeting, 2 mm thick or Aluminium composite material sheet with overall thickness of 4mm with area exceeding 0.9 m2 fixed over back support frame of min 40 x 40 x 5mm angle mounted on a mild steel circular pipe 65 NB, firmly fixed to the ground by means of properly designed foundation with M25 grade cement concrete 45 x 45 x 60 cm, 60 cm below ground level as per approved drawing. with all lead and lifts loading unloading charges cost and conveyance of all materials labour euipment as per the directions of the Engineer incharge of the work. |  | Sqm | 9.72 |  |  |  |
| Code 42 | Providing and laying of hot applied thermoplastic compound 2.5 mm thick including reflectorising glass beads @ 250 g/m2 area, thickness of 2.5 mm is exclusive of surface applied glass beads as per IRC:35:2015.The finished surface to be level,uniform and free from streaks and holes. with all lead and lifts, loading and unloading charges, fuel charges including all other incidental charges as per the direction of the engineer incharge . |  | Sqm | 2449 |  |  |  |
| Code 43 | Supplying and Fixing of Molded Shank Raised Pavement Markers / Cat's eye made of polycarbonate and ABS moulded body and reflective panels with micro prismatic lens capable of roviding total internal reflection of the light entering the lens face and shall support a load of 16000 kg tested in accordance to ASTM D 4280 Type H and complying to Specifications ofCategory A of MORTH Circular No RW/NH/33023/10-97DO III Dt 11.06. 1997. The height, width and length shall not exceed 50 mm, 100 mm and 102 +/- 2 mm and with minimum reflective area of 13 cm2 on each side and the slope to the base shall be 35 +/- 5 degree. The strength of detachment of the integrated cylindrical shanks, (of diameter not less than 19 +/- 2 mm and height not less than 30+/- 2 mm) from the body is to be a minimum value of 500 Kg. Fixing will be by drilling holes on the road for the shanks to go inside, ithout nails and using epoxy resin based adhesive as per manufacturer's recommendation and complete as directed by the engineer.The contractor shall submit a two year warranty for satisfactory field performance including stipulated retro-reflectance of the reflecting panel, to the Engineer. with all lead and lifts, loading and unloading charges, fuel charges including all other incidental charges as per the direction of the engineer incharge . |  | Each | 257 |  |  |  |
| Code 44 | Retro-Reflectorised Traffic Signs Providing and fixing of retro- reflectorised cautionary, mandatory and informatory sign as per IRC:67:2022 made of Class B Type IV retro reflective sheeting fixed over 2 mm thick aluminium sheeting vide clause 801.3, 3mm/4mm thick Aluminium composite material sheet depending on the size of the sign fixed over the back support frame of min 25 x 25 x 3mm angle mounted on a mild steel circular pipe 65 NB, 3.2 mm thickness firmly fixed to the ground by means of properly designed foundation with M25 grade cement concrete 45 cm x 45 cm x 60 cm, 60 cm below ground level as per approved drawing.The sign shall be maintained as per section 12 of IRC:67:2022. (ii) 90 cm equilateral triangle with all lead, lifts, loading and unloading charges , cost and conveyance of all materials, labour, equipments etc. complete as per the directions of the Engineer incharge of the work. |  | Each | 56 |  |  |  |
| Code 45 | Providing and Fixing 'Maintenance Information Board " Providing and fixing of typical Maintenance information board as per specifications and drawing. ACP Sheet of 3 mm thick having minimum 0.25mm thick aluminum skin both sides and fixed over a back support of Ms plate of 5mm thick. Supported on frame post of 2 no's of MS Square hallow section 75mmx75mmx6mm which is duly embedded in cement concrete M20 Grade of 600x600x750mm,600mm below ground level.All MS will be stove enameled on both the sides. All sections of framed posts, MS sheet and stell tubes will be painted with primer and two coats of epoxy paint as per drawing etc..Retro-Reflective Sheet as per IRC 67 fixted over a Aluminum composite material(ACP) sheeting of size 900x1500mm of 3mm thick duly bolted/reveted with MS plate of 5mm thick on backside of ACP Sheet.Including cost and conveyance of all materials,equipment,machinery and labour with all leads and lifts,loading charges charges necessary for satisfactory completion of work as per directed by engineer incharge. (i) For warranty and durability the clause 1701.5 and for maintenance the clause 1911 shall be applicable. (ii) A reference number along with the month and year of installation should be placed on the back of a sign in a contrasting colour or by stamping in characters not exceeding 50 mm in height.485777/2019/Dir(Tech) 7 Retro Reflective Trafic Sign As per IRC 67 Clause 1701.3.8.2 Class A Type-1 with all lead, lifts, loading & unloading charges, cost and conveyance of all materials, labour, equipments etc., complete. as per the directions of the Engineer incharge of the work |  | Each | 4 |  |  |  |
| Code 46 | Chevron Boards. Supply and installation of retro- reflective Chevron signboards of 600x450mm made out of cube corner micro prismatic grade sheeting confirming to Type XI standards of IRC:67:2022 & ASTM D 4956-09 specification & fixed over 3 mm thick Aluminium Composite Panel sheet having minimum 0.30 mm thick aluminum skin on both sides & fixed over back support frame of 25x25x 3mm MS angle frame. Supported on 75 mm dia OR 75x75x6mm Mild steel with clear height of not less than 2.1 m from the ground level to the bottom of the Sign board & 60 cm below ground level. The sign post should be painted with one coat of red oxide paint and two coats of synthetic enamel paint of black and white colour with bands of 30 cm height, firmly fixed to the ground by means of foundation with M 20 grade cement, concrete foundation size of 45 cm x 45 cm x 60 cm including cost & conveyance of all materials, equipment,machinery & Labour with all leads and lifts for satisfactory completion of the work as directed by Engineer incharge. complete as per the directions of the Engineer incharge of the work. |  | Each | 155 |  |  |  |
| Code 47 | Road Delineators. Supplying and installation of delineators (road way indicators, hazard markers, object markers), 80-100 cm high above ground level, painted black and white in 15 cm wide strips, fitted with 80 x 100 mm rectangular or 75 mm dia circular reflectorised panels at the top, buried or pressed into the ground and conforming to IRC-79-2019 and the drawings. complete as per the directions of the Engineer incharge of the work. with all lead and lifts, loading and unloading charges, fuel charges including all other incidental charges as per the direction of the engineer incharge . |  | Each | 58 |  |  |  |
| Code 48 | Providing and erecting a "W" metal beam crash barrier system comprising of 3 mm thick corrugated sheet metal beam rail, 70 cm above road/ground level, fixed on ISMC series channel vertical post, 150 x 75 x 5 mm spaced 2 m centre to centre, 1.8 m high, 1.1 m below ground/road level, all steel parts and fitments to be galvanised by hot dip process, all fittings to conform to IS:1367 and IS:1364, metal beam rail to be fixed on the vertical post with a spacer of channel section 150 x 75 x 5 mm, 330 mm long complete as per clause 811. i) type - A, "W" : Metal Beam Crash Barrier. with all lead and lifts, loading and unloading charges, fuel charges including all other incidental charges as per the direction of the engineer incharge . |  | Rmtr | 500 |  |  |  |
| Code 49 | Provision of 15 nos rumble strips covered with premix bituminous carpet, 15-20 mm high at center, 250 mm wide placed at 1 m center to center at approved locations to control speed, marked with white strips of road marking paint. with all lead and lifts, loading and unloading charges, fuel charges including all other incidental charges as per the direction of the engineer incharge . |  | Sqm | 36.57 |  |  |  |
| Code 50 | Providing and carrying out Ambient Air Quality Monitoring (AAQM) at designated locations during the construction phase for parameters including PM10, PM2.5, SO2, NOx, CO, and HC in accordance with National Ambient Air Quality Standards (NAAQS) 2009 and guidelines of the Central Pollution Control Board (CPCB), at sensitive receptors such as schools, hospitals, and residential areas, as well as construction sites, labour camps, construction camps, wet mix plants, and hot mix plants,the frequency should be two samples for one week-in pre construction stage,two samples for one week for in winter and summer seasons (duration/ monitoring shall be conducted for 24-hour sampling, 2 samples in a week) using calibrated and CPCB-approved instruments and standard methods, including gravimetric method for particulate matter and appropriate analytical techniques for gaseous pollutants, with all equipment duly calibrated through NABL-accredited laboratories and following prescribed QA/QC procedures; the scope shall include deployment of qualified personnel, collection of samples, laboratory analysis, recording of field data, and submission of comprehensive reports containing observed values, comparison with permissible limits, interpretation, and recommendations; the rate shall be inclusive of all costs such as labour, instruments, consumables, calibration, sampling, testing, transportation, conveyance, all leads and lifts, loading and unloading, and all incidental charges necessary for completion of the work, and payment shall be made per location per 24-hour sampling per season as directed, certified and with monitoring locations to be finalized in consultation with the Environmental Expert/Engineer-in-Charge, |  | Each | 16 |  |  |  |
| Code 51 | Providing and carrying out Noise Level Monitoring at designated locations during construction phases for parameters as specified under Ambient Noise Standards in compliance with MoEF Noise Rules, 2000, at sensitive locations such as schools, hospitals, and residential areas, as well as construction sites, labour camps, construction camps, wet mix plants, and hot mix plants, with exact monitoring locations to be finalized in consultation with the Engineer-in-Charge/Environmental Expert; the frequency should be once before commencement of construction (pre construction) ,one day in winter and one day in summer seasons -construction (Hourly noise measurements carried out in one day) Leq values, using calibrated and approved sound level meters conforming to relevant standards, and following prescribed monitoring protocols; the scope shall include deployment of instruments and manpower, data collection, analysis, and submission of detailed reports indicating recorded noise levels, comparison with permissible limits, and recommendations; the rate shall be inclusive of all costs such as equipment, labour, calibration, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental charges necessary for completion of the work, and payment shall be made per location per monitoring event as directed and certified by the Environmental Expert/Engineer-in-Charge, |  | Each | 12 |  |  |  |
| Code 52 | Providing and carrying out Surface Water Quality Monitoring for parameters as specified in relevant standards at selected natural water sources such as streams and lakes, The frequency should be once before commencement of construction (pre construction) ,Grab Sampling once in winter and summer seasons -construction )in accordance with Indian Standards IS:2296 (1982) for inland surface waters; the monitoring shall be conducted once prior to commencement of construction and subsequently during winter and summer seasons using grab sampling methods, and shall include sample collection, preservation, transportation, laboratory analysis in approved/NABL-accredited laboratories, and submission of detailed reports including test results, comparison with applicable standards, interpretation, and recommendations; the rate shall be inclusive of all costs such as labour, equipment, consumables, transportation, conveyance, all leads and lifts, loading and unloading, and all incidental charges necessary for complete execution of the work as directed and along with monitoring locations to be finalized by the Environmental Expert/Engineer-in-Charge, |  | Each | 12 |  |  |  |
| Code 53 | Providing and carrying out Ground Water Quality Monitoring for parameters as specified in relevant standards at locations such as construction labour camps, plant sites, and settlements along the project corridor, The frequency should be once before commencement of construction (pre construction) ,Grab Sampling once in winter and summer seasons -construction )in accordance with Potable Water Standards IS 10500:2012; the monitoring shall be conducted once prior to commencement of construction and subsequently during winter and summer seasons using grab sampling methods, and shall include sample collection, preservation, transportation, laboratory analysis in NABL-accredited laboratories, and submission of comprehensive reports including analytical results, comparison with permissible limits, interpretation, and recommendations; the rate shall be inclusive of all costs including labour, instruments, consumables, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental expenses required for completion of the work as directed and along with monitoring locations to be finalized by the Environmental Expert/Engineer-in-Charge, |  | Each | 12 |  |  |  |
| Code 54 | Providing and carrying out Soil Quality Monitoring at selected locations such as productive agricultural lands adjoining traffic detours, diversions, and major intersections, The frequency carried out during Pre Monsoon and Post Monsoon in Pre Construction and Construction )for relevant physico-chemical parameters, in accordance with applicable standards including threshold limits prescribed by IRIS database of USEPA or prevailing national standards; the monitoring shall be conducted during pre-monsoon and post-monsoon seasons each year throughout the construction period using grab sampling methods, and shall include collection of soil samples, proper preservation, transportation, laboratory analysis in approved/NABL-accredited laboratories, and submission of detailed reports including test results, comparison with standards, interpretation, and recommendations; the rate shall be inclusive of all costs such as labour, equipment, consumables, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental charges necessary for complete execution of the work as per the directions and along with monitoring locations to be finalized by the Environmental Expert/Engineer-in-Charge |  | Each | 8 |  |  |  |
| Code 55 | Providing and conducting Construction Phase Environmental and Safety Training for project personnel, workers, and staff to ensure awareness and compliance with environmental, health, and safety requirements during the construction phase, including training on topics such as air and noise pollution control, waste management, water conservation, occupational health and safety practices, use of personal protective equipment (PPE), emergency response, and statutory compliance, the scope shall include preparation of training materials, deployment of qualified trainers, organizing training sessions, audiovisual aids, handouts, attendance records, and reporting; the rate shall be inclusive of all costs such as labour, materials, logistics, transportation, venue arrangements, all leads and lifts, and incidental charges necessary for complete execution of the training program, on a lump sum basis for one complete training session. the rate shall be inclusive of all costs such as labour, equipment, consumables, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental charges necessary for complete execution of the work as per the project specifications and directions of the Environmental Expert/Engineer-in-Charge, |  | Job | 1 |  |  |  |
| Code 56 | Providing and carrying out Water Body Protection along the project roads at identified locations such as ponds, lakes, streams, and other water bodies, including cleaning, strengthening of banks, plantation, fencing, drainage improvement, and other necessary measures as identified as directed and the rate shall be inclusive of all costs such as labour, equipment, consumables, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental charges necessary for complete execution of the work as per the directions of the Environmental Expert/Engineer-in-Charge, |  | Job | 1 |  |  |  |
| Code 57 | Providing and carrying out Ambient Air Quality Monitoring (AAQM) at designated locations during the monitoring phase for parameters including PM10, PM2.5, SO2, NOx, CO, and HC in accordance with National Ambient Air Quality Standards (NAAQS) 2009 and guidelines of the Central Pollution Control Board (CPCB), at sensitive receptors such as schools, hospitals, and residential areas, as well as construction sites, labour camps, construction camps, wet mix plants, and hot mix plants, the monitoring shall be conducted for 24-hour continuous sampling once in every season for 5 years after completion.(summer, winter, and post-monsoon, excluding monsoon) using calibrated and CPCB-approved instruments and standard methods, including gravimetric method for particulate matter and appropriate analytical techniques for gaseous pollutants, with all equipment duly calibrated through NABL-accredited laboratories and following prescribed QA/QC procedures; the scope shall include deployment of qualified personnel, collection of samples, laboratory analysis, recording of field data, and submission of comprehensive reports containing observed values, comparison with permissible limits, interpretation, and recommendations; the rate shall be inclusive of all costs such as labour, instruments, consumables, calibration, sampling, testing, transportation, conveyance, all leads and lifts, loading and unloading, and all incidental charges necessary for completion of the work, and payment shall be made per location per 24-hour sampling per season as directed and certified by and monitoring locations to be finalized in consultation with the Environmental Expert/Engineer-in-Charge, |  | Each | 5 |  |  |  |
| Code 58 | Providing and carrying out Noise Level Monitoring at designated locations during construction and monitoring phases for parameters as specified under Ambient Noise Standards in compliance with MoEF Noise Rules, 2000, at sensitive locations such as schools, hospitals, and residential areas, as well as construction sites, labour camps, construction camps, wet mix plants, and hot mix plants,; the frequency should be Hourly noise measurements for one day in winter and summer seasoons for 5 years after completion.the monitoring shall be conducted once in each season (excluding monsoon) during the construction phase and once annually during the operation phase, with measurements carried out for 24-hour duration including day and night time Leq values, using calibrated and approved sound level meters conforming to relevant standards, and following prescribed monitoring protocols; the scope shall include deployment of instruments and manpower, data collection, analysis, and submission of detailed reports indicating recorded noise levels, comparison with permissible limits, and recommendations; the rate shall be inclusive of all costs such as equipment, labour, calibration, transportation, conveyance, with all leads and lifts, loading and unloading, and all incidental charges necessary for completion of the work, and payment shall be made per location per monitoring event as directed ,certified and with exact monitoring locations to be finalized in consultation with the Environmental Expert/Engineer-in-Charge,, |  | Each | 10 |  |  |  |
| Code 59 | Providing and conducting operation stage monitoring Phase Environmental and Safety Training for project personnel, workers, and staff to ensure awareness and compliance with environmental, health, and safety requirements during the monitoring phase, including training on topics such as air and noise pollution control, waste management, water conservation, occupational health and safety practices, use of personal protective equipment (PPE), emergency response, and statutory compliance, ; the scope shall include preparation of training materials, deployment of qualified trainers, organizing training sessions, audiovisual aids, handouts, attendance records, and reporting; the rate shall be inclusive of all costs such as labour, materials, logistics, transportation, venue arrangements, with all leads and lifts, and incidental charges necessary for complete execution of the training program, on a lump sum basis for one complete training session.Monitoring phase as per project specifications and directions of the Environmental Expert/Engineer-in-Charge, |  | Job | 1 |  |  |  |
| Code 60 |  | Routine maintenance cost for 1st Year | KM | 11.345 | 63190.83 | 716900.00 | Seven lakhs sixteen thousand nine hundread |
| Code 61 |  | Routine maintenance cost for 2nd Year | KM | 11.345 | 76253.86 | 865100.00 | Eight lakh sixty five thousand one hundread |
| Code 62 |  | Routine maintenance cost for 3rd Year | KM | 11.345 | 86707.80 | 983700.00 | Nine lakh eighty three thousand seven hundread |
| Code 63 |  | Routine maintenance cost for 4th Year | KM | 11.345 | 97717.06 | 1108600.00 | Eleven lakh eight thousand six hundread |
| Code 64 |  | Routine maintenance cost for 5th Year | KM | 11.345 | 111097.40 | 1260400.00 | Twelwe lakh sixty thousand four hundread |
|  |  | Total Amount (in Rs.) |  |  |  |  |  |

*The price under routine maintenance is fixed for all bidders and shall be non-competitive.

SECTION 5

ELIGIBLE COUNTRIES

LIST OF ELIGIBLE MEMBER COUNTRIES OF THE ASIAN DEVELOPMENT BANK

##### Regional Members

| 1. Afghanistan | 26. | Mongolia |
| --- | --- | --- |
| 2. Armenia | 27. | Myanmar |
| 3. Australia | 28. | Nauru |
| 4. Azerbaijan | 29. | Nepal |
| 5. Bangladesh | 30. | New Zealand |
| 6. Bhutan | 31. | Niue |
| 7. Brunei Darussalam | 32. | Pakistan |
| 8. Cambodia | 33. | Palau |
| 9. China, People Republic of | 34. | Papua New Guinea |
| 10. Cook Islands | 35. | Philippines |
| 11. Fiji | 36. | Samoa |
| 12. Georgia | 37. | Singapore |
| 13. Hong Kong, China | 38. | Solomon Islands |
| 14. India | 39. | Sri Lanka |
| 15. Indonesia | 40. | Taipei, China |
| 16. Japan | 41. | Tajikistan |
| 17. Kazakhstan | 42. | Thailand |
| 18. Kiribati | 43. | Timor-Leste |
| 19. Korea, Republic of | 44. | Tonga |
| 20. Kyrgyz Republic | 45. | Turkmenistan |
| 21. Lao PDR | 46. | Tuvalu |
| 22. Malaysia | 47. | Uzbekistan |
| 23. Maldives | 48. | Vanuatu |
| 24. Marshall Islands | 49. | Viet Nam |
| 25. Micronesia, Federated States of |  |  |

Non-regional Members

- Austria	11.	The Netherlands

- Belgium	12.	Norway

- Canada	13.	Portugal

- Denmark	14.	Spain

- Finland	15.	Sweden

- France	16.	Switzerland

- Germany	17.	Turkey

- Ireland	18.	United Kingdom

- Italy	19.	United States

- Luxembourg                                               20.               Israel

SECTION 6

SPECIFICATIONS AND DRAWINGS

#### PREAMBLE

  - The Technical Specifications described herein shall be read in conjunction with the other sections of Bidding Documents.

  - General: The Technical Specifications covering the materials and the workmanship aspects as well as method of measurements and payments are included in this section. These specifications cover the items of civil and non-civil works coming under scope of this document. All works shall be carried out in conformity with the same. These specifications are not intended to cover the minute details. The works shall be executed in accordance with good engineering practices followed for achieving high standards of workmanship, thus ensuring safety and durability of the construction.

  - Inclusive Documents: The provisions of Section 7 (Part I General Conditions of Contract, Contract data and Appendix), Section 8 (Part II Special Conditions of Contract), those specified elsewhere in the Bidding Documents, as well as execution drawings and notes, or other specifications issued in writing by the Engineer shall also form part of the technical specifications of this contract.

  - Measurement and Payment: The methods of measurement shall be as described under various items and in the Bill of Quantities. Where specific definitions are not given, the methods described in Bureau of Indian Standards (BIS) Code will be followed. Should there be any detail of construction or materials which has not been referred to in the Specifications or in the Bill of Quantities and Drawings but the necessity for which may be implied or inferred there from, or which is usual or essential to the completion of the work, the same shall be deemed to be included in the rates and prices entered by the contractor in the Bill of Quantities.

  - The information given here under and provided elsewhere in these documents is given in good faith by the Employer, but the Contractor shall satisfy himself regarding all aspects of site conditions and no claim whatsoever will be entertained on the plea that the information supplied by the Employer is erroneous or insufficient.

1.6     Grade of cement shall be as per mix design requirement.

1.7      Only VG -30 grade of bitumen will be used in all bituminous work in premix carpet and mixed

sealed surface unless otherwise stipulated in the Specifications.

1.8  The work on shoulders must precede the work of sub-base and base courses and succeed the

bituminous courses.

#### GENERAL REQUIREMENTS

The Technical Specifications, in accordance with which the entire work described hereinafter shall be constructed and completed by the Contractor, shall comprise the following:

##### General Specifications

    - The General Specification shall be as described for all-weather rural roads including cross drainage works, surface and sub surface drainage in “Rural Roads Manual” a publication of Indian Roads Congress (IRC:SP:20 -2002), Book of Specifications for Rural Roads issued by Ministry of Rural Development and published by IRC, August 2004, and Guidelines for the design of flexible pavements for low-value Rural Roads (IRC:SP:72 -2015).

    - For items not covered in the Rural Roads Manual and Specifications for Rural Roads referred to above, the “Specifications for Road and Bridge Works (Fifth Revision) 2013 along with other Addendum/Corrigendum, issued by the Ministry of Road Transport and Highways, Government of India shall be followed.

    - For items only partly or briefly covered in Rural Roads Manual and Specifications for Rural Roads, the MoRT&H Specifications for Road &Bridge Works (5th Revision) shall be used as supplement to the Specifications given in Rural Roads Manual and Specifications for Rural Roads.

    - For items not covered in Rural Roads Manual or MoRT&H Specifications for Road and Bridge Works, either BIS Specifications or District Specification as per sound engineering practice as determined by the Engineer, in that order, shall be followed.

##### Tree Plantation

- Contractor shall plant trees, at rate of 50 trees per Kilometre, along both sides of the roadway within road land width, as directed by the Engineer-in-charges. Tree saplings shall be of minimum height 2.5 m to 3 m and age 3 years. This will be incidental to work, and no separate payment shall be allowed for this item. Contractor shall also maintain (watering, applying manure, erecting tree guards, maintain the trees live) the trees planted for post contract maintenance period i.e. 5 years 45 days from the date of completion of work or package as appropriate.

- Trees shall be planted within 90 days after completion of shoulder. Employer shall deduct Rs. 1000/- per tree from the payment due to the contractor in case contractor fails to plant the trees.

- Employer shall recover Rs. 1000/- per tree not planted / not maintained during post contract maintenance period, from the Security Deposit / Performance warranty of the contractor.

- List of specifies of trees to be planted

| 1. Mango Tree | 2. Cashew Tree | 3. Banyan Tree | 4. Ficus Religiosa |
| --- | --- | --- | --- |
| 5. Azadirachtaindica | 6. Cassia Javanica | 7. bauhinia variegata | 8. Jamun Tree |
| 9. Mahua tree | 10. alstoniascholaris | 11. Ficus Glomerata | 12 lagerstroemia speciosa |
| 13. Khaya Senegalensis | 14. Kailashpati | 15. SaracaAsoca | 16. Tamarindus indica |
| 17.Neem | 18.Ordinary jasmine tree | 19.Tamarind | 20.Mahogani |

- There are no government specified quarries in the vicinity of work. The quarries and leads considered are only for estimate purpose. Contractor has to survey and make available quarries for required materials and quote accordingly.

#### Other Documents

In the absence of any definite provisions on any particular issue in the aforesaid Specifications, reference shall be made to the latest codes and specifications of IRC and BIS in that order. Where even these are silent, the construction and completion of the works shall conform to sound engineering practice as approved by the Engineer and in case of any dispute arising out of the interpretation of the above, the decision of the Engineer shall be final and binding on the Contractor.

- Other consideration

  - Consultations should be carried out in a meaningful manner to obtain the fullest support of the communities. Consultation methods used are formal and informal, individual and grouped. It is equally important to record each discussion and report any suggestions, complaints made by the community to relevant staff of District office/PIU, consultant or contractor to take decisions for the betterment of the project

  - Temporary impacts during construction include disruption of normal traffic, increased noise levels, dust generation, and damage to adjacent parcel of land:  The contractor shall bear the cost of any impact on structure or land due to movement of machinery during construction. All temporary use of lands outside proposed Row to be through written approval of the landowner and contractor.

  - Due to movement of heavy machinery: Location of Construction camps by contractors in consultation with gram panchayat (GP). Contractor shall be responsible for regulating time of usage of heavy machineries, dust suppression, schedule of construction to allow normal traffic during morning and evening and signage of sensitive areas where safety is a concern.

#### Grievances: contractors should place complaint boxes at prominent places viz. religious places, contractor camp site etc. where local community members can submit their complaints/grievances and contractor’s personnel should be in charge to collect the complaints/grievances and forward them to the GP and District level committee as necessary.

| Environmental Management Plan | Attached in Enclosure-1 |
| --- | --- |
| Gender Responsive Elements | Attached in Enclosure-2 |

DRAWINGS

| #### PREAMBLE | - The design, standards and guidelines adopted for all-weather rural roads are as per Rural Roads Manual (IRC:SP20-2002, SP72-2015 and SP62-2014), MoRD Specifications for Rural Roads and all applicable specifications as detailed in Section 6). - Copies of the drawings are contained in Volume 2 of the Detailed Project Reports (DPR), may be obtain from office of the PIU concerned. - Drawings description as per Detailed Project Reports is as under: Key Maps Block Road Maps Index Road Maps Alignment Plan and Longitudinal Sections, Typical X-sections Drawings for Cross Drainage Structures Protective Works Traffic & Miscellaneous Drawings - Drawings to be followed for execution of work shall bear the stamp “Good for Construction” which shall be issued to the Contractor along with notice to proceed with the Work. - The drawings referred to above shall deem to form part of the Bidding Documents. |
| --- | --- |

SECTION 7

PART I GENERAL CONDITIONS TO CONTRACT (GCC)

These conditions are subject to the variations and additions set out in Section 8 Part II Special Conditions of Contract.

The Part I General Conditions of Contract (GCC), read in conjunction with Section 8 Part II Special Conditions of Contract and the Contract Data and other documents listed therein, shall form a complete contract document.

##### Table of Clauses

- General

- Definitions

- Interpretation

- Language and Law

- Engineer's Decisions

- Delegation

- Communications

- Subcontracting

- Other Contractors

- Personnel

- Employer's and Contractor's Risks

- Employer's Risks

- Contractor's Risks

- Insurance

- Site Investigation Reports

- Queries about the Contract Data

- Contractor to Construct the Works

- The Works to Be Completed by the Intended Completion Date

- Approval by the Engineer

- Safety

- Discoveries

- Possession of the Site

- Access to the Site

- Instructions

- Dispute Redressal System

- Arbitration

##### Time Control

- Programme

- Extension of the Intended Completion Date

- Delays Ordered by the Engineer

- Management Meetings

##### Quality Control

- Identifying Defects

- Tests

- Correction of Defects during the Defects Liability Period and Routine Maintenance of Roads for five years

- Uncorrected Defects

##### Cost Control

- Bill of Quantities

- Variations

- Payments for Variations

- Cash Flow Forecasts

- Payment Certificates

- Payments

- Compensation Events

- Tax

- Currencies

- Security Deposit

- Liquidated Damages

- Advance Payment

- Securities

- Cost of Repairs

##### Finishing the Contract

- Completion of construction and maintenance

- Taking Over

- Final Account

- Operating and Maintenance Manuals

- Termination

- Payment Upon Termination

- Property

- Release from Performance

##### Other Conditions of Contract

- Labour

- Compliance with Labour Regulations

- Drawings and Photographs of the Works

- The Apprenticeship Act 1961

- Environment Protection

- Health & Safety Measures

- Eligibility

- Social Safeguards

- Project Implementation Support Consultant (PISC)

- Force Majeure

- Notice of Force Majeure

- Duty to Minimize Delay

- Consequences of Force Majeure

- Force Majeure Affecting Subcontractor

- Optional Termination, Payment, and Release

- Release from Performance

- Respectful Work Environment

- Suspension of ADB loan or credit

- Industrial or Intellectual Property Rights

- Joint and Several Liability

A. General.

| - Definitions | - Terms which are defined in the Contract Data and also defined in the Conditions of Contract, but keep their defined meanings, shall have precedence. Capital initials are used to identify defined Terms. - Bill of Quantities means the priced and completed Bill of Quantities forming part of the Bid - Compensation Events are those defined in Clause 40. - The Completion Date is the date of completion of the Works as certified by the Engineer, in accordance with Clause 48.1. - The Contract is the Contract between the Employer and the Contractor to execute, complete, and maintain the Works. It consists of the documents listed in Clause 2.3. - The Contract Data defines the documents and other information, which comprise the Contract. - The Contractor is a person or corporate body whose Bid to carry out the Works, including Routine Maintenance, has been accepted by the Employer. - The Contractor's Bid is the completed Bidding Documents submitted by the Contractor to the Employer. - The Contract Price is the price stated in the Letter of Intent and thereafter as adjusted in accordance with the provisions of the Contract. - Days are calendar days; months are calendar months. - A Defect is (i) any part of the Works not completed in accordance with the Contract or, if completed, showing signs of failing or improper workmanship- irrespective of the fact that payment for the item has been made or not; or (ii) any parts of the Works completed in accordance with the Contract, however showing signs of failing caused by improper Routine Maintenance . - The Defects Liability Certificate is the certificate issued by the Engineer, after the Defects Liability Period has ended and upon correction of Defects by the Contractor. - The Defects Liability Period is five years calculated from the Completion Date. It covers both Defects related to the construction and Defects arising from improper maintenance. - Drawings include calculations and other information provided or approved by the Engineer for the execution of the Contract. - The Employer is the party as defined in the Contract Data, who employs the Contractor to carry out the Works, including Routine Maintenance, The Employer may delegate any or all functions to a person or body nominated by him for specified functions. - The Engineer is the person named in the Contract Data (or any other competent person appointed by the Employer and notified to the Contractor, to act in replacement of the Engineer) who is responsible for supervising the execution of the Works, Routine Maintenance and administering the Contract - Equipment is the Contractor's machinery and vehicles brought temporarily to the Site to construct the Works. - The Initial Contract Price is the Contract Price listed in the Employer's Letter of Intent. - The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the Contract Data. The Intended Completion Date may be revised only by the Engineer by issuing an extension of time. - Materials are all supplies, including consumables, used by the Contractor for incorporation in the Works. - Plant is any integral part of the Works that shall have a mechanical, electrical, electronic, chemical, or biological function. - Routine Maintenance is the maintenance of roads for five years specified in the Contract Data. - The Site is the area defined as such in the Contract Data. - Site Investigation Reports are those that were included in the Bidding Documents and are reports about the surface and subsurface conditions at the Site. - Specification means the Specification for Rural Roads of Ministry of Rural Development (2014). It also means the Specification of the Works included in the Contract and any modification or addition made or approved by the Engineer. - The Start Date is given in the Contract Data. It is the date when the Contractor shall commence execution of the Works. It does not necessarily coincide with any of the Site Possession Dates. - A Sub-Contractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the construction work and/or Routine Maintenance in the Contract, which includes work on the Site. - Temporary Works are Works designed, constructed, installed, and removed by the Contractor that are needed for construction or installation of the Works. - A Variation is an instruction given by the Engineer, which varies the Works. - The Works, as defined in the Contract Data, are what the Contract requires the Contractor to construct, install, maintain, and hand over to the Employer. Routine Maintenance is defined separately in Contract Data. |
| --- | --- |
| ##### Interpretation | - In interpreting these Conditions of Contract, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Engineer will provide instructions clarifying queries about these Conditions of Contract. |
|  | - If sectional completion is specified in the Contract Data, references in the Conditions of Contract to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works). |
|  | - The documents forming the Contract shall be interpreted in the following order of priority: - Contract Agreement - Notice to Proceed with the Work - Letter of Intent - Contractor's Bid - Contract Data - Part II Special Conditions of Contract (SCC) - Part I General Conditions of Contract (GCC) - Specifications - Drawings - Bill of Quantities, and - Any other document listed in the Contract Data and Part II Special Conditions of Contract. |
| - Language and Law | - The language of the Contract and the law governing the Contract are stated in the Contract Data. - This Contract has been entered into the State of Karnataka. The law that applies to the Contract is the law of Union of India and State of Karnataka |
| - Engineer’s Decisions | - Except where otherwise specifically stated, the Engineer will decide contractual matters between the Employer and the Contractor in the role representing the Employer. However, if the Engineer is required under the rules and regulations and orders of the Employer to obtain approval of some other authorities for specific actions, he will so obtain the approval. - Except as expressly stated in the Contract, the Engineer shall not have any authority to relieve the Contractor of any of his obligations under the Contract. - The Engineer shall obtain the specific approval of the Employer before taking any of actions specified in the Contract Data. |
| - Delegation | - The Engineer, with the approval of the Employer, may delegate any of his duties and responsibilities to other person, after notifying the Contractor, and may cancel any delegation after notifying the Contractor. |
| - Communications | - All Certificates, notices or instructions to be given to the Contractor by the Employer/ Engineer shall be sent on the address or contact details given by the Contractor in Section 4 (Forms of Bid and Bill of Quantities). The address and contact details for communication with the Employer/Engineer shall be as per the details given in Contract Data to GCC. Communications between parties that are referred to in the conditions shall be in writing. The Notice sent by facsimile (fax) or other electronic means shall be effective on confirmation of the transmission. The Notice sent by Registered post or Speed post shall be effective on delivery or at the expiry of the normal delivery period as undertaken by the postal service. |
| - Subcontracting | - The Contractor may subcontract part of the construction work with the approval of the Employer in writing, up to 25 percent of the contract price, also part or full Routine Maintenance work after completion of construction work but will not assign the Contract. It is expressly agreed that the Contractor shall, at all times, be responsible and liable for all his obligations under this Agreement notwithstanding anything contained in the agreements with his Sub-contractors or any other agreement that may be entered into by the Contractor, and no default under any such agreement shall exempt the Contractor from his obligations or liability hereunder. - The Contractor shall not be required to obtain any consent from the Employer for: - The sub-contracting of any part of the Works for which the Sub-Contractor is named in the Contract; - the provision for labour, or labour component. - the purchase of Materials which are in accordance with the standards specified in the Contract. - Beyond what has been stated in Clauses 7.1 and 7.2, if the Contractor proposes subcontracting any part of the work or full Routine Maintenance for five years, during execution of the Works, the Employer will consider the following before according approval: - The Contractor shall not sub-contract the whole of the Works. - The Contractor shall not sub-contract any part of the Works without prior consent of the Employer. Any such consent shall not relieve the Contractor from any liability or obligation under the Contract, and he shall be responsible for the acts, defaults and neglects of any of his sub-Contractor, his agents or workmen as fully as if they were the acts, defaults or neglects of the Contractor, his agents and workmen. - The Engineer should satisfy himself before recommending to the Employer whether the Sub-Contractor so proposed for the Works possesses the experience, qualifications and equipment necessary for the job proposed to be entrusted to him in proportion to the quantum of Works to be sub-contracted. - While sub-contracting part of construction work as per provisions of Clause 7.1 and above, the Contractor shall enter into formal sub-contract with sub-contractor making provisions for such requirements as may be specified by the Engineer including a condition that to the extent of inconsistency, provision of the Contract shall prevail over the provisions of the subcontract. A copy of document of formal sub-contract shall be furnished to the Employer within a period of 30 days from the date of such sub-contract. In all such cases, on completion of the Contract, the Engineer, unless for reasons recorded in writing decides otherwise shall issue a Certificate of Experience to the contractor and in such certificate, the experience of the subcontractors shall also be mentioned. The Copy of such certificate would also be endorsed to the sub-contractor. - If the Contractor fails to pay any amount due to Sub-contractor within 45 days and the notice of 15 days received by the Employer from the Sub-contractor, the Employer shall have right to deduct the same from the Contractor’s bill or any amount due and pay the same to the Sub-contractor as discharge of Employer’s Contract obligation. |
| - Other Contractors | - The Contractor shall cooperate and share the Site with other Contractors, public authorities, utilities, and the Employer between the dates given in the Schedule of Other Contractors, as referred to in the Contract Data. The Contractor shall also provide facilities and services for them as described in the Schedule. The Employer may modify the Schedule of Other Contractors and shall notify the Contractor of any such modification. - The Contractor should take up the Works in convenient reaches as decided by the Engineer to ensure there is least hindrance to the smooth flow of traffic including movement of vehicles and equipment of other Contractors till the completion of the Works. |
| - Personnel | - The Contractor shall ensure that the personnel engaged by it in the performance of its obligations under this Contract are at all times appropriately qualified, skilled and experienced in their respective functions. - The Contractor shall employ for the construction work and Routine Maintenance the technical personnel named in the Contract Data or other technical persons approved by the Engineer. The Engineer will approve any proposed replacement of technical personnel only if their relevant qualifications and abilities are substantially equal to or better than those of the personnel stated in the Contract Data. - If the Engineer asks the Contractor to remove a person who is a member of the Contractor's staff or work force, stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the Works in the Contract. The Contractor shall then appoint (or cause to be appointed) a replacement. - The Contractor shall not employ any retired Gazetted officer who has worked in the Engineering Department of the State Government and has either not completed two years after the date of retirement or has not obtained State Government’s permission to employment with the Contractor. - The Engineer may require the Contractor to remove (or cause to be removed) any person employed on the Site or Works, including the Contractor's Representative, who in the opinion of the Engineer: - persists in any misconduct, - is incompetent or negligent in the performance of his duties, - fails to conform with any provisions of the Contract, or - persists in any conduct which is prejudicial to safety, health, or the protection of the environment. - The Contractor can only remove/change/substitute any of the approved technical personnel after obtaining written approval of the Employer. Failure in this regard shall be treated as breach of Contract. |
| - Employer’s and Contractor’s Risks | - The Employer carries the risks which this Contract states are Employer's risks, and the Contractor carries the risks which this Contract states are Contractor's risks. |
| - Employer’s Risks | - The Employer is responsible for the excepted risks which are (a) in so far as they directly affect the execution of the Works in the Employer’s country, the risks of war, invasion, act of foreign enemies, rebellion, revolution, insurrection or military or usurped power, civil war, riot commotion or disorder (unless restricted to the Contractor’s employees), and contamination from any nuclear fuel or nuclear waste or radioactive toxic explosive, or (b) a cause due solely to the design of the Works, other than the Contractor’s design. |
| - Contractor’s Risks | - All risks of loss of or damage to physical property and of personal injury and death, which arise during and in consequence of the performance of the Contract other than the excepted risks, referred to in Clause 11.1, are the responsibility of the Contractor. |
| - Insurance | - The Contractor at his cost shall provide, in the joint names of the Employer and the Contractor, insurance cover from the Start Date to the date of completion, in the amounts and deductibles stated in the Contract Data for the following events which are due to the Contractor's risks: - loss of or damage to the Works, Plant and Materials; - loss of or damage to Equipment; - loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and - Personal injury or death. - Insurance policies and certificates for insurance shall be delivered by the Contractor to the Engineer for the Engineer's approval before the Start Date. All such insurance shall provide for compensation to be payable in Indian Rupees to rectify the loss or damage incurred. - (a) Contractor at his cost shall also provide, in the joint names of the Employer and the Contractor, insurance cover from the date of completion to the end of Defects Liability Period, in the amounts and deductibles stated in the Contract Data for personal injury or death which are due to the Contractor's risks: (b) Insurance policies and certificates for insurance shall be delivered by the Contractor to the Engineer for approval before the start date. All such insurance shall provide for compensation to be payable in Indian Rupees. - Alterations to the terms of insurance shall not be made without the approval of the Employer. - Both parties shall comply with any conditions of the insurance policies |
| - Site Investigation Reports | - The Contractor, in preparing the Bid, may at his own risk rely on any Site Investigation Reports referred to in the Contract Data, supplemented by any other information available to him, before submitting the Bid. |
| - Queries about the Contract Data | - The Engineer will clarify queries on the Contract Data. |
| - Contractor to Construct the Works and do maintenance | - The Contractor shall construct, and install and maintain the Works and do the work of routine maintenance in accordance with the Specifications and Drawings. - The Contractor shall construct the Works with intermediate technology. i.e., by manual means with medium input of machinery required to ensure the quality of Works as per specifications. The Contractor shall deploy the equipment and machinery as given in Contract Data. |
| - The Works to Be Completed by the Intended Completion Date | - The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the Programme submitted by the Contractor, as updated with the approval of the Engineer, and complete them by the Intended Completion Date. - The Engineer shall approve the updated Programme no later than five (5) calendar days after receipt from the Contractor. |
| - Approval by the Engineer | - The Contractor shall submit within 14 days, Specifications and Drawings showing the proposed Temporary Works to the Engineer, who is to approve them. - The Contractor shall be responsible for design and safety of Temporary Works. - The Engineer's approval shall not alter the Contractor's responsibility for design and safety of the Temporary Works. - The Contractor shall obtain approval of third parties to the design and safety of the Temporary Works, where required. - All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Engineer before their use. - Within 14 days of receipt, the Engineer shall notify any comments. The Contractor shall not construct any element of the permanent work designed by him within 14 days after the design has been submitted to the Engineer or where the design for that element has been rejected. Design that has been rejected shall be promptly amended and resubmitted. The Contractor shall resubmit all designs commented on, taking these comments into account as necessary. |
| - Safety | - The Contractor shall be responsible for the safety of all activities on the Site - The Contractor shall be responsible for safety of all persons, employed by him on Works, directly or through petty contractors or Sub-Contractors, and shall report accidents to any of them, however, and wherever occurring on Works, to the Engineer or the Engineer’s Representative, and shall make every arrangement to render all possible assistance and to provide prompt and proper medical attention. The compensation for affected Workers or their relatives shall be paid by the Contractor in such cases expeditiously in accordance with the Workmen’s Compensation Act and other labour Laws and regulations. - The Contractor shall also be responsible for ensuring safety of all road users. |
| - Discoveries | - Anything of historical or other interest or of significant value unexpectedly discovered on the Site shall be the property of the Employer. The Contractor shall notify the Engineer of such discoveries and carry out the Engineer's instructions for dealing with them. - In addition to the foregoing, the Contractor shall provide the Engineer with a written notice of any unanticipated environmental or resettlement risks or impacts that arise during construction, implementation or operation of the Plant or Permanent Works, which were not considered in the environmental management plan or the Gender Responsive Elements attached in Section 6 (Specifications and Drawings). |
| - Possession of the Site | - The Employer shall handover complete or part possession of the site, free from all encumbrances to the Contractor as defined in the Contract Data, to the Contractor seven days in advance of construction programme. At the start of the work, the Employer shall handover the possession of at least 75% of the site, |
| - Access to the Site | - The Contractor shall allow access to the Site and to any place where work in connection with the Contract is being carried out, or is intended to be carried out to the Engineer and any person/persons/agency authorized by: - The Engineer - The Employer - State Government Officer of RDPR department. - Asian Development bank |
| - Instructions | - The Contractor shall carry out all instructions of the Engineer, which comply with the applicable laws where the Site is located. - The Contractor shall keep and shall make all reasonable efforts to cause its Subcontractors and sub-consultants to keep accurate and systematic accounts and records in respect of the Works in such form and details as will clearly identify relevant time changes and costs. - The Contractor shall permit the ADB and/or persons appointed by the ADB to inspect the Site and/or the Contractor’s accounts, records and other documents relating to the submission of Bids and Contract performance and to have them audited by auditors appointed by the ADB. The Contractor shall maintain all documents and records related to the Contract for a period of three (3) years after completion of the Works. The Contractor shall provide any documents necessary for the investigation of allegations of fraud, collusion, coercion, or corruption and require its employees or agents with knowledge of the Contract to respond to questions from the ADB. |
| - Dispute Redressal System | - If any dispute or difference of any kind what-so-ever shall arise in connection with or arising out of this Contract or the execution of Works or maintenance of the Works there under, whether before its commencement or during the progress of Works or after the termination, abandonment or breach of the Contract, it shall, in the first instance, be referred for settlement to the competent authority within 45 days of arising of the dispute or difference, described along with their powers in the Contract Data, above the rank of the Engineer. The competent authority shall, within a period of forty-five days after being requested in writing by the Contractor to do so, convey his decision to the Contractor. Such decision in respect of every matter so referred shall, subject to review as hereinafter provided, be final and binding upon the Contractor. In case the Works is already in progress, the Contractor shall proceed with the execution of the Works, including maintenance thereof, pending receipt of the decision of the competent authority as aforesaid, with all due diligence. |
| - Arbitration | - Arbitration shall be under the Arbitration and Conciliation Act 1996. If neither party refers the dispute to Arbitration within the above 28 days, the Engineer’s decision will be final and binding on both parties. The Arbitration shall be conducted in accordance with the following procedure: - In case of a decision of the Engineer in a Dispute or difference arising between the Employer and the Contractor relating to any matter arising out of or connected with this Agreement, such disputes or differences shall be settled in accordance with the Arbitration and Conciliation Act 1996, and the matter will be referred to an Arbitral Tribunal. The Arbitral Tribunal shall consist of three arbitrators, one each to be appointed by the Employer and the Contractor. The third arbitrator shall be chosen by the two arbitrators so appointed by the parties and shall act as the presiding arbitrator. In case of failure of the two arbitrators appointed by the parties to reach upon a consensus within a period of 30 days from the appointment of the arbitrator appointed subsequently, the presiding Arbitrator shall be appointed by the Chairman of the Executive Committee of the Indian Roads Congress. - If one of the parties fails to appoint its arbitrator in pursuance of sub-Clause (a) above within 30 days after receipt of the notice of the appointment of its arbitrator by the other party, the Chairman of the Executive Committee of Indian Roads Congress shall appoint the arbitrator. A certified copy of the order of the Chairman of the Executive Committee of Indian Roads Congress, making such an appointment shall be furnished to each of the parties. - The decision of the majority of arbitrators shall be final and binding upon both parties. The cost and expenses of Arbitration proceedings will be paid as determined by the Arbitral Tribunal. However, the expenses incurred by each party in connection with the preparation, presentation, etc. of its proceedings as also the fees and expenses paid to the arbitrator appointed by such party or on its behalf shall be borne by each party itself. - Arbitration proceedings shall be held at a place mentioned in the Contract Data, and the language of the arbitration proceedings and that of all documents and communications between the parties shall be English. - Performance under the contract shall continue even after reference to the arbitration and payments due to the Contractor by the Employer shall not be withheld, unless they are the subject matter of the arbitration proceedings. |
| ##### B. Time Control |  |
| - Programme | - Within the time stated in the Contract Data, the Contractor shall submit to the Engineer for approval a Programme showing the general methods, arrangements, order, and timing for all the activities in the Works, for the construction of Works. The Contractor shall also submit to the Engineer monthly cash flow forecasts for the construction of Works. After the completion of the construction works, the programme for the Routine Maintenance Work, showing the general methods, arrangements, order and timing for all the activities involved in the Routine Maintenance will also be submitted by the Contractor to the Engineer for approval. The programme for Routine Maintenance will be submitted in each year for the period of Maintenance. - The Contractor shall submit the list of equipment and machinery being brought to site, the list of key personnel being deployed, the list of machinery /equipment’s being placed in field laboratory and the location of field laboratory along with the Programme. The Engineer shall cause these details to be verified at each appropriate stage of the Programme. - An update of the Programme shall be a programme showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining Works, including any changes to the sequence of the activities. - The Contractor shall submit to the Engineer for approval an updated Programme at intervals no longer than the period stated in the Contract Data. If the Contractor does not submit an updated Programme within this period, the Engineer may withhold the amount stated in the Contract Data from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue Programme has been submitted. - The Engineer's approval of the Programme shall not alter the Contractor's obligations. The Contractor may revise the Programme and submit it to the Engineer again at any time. A revised Programme shall show the effect of Variations and Compensation Events. - The meetings shall take place at least once a month. |
| - Extension of the Intended Completion Date | - The Employer on recommendation of the Engineer shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date without the Contractor taking steps to accelerate the remaining Works, which would cause the Contractor to incur additional cost. - The Employer on recommendation of the Engineer shall decide whether and by how much time to extend the Intended Completion Date within 21 days of the Contractor asking the Engineer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information. If the Contractor has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the new Intended Completion Date. |
| - Delays Ordered by the Engineer | - The Engineer may instruct the Contractor to delay the start or progress of any activity within the Works. Delay/delays totaling more than 30 days will require prior written approval of the Employer. |
| - Management Meetings | - The Engineer may require the Contractor to attend a management meeting. The business of a management meeting shall be to review the plans for the Works. - The Engineer shall record the business of management meetings and provide copies of the record to those attending the meeting. The responsibility of the parties for actions to be taken shall be decided by the Engineer either at the management meeting or after the management meeting and stated in writing to all those who attended the meeting. |
| ##### C. Quality Control |  |
| - Identifying Defects | - The Engineer shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Engineer may instruct the Contractor to search for a Defect and to uncover and test any work that the Engineer considers may have a Defect. |
| - Tests | - For carrying out mandatory tests as prescribed in the specifications, the Contractor shall establish field laboratory at the location decided by the Engineer. The field laboratory will have minimum equipment’s as specified in the Contract Data. The Contractor shall be solely responsible for: - Carrying out the mandatory tests prescribed in the MoRD Specifications, Rural Roads manual, and as specified in the Bidding documents, and - For the correctness of the test results, whether preformed in his laboratory or elsewhere. - If the Engineer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. |
| - Correction of Defects noticed during the Defects Liability Period and Routine Maintenance of Roads for five years | - The Engineer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins from the Completion Date and ends after five years. The Defects Liability Period shall be extended for as long as notified Defects remain to be corrected. - Every time notice of Defect/Defects is given, the Contractor shall correct the notified Defect/Defects within the duration of time specified by the Engineer’s notice. - The Contractor shall do the routine maintenance of roads, including pavement, road sides and cross drains including surface drains to the required standards and in the manner as defined in Clause 1.1 and keep the entire road surface and structure in Defect free condition during the entire maintenance period which begins from the Completion Date and ends after five years. - In compliance to Programme of Routine maintenance work (as per Clause 26.1) submitted by the contractor, he shall carry out monthly inspection of roads under maintenance, based on which, he shall submit monthly bills manually, as detailed in subsequent Clauses, The routine maintenance standards shall meet the following minimum requirements:- - Potholes on the road surface to be repaired soon after (but not more than 15 days to rectify) these appear or brought to his notice either during the Contractor’s monthly inspection or by the Engineer. - Road shoulders to be maintained in proper condition to make them free from excessive edge drop offs, roughness, scouring or potholes. - Cleaning of surface drains including reshaping to maintain free flow of water. - Cleaning of culverts and pits for free flow of water. - Maintenance of road signs, pavement markings and other traffic control devices - Any other maintenance operation required to keep the road traffic worthy at all times during the maintenance period. - Maintenance of Cross-Drainage works. - The maintenance activity includes clearing of tree branches to keep the sight distance visible all the time. - To fulfil the objectives laid down in sub clauses 32.3 and 32.4 above, the Contractor shall undertake detailed inspection of the roads at least once in a month. The Engineer can increase this frequency in case of emergency. The Contractor shall forward to the Engineer, the record of inspection and rectification each month. The Contractor shall pay particular attention on those road sections which are likely to be damaged or inundated during rainy season. - The Engineer may issue notice to the Contractor to carry out removal of defects or deficiencies in maintenance, if any, noticed in his inspection, or brought to his notice. The Contractor shall remove the defects and deficiencies within the period specified in the notice and submit to the Engineer a compliance report. In any case, the rectification shall be done within 15 days. - If the Contractor does not rectify a Defect during Defects Liability Period to the satisfaction of the Engineer, within the time specified in the Engineer's notice, the Engineer will assess the cost of having the Defect corrected, and arrange for correction of Defects at Contractor’s cost. |
| - Uncorrected Defects | - If the Contractor has not corrected a Defect pertaining to the Defects Liability Period under Clause 32.1 and Clause 32.2 of these Conditions of Contract, to the satisfaction of the Engineer, within the time specified in the Engineer's notice, the Engineer will assess the cost of having the Defect corrected, and the Contractor will pay this amount, on correction of the Defect. |
| ##### D. Cost Control |  |
| - Bill of Quantities | - The Bill of Quantities shall contain items for the construction, installation, testing, and commissioning, maintaining works, and lump sum amount for yearly Routine Maintenance for each of the five years separately, to be done by the Contractor. - The Bill of Quantities is used to calculate the Contract Price. The Contractor is paid for the quantity of the work done at the rate in the Bill of Quantities for each item for the construction of roads. The payment for Routine Maintenance of roads to the Contractor is performance based. |
| - Variations | - The Engineer shall, having regard to the scope of the Works and the sanctioned estimated cost, have power to order, in writing, Variations within the scope of the Works he considers necessary during the progress of the Works. Such Variations shall form part of the Contract, and the Contractor shall carry them out and include them in updated Programmes produced by the Contractor. Oral orders of the Engineer for Variations, unless followed by written confirmation, shall not be taken into account. |
| - Payments for Variations | - If the quantity of work for any BOQ item is varied, it will not constitute a variation for the purpose of payment to the contractor, at a rate other than the one mentioned in the Agreement. - If rates for Variation items are specified in the Bill of Quantities, the Contractor shall carry out such work at the same rate. This shall apply for Variations only up to the limit prescribed in the Contract Data. If the Variation exceeds this limit, the rate shall be derived under the provisions of Clause 36.3 for quantities (higher) exceeding the deviation limit. - If the items for Variation are not specified in the Bill of Quantities, the Engineer shall derive the rate for such variation item from similar items in the Bill of Quantities/ Schedule of Rate applicable for the work. - If the rate for Variation item cannot be determined in the manner specified in the manner specified in Clause 36.2, the Contractor shall, within 14 days of the issue of order of Variation work, inform the Engineer the rate which he proposes to claim, supported by analysis of the rates. The Engineer shall assess the quotation and determine the rate based on prevailing market rates within one month of the submission of the claim by the Contractor. As far as possible, the rate analysis shall be based on the standard data book and the relevant schedule of rates of the state. The recommendation of the Engineer on the rate so determined shall be submitted to the employer for approval. The decision of the employer shall be final and binding on the Contractor. |
| - Cash Flow Forecast | - When the Programme is updated, the Contractor shall provide the Engineer with an updated cash flow forecast. |
| - Payment Certificates | - The payment to the Contractor will be as follows for construction work: - The Contractor shall submit to the Engineer fortnightly/ monthly statements of the value of the work executed less the cumulative amount certified previously supported with detailed measurement of the items of work executed. - The Engineer shall check the Contractor's fortnightly/monthly statement within 14 days and certify the amount to be paid to the Contractor. - The value of work executed shall be determined, based on measurements by the Engineer. - The value of work executed shall comprise the value of the quantities of the items in the Bill of Quantities completed. - The value of work executed shall also include the valuation of Variations and Compensation Events. - The Engineer may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information. - The payment of final bill shall be governed by the provisions of Clause 50 of GCC. - The payment to the Contractor will be as follows for Maintenance; The payment for routine maintenance of roads to the Contractor is performance based and at per km per year rate as provided in the contract. For assessing performance of roads and payment, contractor to register and submit monthly bills on maintenance manually. The performance of roads will be assessed through regular routine inspection (RI) and Performance Evaluation (PE) by the Engineer. The details of RI, marking system in PE and payment methodology is given in note below. The detailed marking system is given in contract data, Clause 4(vi). - Payment for routine maintenance will be performance based. For certification of payment of routine maintenance, the engineer shall determine whether the contractor has actually achieved compliance to the Service Quality Level (and other requirements) specified in the Scope of Work, with reference to 100 point (hundred point) performance indexes assigned to various maintenance activities as given in the contract data of GCC and the engineer shall certify the amount to be paid to the contractor. If contractor has not corrected a Defect pertaining to the Defects Liability Period or attended maintenance work under Clause 32 of these conditions, to the required standard and performance index is below 80 points (eighty points) no payment will be released for that period even if such maintenance is attended in subsequent months. If performance index is 100 points full payment, at the approved rate, shall be released. If performance index is between 80 to 100, proportionate deduction in payment will be made for the works not attended during that period. - For performance evaluation and payment of routine maintenance individual road shall be the unit. Evaluation shall be done separately for every km or part thereof (segment wise) and weighted average of marks obtained shall be considered while making payment. - If any two segments get less than 80 marks or any particular segment continuously gets less than 80 marks, the payment for whole road shall be denied. Details are as below. Note: The Routine Inspection and performance evaluation of road will be done for each KM or part of it, as the rates for maintenance are per KM basis. For details, bidders to refer the latest SOP issued by NRIDA on Performance Based Maintenance Contract (PBMC) as applicable on the day of bid submission. The performance evaluation and marking system is broadly as per the SOP issued by NRIDA and final marking is subject to the entire satisfaction of the engineer, who has full authority to assess and give marks in PE. ROUTINE INSPECTIONS - Every road must be inspected for Routine Inspection (RI) at least once in two months. (Bi-monthly frequency) - Routine inspection can be carried out by any of the PIU officers including Sub Engg/JE/AE/DE/AEE/EE or equivalent. - ROUTINE INSPECTIONS: e-Marg Mobile app shall not be used. Instead, it shall be manual/in-person inspection. - For the purpose of RI, each road shall be divided into segments of one kilometers or part thereof. Complete road length shall be compulsorily inspected during a routine inspection. - For each segment two geo-tagged and time-stamped photographs shall be uploaded for each segment. The chainages for capturing photographs shall be system generated to ensure randomness. - RI, inspected segment shall be graded as Satisfactory(S), Satisfactory but requires improvement (SRI) and Unsatisfactory (U) as per the prescribed format in e-Marg. - The concerned officers and contractor can view the detailed report of the RI using their respective log-in credentials. PERFORMANCE EVALUATION - Every road must be evaluated at least once in two months. (Bi-monthly frequency) - can be carried out by any of the PIU officers including Sub Engg/JE/ AE/AEE or equivalent. - For the purpose of PE, each road shall be divided into segments of one kilometre or part thereof. Based on the grading of RI and photographs uploaded during RI, every segment is given marks out of 100 on the parameters fixed for PE. The weighted average marks are then evaluated for the entire road. - All the PE conducted need to be finalized by the respective PIU-in- charge. While finalizing PE, PIU-in- charge may change the marks given to the road by the inspecting officer, along with mentioning the reasons for the change made. - Criteria for Payment based on the marks obtained in PE is as follows: - If the weighted average marks for the entire road is 100 then full payment will be done. - If the weighted average marks for the entire road is between 80 and 100, then proportionate payment will be done. For e.g if the marks obtained is 88 out of 100 then 88% of the amount of bill raised will be paid. - If the weighted average marks for the entire road is less than 80 then no payment will be done for the entire road. - If any two segments of a road get less than 80 marks in the same PE, then no payment will be done for the entire road. - If any particular segment of a road gets less than 80 marks in two consecutive PE, then no payment will be done for the entire road. - The Contractor shall submit to the Engineer a bill every month for the routine maintenance of the roads from the date the maintenance period starts i.e. from completion date as defined in Clause 1.1, it will be supported with a copy of the record of the Contractor’s monthly inspection and other instructions received from the Engineer. - The payment will be made quarterly for the monthly bills received and as certified by the Engineer based on performance by the Contractor. - The contractor shall submit monthly bills by the 10th day of the next month manually, and If the bill for a month is not received from the Contractor, he forfeits his right for the payment and no payment shall be due to the contractor. On submission of timely bills, Engineer shall certify the quality and actions taken as per Clause 32.6 by the contractor, by way of Routine inspection and Performance evaluation, marking system as explained herein before, the frequency of RI and PE is every two months, and payment of bills is quarterly. The Engineer shall not delay RI and PE as these become due. - If the Contractor has failed to carry out the maintenance within the period specified by the Engineer, no payment of any kind will be due to the Contractor for that month. |
| - Payments | - Payments shall be adjusted for deductions for advance payments, security deposit, other recoveries in terms of the Contract and taxes at source, as applicable under the law. The Employer shall pay the Contractor the amounts the Engineer has certified, within 15 days of the date of each certificate. - The Employer may appoint another authority, as specified in the Contract Data (or any other competent person appointed by the Employer and notified to the Contractor) to make payment certified by the Engineer. - Items of the Works for which no rate or price has been entered in the Bill of Quantities, will not be paid for by the Employer and shall be deemed covered by other rates and prices in the Contract. - Payment for the routine maintenance of the roads will be made quarterly for the satisfactory maintenance of the Works and based on the monthly bills submitted by the Contractor as per Clause 38.2 above and certified by the engineer, within 15 days of the date of each certificate. - The Employer shall have the right to cause Audit and Technical Examination of the Works and the final bills of the Contractor including all supporting vouchers, abstracts etc. to be made as per payments of the final bills. If as a results of such Audit and Technical Examination (i) any sum is found to have been overpaid in respect of any work done by the Contractor under the Contract or (ii) any work claimed by him to have been done under Contract and found not to have been executed, the Contractor shall be liable to refund the amount of overpayment and it shall be lawful for the Employer to recover the same from the retention money of the Contractor or from any dues payable to the Contractor from the Employer’s account. If it is found that the Contractor was paid lesser than what was due to him under the Contract in respect of Works executed by him under it, the amount of such underpayment shall be duly paid by the Employer to the Contractor. - In the case of any audit examination and recovery consequent on the same the Contractor shall be given an opportunity to explain his case. - If there is a recovery from the Contractor, no recovery shall be made without approval of the Employer. All action under this Clause shall be initiated and intimated to the Contractor within a period of twelve months from the date of completion. |
| - Compensation Events | - The following shall be Compensation Events unless they are caused by the Contractor: - The Engineer orders a delay or delays exceeding 30 days continuously. - The effects on the Contractor of any of the Employer's Risks. - Pandemic breakout leading to measures like lockdown or movement restrictions thereby affecting supply/movement of labour/materials / machineries. - If a Compensation Event would prevent the Works being completed before the Intended Completion Date, the Intended Completion Date shall be extended. The Engineer shall recommend to the Employer whether and by how much the Intended Completion Date shall be extended. Final approval shall rest with the Employer. |
| - Tax | - The rates quoted by the contractor shall deemed to be exclusive of the Goods and Services Tax (GST) but including labour cess, other levies, duties, royalties, cess, toll, taxes of local bodies and authorities that the contractor will have to pay for the performance of this contract. The employer will perform such duties in regard to the deduction of such taxes including GST at source, require deductions in this reference will be made as per applicable law. The GST for this work as paid & claimed by contractor with necessary proofs will be reimbursed to the contractor. This is subject to GST/TDS provisions |
| - Currencies | - All payments will be made in Indian Rupees. |
| - Security Deposit | - The Employer shall retain security deposit of five percent and Performance Security of two and a half percent of the amount from each payment due to the Contractor until completion of the whole of the construction Work. No security deposit/ retention shall be retained from the payments for Routine Maintenance of works. In case, the Contractor furnishes bank guarantee for the amount equal to Performance Security of two and a half percent retained from each payment due to the Contractor, the same amount shall be repaid to the Contractor subject to condition that the validity of bank guarantee is as per provision of Clause 46.2 of GCC. The contractor shall furnish equivalent E-Bank Guarantee after completion of the contract period, in case he desires for reimbursement of the deduction of 2.5% towards Performance Security from each bill. In case of a foreign Contractor the Bank Guarantee may be from a financial institution which is located outside of India, however, it shall have a correspondent financial institution in India, to it make enforceable. - On the satisfactory completion of the whole of the construction work, half the total amount retained as security deposit is repaid to the Contractor upon issuance of Certificate of Completion, one-fourth of the total amount retained as security deposit is repaid to the Contractor at the end of 3rd year after completion of the construction work and balance of the amount retained as security deposit is repaid to the Contractor at the end of 5th year after completion of the construction work subject to condition that the Engineer has certified that all defects notified by the Engineer to the Contractor before the end of period prescribed for repayment have been corrected. - The additional Performance Security for unbalanced bids as detailed in Clause 46 of the Conditions of Contract is repaid to the Contractor when the construction work is complete. The Contractor shall have the option to replace the additional Performance Security with a fixed deposit receipt of equivalent amount, pledged in the name of the Employer. - The Performance Security equal to 5.0 percent of the Contract Price as detailed in Clause 46 of Conditions of Contract is repaid to the Contractor when the period of five years fixed for the Routine Maintenance is over and the Engineer has certified that the Contractor has satisfactorily carried out the Routine Maintenance of the works. If the Routine Maintenance part of the contract is not carried out by the Contractor as per this Contract, the Employer will be free to get the Routine Maintenance work carried out from another source and the amount required for this work will be recovered from the amount of Performance Security available with the Employer and/ or from any amounts of the Contractor whatever is due, along with additional 20 percent amount as penalty. - If the Contractor so desires, then the Security Deposit can be converted into any interest-bearing security of Nationalized /Scheduled bank in the name of the Employer or National Saving Certificates duly pledged in favour of the Employer for Defects Liability Period. - The contractor shall furnish equivalent E-Bank Guarantee after completion of the contract period, in case he desires for reimbursement of the deduction of 2.5% towards Performance Security from each bill. In case of a foreign Contractor the Bank Guarantee may be from a financial institution which is located outside of India, however, it shall have a correspondent financial institution in India, to it make enforceable. - The total retention money shall be released to the Contractor as follows: Half the total amount, upon issuance of Certificate of Completion; one-fourth of the amount, at the end of the 3rd year after completion; and the remaining balance (one-fourth of the amount), at the end of the 5th year after the completion, subject to Engineer’s certification that all Defects found to date have been corrected. - The Contractor shall have the option to replace the additional Performance Security with a fixed deposit receipt of equivalent amount, pledged in the name of the Employer. |
| - Liquidated Damages | In the event of failure on part of the Contractor to achieve timely completion of the works, including any extension of time granted under Clause 27, contractor shall without prejudice to any other right or remedy available under the law to the Employer on account of such breach, pay as agreed liquidated damages to the Employer. For the period that the Completion Date is later than the Intended Completion Date, liquidated damages at the same rate shall be withheld if the Contractors fail to achieve the milestones prescribed in the Contract Data. Both the Parties expressly agree that the total amount of liquidated damages shall not exceed 10% (ten percent) of Initial Contract Price and that the liquidated damages payable by the Contractor are mutually agreed genuine pre-estimated loss and without any proof of actual damage likely to be suffered and incurred by the Employer; and the Employer is entitled to receive the same and are not by way of penalty. The Employer may, without prejudice to any other method of recovery, deduct the amount of such damages from any sum due, or to become due to the Contractor or from Performance Security or any other dues from Government or semi-Government bodies within the state. The payment or deduction of such damages shall not relieve the Contractor from his obligations to complete the Works, or from any other of his duties, obligations or responsibilities under the Contract. The Contractor shall use and continue to use his best endeavours to avoid or reduce further delay to the Works, or any relevant Stages. - If the Intended Completion Date is extended after liquidated damages have been paid, the Engineer shall correct any such payment of liquidated damages by the Contractor by adjusting the next payment certificate. - It is agreed by the Contractor that the decision of the Employer as to the liquidated damages payable by the Contractor under this Clause shall be final and binding. - The Contractor shall not be paid interest on the overpayment, calculated from the date of payment to date of repayment, at the rates specified in Clause 39.1 [Payments]. |
| - Advance Payment | - On the request of the Contractor, within one month of the date of notice to proceed with the work. the Employer will make the advance payment for Mobilization and Equipment Advance to the Contractor against submission by the Contractor of an Unconditional E-Bank Guarantee (E-BG) from a Nationalized /Scheduled bank acceptable to the Employer in amounts equal to 110% (one hundred ten percent) of the amount of the advance payment being requested, as follows. - Mobilization advance up to 5% (five percent) of the initial contract price excluding the contract price for routine maintenance - Equipment Advance up to 90% (ninety percent) of the cost of the new equipment brought to the site, subject to a maximum of 10% (ten percent) of the initial contract price excluding the contract price for routine maintenance In case of a foreign Contractor the Bank Guarantee may be from a financial institution which is located outside of India, however, it shall have a correspondent financial institution in India, to it make enforceable. This advance shall be Interest free: The Bank Guarantee shall remain effective until the advance payment has been repaid, but the amount of the guarantee shall be progressively reduced by the amounts repaid by the Contractor. Interest will not be charged on the advance payment. However, if the Contract is terminated due to default of the Contractor, the Mobilization Advance and the Equipment Advance shall be deemed to be an interest-bearing advance at the base rate of the State Bank of India, as application on the date of such advance payment. - The Contractor is to use the advance payment only to pay for Equipment, plant and Mobilization expenses required specifically for execution of the Works. The Contractor shall demonstrate that the advance payment has been used in this way by supplying copies of invoices or other documents to the Engineer. - The advance payment shall be recovered by deducting proportionate amounts from payments otherwise due to the Contractor for the construction work, following the schedule of completed percentages of the Works on a payment basis. No account shall be taken of the advance payment or its repayment in assessing valuations of work done, Variations, price adjustments, Compensation Events, or liquidated damages. - The recovery of advance for mobilization and equipment shall be in equal monthly instalments on pro-rata basis (after 15% of Contract work is executed), from each of the further running bills. However, all advances shall be fully recovered when 80% (eighty percent) of Contract is compete or when 75% (seventy five percent) of stipulated or validly extended period is over; whichever event is earlier. |
| - Securities | - Within 21 days of the receipt of notification of award through issuance of Letter of Intent from the Employer, but before signing the Contract, the successful Bidder shall furnish the performance security in accordance with the Conditions of Contract, subject to ITB 45, using for that purpose the Performance Security Form included in Section 9 (Contract Forms), or another form acceptable to the Employer. Acceptance shall be delivered by the Contractor to the Executive Engineer (PIU). If the bank issuing performance security is located outside the Employer’s country, it shall be counter-guaranteed or encashable by a bank in the Employer’s country. - The Performance Security shall be in the form of an unconditional bank guarantee in the name of the Executive Engineer (PIU) from a reputable bank, including scheduled bank/Nationalized bank. In case of a foreign Contractor the Performance Security may be in the form of an unconditional bank guarantee in the name of the Executive Engineer (PIU) from a financial institution which is located outside of India, however, it shall have a correspondent financial institution in India, to make it enforceable. - The Performance Security equal to 5% (five percent) of the Contract Price and additional security for unbalanced bids shall be provided to the Employer. Out of total Performance Security equal to 5% (five percent) of Contract Price, half shall be delivered to the Employer no later than the dates specified in the Letter of Intent and shall be issued in the form given in Contract Data; however, balance half Performance Security shall be retained at the rate of two and a half percent of each payment due to the Contractor until completion of whole of the construction work. - The Performance Security shall be valid until a date 45 days from the date of issue of certificate of completion of construction work and maintenance work subject to the condition that if the Performance Security is in the form of a Bank Guarantee (E-BG) the period of validity of Bank Guarantee could be one year initially; however, the Contractor would get this Bank Guarantee extended in such a way that an amount equal to five percent of the Contract Price is always available with Employer until 45 days after the lapse of the Defects Liability Period. If the Contractor fails to maintain the above Performance Security, the Employer will recover the same from any dues payable to the Contractor. - Failure of the successful Bidder to comply with the requirements of delivery of Performance Security shall constitute sufficient ground for cancellation of award and forfeiture of the Bid Security. Such successful Bidder who does not comply with the above requirements is liable to be debarred from participating in Bids under KRRDA for a period of one year from the date of debarment. - Contractors not completing timely maintenance of contracts under Defects Liability Period & if action under Cl 43.5 of Part I Conditions of Contract is initiated against a contractor, as per certificate produced by PIU concerned or reported to tender inviting authority, then such contractors will also not be eligible to participate in Bids under KRRDA for a period of one year from the date of written communication to the contractor declaring him ineligible. - The Performance Security shall be released to the Contractor when the period of five years fixed for Routine Maintenance is over and the Engineer has certified that the Contractor has satisfactorily carried out the Routine Maintenance of the Works, within 45 days from the date of completion. |
| - Cost of Repairs | - Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Liability Period shall be remedied by the Contractor at his cost if the loss or damage arises from the Contractor's acts or omissions. |
| ##### E. Finishing the Contract |  |
| - Completion of Constructions and Maintenance | - The Contractor shall request the Engineer to issue a certificate of completion of the construction of the Work, and the Engineer will do so upon deciding that the Work is completed. - The Contractor shall request the Engineer to issue the certificate of completion of the Routine Maintenance, and the Engineer will do so upon deciding that the work of Routine Maintenance is completed. - On completion of the Works, the Contractor shall provide details of the engineer/ person responsible for Routine Maintenance complete with address, telephone No., mobile telephone No., email address and authority letter to execute and carry out Routine Maintenance and be responsible for the monthly inspection and work record reports |
| - Taking Over | - The Employer shall take over the Works within seven days of the Engineer's issuing a certificate of Completion of Works. The Contractor shall continue to remain responsible for its Routine Maintenance during the maintenance period. - The Employer shall take over the maintained road within seven days of the Engineer issuing a certificate of completion of the work of Routine Maintenance |
| - Final Account | - The Contractor shall submit to the Engineer a detailed account of the total amount that the Contractor considers payable for works under the Contract within 21 days of issue of certificate of completion of construction of Works. The Engineer shall issue a Defects Liability Certificate and certify any payment that is due to the Contractor for Works within 42 days of receiving the Contractor's account if it is correct and complete. If the account submitted by the Contractor is not correct or complete, the Engineer shall issue a schedule to the Contractor, within 42 days, that states the scope of the corrections or additions that are necessary. If the revised account is still unsatisfactory, after it has been resubmitted by the Contractor, the Engineer shall decide on the amount payable to the Contractor and issue a payment certificate within 28 days of receiving the Contractor’s revised account. The payment of final bill for construction of Works will be made within 14 days thereafter. - In case the account for construction is not received within 21 days of issue of Certificate of Completion as provided in Clause 50.1 above, the Engineer shall proceed to finalize the account and issue a payment certificate within 28 days. The payment of final bill for construction of Works will be made within 14 days thereafter. |
| - Operating and Maintenance Manuals | - If "as built" Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the Contract Data. - If the Contractor does not supply the Drawings and/or manuals by the dates stated in the Contract Data, or they do not receive the Engineer's approval, the Engineer shall withhold the amount stated in the Contract Data from payments due to the Contractor. |
| - Termination | - The Employer may terminate the Contract if the Contractor causes a fundamental breach of the Contract. - Fundamental breaches of Contract shall include, but shall not be limited to, the following: - The Contractor stops work for 28 days when no stoppage of work is shown on the current Programme, and the stoppage has not been authorized by the Engineer; - The Contractor is declared as bankrupt or goes into liquidation other than for approved reconstruction or amalgamation; - The Engineer gives Notice that failure to correct a particular Defect whether pertaining to construction work or pertaining to defects liability period is a fundamental breach of the Contract and the Contractor fails to correct it within a reasonable period of time determined by the Engineer; - The Contractor does not maintain a Security, which is required; - The Contractor has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damages can be paid, as defined in Clause 44.1; - the Contractor fails to provide insurance cover as required under Clause 13; - If the Employer determines, based on reasonable evidence, that the Contractor has engaged in corrupt, fraudulent, collusive or coercive practices, or other integrity violations, including the failure to disclose any required information which constitutes a fraudulent practice, in competing for or in executing the Contract, then the Employer may, after giving 14 days’ notice to the Contractor, terminate the Contract and expel him from the Site, and the provisions of Clause 52 (Termination) shall apply as if such termination had been made under Sub-Clause 52.2. ADB requires Borrowers (including beneficiaries of ADB-financed activity) and their personnel, as well as firms and individuals participating in an ADB-financed activity, including but not limited to, Bidders, Suppliers, and Contractors, agents, subcontractors, sub consultants, service providers, subsuppliers, manufacturers (including their respective officers, directors, employees and personnel) under ADB-financed contracts to observe the highest standard of ethics during the procurement and execution of such contracts in accordance with ADB’s Anticorruption Policy (1998, as amended from time to time). In pursuance of this policy, ADB - Defines, for the purposes of this provision, the terms set forth below as follows: - “Corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, anything of value to influence improperly the actions of another party; - fraudulent practice” means any act or omission, including a misrepresentation, that knowingly or recklessly mislead, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation - “Coercive practice” means impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party, - “Collusive practice” means an arrangement between two or more parties designed to achieve an improper purpose, including influencing improperly the actions of another party; - “abuse” means theft, waste, or improper use of assets related to ADB-related activity, either committed intentionally or through reckless disregard; - “conflict of interest” means any situation in which a party has interests that could improperly influence that party’s performance of official duties or responsibilities, contractual obligations, or compliance with applicable laws and regulations; and - “integrity violation" is any act, as defined under ADB’s Investigation and Enforcement Framework(IEF), as amended from time to time), which violates ADB’s Anticorruption Policy, including (i) to (vi) above and the following: obstructive practice, violations of ADB sanctions, retaliation against whistleblowers or witnesses, and other violations of ADB's Anticorruption Policy, including failure to adhere to the highest ethical standard. - will reject a proposal for award if it determines that the Bidder recommended for award or any of its officers, directors, employees, personnel, subconsultants, subcontractors, service providers, suppliers or manufacturers has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations in competing for the Contract; - will cancel the portion of the financing allocated to a contract if it determines at any time that representatives of the borrower or a beneficiary of ADB-financing engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to ADB to remedy the situation; including by failing to inform ADB in a timely manner at the time they knew of the violations. - will impose remedial actions on a firm or an individual, at any time, in accordance with ADB’s Anticorruption Policy and Investigation and Enforcement Framework(IEF), as amended from time to time),, including declaring ineligible, either indefinitely or for a stated period of time, to participate in ADB-financed, -administered, or -supported activities or to benefit from an ADB-financed, -administered, or -supported contract, financially or otherwise, if it at any time determines that the firm or individual has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices or other integrity violations; an - will have the right to require that a provision be included in Bidding Documents and in contracts financed, administered, or supported by ADB, requiring Bidders, suppliers, and contractors, consultants, manufacturers, service providers and other third parties engaged or involved in ADB-related activities, and their respective officers, directors, employees and personnel, to permit ADB or its representative to inspect the site and their assets, accounts and records and other documents relating to the bid submission and contract performance and to have them audited by auditors appointed by ADB. - will sanction a firm or an individual, at any time, in accordance with ADB’s Anticorruption Policy and Investigation and Enforcement Framework(IEF),(both as amended from time to time), including declaring ineligible, either indefinitely or for a stated period of time, to participate in ADB-financed or ADB-administered activities or to benefit from an ADB- financed or ADB-administered contract, financially or otherwise, if it at any time determines that the firm or individual has, directly or through an agent, engaged in corrupt, fraudulent, collusive, or coercive or other prohibited practices. - All Bidders, consultants, contractors, suppliers, manufacturers, service providers, and other third parties engaged or involved in ADB-related activities, and their respective officers, directors, employees and personnel, are obliged to cooperate fully in any investigation when requested by ADB to do so. As determined on a case by case basis by ADB, such cooperation includes, but is not limited to, the following: - being available to be interviewed and replying fully and truthfully to all questions asked; - providing ADB with any items requested that are within the party’s control including, but not limited to, documents and other physical objects; - upon written request by ADB, authorizing other related entities to release directly to ADB such information that is specifically and materially related, directly or indirectly, to the said entities or issues which are the subject of the investigation; - cooperating with all reasonable requests to search or physically inspect their person and/or work areas, including files, electronic databases, and personal property used on ADB activities, or that utilizes ADB’s Information and Communications Technology (ICT) resources or systems (including mobile phones, personal electronic devices, and electronic storage devices such as external disk drives); - cooperating in any testing requested by ADB, including but not limited to, fingerprint identification, handwriting analysis, and physical examination and analysis; and - preserving and protecting confidentiality of all information discussed with, and as required by, ADB - All Bidders, consultants, contractors and suppliers shall require their officers, directors, employees, personnel, agents to ensure that, in its contracts with its subconsultants, Subcontractors and other third parties engaged or involved in ADB-related activities, such subconsultants, Subcontractors and other third parties similarly are obliged to cooperate fully in any investigation when requested by ADB to do so. - The Contractor undertakes that no fees, gratuities, rebates, gifts, commissions or other payments, other than those shown in the bid, have been given or received in connection with the procurement process or in the contract execution. - The Employer hereby puts the Bidder on notice that the Bidder or any Joint Venture partner of the Bidder (if any) may not be able to receive any payments under the Contract if the Bidder or any of its Joint Venture partners, as appropriate, is, or is owned (in whole or in part) by a person or entity subject to applicable sanctions. - if the Contractor has not completed at least three-eighth of the value of construction Work required to be completed after half of the completion period has elapsed; - if the Contractor fails to set up a field laboratory with the prescribed equipment, within the period specified in the Contract Data; - If the Contractor fails to deploy machinery and equipment or personnel as specified in the Contract Data at the appropriate time; - if the Contractor fails to pay EPF/ ESI contribution as required under prevailing laws; - if the Contractor engages child labour in violation of prevailing laws; - if the Contractor fails to ensure that there is no gender bias in engagement of labour and other employees and in payment of wages and he discriminate against female workers. - If the Engineer instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within 28 days. - If a payment certified by the Engineer is not paid by the Employer to the Contractor within 84 days of the date of the Engineer’s Certificate. - any other fundamental breaches as specified in the Contract Data. - Notwithstanding the above, the Employer may terminate the Contract for convenience. - If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as reasonably possible. |
| - Payment upon Termination | - (i) If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Engineer shall issue a certificate for the value of the work done, less liquidated damages, less advance payments received up to the date of the issue of the certificate and less the percentage to apply to the value of the work not completed, as indicated in the Contract Data. If the total amount due to the Employer exceeds any payment due to the Contractor, the difference shall be recovered from the Security Deposit, and Performance Security. If any amount is still left un-recovered it will be a debt payable to the Employer from State PMGSY works, any other State Government works including State Public Sector works, executed by the Contractor. In addition to the debt payable by Contractor to the Employer from State PMGSY works, any other State Government works including State Public Sector works, any amount which still remains due, will be recovered as arrears of land revenue. (ii) If the Contract is terminated because of a fundamental breach of contract by the Contractor due to non-compliance of the requirements of Clause 32 of GCC regarding defects liability period and routine maintenance of roads for five years, the Engineer will assess the cost of having the defect corrected. If the total amount due to the Employer exceeds any payment due to the Contractor, the difference shall be recovered from the Security Deposit and Performance Security. If any amount is still left un-recovered, it will be recovered from any dues payable to the Contractor from State PMGSY works, any other State Government works including State Public Sector works executed by the Contractor. If any amount still remains unrecovered, it shall be recovered as arrears of land revenue. - If the Contract is terminated at the Employer's convenience, the Engineer shall issue a certificate for the value of the work done, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the Contract, and less taxes due to be deducted at source as per applicable law. |
| - Property | - All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Employer for use for completing balance construction work if the Contract is terminated because of the Contractor's default, till the Works is completed, after which it will be transferred to the Contractor and credit, if any, given for its use. |
| - Release from Performance | - If the Contract is frustrated by the outbreak of war or by any other event entirely outside the control of the Employer or the Contractor, the Engineer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which a commitment was made. - Death or permanent invalidity of the Contractor: the Contractor shall indicate his nominee for the Contract at the time of signing of Agreement. If a Contractor dies during the currency of the Contract or becomes permanently incapacitated, and his/her nominee are not willing to complete the Contract, the Contract shall be closed without levying any damages/compensation as provided for in Clauses 44 and 53 of GCC. However, if the nominee expresses his/her intention to complete the balance work and the competent authority is satisfied about the competence of the nominee, then the competent authority shall enter into a fresh agreement for the remaining work strictly on the same terms and conditions, under which the Contract was initially awarded. |
| ##### F. Other Conditions of Contract |  |
| - Labour | - The Contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their safety, payment, housing, feeding and transport. - The Contractor shall, if required by the Engineer, deliver to the Engineer a return in detail, in such form and at such intervals as the Engineer may prescribe, showing the staff and the numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Engineer may require. |
| - Compliance with Labour Regulations | - During continuance of the Contract, the Contractor and his Sub-Contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or the Central Government or the local authority. Salient features of some of the major labour laws that are applicable to construction industry are given in Appendix to GCC. The Contractor shall keep the Employer indemnified in case any action is taken against the Employer by the competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments. If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules/regulations including amendments, if any, on the part of the Contractor, the Engineer/Employer shall have the right to deduct any money due to the contractor including his amount of Performance Security. The Employer/Engineer shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer. The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time. - Full compliance of statutory requirements apart, the Contractor shall pay rates of wages and observe conditions of labour not less favourable than those established for the trade or the industry where the work is carried out. The Contractor shall make himself aware of all labour regulations and their impact on the cost and build up the same in the Contract Price. During the Contract Period, unless and otherwise provided in the Contract, no extra amount in this regard shall be payable to the Contractor, for whatsoever reason. - In the event of default being made in the payment of any money in respect of wages of any person employed by the Contractor or any of its sub-contractors of any tier in and for carrying out of this Contract and if a claim therefore is filed in the office of the Labour Authorities and proof thereof is furnished to the satisfaction of the Labour Authorities, the Employer may, failing payment of the said money by the Contractor, make payment of such claim on behalf of the Contractor to the said Labour Authorities and any sums so paid shall be recoverable by the Employer from the Contractor. - It shall be the responsibility of the Contractor to pay EPF/ESI contributions as required under prevailing laws. The Contractor shall bear all such cost, and it would be deemed to be included in the Contract Price. - The employment of child labour is prohibited in the Contract. The Contractor shall comply with the Child Labour (Prohibition and Regulation) Act, 1986. - The Contractor shall ensure that there is no gender bias in engagement of labour and other personnel and shall not make any discrimination against female employees. The Contractor shall comply with the Equal Remuneration Act, 1979 and Maternity Benefit Act, 1961. - The Contractor shall have a Labour Welfare Organization which shall be responsible for labour welfare and compliance with prevalent labour laws, statutes and guidelines. In this context, the Contractor is also required to familiarize himself with Labour Welfare Rules of the state concerned and comply with the provisions of the Building and other Construction Workers (Regulation and Employment & Conditions of Service), Act 1996 and the Cess Act, 1996. - The Contractor shall provide and maintain at his own expense, all necessary accommodation and welfare facilities as per prevailing labour and welfare laws for his (and his Sub- contractor’s) staff and labour. - The Contractor shall prepare and submit compliance reports of adherence to labour laws as and when directed by the Engineer. - The Contractor shall comply with all relevant (a) labour laws and regulations applicable to the Contractors personnel, including staff, consultants, Contractors, and agents; and (b) workplace health and safety laws. - The Contractor shall not make employment decisions based upon personal characteristics unrelated to job requirements. The Contractor shall base the employment relationship upon equal opportunity and fair treatment and shall not discriminate with respect to aspects of the employment relationship, including recruitment and hiring, compensation (including wages and benefits), working conditions and terms of employment or retirement, and discipline. - The Contractor shall provide equal wages and benefits to men and women for work of equal value or type. - The Contractor shall not employ "forced or compulsory labour" in any form. "Forced or compulsory labour" consists of all work or service, not voluntarily performed, that is extracted from an individual under threat of force or penalty. This covers any kind of involuntary or compulsory labour, such as indentured labour, bonded labour, or similar labour–contracting arrangements. - The Contractor shall not employ any child to perform any work, including work that is economically exploitative, or is likely to be hazardous to, or to interfere with, the child' education, or to be harmful to the child's health or physical, mental, spiritual, moral, or social development. "Child" means a child below the statutory minimum age of 14, as specified under applicable national, provincial, or local law of the relevant State of India. - In countries where national law recognizes workers’ rights to form and to join workers’ organizations of their choosing without interference and to bargain collectively, the Contractor shall comply with national law. Where national law substantially restricts workers’ organizations, the Contractor shall enable alternative means for the Contractor’s Personnel to express their grievances and protect their rights regarding working conditions and terms of employment. In either case described above, and where national law is silent, the Contractor shall not discourage the Contractor’s Personnel from forming or joining workers’ organizations of their choosing or from bargaining collectively and shall not discriminate or retaliate against the Contractor’s Personnel who participate, or seek to participate, in such organizations and bargain collectively. The Contractor shall engage with such workers representatives. Worker organizations are expected to fairly represent the workers in the workforce. |
| - Drawings and Photographs of the Works | - The contractor shall do photography/video photography of the site firstly before the start of the work, secondly mid-way in the execution of different stages of work and lastly after the completion of the work. No separate payment will be made to the Contractor for this. - The Contractor shall not disclose details of Drawings furnished to him and Works on which he is engaged without the prior approval of the Engineer in writing. No photograph of the Works or any part thereof or plant employed thereon, expect those permitted under Clause 58.1, shall be taken or permitted by the Contractor to be taken by any of his employees or any employees of his Sub-Contractors without the prior approval of the Employer in writing. No photographs/ Video photography shall be published or otherwise circulated without the approval of the Engineer in writing. |
| - The Apprentices Act 1961 | - The Contractor shall duly comply with the provisions of the Apprentices Act 1961 (III of 1961), the rules made there under and the orders that may be issued from time to time under the said Act and the said Rules and on his failure or neglect to do so he shall be subject to all liabilities and penalties provided by the said Act and said Rules. |
| - Environment Protection | - The Contractor shall ensure that all environmental mitigation measures are followed during construction, operation and maintenance and in accordance with the requirements of the approved Environmental Management Plan (EMP) provided in Section 6 (Specifications and Drawings) and the Project road--specific EMP provided with the detailed project report. - If the Contractor does not comply with the provisions of the EMP, the Engineer shall withhold the amount stated in the Contract Data from payments due to the Contractor. - The Contractor shall comply with all applicable national, provincial, and local environmental laws and regulations. In following the requirements of the approved EMP provided in Section 6 (Specifications and Drawings), the Contractor shall (a) establish an operational system for managing environmental impacts, (b) carry out all of the implementation and mitigation measures set forth in the EMP, (c) allocate the budget required to ensure that such measures are carried out, and (d) comply with any corrective or preventative actions set out in safeguards monitoring reports that the Employer will prepare from time to time to monitor implementation of the initial environmental examination and the environmental management plan. The Contractor shall submit quarterly reports on the carrying out of such measures to the Employer. Such reports shall be monitored by the Employer and/or its Consultants. - Major Environmental Mitigation Measures- The Contractor shall take all reasonable steps to protect the environment (both on and off the Site) to avoid adverse impacts, limit damages and nuisance to people and property resulting from pollution, noise and other results of his operations and comply with the requirements of the Environmental Management Plan (EMP) provided in the Section 6 (Specifications and Drawings). The Contractor shall secure and renew applicable environmental permits and clearances in a timely manner. The Employer shall be indemnified against any claims arising out of non-obtaining of the NOC by the Contractor. The Contractor shall ensure that emissions, surface discharges and effluents from Contractor's activities shall not exceed values stated in the Specifications or prescribed by applicable laws. - Preservation of Properties/Amenities- Road-side trees, shrubs, natural plants, poles, lines, fences, signs, monuments, water and sewer pipelines, and highway facilities within or adjacent to the road which are not to be disturbed, shall be protected from injury or damage. The Contractors shall provide and install at their own expenses, suitable safeguards approved by the Engineer for this purpose. During clearing and grubbing, the Contractor shall take all adequate protective measures against soil erosion, water pollution, air pollution, noise pollution etc. Before start of operation, the Contractor shall submit to the Engineer for approval of his work plan, including the procedure to be followed for disposal of waste materials etc. and the schedules for carrying out temporary and permanent erosion control work. All materials arising from clearing and grubbing operations shall be the property of the Government and shall be disposed of by the Contractor as directed by the Engineer. Boulders, stones and other materials, usable in road construction, shall be neatly stacked as directed by the Engineer. All salvaged materials from clearing and grubbing, which, in the opinion of the Engineer, cannot be used or auctioned, shall be cleared away from the roadside in a manner as directed by the Engineer. Care shall be taken to see that unsuitable waste materials are disposed of in such a manner that there is no likelihood of this getting mixed up with the materials collected for embankment, sub grade and other road construction operations. - Mitigation Measures for Borrow Pits- Borrow pits shall not be dug in the right-of- way of the road. These shall not be dug continuously. Ridges of not less than 2 to 3M width should be left at intervals not exceeding 300M. Small drains shall be cut through the ridges to facilitate drainage, the depth of the pit should be so located that their bottom does not cut an imaginary line having a slope of 1 vertical to 4 horizontal projected from the edge of the final section of the bank, the maximum depth in any case being limited to 1.5M. Also, no pit shall be dug within the offset width from the toe of the embankment required as per the consideration of the stability etc. The Contractor shall obtain representative samples from each of the identified borrow area and have these tested at the site laboratory for a testing programme approved by the Engineer. It shall be ensured that the subgrade material when compacted to the density required shall yield the designed CBR value of the subgrade. The surface area of the borrow pit should be minimized. Stripped materials should be stored away so as not to disturb natural drainage and should be protected so as to not to be eroded into surface water. Top soil should be stored in specific piles and the excess top soil utilization should be discussed with the local residents if required. Ponding of surface water should be prevented through adequate drainage. The site has to be restored after construction activities have ceased. Stripped materials should be spread to suitable contours to promote natural percolation, regrowth of natural vegetation and natural drainage. The site restoration work should be conducted before equipment is allowed to leave the site. The Site Engineer should report in writing that the necessary environmental restoration work has been adequately performed before acceptance of the work. The Contractor should include the cost of all these operations, excepting which are provided in the BOQ, to be borne without any extra payment. - Mitigation Measures for Spoil and Construction Waste Disposal- The first priority should be to re-use the excess materials from the construction work. Discarded materials that cannot be used for construction and fill, may, if suitable, be used for bio-engineering measures. All other excess materials should be disposed of in depressions and land fields that will not promote instability and result in destruction of property, vegetation, irrigation and drinking water supply system. Extreme care should be taken to avoid disposal, whether on the land or for the area that will cause inconvenience or deprive local residents of their livelihood. - Mitigation Measures for Work Camp, Location and Operations- The Contractor shall consult the Engineer before locating project offices, sheds, and construction plants. Camps should not be located within 500 m of settlements or forest areas and shall not affect drinking water intakes. Water supply and pit latrine facilities should be provided for employees, and no trees should be cut for this purpose. Soil filling/surfacing/maintenance space should be cemented, or sand be spread over it. To avoid contamination of soil beneath, if cemented, oil-spreader should be provided, and water be made to push through it. Used oil and lubricants should be reclaimed and re-used or removed from the site. Explosives, oil, petrol, and grease should be managed according to the Explosives Management guidelines. Solid waste should be managed according to the following preference hierarchy, i.e., re-dust, re-use, recycling, burial or burning. On conclusion of the project, all wreckage, rubbish or temporary Works that are no longer required shall be removed and no encroachment within the road right-of-way is allowed. The site should be restored to near natural or stable condition. The Contractors should report in writing that the camp has been vacated and restored to pre-project condition before acceptance of the work. - Mitigation Measures for Labour Camp location and management- Labor camps shall not be located near settlements or near drinking water supply intakes or to negatively impact local residents’ access to drinking water. Camps shall not be located in the vicinity of land-slide and flat plains. The camps shall be operated within a self-sufficient infrastructure. No trees should be cut for fuel-wood, and removal of vegetation should be minimized. The Contractor shall prohibit employees from poaching wildlife and cutting trees. Workers’ camp shall be provided with pit latrines for answering nature’s call. This will help in preventing soil contamination and improving hygienic condition of workers’ camp. The wastewater generated by the workers’ camp be passed through settling tank before sending it for treatment. Water and sanitation facilities shall be provided for employees. Solid waste shall be managed according to preference hierarchy, i.e., recycling, burial and burning. The Contractor shall recruit, to the maximum possible extent, local persons for the labour force and should provide appropriate training where necessary. On conclusion of work, all temporary structures, including sleeping quarters, cooking and food storage structures and latrines shall be removed to prevent encroachment within the road right-of-way. The Contractor should report in writing that the camp has been vacated and restored to pre-project condition. - The Mitigation Measures for Earthwork- Exposed slopes shall be protected using conventional civil engineering structures in conjunction to the bio-engineering technique as provided in the BOQ. - Mitigation Measures for Use of Bitumen- The Bitumen being a hazardous substance as defined by Central Pollution Control Board, it shall be purchased, transported, stored, used and disposed as per established Hazardous Waste Management Rules 1989. Use of fuel wood for heating Bitumen shall be discouraged. Where heating is required, Bitumen heaters should be used which are fueled by kerosene, diesel or gas. Bitumen should not be applied during strong winds or rainy period or, if rain is likely. No Bitumen material shall be discharged into side drains, nearby trees, vegetation, and private property shall be protected from Bitumen spraying work. Bitumen/bitumen emulsion drums shall be stored in designated locations and not scattered along the road. - Mitigation Measures for Air and Noise Pollution- All heavy equipment and machinery shall be fitted with Air Pollution Control and Noise Dampening devices that are operating correctly. Stockpiled sand and soil shall be slightly wetted before loading, particularly during windy weather. Vehicles transporting sand and soil shall be covered with tarpaulin. Stockpiled sand should be sprinkled regularly with water and dust suppression measures be taken to contain air pollution. All heavy equipment’s shall strictly follow the noise regulation. - Discoveries- Anything of historical or other interest or of significant value unexpectedly discovered at the Site shall be the property of the Employer. The Contractor shall take reasonable precautions to prevent Contractor's Personnel or other persons from removing or damaging any of these discoveries. The Contractor shall promptly notify the Engineer of such discoveries and carry out the Engineer's instructions for dealing with them. - Bill of Quantities- The Contractor shall absorb the mitigation implementation cost, including for the Project Road-specific EMP provided with the detailed project report, into the rates quoted in the Bill of Quantities except where separate provisions are made in the BOQ. The Contractor shall also include the cost of work camp and labor camp operations and area restoration within labor rates. Standard EMP Mentioned in Section 6 (Specifications and Drawings) forms part of the Contract Document. |
| - Health & Safety Measures | - The Contractor shall: - Conduct health and safety programs for workers employed under the project and shall include information on the trafficking of women and the risk of sexually Transmitted diseases, including HIV/AIDS in such programs. The Contractors shall carry out HIV/AIDS awareness programs for labor and disseminate information at worksites on risks of sexually Transmitted diseases and HIV/AIDS as part of health and safety measures for those employed during construction and maintenance. - Cooperate with the Engineer who will coordinate with State AIDS Control Society and other public health agencies to carry out HIV/AIDS awareness programmes for labour and dissemination of information at worksites on risks of sexually Transmitted diseases and HIV/AIDS as part of health and safety measures for those employed during construction.; - Follow legally mandated provisions on health, safety, welfare, sanitation and working conditions and appropriate working campsites during the construction period; - At all times take all reasonable precautions to maintain the health and safety of the Contractor's Personnel and to provide a safe work environment; - Provide fencing, lighting, guarding and watching of the Works until completion and taking over by the Employer; - Provide any Temporary Works (including roadways, footpaths, guards and fences) which may be necessary, because of the executing of the Works, for the use and protection of the public and owners and occupiers of adjacent land; - The Contractor shall at all times take all reasonable precautions to maintain the health and safety of Contractor's Personnel and to provide a safe work environment. In collaboration with local health authorities, the Contractor shall ensure availability of first aid facilities, medical staff, sick bay ambulance service to Personnel; - The Contractor shall make suitable arrangements for all necessary welfare and hygiene requirements and for the prevention of epidemics to include: (a) provision of a sufficient supply of suitable food, (b) adequate supply of drinking water and other water for the use of the Contractor's Personnel, and (c) protection from insect and pest nuisance; and - Maximize employment of females and local poor and disadvantaged persons for construction and Routine Maintenance purposes provided that the requirements for efficiency are adequately met. - The Contractor shall submit quarterly reports on the carrying out of such measures to the Employer |
| - Eligibility | - The Contractor shall have the nationality of an eligible country as specified in Section 5 [Eligible Countries] of the Bidding Documents. The Contractor shall be deemed to have the nationality of a country if the Contractor is a citizen or is constituted, incorporated, or registered, and operates in conformity with the provisions of the laws of that country. This criterion shall also apply to the determination of the nationality of proposed Subcontractors or Suppliers for any part of the Contract including related services. - The materials, equipment, and services to be supplied under the Contract shall have their origin in eligible source countries as specified in Section 5 [Eligible Countries] of the Bidding Documents and all expenditures under the Contract will be limited to such materials, equipment, and services. At the Employer’s request, the Contractor may be required to provide evidence of the origin of materials, equipment, and services. - For purposes of Clause 62.2 of GCC, “origin” means the place where the materials and equipment are mined, grown, produced, or manufactured, and from which the services are provided. Materials and equipment are produced when, through manufacturing, processing, or substantial or major assembling of components, a commercially recognized product results that differs substantially in its basic characteristics or in purpose or utility from its components. |
| - Social Safeguards | - The Contractor shall provide and maintain all necessary accommodation and welfare facilities for the Contractor’s Personnel. In collaboration with local health authorities, the Contractor shall ensure that medical staff, first aid facilities, sick bay and ambulance service are available at all times at the Site and at any accommodation for Contractor’s and Employer’s Personnel, and that suitable arrangements are made for all necessary welfare and hygiene requirements and for the prevention of epidemics. - The Contractor shall appoint an accident prevention officer at the Site, responsible for maintaining safety and protection against accidents. This person shall be qualified for this responsibility and shall have the authority to issue instructions and take protective measures to prevent accidents. Throughout the execution of the Works, the Contractor shall provide whatever is required by this person to exercise this responsibility and authority. - The Contractor shall send to the Engineer details of any accident as soon as practicable after its occurrence. The Contractor shall maintain records and make reports concerning health, safety and welfare of persons, and damage to property, as the Engineer may reasonably require. - HIV-AIDS Prevention. The Contractor shall conduct an HIV-AIDS awareness programme through an approved service provider and shall undertake such other measures as are specified in this Contract to reduce the risk of the transfer of the HIV virus between and among the Contractor’s Personnel and the local community, to promote early diagnosis and to assist affected individuals. - The Contractor shall throughout the Contract (including the Defects Liability Period): - conduct Information, Education and Communication (IEC) campaigns, at least every other month, addressed to all the Site staff and labour (including all the Contractor’s employees, all Sub-Contractors and any other Contractor’s or Employer’s personnel employees, and all truck drivers and crew making deliveries to site for construction activities) and to the immediate local communities, concerning the risks, dangers and impact, and appropriate avoidance behaviour with respect to, Sexually Transmitted Diseases (STD) – or Sexually Transmitted Infections (STI) in general and HIV/AIDS in particular; (ii) provide male or female condoms for all Site staff and labour as appropriate; and (iii) provide for STI and HIV/AIDS screening, diagnosis, counselling and referral to a dedicated national STI and HIV/AIDS programme, of all Site staff and labour. - The Contractor shall include in the programme to be submitted for the execution of the Works an alleviation programme for Site staff and labour and their families in respect of Sexually Transmitted Infections (STI) and Sexually Transmitted Diseases (STD) including HIV/AIDS. The STI, STD and HIV/AIDS alleviation programme shall indicate when, how and at what cost the Contractor plans to satisfy the requirements. For each component the programme shall also include provision of a detailed cost estimate with supporting documentation. Payment to the Contractor for preparation and implementation of this programme shall not exceed the Provisional Sum dedicated for this purpose |
| - Project Implementation Support Consultant (PISC) | - Monitoring of Works and actions related to environmental safeguards, social including gender safeguards, Road safety and traffic safety will be conducted by the Engineer with the assistance of the PISC. The Contractor shall cooperate with the PISC. |
| - Force Majeure | - Definition of Force Majeure In this Clause, “Force Majeure” means an exceptional event or circumstance, - which is beyond a Party’s control; - which such Party could not reasonably have provided against before entering into the Contract; - which, having arisen, such Party could not reasonably have avoided or overcome; and - Which is not substantially attributable to the other Party. - Force Majeure may include, but is not limited to, exceptional events or circumstances of the kind listed below, so long as conditions (a) to (d) above are satisfied: - war, hostilities (whether war be declared or not), invasion, act of foreign enemies; - rebellion, terrorism, sabotage by persons other than the Contractor’s Personnel, revolution, insurrection, military or usurped power, or civil war; - riot, commotion, disorder, strike, or lockout by persons other than the Contractor’s Personnel; - munitions of war, explosive materials, ionizing radiation or contamination by radioactivity, except as may be attributable to the Contractor’s use of such munitions, explosives, radiation, or radioactivity; and natural catastrophes such as earthquake, hurricane, typhoon, or volcanic activity. |
| - Notice of Force Majeure | - If a Party is or will be prevented from performing its substantial obligations under the Contract by Force Majeure, then it shall give notice to the other Party of the event or circumstances constituting the Force Majeure and shall specify the obligations, the performance of which is or will be prevented. The notice shall be given within 14 days after the Party became aware, or should have become aware, of the relevant event or circumstance constituting Force Majeure. - The Party shall, having given notice, be excused from performance of its obligations for so long as such Force Majeure prevents it from performing them. - Notwithstanding any other provision of this Clause, Force Majeure shall not apply to obligations of either Party to make payments to the other Party under the Contract |
| - Duty to Minimize Delay | - Each Party shall at all times use all reasonable endeavours to minimize any delay in the performance of the Contract as a result of Force Majeure. - A Party shall give notice to the other Party when it ceases to be affected by the Force Majeure. |
| - Consequences of Force Majeure | - If the Contractor is prevented from performing its substantial obligations under the Contract by Force Majeure of which notice has been given under Clause 67 [Notice of Force Majeure] of GCC, and suffers delay and/or incurs Cost by reason of such Force Majeure, the Contractor shall be entitled subject to Sub-Clause 24.1 [Procedure for Disputes] of GCC to - an extension of time for any such delay, if completion is or will be delayed, under Sub-Clause 27.1 [Extension of the Intended Completion Date] of GCC; and - if the event or circumstance is of the kind described in subparagraphs (a) to (d) of Sub-Clause 66.1 [Definition of Force Majeure] of GCC and, in the case of subparagraphs (b) to (d), occurs in the Country, payment of any such Cost, including the costs of rectifying or replacing the Works and/or Goods damaged or destructed by Force Majeure, to the extent they are not indemnified through the insurance policy referred to in Clause 13 [Insurance] of GCC. - After receiving this notice, the Engineer shall proceed in accordance with Clause 4 [Engineer’s Decisions] of GCC to agree or determine these matters. |
| - Force Majeure Affecting Subcontractor | - If any Subcontractor is entitled under any contract or agreement relating to the Works to relief from force majeure on terms additional to or broader than those specified in this Clause, such additional or broader Force Majeure events or circumstances shall not excuse the Contractor’s non-performance or entitle him to relief under this Clause. |
| - Optional Termination, Payment, and Release | - If the execution of substantially all the Works in progress is prevented for a continuous period of 84 days by reason of Force Majeure of which notice has been given under Sub-Clause 67 [Notice of Force Majeure] of GCC, or for multiple periods which total more than 140 days due to the same notified Force Majeure, then either Party may give to the other Party a notice of termination of the Contract. In this event, the termination shall take effect 7 days after the notice is given, and the Contractor shall proceed in accordance with Clause 52 [Termination] of GCC. - Upon such termination, the Engineer shall determine the value of the work done and issue a Payment Certificate, which shall include - the amounts payable for any work carried out for which a price is stated in the Contract; - the Cost of Plant and Materials ordered for the Works which have been delivered to the Contractor, or of which the Contractor is liable to accept delivery: this Plant and Materials shall become the property of (and be at the risk of) the Employer when paid for by the Employer, and the Contractor shall place the same at the Employer’s disposal; - other Costs or liabilities which in the circumstances were reasonably and necessarily incurred by the Contractor in the expectation of completing the Works; - the Cost of removal of Temporary Works and Contractor’s Equipment from the Site and the return of these items to the Contractor’s works in his country (or to any other destination at no greater cost); and the Cost of repatriation of the Contractor’s staff and labour employed wholly in connection with the Works at the date of termination. |
| - Release from Performance | - Notwithstanding any other provision of this Clause, if any event or circumstance outside the control of the Parties (including, but not limited to, Force Majeure) arises, which makes it impossible or unlawful for either or both Parties to fulfil its or their contractual obligations or which, under the law governing the Contract, entitles the Parties to be released from further performance of the Contract, then upon notice by either Party to the other Party of such event or circumstance, - the Parties shall be discharged from further performance, without prejudice to the rights of either Party in respect of any previous breach of the Contract; and - The sum payable by the Employer to the Contractor shall be the same as would have been payable under Clause 53 [Payment upon Termination] of GCC, if the Contract had been terminated under Clause 52 [Termination] of GCC. |
| - Respectful Work Environment | - The Contractor shall ensure that its employees and sub-contractors observe the highest ethical standards and refrain from any form of bullying, discrimination, misconduct and harassment, including sexual harassment and shall, at all times, behave in a manner that creates an environment free of unethical behaviour, bullying, misconduct and harassment, including sexual harassment. The Contractor shall take appropriate action against any employees or sub-contractors, including suspension or termination of employment or sub-contract, if any form of unethical or inappropriate behaviour is identified. - The Contractor shall conduct training programs for its employees and sub-contractors to raise awareness on and prevent any form of bullying, discrimination, misconduct and harassment including sexual harassment, and to promote a respectful work environment. The Contractor shall keep an up-to-date record of its employees and subcontractors who have attended and completed such training programs and provide such records to the Employer or the Engineer at their first written request. |
| - Suspension of ADB loan or credit | - In the event that ADB suspends the loan or Credit to the Employer, from which part of the payments to the Contractor are being made, the Employer is obligated to notify the Contractor, with copy to the Engineer, of such suspension within 7 days of having received ADB’s suspension notice. - If the Contractor has not received sums due it within the 28 days for payment provided for in 39 [Payments] of GCC, the Contractor may immediately issue a 14-day termination notice. |
| - Industrial or Intellectual Property Rights | - In this Sub-Clause, “infringement” means an infringement (or alleged infringement) of any patent, registered design, copyright, trademark, trade name, trade secret or other intellectual or industrial property right relating to the Works; and “claim” means a claim (or proceedings pursuing a claim) alleging an infringement. Whenever a Party does not give notice to the other Party of any claim within 28 days of receiving the claim, the first Party shall be deemed to have waived any right to indemnify under this Sub- Clause. The Employer shall indemnify and hold the Contractor harmless against and from any claim alleging an infringement which is or was: - an unavoidable result of the Contractor’s compliance with the Contract, or - a result of any Works being used by the Employer: - for a purpose other than that indicated by, or reasonably to be inferred from, the Contract, or - in conjunction with anything not supplied by the Contractor, unless such use was disclosed to the Contractor prior to the Base Date or is stated in the Contract. The Contractor shall indemnify and hold the Employer harmless against and from any other claim which arises out of or in relation to (i) the manufacture, use, sale or import of any Goods, or (ii) any design for which the Contractor is responsible. - If a Party is entitled to be indemnified under this Sub-Clause, the indemnifying Party may (at its cost) conduct negotiations for the settlement of the claim, and any litigation or arbitration which may arise from it. The other Party, shall, at the request and cost of the indemnifying Party, assist in contesting the claim. This other Party (and its Personnel) shall not make any admission which might be prejudicial to the indemnifying Party, unless the indemnifying Party failed to take over the conduct of any negotiations, litigation or arbitration upon being requested to do so by such other Party. |
| - Joint and Several Liability | - If the Contractor is a Joint Venture of two or more persons, all such persons shall be jointly and severally liable to the Employer for the fulfilment of the provisions of the Contract, and shall designate one of such persons to act as a leader with authority to bind the Joint Venture. The composition or the constitution of the Joint Venture shall not be altered without the prior consent of the Employer. |

Contract Data to Part I: General Conditions of Contract

Clause Reference

##### Items marked “N/A” do not apply to this Contract.

| - The Employer is: | Karnataka Rural Road Development Agency | [Cl.1.1] |
| --- | --- | --- |
| Designation and address | CHIEF OPERATING OFFICER Address: 3rd floor, Graminabhivruddhi Bhavana Anand Rao Circle, Bengaluru 560009 | [Cl.1.1] |
| - Electronic Mail Identification (E-mail ID): | coo.krrda.karbng@gmail.com. | [Cl.1.1] |
| Name of authorized Representative: | Executive Engineer of Concerned Project Implementation Unit (PIU) | [Cl.1.1] |
| The Engineer is: | Head of respective of the PIU District where the Contract package is situated. The responsibilities of the Engineer may be delegated to the Supervision of quality work appointed by the Employer for specific purposes. Designation: Executive Engineer (PIU) Project division Address: Office of Executive Engineer (PIU): shikaripura Telephone No.(s): Office08187-222395 Electronic Mail Identification (E-mail eekrrdaskp@gmail.com | [Cl.1.1] |
| - The Intended Completion Date for the whole of the Works is: | 11 months reckoned from Start Date. | [Cl.1.1] |
| - Routine Maintenance: | 5 Years from the Date of actual Completion of all works in the package. | [Cl.1.1] |
|  | Routine Maintenance during the period of 5 years shall be based on Chapter 11 of Rural Roads Manual (IRC: SP:20:2002). Its specific provisions are; (i) Clause 11.2 ibid explains the various types of distress/defects of pavements. For example, cracks, raveling, rutting, potholes etc. (ii) Clause 11.3, ibid, defines different maintenance activities. For example, fog seal, bituminous surface treatment, etc. (iii) Clause 11.4, ibid, suggests planning of Routine Maintenance. (iv) Clause 11.5 and Clause 11.6 (a), ibid, define preventive and corrective maintenance, and classify activities of Routine Maintenance and repairs. (v) Clause 11.7, ibid, discusses in detail the assessment of defects and maintenance measures for sealed roads, roads with rigid / RCCP and roads with special pavement. (vi)The periodicity of Routine Maintenance activities shall be as follows, this is for guidance only, however, road is to be maintained in serviceable condition all the time and payment is performance based, as per performance evaluation and marks obtained: (vii) Appendix 11.1 ibid lays down the periodicity of Routine Maintenance and is modified at Cl. 33.2. (viii)Appendix 11.3, ibid, covers the special problems of Road Maintenance in Heavy Rainfall / Snow fall areas. (ix) Appendix 11.4, ibid, explains the nature of activities in maintenance of shoulders, drainage structures and causeways. Note: - Not withstanding anything to the contrary in the Rural Road Manual or anywhere else in the Bidding documents, it must clearly be understood that any or all repairs / maintenance etc. in the carriageway shall be deemed to be also included in “Defects Liability”. |  |

Routine Maintenance Activities and their frequency with performance index (PI) – BT/Gravel Road

| Sl. No. | Name of Item/ Activities | Frequency of operation in a year | PI |  |
| --- | --- | --- | --- | --- |
|  |  |  | Plain & Rolling Terrain | Hilly Terrain |
|  | Maintenance of Bituminous surface road and / or gravel road and/or WBM road including filling potholes and patch repairs etc. As per Clause 1904, 1906 of the MoRD Specifications (As per Annexure- 14.10 of Operation manual) | As and when required | 50 | 40 |
|  | Restoration of rain cuts and dressing of side slopes/berms as per Clause 1902 of the Specification (As per Annexure- 14.10 of Operation manual) | Once generally after rains (In case of areas having rainfall more than 1500 mm per year, as and when required). | 10 | 05 |
|  | Making up of berms/shoulders as per Clause1903 as per Annexure-14.10 of Operation manual | As and when required | 20 | 20 |
|  | Maintenance of drains as per Clause 1907 of the Specifications. (As per Annexure- 14.10 of Operation manual) | Twice (In case of hill roads as and when required 3 8 | 3 | 8 |
|  | Maintenance of culverts and cause ways as per Clause 1908 and 1909 of the MoRD (As per Annexure 14.10 of Operation manual) | Twice (In case of hill roads as and when required) | 4 | 10 |
|  | Maintenance of guard rails and parapet rails as per Clause 1911 the MoRD Specification (As per Annexure-14.10 of Operation manual) | Maintenance as and when required. Repairing once in a year | 1 | 1 |
|  | Maintenance of road signs, speed breakers, standing tree adjacent to road wherever required as per Clause 1910 of the MoRD Specification (As per Annexure- 14.10 of Operation manual). | Maintenance as and when required. Repairing once in every two years | 2 | 4 |
|  | Maintenance of 200 m and Kilo Meter stones as per Clause 1912 the MoRD Specification (As per Annexure-14.10 of Operation manual). | Maintenance as and when required. Repairing once in a year | 2 | 2 |
|  | Cutting of branches of trees, shrubs and trimming of grass and weeds etc. A per Clause 1914 of the MoRD Specification (As per Annexure- 14.10 of Operation manual) | Once generally after rains (In case of areas having rainfall more than 1500 mm per year, as and when required. | 3 | 5 |
|  | Whitewashing parapets of Works including CD As per Annexure-14.10 of Operation manual) | Once in a year | 2 | 3 |
|  | Painting of guard stones | Twice in a year | 2 | 1 |
| - 12 | Re-fixing displaced guard stones | Once in a year | 1 | 1 |
|  |  | Total Marks | 100 | 100 |

Routine Maintenance Activities and their frequency with performance index – CC Road

| Sl. No. | Name of Item/ Activities | Frequency of operation in a year | Plain and Rolling Terrain | Hilly Terrian |
| --- | --- | --- | --- | --- |
|  | Maintenance of Concrete surface including crack sealing spot patching with PCC or bituminous concrete as per provisions of IRC SP83. | As and when required | 50 | 40 |
|  | Restoration of rain cuts and dressing of side slopes/berms as per Clause 1902 of the Specifications. (As per Annexure-14.10 of Operation manual) | Once generally after rains or as and when required. | 10 | 05 |
|  | Making up of berms/shoulders as per Clause1903 of the (As per Annexure- 14.10 of Operation manual) | As and when required | 20 | 20 |
|  | Maintenance of drains as per Clause 1907 of the Specifications. (As per Annexure-14.10 of Operation manual) | Twice (In case of Hill roads as and when required | 3 | 8 |
|  | Maintenance of culverts and cause ways as per Clause 1908 and 1909 of the Specifications. (As per Annexure-14.10 of Operation manual) | Twice (In case of Hill roads as and when required | 4 | 10 |
|  | Maintenance of guard rails and parapet rails as per Clause 1911 of the MoRD Specifications (As per Annexure-14.10 of Operation manual) | Maintenance e as and when required. Repairing once in a year | 1 | 1 |
|  | Maintenance of road signs, speed breakers, standing trees adjacent to road wherever required as per Clause 1910 of the MoRD Specifications (As per Annexure- 14.10 of Operation manual). | Maintenance as and when required. Repairing once in every two years | 2 | 4 |
|  | Maintenance of 200 m and kilo meter stones as per Clause 1912 of the MoRD Specifications (As per Annexure- 14.10 of Operation manual). | Maintenance as and when required. Repairing once in a year | 2 | 2 |
|  | Cutting of branches of trees, shrubs and trimming of grass and weeds etc. as per Clause 1914 of the MoRD Specifications (As per Annexure- 14.10 of Operation manual). | Once generally after rains (In case of areas having rainfall more than 1500 mm per year, as and when required. | 3 | 5 |
|  | White washing parapet of Works including CD (As per Annexure-14.10 of Operation manual) | Once in a year | 2 | 3 |
|  | Painting of guard stones | Twice in a year | 2 | 1 |
|  | Re-fixing displaced guard stones | Once in a year | 1 | 1 |
|  |  | Total | 100 | 100 |

| - The Site is located at: | The site is located in sagara taluk | [Cl.1.1) |
| --- | --- | --- |
| - The Start Date: | ##### shall be 15 days after the date of issue of the Notice to Proceed with the Work | ##### [Cl.1.1] |
| - (a) The name and identification number of the Contract is | Package No. ADB-KPP-CIR04-24-03 | [Cl.1.1] |
| (b) Name of the Works | Improvements to road from (i)NH 366C (Gouthamapura) to Kannuru via Dananduru (Road ID-767), (ii)Doddabailu to Karehonda road (Road ID-3981), (iii) NH 206 to Kannuru via Tangalavadi Hosakoppa Road Road ID-5340), (iv)Gadikatte to Bilagodi ID-5344) in Shikaripura PIU - ADB financed. | [Cl.1.1] |
| (c) Maintenance and Other Items | As required to fulfil all the contractual obligations as per the Bid Documents | [Cl.1.1] |
| - Sectional completion is | “Completion of whole works of the package of ADB-KPP-CIR04-24-03 | [Cl. 2.2] |
| - (a) The law which applies to the Contract is. (b) The language of the Contract documents is | The law of Union of India. English | [Cl.3.1] |
| - The Engineer shall obtain the specific approval of the Employer before taking any of the following actions: | - Approving Variation - Approving a new item rate or revised item rate for a BOQ item - Approving subcontracting of any part of the Works - Approving an extension of time - Deciding liquidated damages | [Cl.4.1] |
| - Subcontracting: | Allowed The “aggregate value” subcontracting shall be limited to 25% of Contract Price . | [Cl.7.1] |
| - The Schedule of Other Contractors: | Not Applicable | [Cl. 8.1] |
| - Technical Personnel for construction work: | A. The Technical Personnel - Construction work: Technical Personnel; Number; Experience in road works. - Degree Holder in civil Engineering; 1; min 5years. - Diploma Holder in Civil Engineering; 2; min 5years. - Field testing laboratory Technical Personnel; Number; Experience in road works. - i. Degree Holder in civil Engineering; 1; min 5years. - ii. Diploma Holder in Civil Engineering; 1; min 5years. - Routine maintenance Technical Personnel; Number; Experience in road works. - Degree Holder in civil Engineering; 1; min 5years. - Diploma Holder in Civil Engineering; 1; min 5years. | [Cl. 9.1] |
| - Amount and deductible for insurance are: | a) For loss of or damage to the Works, Plant and Materials: Amount: 10 % of Contract Amount Deductible equal to Amount charged by the Insurance Company for such Insurance. b) loss of or damage to Equipment: Amount: covered under 14 (a) above Deductible covered under 14 (a) above. c) loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract: Amount: not required Deductible not required. d) Personal injury or death [Cl.13.1 and 13.3(a)] Amount: Rs. 10 Lakhs Deductible equal to Amount charged by the Insurance Company for such Insurance. | [Cl.13.1] |
| - Site investigation report: | NIL | [Cl.14.1] |
| - The key equipment/ machinery for construction of Works shall be: | S.No.; Name of Equipment/ Machinery; Quantity (Own/Lease/Hire). 1; Dozer/Grader; 2. 2; Rotovator/Ripper; 2. 3; Tipper /Truck 5.50 Cum Capacity; 6. 4; Static roller/Vibratory roller; 4. 5; Air compressor; 2. 6; concrete mixer / weigh batch mixing machine; 2. 7; Vehicle mounted Mechanical sprayer; 2. 8; Batch type HMP 40/60 TPH; 1. 9; Paver finisher; 1. 10; Hydraulic Excavator 0.5 cum bucket capacity or higher capacity; 3. 11; Tractor or Lorry attached with Water Tanker; 3. | [Cl.16.1] |
| - Possession of the Site: | At the Start Date of the Works the Employer shall handover the Possession of at least 75% of the Site. | [Cl 21.1] |
| - Competent authority: | CHIEF OPERATING OFFICER, KRRDA - Full powers. | [Cl.24.1] |
| - Arbitration proceedings shall be held in | Bengaluru | [Cl.25] |
| - (a) The period for submission of the Programme for approval of Engineer (b) The updated Programme shall be submitted (c) The amount to be withheld for late submission of an updated Programme | - shall be 15 days from the issue of Letter of intent. - at interval of 30 days or as directed by Engineer. - shall be 0.25% (zero-point two five percent) of Contract Price for each defaults of 30 days or part thereof. Repeated default for consecutive 3 months may result in forfeiture of the withheld amount. | (a) [Cl.26.1] (b) [Cl. 26.4] (c) [Cl. 26.4] |
| - The key equipment for field laboratory shall be: | ##### As per annexure 1800.1 book of Specifications for Rural Roads | ##### [Cl.31.1] |
| - The percentage of Variation of items of work: | ##### 25 (Twenty Five) percent with no revision in rates. | ##### [Cl 35.1] |
| - The authorized person to make payments is | ##### Executive Engineer (PIU) | [Cl.39.2] |
| - The amount of security deposit deducted from each payment due to the Contractor is: | ##### Five percent (5%) of the gross bill amount. | [Cl.43.1] |
| - (a) Milestones to be achieved during the Contract period | - 1/8 (one eighth) of the entire value of Works up to 1/4 (one quarter) of the period allowed for completion of Works - 3/8 (three eighths) of the entire value of Works up to 1/2 (one half) of the period allowed for completion of Works - 3/4 (three quarters) of the entire value of Works up to 3/4 (three quarters) of the period allowed for completion of Work | [Cl.44.1] |
| - (b) Amount of liquidated damages | 1.00% (One percent) of the Initial Contract Price rounded off to the nearest thousand, per week. Maximum limit of liquidated damages for 10% (Ten) per cent of the Initial delay in completion of work Contract Price rounded off to the nearest thousand. | [Cl.44.1] |
| - Penalty for delay of work | In case of a delay in completion of the work by the contractor, an extension of time may be granted. However, a penalty of 0.1% of the pending amount per day shall be imposed for the period of delay. | [Cl.44.1] |
| - The date by which “as-built” drawings (in scale as directed) and the Operating and Maintenance Manuals, in 2 sets of each are required is: | Within 28 days of issue of Certificate of Completion of whole or section of the Works, as the case may be. | [Cl.51.1] |
| - The amount to be withheld for failing to supply “as-built” drawings and the Operating and Maintenance Manuals by the date required is: | - The date: Intended Completion date - 2% of the Contract Price or Rs. 5 (Five) Lakhs, whichever is less. Default for consecutive 3 months may result in forfeiture of the withheld amount. | [Cl.51.2] |
| - (ix)The period for setting up a field laboratory with the prescribed equipment is: (xiv)The following events shall also be fundamental breach of Contract: | (ix) 30 days from the date of Notice to Proceed with the Work (xiv)The Contractor has contravened Clause 7.1 and/or Clause 9 of Part I General Conditions of Contract | [Cl.52.2] |
| - The percentage to apply to the value of the work not completed representing the Employer’s additional cost for completing the Works | shall be 20 (Twenty) percent. | [Cl.53.1(ii)] |
| - Normal working Hours | 8 hours | [Cl.57.1] |
| - The amount to be withheld for failing to comply with the provisions of the EMP is: | 4% of the Contract Price or Rs. 10 (Ten) Lakhs, whichever is less. Default for consecutive 3 (three) months may result in forfeiture of the withheld amount. | [Cl.60.2] |

Appendix to Part I General Conditions of Contract

#### MAJOR LABOUR LAWS APPLICABLE TO ESTABLISHMENTS ENGAGED IN BUILDING AND OTHER CONSTRUCTION WORK.

| Workmen Compensation Act 1923: | - The ACT provides for compensation in case of injury by accident arising out of and during the course of employment. - Payment of Gratuity Act 1972: - Gratuity is payable to an employee under the Act on satisfaction of certain conditions on separation if an employee has completed the prescribed minimum years (say, five years) of service or more or on death the rate of prescribed minimum days’ (say, 15 days) wages for every completed year of service. The Act is applicable to all establishments employing the prescribed minimum number (say, 10) or more employees. - Employees P.F. and Miscellaneous Provision Act 1952: - The Act Provides for monthly contributions by the Employer plus workers at the rate prescribed (say, 10% or 8.33%). The benefits payable under the Act are: Pension or family pension on retirement or death as the case may be. Deposit linked insurance on the death in harness of the worker. Payment of P.F. accumulation on retirement/death etc. - Maternity Benefit Act 1951: - The Act provides for leave and some other benefits to women employees in case of confinement or miscarriage etc. - Contract Labour (Regulation & Abolition) Act 1970: - The Act provides for certain welfare measures to be provided by the Contractor to contract labour and in case the Contractor fails to provide, the same are required to be provided, by the Principal Employer by Law. The principal Employer is required to take Certificate of Registration, and the Contractor is required to take license from the designated Officer. The Act is applicable to the establishments or Contractor of Principal Employer if they employ prescribed minimum (say 20) or more contract labour. - Minimum Wages Act 1948: - The Employer is to pay not less than the Minimum Wages fixed by appropriate Government as per provisions of the Act if the employment is a scheduled employment. Constructions of buildings, roads, runways are scheduled employment. - Payment of Wages Act 1936: - It lays down as to by what date the wages are to be paid, when it will be paid and what deductions can be made from the wages of the workers. - Equal Remuneration Act 1979: - The Act provides for payment of equal wages for work of equal nature to male and female workers and for not making discrimination against female employees in the matters of transfers, training and promotions etc. - Payment of Bonus Act 1965: - The Act is applicable to all establishments employing prescribed minimum (say, 20) or more workmen. The Act provides for payments of annual bonus within the prescribed range of percentage of wages to employees drawing up to the prescribed amount of wages, calculated in the prescribed manner. The Act does not apply to certain establishments. The newly set-up establishments are exempted for five years in certain circumstances. States may have different number of employment size. - Industrial Disputes Act 1947: - The Act lays down the machinery and procedure for resolution of industrial disputes, in what situations a strike or lock-out becomes illegal and what are the requirements for laying off or retrenching the employees or closing down the establishment. - Industrial Employment (Standing Orders) Act 1946: - It is applicable to all establishments employing prescribed minimum (say, 100, or 50). The Act provides for laying down rules governing the conditions of employment by the Employer on matters provided in the Act and get these certified by the designated Authority. - Trade Unions Act 1926: - The Act lays down the procedure for registration of trade unions of workmen and Employers. The Trade Unions registered under the Act have been given certain immunities from civil and criminal liabilities. - Child Labour (Prohibition & Regulation) Act 1986: - The Act prohibits employment of children below 14 years of age in certain occupations and processes and provides for regulations of employment of children in all other occupations and processes. Employment of child labour is prohibited in building and construction industry. - Inter-State Migrant Workmen’s (Regulation of Employment & Conditions of Service) Act 1979: - The Act is applicable to an establishment which employs prescribed minimum (say, five) or more inter-state migrant workmen through an intermediary (who has recruited workmen in one state for employment in the establishment situated in another state). The Inter-State migrant workmen, in an establishment to which this Act becomes applicable, are required to be provided certain facilities such as Housing, Medical-Aid, Travelling expenses from home up to the establishment and back etc. - The Building and Other Construction workers (Regulation of Employment and Conditions of Service) Act 1996 and the Cess Act of 1996: - All the establishments who carry on any building or other construction work and employs the prescribed minimum (say, 10) or more workers are covered under this Act. All such establishments are required to pay cess at the rate not exceeding 2% of the cost of construction as may be modified by the Government. The Employer of the establishment is required to provide safety measures at the building or construction work and other welfare measures, such as canteens, first-aid facilities, ambulance, housing accommodations for workers near the workplace etc. The Employer to whom the Act applies has to obtain a registration certificate from the Registering Officer appointed by the Government. - Factories Act 1948: - The Act lays down the procedure for approval of plans before setting up a factory, health and safety provisions, welfare provisions, working hours, annual earned leave and rendering information regarding accidents or dangerous occurrences to designated authorities. It is applicable to premises employing the prescribed minimum (say, 10) persons or more with aid of power or another prescribed minimum (say, 20) or more persons without the aid of power engaged in manufacturing process. |
| --- | --- |

Section 8

Part II Special Condition of Contract (SCC)

These conditions vary and add to the Conditions of Contract set out in Part I General Conditions of Contract

1.0 Innovative technology:

Scope, Work And Role/Obligation/Responsibilities

a) The Contractor shall execute the Technology component at the project site under the continuous supervision and guidance of the Technology Provider and in coordination with the Project Implementation Unit (PIU). The Contractor shall ensure that the Technology component is implemented strictly in accordance with the approved design, technical specifications, IRC standards, timelines, and prescribed quality standards.

b) Prior to commencement of execution, the Contractor shall obtain the approved design mix, relevant specifications, and technical parameters for the Technology reach from the competent authority of the PIU. No work shall commence unless such design mix and parameters are duly approved.

c) The Contractor shall be responsible for timely procurement and availability of all required materials, chemicals, and any other substances necessary for execution of the Technology component, so as to adhere to the stipulated project completion schedule.

d) The Contractor shall provide all necessary manpower, equipment, site access, and logistical support required for smooth and effective implementation of the Technology. The Contractor shall also extend full cooperation for mechanization initiatives as directed by the PIU or the Engineer-in-Charge, including facilitating use of machinery and maintaining suitable site conditions.

e) During execution, the Contractor may seek technical assistance from the State Technical Agency (STA) with regard to design, execution, and quality control requirements. The concerned PIU shall coordinate such activities wherever required.

f) The Contractor shall not sub-contract the Technology component of the work to any third party.

g) The Contractor shall be fully responsible and accountable for the performance and upkeep of the road sections constructed using the innovative Technology, namely Waste Plastic, during the Defect Liability Period and the prescribed maintenance period under the Contract. In the event of any damage to such road sections, the Contractor shall reconstruct the Technology component parts at his own cost, without any claim for additional payment and without any financial liability to the Government. The PIU shall ensure strict compliance with this provision and shall not entertain any claim on this account.

h) While submitting bills for the innovative Technology stretch, the Contractor shall attach a certificate issued by the Technology Provider in the prescribed format.

“I/we, (name of the technology provider) representing (The name and address of the Agency) do here by certify that the portion of the road work involving usage of (the technology) has been carried out by me/by the contractor in accordance with the technology specifications and that I/my field personnel have supervised the said execution and the work executed is satisfactorily.

Further, I/we undertake to take up regular maintenance for the upkeep of the road work involving usage of technology during the DLP period and the prescribed maintenance period. Also, I/we shall re-construct the damaged portion of road works involving usage of technology, if any, during the DLP period and the prescribed maintenance period, without any claims for additional payment for such reconstruction.”

Date:	(Name and Signature of the authorized Signatory of the

technology provider with seal)

SECTION 9

CONTRACT FORMS

Table of Forms

Letter of Intent

Notice to Proceed with the Work

Standard Form of Contract Agreement

Format of Electronic Bank Guarantee for Security Deposit

Form of Unconditional Bank Guarantee for Payment of Mobilization Advance/Machinery Advance

Letter of Intent

(Letterhead paper of the Employer / Through KPP portal)

(Date):   ____________________

To: ___________________________________________________ [name and address of the Contractor]

# Dear Sirs,

This is to notify you that your Tender dated: ……. for execution of the     _________________________ [name of the contract and identification number, as given in the Instructions to Tenderers] for the Contract Price of Rupees _______ (_____________) [amount in words and figures], as corrected and modified in accordance with the Instructions to Tenderers is hereby accepted by our Agency.

You are hereby requested to furnish Performance Security deposit and an additional security for Abnormally low tenders/Unbalanced or Front-loaded bids defined in ITB 38 and ITB 39, in the form detailed in ITB 45 for an amount of Rs.......................       within 21 days of the receipt of this Letter of Intent valid up to 45 days from the date of expiry of Defects Liability Period i.e. up to __________and sign the contract, failing which action as stated in Para 45.2 of ITB will be taken.

# Yours faithfully,

# Authorized Signature

# Name and Title of Signatory

# Name of Agency

##### Notice to Proceed with the Work

(Letter head of the Employer)

(Date) ______________

To

—————————————— (Name and address of the Contractor)

——————————————

——————————————

Dear Sir,

Pursuant to your furnishing the requisite Performance Security as stipulated in ITB 45 and signing of the Contract for the construction of ——————————————— and Routine Maintenance  for five years after completion of construction, you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Details of your agreement are as under;

- Agreement Number &Date:-

- Contract Price in Rupees:-

- Period of completion:-

Yours faithfully,

(Signature, name and title of signatory, authorized to sign on behalf of Employe

The Agreement should incorporate any corrections or modifications to the Bid resulting from corrections of errors (ITB 34)

Standard Form of Contract Agreement

This agreement made the ___________day of 	20__, between______________[name and address of Executive Engineer (PIU)] (hereinafter called “the Engineer”) of the one part, and   	 [name and address of Contractor] (hereinafter called “the Contractor” of the other part). Whereas the Executive Engineer (PIU) is desirous that the Contractor execute	[name and identification number of Contract] (hereinafter called “the Works”) and the Executive Engineer (PIU) has accepted the Bid by the Contractor for the execution and completion of such Works and the remedying of any Defects therein at a cost of Rs……………..(in words Rs	) .Royalty amount Rs…………….(in words_________) G.S.T. amount Rs. ……………..(in words___________________).

NOW THIS AGREEMENT WITNESSETH as follows:

- In this Agreement, words and expressions shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

- In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy any Defects therein in conformity in all aspects with the provisions of the Contract.

- The Employer hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying the Defects therein the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

- The following documents shall be deemed to form and be read and construed as part of this Agreement, viz:

  - NIT

  - Letter of Intent;

  - Notice to proceed with the Works;

  - Contractor’s Bid;

  - Contract Data;

  - Special Conditions of Contract and General Conditions of Contract;

  - Specifications;

  - Drawings;

  - Bill of Quantities; and

  - Any other document listed in the Contract Data as forming part of the Contract.

In witness where of the parties there to have caused this Agreement to be executed the day and year first before written.

The Common Seal of

was hereunto affixed in the presence of: Signed, Sealed and Delivered by the said

in the presence of:

Binding Signature of Executive Engineer (PIU)

Binding Signature of Contractor

FORMAT OF ELECTRONIC BANK GUARANTEE FOR SECURITY DEPOSIT

To:

____________________________[name of Engineer]

__________________________________[address of Engineer]

WHEREAS _________________________ [name and address of Contractor] (hereinafter called "the Contractor") has undertaken, in pursuance of Contract No. _____ dated ________________ to execute __________________________ [name of Contract and brief description of Works] (hereinafter called "the Contract");

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with an Electronic Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such an Electronic Bank Guarantee;

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of Rs.                    (Rupees                                    only ) and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of .Rs.       [amount of guarantee] as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

# This guarantee shall be valid until 45 days from the date of expiry of the Defects Liability Period.

# Signature and seal of the guarantor ________

# Name of Bank_________________________

# Address _____________________________

# Date ____________________________

##### Form of Unconditional Bank Guarantee for Payment of Mobilization Advance/ Machinery Advance

[To be used by the Bank issuing the Bank guarantee]

Bank’s Name, and Address of Issuing Branch or Office.............................

Beneficiary: ............................. Name and Address of Engineer ............................................

Date:  ............................................................................................................................................

Advance Payment Guarantee No.: ...........................................................................................

We have been informed that . . . . . name of the Contractor	(hereinafter called "the Contractor") has  entered into Contract No. . . . . . reference number of the Contract. . . . . dated . . . . . . ..with you, for the execution of	name of contract and brief description of Works	(hereinafter called "the Contract").

Furthermore, we understand that, according to the Conditions of the Contract, an advance payment in the sum . . . . . name of the currency and amount in figures*. . . .. . (. . . . . amount in words. . . . .  ) is to be made against an advance payment guarantee.

At the request of the Contractor, we . . . . . name of the Bank	hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of	name of the currency and amount in figures*. . . . . . (. . . . . amount in words	) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation under the Contract because the Contractor used the advance payment for purposes other than the costs of mobilization in respect of the Works.

It is a condition for any claim and payment under this guarantee to be made that the advance payment referred to above must have been received by the Contractor on its account number . . . . . Contractor’s account number. . . . .  at . . . . . name and address of the Bank. . . . . .

The maximum amount of this guarantee shall be progressively reduced by the amount of the advance payment repaid by the Contractor as indicated in copies of interim statements or payment certificates which shall be presented to us. This guarantee shall expire, at the latest, upon our receipt of a copy of the interim payment certificate indicating that eighty (80) percent of the Contract Price has been certified for payment, or on the . . day of . . . . . .,   **, whichever is earlier. Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date... . . . . . . . . . . . . . . . . . . . . . . . . . . .

Seal of Bank and Signature(s)

Enclosure-1

Intended for Document type Date

Environmental Management Plan

Package Number: ADB-KPP-CIR04-24-03

Table No.1: Intended for Document type Date

Environmental Management Plan

| Sl No | Environmental Issue | Mitigation Measures | Name of Road | Location | Reference | Tools / Formats | Planning and Execution Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pre-construction Stage |  |  |  |  |  |  |  |
| 1 | Tree Cutting | Obtain prior permission for felling of Nil number of trees from forest department. All efforts shall be made to preserve trees including evaluation of minor design adjustments/alternatives as applicable to save trees. In the event of design changes, additional assessments, including the possibility of saving trees shall be made. Stacking, Transport and storage of wood shall be done as per relevant norms. Systematic corridor level documentation of trees cut and those saved will be maintained by the implementing agency. Tree cutting should be carried out during non-nesting period. Additionally Compensatory Afforestation shall be taken under the project. Heritage trees (if any), should be preserved, no cutting, and disturbance to such area shall be done by the contractor. | Applicable if needed | Trees growing within the proposed toe line (bottom of formation) will need to be removed for upgrading of the project road. | Karnataka Preservation of Trees Act, 1976 Karnataka Preservation of Trees Rules, 1977 Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; State Compensatory Afforestation fund Act 2016. | PIU, Contractor | PISC/KRRDA |
| 2 | Loss of fauna | Pre-inspection of sites should be conducted with the help of snake handlers and herpetofauna experts to catch snakes from site if any and release them in safe environment at a suitable place. Records of surveyed, rescued animals shall be maintained by dedicated Biodiversity expert of the Contractor. | No loss is expected hence not applicable | Corridor of impact area | Wildlife protection Act, 1972 | PIU, Contractor | KPISC/RRDA |
| 3 | Loss of land and properties | If land acquisition is expected for upgradation of roads, it is imperative that all regulations stipulated in the Guidelines for Voluntary Land Donation under KRRIP be strictly adhered to. These include timely relocation and fair compensation for affected individuals, addressing grievances efficiently, and regular monitoring | No loss is expected hence not applicable |  | Guidelines for Voluntary Land Donation under KRRIP | PIU, Contractor | PISC/KRRDA |
| 3.1 | Replacement of Common Property Resources | All common property resources such as community sources of water will be relocated. Contractor shall initiate relocation in consultation with the community. The contractor shall construct new structure at identified location and the destroy affected structure. | No relocation of structures is expected hence not applicable | Along Row on all the stretches. Site of any new CPR identified during pre-construction field monitoring | Guidelines for Voluntary Land Donation under KRRIP | Contractor in consultation with the local people | PISC/KRRDA |
| 4 | Utility Shifting | All utilities such as electric lines, transformers, water pipelines, OFC lines and telephone lines that are likely to be impacted due to the project, will be relocated with prior approval of the concerned agencies before construction starts. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Those located within RoW needs to be shifted. |  | Concerned Department, Contractor and PIU | PISC/KRRDA |
| 5 | Orientation of implementation agencies | PIU shall organize orientation sessions for the contractor. This should include on-site training sessions. Training shall include project staff, Contractors, consultants. | All the members of contract of all the roads | Training sessions at PIU and Contractors convenience location. |  | Contractor and PIU | PISC/KRRDA |
| Pre-construction Activities by the Contractor & PISC |  |  |  |  |  |  |  |
| 1 | Joint Field Verification | The PISC and the Contractor will carry out joint field verification of the EMP. The efficacy of the mitigation/enhancement measures suggested in the EMP will be checked. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All locations along the project corridor where mitigation/enhancement/ monitoring measures are proposed | Contract document | Contractor | PISC/KRRDA |
| 2 | Modification of the Contract Documents | If required, PISC will propose modification/inclusion of the EMP and Contract documents (particularly the BOQs). It will be subject to approval of PIU. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All locations along the project corridor where mitigation/ enhancement/ monitoring measures are proposed. | Contract document | Contractor | PISC and PIU |
| 3 | Common Property Resources (CPRs) and structures | All common property resources potentially affected by the road upgradation shall be identified and jointly verified through field surveys by the Contractor and PIU prior to commencement of construction activities, while relocating these common property resources all concerned agencies including PIU shall take necessary precautions and shall provide barricades/delineation of the such sites to prevent accidental fall of pedestrian or other road users into pits, drains or both during demolition and construction of certain facilities. The CPRs fall within Impacted zone of 100 m from the road, necessary safety measures such as safety barricading, safe access to the CPRs shall be provided by the contractor. Access to CPRs should not be interrupted, alternate access will be provided by the contractor. | No CPRs are identified | All identified locations of the CPR | EMP & Contract Document, | Contractor and PIU | PMU/PIU |
| 4. | Procurement of Machinery, Crushers, Batching Plants etc. | Specifications of crushers, hot mix plants and batching plants will comply with the requirements of the relevant current emission control legislations. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Suitable locations for plants, as identified and proposed by the contractor. | Water (Prevention and Control of Pollution) Act, 1974 + Air (Prevention and Control of Pollution) Act, 1981 Contract, MoRTH: 111.1, 121.2; Air & Noise Standard | Contractor | PIU/ PISC |
| 5 | Construction Camp Locations - Selection, Design & Layout | The contractor has to establish labour camp with basic facilities for providing free accommodation to the migrant labors engaged in different construction activities. If contractors decide to establish labour camp, siting of the camp shall be in accordance with MoRTH Specifications (Clause 111.8.4 – Construction Camps) and layout of camp shall be approved by PIU. Construction camps will not be proposed: Within 1km radius of Reserve Forest /Ecologically sensitive areas. Within 500 m from the nearest habitation to avoid conflicts and stress over the infrastructure facilities, with the local community. Locations for stockyards for construction materials will be identified at least 500 m from watercourses. The waste disposal and sewage system for the camp will be designed, built and operated such that no odour is generated. Unless otherwise arranged by the local sanitary authority, arrangements for disposal of excreta suitably approved by the local medical health or municipal authorities or as directed by CSC will be provided by the Contractor. Camp Management Plan to be prepared by the contractor and he had to seek approval of the same from CSC prior to initiation of construction. The Camp management Plan should take care that no uncontrolled discharge of wastewater or effluents, proper storage of food and supplies to avoid pest problem, maintenance of proper sanitation and cleanliness throughout the camp, provision of adequate drinking water for all camps dwellers, provision of appropriate separate sanitation facilities for men and women and requirement to post workers code of conduct in visible locations throughout the camps, etc. Contractors shall install and maintain fire extinguishers at all required locations such as plants, stores, workshops, canteens, residential accommodations, offices etc. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Locations Selection, Design & Layout shall be finalized by the contractor and submit to the PIU. | Environment Protection Act, 1986 & MoRTH Clause 121.2, 111.8.4, Factory Act 1948 | Contractor | PMU/ PIU |
| 6. | Arrangements for Temporary Land for Camp site and Plant site | The Contractor shall obtain consent from landowners in writing for temporary use of land for setting up of labour camp, plant site and stock yard etc. The Contractor will submit land lease agreement to the PIU along with the layout plan of such site. | At the camp site | Locations Selection, Design & Layout of temporary camp site and plant site shall be finalized by the contractor and submit to the PIU. | Environment Protection Act, 1986 & MoRTH: 111.1 Good International Industry Practices like A guidance note by IFC and the EBRD on Worker Accomodation | Contractor | PMU/ PIU |
| 7. | Construction Vehicles, Equipment and Machinery. | All vehicles and equipment to be procured for the proposed upgradation of project roads shall conform to the relevant Bureau of Indian Standard (BIS) norms. The discharge standards promulgated under the Environment Protection Act, 1986 and Motor Vehicles Act, 2019 shall be strictly adhered to. The silent/quiet equipment like DG set as per regulations shall be used at the construction site or labour camp. The contractor shall maintain records of Pollution under Control (PUC) certificates for all vehicles used during the contract period, which shall be produced to PIU for monitoring whenever required. | All construction vehicles | The contractor shall maintain records of Pollution Under Control (PUC) certificates for all vehicles used during the contract period, which shall be Produced to PIU for monitoring whenever required | Environment Protection Act, 1986 & MoRTH: 111.1, 121.2; Air & Noise Standards | Contractor | PMU/ PIU |
| 8. | Arrangement for Construction water | To avoid disruption/disturbance to other water users, the contractor shall extract water from fixed locations. The contractor shall consult the local people before finalization of the locations. Contractors can extract ground water only in case surface water sources are not available and that too only after proper permission from Central Ground Water Authority | All the roads All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | The contractor shall source construction water preferentially from Surface water bodies in the project area. Boring of any tube wells shall be drilled only after obtaining necessary permission from Central Ground Water Authority. | Guidelines to regulate and control ground water extraction in India (24-Sep-2020 & amendment) | Contractor | PMU/ PIU |
| 9. | Sand (all riverbeds used directly or indirectly for the project) | If the supplier of sand is another (third) party, then the authentic copy of lease agreement that has been executed between the village head and the supplier must be submitted to PIU/PMU of the project, before any procurement is made from such a site. The procurement of the material shall be ensured from approved quarries. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | If the contractor intends to open his own quarry, then Environmental clearance for stone quarry and borrow area shall be obtained from DEIAA/SEIAA | Vendors should have prior approval for sand mining under Amended EIA notification dated 15th January 2016. S.O 141 (E) | Contractor | PMU/ PIU |
| 10. | Labor requirement | The contractor preferably shall use unskilled/semiskilled labour from local areas to give the maximum benefit to the local community to avoid any additional stress on the existing facilities. All applicable labour regulations shall be complied with by the contractor. Necessary facilities shall be provided to workers as per World Bank General EHS Guidelines and The Building and other Construction Workers' (Regulation of Employment and Conditions of Service) Act, 1996. The main contractor has to develop a system for engaging the labor for sub-contractors and fully responsible for maintenance of labor standards as well as safety of those labors. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project site | World bank general EHS Guidelines, The Building and other Construction Workers' (Regulation of Employment and Conditions of Service) Act, 1996., Factory Act 1948 | Contractor | PMU/ PIU |
| 11. | Traffic Management Plan- Planning for Traffic Diversions and Detours | Detailed traffic control plan shall be prepared by the contractor and same shall be submitted to the PIU for approval five days prior to the commencement of the work. The traffic control plans shall contain details of temporary diversions, traffic safety arrangements including nighttime safety measures, details of traffic arrangement after cessation of work each day, safety measures undertaken for transport of hazardous materials and arrangement of flagmen etc. to regulate traffic congestion. The contractor shall provide specific measures for safety of pedestrians and workers as a part of traffic control plans. The contractor shall ensure that the diversion/detour is always maintained in running condition, particularly during the monsoon to avoid disruption to traffic flow. The Contractor shall also inform local community about diversion in traffic routes and pedestrian access arrangements with assistance from PIU. | Construction site of all the roads | All along the Project Corridor. | MORT&H” Clause 112.4 Refer Guidelines-: Generic guidelines for environment friendly Construction methodology, Section – 5 &6. | Contractor | PMU/ PIU |
| 12. | Stockyard/ Storage of Construction Material and Establishing Equipment Laydown Area | Contractor in consultation with PIU shall identify the site for temporary use of land storage of construction materials including pipes etc. These sites shall not cause an inconvenience to local population / traffic movement. These locations shall be approved by the PIU. Selection of location for materials storage and equipment lay-down areas must consider prevailing winds, distances to adjacent land uses, general on – site topography and water erosion potential of the soil. Impervious surfaces must be provided wherever necessary. Protect material stockpiles from storm water (e.g. by excavating a cutoff ditch around stockpiles to keep away storm water). Enclosed storage for fuel with non- permeable flooring. Contractor shall cover material stockpiles with tarpaulin or other materials. Avoid stockpiling material near natural streams. Proper cover and stacking of loose construction material will be ensured during construction of outfall structures at construction site to prevent surface runoff and contamination of receiving water body. Staff dealing with these materials / substances must be aware of their potential impacts and follow the appropriate safety measures. The contractor must ensure that its staff is made aware of the health risks associated with any hazardous substances like bitumen, diesel, and used oil has been provided with the appropriate protective clothing/equipment in case of spillages or accidents and have received the necessary training. Necessary training and awareness program shall be carried out to make sure that the contractor and its staff is aware about hazardous nature of substances. Locations for stockyards for construction materials will be identified at least 500 m from watercourses. | Construction site of all the roads and material storage sites, camp site | Stockyard location | MoRTH: 111.1 | Contractor | PMU/ PIU |
| 13. | Information Dissemination and Communication Activities | Project information Board showing the name of work, project cost, duration, date of commencement, date of completion, executing agency and contact details (including telephone numbers) shall be displayed on both sides of the roads in English and in vernacular languages. Information boards shall also be setup at the sites of construction camps, labour camps, plants and stockyard site. Details of nodal officer with telephone numbers shall be displayed for registering compliant/grievances by stakeholder/general public. The contractor will prepare emergency action plan for dealing with accidents and other issue by displaying the phone numbers | The construction site labor camps and construction site of all the roads | All along the project road | General EHS guideline, WB | Contractor | PMU/ PIU |
| Natural Hazards and Climate Change risks |  |  |  |  |  |  |  |
| 1. | Damage to pavement integrity like Rutting, embrittlement, softening and migration of liquid asphalt. Thermal expansion in bridge expansion joints and paved surfaces | Asphalt binders shall conform to viscosity-grade specifications in accordance with IS 73:2013, and where modified binders are adopted, rubber-modified and polymer-modified binders shall comply with IS 15462:2004 and relevant Indian Standards. Selection of binder type and pavement composition shall be carried out in line with IRC:37-2018 (Guidelines for the Design of Flexible Pavements), considering traffic loading, subgrade strength, climatic conditions, and anticipated performance requirements. In road stretches susceptible to surface water accumulation, premature pavement distress, or high traffic stresses—such as low-lying areas and built-up sections—the use of Stone Mastic Asphalt (SMA), typically around 25 mm thickness as a wearing course, may be considered. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All along the project road | IS 74:2013 IS 15462:2004 IRC:37-2018, | Contractor | PMU/ PIU |
|  | Earthquake | Relevant IS codes shall be adopted in designing the structures to sustain the magnitude of earthquake corresponding to Seismic zone of the project area. Karnataka falls under least active (Zone II) and moderate risk zone (Zone III) w.r.t seismicity. |  | All along the project road | The road and bridge design shall follow (IS: 1893-Part 1, 2016 and IS: 1893-Part 3, 2014). The other codes for reference are (a) IRC 6: 2000, (b) IRC 112: 2011 and (c) IRC 78: 2014, that will also be followed | Contractor | PMU/ PIU |
| Construction Stage |  |  |  |  |  |  |  |
| 1. | Site Clearance (Clearing and grubbing) | If required, vegetation shall be removed from the construction zone only. All work shall be carried out in such a way that the damage or disruption to flora other than those identified is minimum. Only ground cover/shrubs that impinge directly on the permanent works or necessary temporary works shall be removed with prior approval of PIU. The Contractor, under any circumstances shall not cut or damage trees. Trees identified under the project shall be cut only after receiving necessary permissions. Vegetation with girth size of over 30 cm will be considered as trees and shall be compensated | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Within Proposed ROW | MoRTH 201 111.15.1, Sub clause 111.15.4; Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (Sanrakshan Evam Samvardhan) Rule 2023 | Contractor | PISC and KRRDA |
| 2. | Dismantling of Culverts/ bridge work | All necessary measures shall be taken especially while working close to cross drainage channels to prevent earthwork, stonework, materials and appendage as well as the method of operation from impeding cross-drainage at streams, water canals, existing irrigation and drainage systems. Demolition waste shall be collected and disposed as per the provision of Construction & Demolition Rule 2016. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | At locations where culverts are proposed. | MoRTH 202.2, C&D Rule 2016 and its further amendment thereafter | Contractor | PMU/ PIU |
| 3. | Generation and Disposal of debris, spoil from hill cut section | Debris generated due to the dismantling of the existing road shall be suitably reused in the proposed construction. Construction wastes shall be appropriately reused in road construction activities with prior permission of the Project Implementation Unit (PIU). Such materials shall be utilized for: Paving of crossroads, access roads, and service roads, temporary traffic diversions and haulage routes, along the roads or in any other manner approved by the PIU Reuse shall comply with relevant MoRTH specifications and environmental guidelines. The Contractor shall suitably dispose of unutilized debris and waste materials either through filling up of borrows areas located in wasteland or at pre-designated disposal locations, subject to the approval of the Environmental Expert of PIU. Residual bituminous waste, if generated during road construction activities, shall be collected, handled, transported, and disposed of in accordance with MoRTH Specifications Clause 202.5, the Solid Waste Management Rules, 2016, and the Hazardous and Other Wastes (Management and Transboundary Movement) Rules, 2016, and as per the directions of the PIU / Environmental Expert. All arrangements for transportation during construction shall be considered incidental to the work and shall be planned and implemented by the Contractor as approved and directed by the Environmental Expert of PIU. The pre-designed disposal locations shall be a part of Solid Waste Management Plan which shall be prepared by the Contractor in consultation and with approval of Environmental Expert of PIU. Debris generated from pile driving or other construction activities shall be disposed in such a way that it does not flow into the surface water bodies or form mud puddles in the area. No dumping yard without forest clearance shall be undertaken or consent from village council. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project site tentative dumping yard | MoRTH 202.5; Solid Waste Management Rule 2016, HW Management Rule 2016 Hazardous And Other Wastes (Management and Transboundary Movement) Rules & In the Hon’ble National Green Tribunal Eastern Zone Bench, Kolkata O.A. No. 26/2023/EZ | Contractor | PMU/ PIU |
| 4. | Stripping and Stocking and preservation of topsoil | The topsoil from areas to be permanently covered shall be stripped to a specified depth of 150 mm and stored in stockpiles. A portion of the temporarily acquired area and/or right of use shall be earmarked for storing topsoil. The locations for stock piling shall be pre-identified in consultation and with approval of Environmental Specialist of PIU. The following precautionary measures shall be taken to preserve them till they are used: (a) Stockpiles shall not be surcharged or otherwise loaded and multiple handling shall be kept to a minimum to ensure that no compaction will occur. The stockpiles shall be covered with gunny bags or vegetation. (b) It shall be ensured by the Contractor that the topsoil will not be unnecessarily trafficked either before stripping or when in stockpiles. Such stockpiled topsoil will be utilized for: Covering all disturbed areas including borrow areas is necessary, only in a case where there is rehabilitation Agricultural fields of farmers acquired temporary land. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Throughout Project Corridor, where clearing and grubbing shall be carried out. | MoRTH: 301.3.2 & MoRTH: 305.3.3 MoRTH: 301.7 & MoRTH: 305.3.9 Guidelines-5 | Contractor | PMU/ PIU |
| 5. | Accessibility | The Contractor shall ensure that safe and convenient passage for vehicles, pedestrians, and livestock is maintained at all locations where the new road alignment intersects existing roads, village paths, or property accesses. Temporary connecting roads, diversions, or access provisions shall be provided as required to maintain uninterrupted movement. No existing access shall be blocked or restricted without providing adequate temporary arrangements. Construction of crossroads and junctions shall be executed in a phased manner to minimize disruption to traffic and local movement. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All along the Project Corridor. | MoRTH: 112.1 MoRTH: 112.4 MoRTH:112.2 MoRTH: 112.5 | Contractor | PMU/ PIU |
| 6. | Planning for Traffic Diversions and Detours | Temporary access roads and construction-related diversions shall be planned, designed, and implemented by the Contractor with approval from the Environmental Specialist of the PIU. A detailed Traffic Management and Control Plan (TMCP) shall be prepared by the Contractor and submitted for approval at least seven days prior to commencement of construction activities on any road section. The TMCP shall include details of temporary access routes and diversions, traffic safety arrangements during construction, provisions for safe movement of vehicles and pedestrians, end-of-day traffic arrangements, night-time safety measures (including reflective signage, barricades, and lighting), precautions during transportation of hazardous materials, and deployment of trained flagmen at critical locations. All temporary diversions and access roads shall be always maintained in a trafficable condition, particularly during the monsoon season, to prevent disruption to traffic flow and inconvenience to road users. The Contractor shall provide advance information to local communities regarding changes in traffic routes, access restrictions, and pedestrian arrangements, and shall ensure adequate signage and public notices. Temporary access roads and detours shall be kept free from dust through water sprinkling at least three times daily and additionally as required, depending on weather conditions, proximity to settlements, and traffic volume. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project Site | MoRTH: 112.1 MoRTH: 112.4 MoRTH:112.2 MoRTH: 112.5 | Contractor | PMU/ PIU |
| Procurement of Construction Materials and construction activities |  |  |  |  |  |  |  |
| 1. | Procurement for Aggregate and other construction materials | No borrow area shall be opened without permission of the Environmental Specialist and without obtaining necessary regulatory permission. The location, shape and size of the designated borrow areas shall be as approved by the designated Environmental Officer of PIU. and in accordance with the provisions of IEE/EIA and IRC recommended practice for borrow pits for road embankments (IRC 36: 2010). The borrowing operations shall be carried out as specified in the guidelines for siting and operation of borrow areas. The unpaved surfaces used for the haulage of borrow materials, if passing through the settlement areas or habitations; will be maintained dust free by the Contractor. Sprinkling of water shall be carried out twice a day to control dust along such roads during their Period of use. During dry seasons (winter and summer) frequency of water sprinkling shall be increased in the settlement areas and Environmental Officer of PIU will decide the sprinkling time depending on the local requirements. Contractor shall rehabilitate the borrow areas as soon as borrowing of soil is over from a particular borrow area in accordance with the approved borrow area Redevelopment Plan. | Applicable at all the borrow sites, | Project site (identified Borrow Pits) | MoRTH Clause 111.2, IRC 36: 2010; Sub Clause 111.15.2 MoRTH Clause 305.2.2.2 | Contractor | PMU/ PIU |
| 2. | Quarry Operations & Crushers | The Contractor shall obtain materials for approved quarries. The crushers will be operated after obtaining consent to establish and consent to operate from Karnataka Pollution Control Board. Contractor shall obtain permission Department of Geology and Mineral Resources, environmental clearances from SEIAA as applicable. Contractor shall submit application for approval of the quarry along with the copy of permission obtained from regulatory authorities. In addition to that Contractor shall prepare redevelopment /rehabilitation plan and submit it to CSC. Approved quarries shall be used only. | Applicable at all the quarry and crushers sites created for the road package | Quarry sites | MoRTH: 111.3 | Contractor | PMU/ PIU |
| 3. | Transporting Construction Materials | Contractors shall maintain all roads which are used for transporting construction materials, equipment and machinery. All vehicles delivering fine materials like aggregate, cement, earth, sand, etc., to the site will be covered by Tarpaulin to avoid spillage of materials and wind-blown dust from the top of vehicles. Existing road used by vehicles of the contractor or any of his subcontractor or suppliers of materials shall be kept clear of all dust/mud or other extraneous materials dropped by such vehicles. The contractor shall make effort to transport materials to the site in non-peak hours. | Applicable to all the vehicles used to transport the construction materials and transportation route | Project site | MoRTH: 111.9 | Contractor | PMU/ PIU |
| 4. | Blasting | If blasting is required for construction of roads, it will be carried out only with permission of the CSC. Blasting will be carried out during fixed hours (preferably during mid-day) and timing should be made known to all the people within 1000m (200m for pre-splitting) from the blasting site in all directions. MoRTH clause 302.4 shall be adhered by Contractor. Red danger flags (200 m from the blasting site) shall be displayed prominently in all directions during the blasting operations. The blasting operation shall remain in the charge of competent and experienced supervisor and workmen who are thoroughly acquainted with the details of handling explosives and blasting operations. | Not applicable | All blasting and Pre-splitting Sites. | MoRTH Clause : 302 | Contractor | PMU/ PIU |
| 5. | Labour Camp Site | Project information board shall be displayed at the labour camp site. Electrical cables and wires shall be properly arranged with proper electrical safety. Loose electrical connections shall not be allowed at the labour camp. Red danger sign with bone & skull shall be displayed as per The Electrical Rules at three phase motors, electrical panels and electrical machines, DG sets, etc. Housekeeping at labour camp shall be maintained properly. Daily sweeping and cleaning shall be done at the labour camp. HIV Aid awareness posters shall be displayed at the camp site. Solid waste generated at the camp site shall be collected in covered waste bins. Then, it shall be segregated as biodegradable (food waste, paper, etc.) and non-biodegradable (plastic, polyethylene bag, etc.) wastes. Polyethylene/plastic waste will be stored in empty cement bags and to be sent for recycling through scrap dealer. Biodegradable (food waste, paper, etc.) solid waste shall be disposed of in compost pit. Non-biodegradable inert waste shall be sent to nearest land fill site. Proper drinking water, well-ventilated accommodation, sanitation, canteen facilities shall be provided for workers at the labour camp. Suitable signages shall be displayed at labour camps. | Labour camp site wherever it is established | Project site | Factory Act 1948, ILO- Safety and health in construction | Contractor | PMU/ PIU |
| 6. | Health and Hygiene at workplace and camp | All sanitary facilities shall be cleaned four times daily and at least twice during working hours. Receptacles shall be tarred inside and outside at least once a year. All temporary accommodation must be maintained in such a fashion that uncontaminated water is available for drinking, cooking and washing. Garbage bins must be regularly emptied, and garbage should be disposed of in a hygienic manner. Adequate health care is to be provided for the workforce. Unless otherwise arranged for by the local sanitary authority, arrangement for disposal of excreta shall be made by putting a layer of night soils at the bottom of a permanent tank prepared for the purpose and covering it with 15 cm layer of waste or refuse and then covering it with a layer of earth for a fortnight (by then it will turn into manure). On completion of the works, all such temporary structures shall be cleared away, all rubbish burnt, excreta or other disposal pits or trenches filled in and effectively sealed off, and the outline site left clean and tidy, at the Contractor’s expense, to the entire satisfaction of the Engineer. | Labour camp site wherever it is established | All applicable locations | Factory Act 1948, ILO- Safety and health in construction | Contractor | PMU/ PIU |
| 7. | Potable Water | Sufficient supply of potable water (as per IS) will be provided and maintained in every workplace at suitable and easily accessible places. If the drinking water is obtained from an intermittent public water supply, then, storage tanks will be provided. | At construction camps, construction sites and labour camp | Construction camp, working sites, quarry, crusher etc. locations | IS 10,500 (2012) | Contractor | PMU/ PIU |
| 8. | First Aid | At every workplace, a readily available first aid unit including an adequate supply of sterilized dressing material and appliances will be provided as per the Factory Act 1948. Workplaces, remote and far away from regular hospitals, will have indoor heath units with one bed for every 250 workers. Suitable transport will be provided to take injured or ill people(s) to the nearest applicable hospital. At every workplace and construction camp, equipment and nursing staff shall be provided. “Guidelines on First aid in the Workplace” by International Labour Organization shall be followed. | At construction camps, construction sites and labour camp | Construction camp, working sites, quarry, crusher plant, HMP etc. | “Guidelines on First aid in the Workplace” by ILO ISBN: 983-2014-43-3 EHS Guideline, WB | Contractor | PMU/ PIU |
| 9. | Occupational health and safety of workers | The Contractor will comply with the requirements of the Environmental, Health, and Safety (EHS) Guidelines of and Environment, Health and Safety Guidelines for Toll Roads the World Bank Group, April, 2007, and the statutory norms of safety during construction. The Contractor will develop their OHS Plan covering job-hazard assessment of the worksites, hiring of qualified workers for hazardous work. The contractor will carry out regular training to workers including sub-contractor staff and labor etc. on OHS aspects, including daily toolbox talks, regular safety audits, etc. The contractor will maintain record of training safety audits and safety committee meetings as well as incidents register and report to the PISCand PIU. All the corrective measures required and taken must. All the workers, including labour, will undergo medical check-up prior to deployment at site. The Contractor will provide adequate good quality Personal Protective Equipment (PPE) to all the workers including those of sub-contractors working at construction zones and will ensure that these PPEs are used by workers at all times during works. Adequate drainage, sanitation and waste disposal will be provided at workplaces. Proper drainage will be maintained around sites to avoid water logging leading to various diseases Adequate sanitation and waste disposal facilities will be provided at construction camps by means of septic tanks, soakage pits etc. A health care system will be maintained at construction camp for routine checkup of workers and avoidance of spread of any communicable disease Readily available First Aid kit bearing all necessary first aid items will be proved at all the work sites and should be regularly maintained. The Contractor will organize awareness program on occupational health and safety aspects as well as on HIV/AIDS and sexually transmitted diseases (STDs) for workers on periodic basis (once in 3 months). Making available condoms etc. at vending machines at convenient locations Community based meetings, consultations in camp, distribution of leaf let, IEC communication, posters, banners The Contractor will strictly follow the Standard Operational Procedures (SOPs) issues by the Government of India and State Government from time to time for prevention of spread of COVID-19 epidemic. Contractor should arrange periodic testing of his workforce against COVID 19 virus and create awareness among workers minimizing chances of infection due to this virus. Contractor shall arrange periodic testing of his workforce against COVID 19 virus and create awareness among workers on minimizing chances of infection due to this virus. The contractor will notify safe assembly point at Camp site and construction site in case of emergency. | At construction site, construction camp and off-site facilities like borrow area, crushers, wet mix and hot mix plant | Labour camp and construction site | World Bank General EHS Guidelines. ILO, Factories Act, 1948 and the Building and other Construction Workers (regulation of Employment and Conditions of Service) Act, 1996. MoRTH 105 Sub Clause 111.11 Occupational safety, health and working condition code 2020 Gazette of India dated 28th September 2020. | Contractor | PMU/ PIU |
| Construction Specific Issues |  |  |  |  |  |  |  |
| 1. | Drainage and Flood control | The Contractor shall ensure that construction materials, debris, and excavated soil do not obstruct natural drainage paths or roadside drains, and do not cause waterlogging at work sites. Appropriate measures shall be taken to promptly remove any accumulated water from construction areas, labour camps, material storage yards, borrow areas, and excavated locations. Construction activities shall be planned in advance of the southwest monsoon season to minimize ponding of water, including provision of temporary cross-drainage arrangements wherever required. The Contractor shall implement adequate erosion and sediment control measures, including proper stacking, covering, and containment of construction and excavated materials to prevent runoff into adjoining areas and surface water bodies. Silt fencing or equivalent sediment control measures shall be installed prior to the onset of monsoon at locations identified by the PIU/PMU, particularly near drains, low-lying stretches, agricultural lands, and sensitive receptors. Before monsoon, the Contractor shall also provide permanent or temporary drainage systems to prevent water accumulation in nearby residential, commercial, and agricultural areas, and ensure uninterrupted flow through existing culverts, roadside drains, and natural channels throughout the construction period. | Construction sites of all the roads | Project site | MoRTH Clause 111 201.4, 202.5; In the Hon’ble National Green Tribunal Eastern Zone Bench, Kolkata O.A. No. 26/2023/EZ | Contractor | PMU/ PIU |
| 2. | Control of Soil Erosion | The Contractor shall control soil erosion and sediment runoff by providing erosion control measures such as berms, sedimentation basins, ditches, surface drains, mulching, seeding, vegetative cover and other devices as specified in the contract or as directed by the PIU/PMU to protect exposed earthworks and adjoining land. Permanent and temporary sedimentation and pollution control works, including all erosion prevention measures and their maintenance, shall be considered incidental to earthwork and other related items of work; no separate payment shall be made for these measures. The Contractor shall ensure that disturbed areas are stabilized by establishing vegetation (grass and shrubs) and/or by seeding, mulching, netting or other appropriate ground cover as soon as practicable, taking into account seasonal and climatic conditions favorable for establishment. Additional measures such as sediment traps, check dams in drains, and regular surface drainage shall be provided to minimize runoff and prevent sediment transport into adjacent fields, drains and water bodies. All erosion and sediment control measures shall be implemented early in the construction program to reduce erosion potential during monsoon and peak rainfall periods. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All project roads | MoRTH Clause 306 | Contractor | PMU/ PIU |
| 3. | Handling of cement bags | Cement bags shall be stored and emptied in covered area to control fugitive dust emissions. While handling and emptying cement bags, workers shall wear masks, hand gloves and protective goggles. Manual transferring of cement bags from one place to another place shall not be allowed. For this purpose, trolley shall be used. | Construction sites, material storage at construction camp site | Construction sites | Occupational safety, health and working condition code 2020 Gazette of India dated 28th September 2020; Solid Waste management Rules 2016, Plastic Waste Management Rules 2016 | Contractor | PMU/ PIU |
| 4. | Work-zone safety Management | The Contractor shall prepare the construction safety plan as per provisions under the IRC 67-2001, SP-55 for safe work zone and the same shall be approved by the environmental specialist of PIU/PMU prior to start of road works. Temporary barricades shall be provided to delineate construction zone as well as material stacking areas. The construction site and the labour facility (if any) shall be appropriately barricaded to prevent entry and accidental tress passing of workers, staff and others into the construction site. The contractor has to comply with all regulations regarding safe scaffolding, ladders, working platforms, gangway, stairwells, excavations, trenches and safe means of entry and egress. All operational areas shall be access controlled. Watch and ward facilities at all times shall be provided by the contractor. Proper retro reflective warning signage shall be installed on the access road next to the construction site about movement of construction machinery and vehicles. In excavations for longitudinal surface road drains, culverts etc., a high visibility warning and retro reflective signage shall be displayed in vermicular language and English. Entry of unauthorized persons shall be restricted. Excavation of 1.5 meters deep or greater shall be adequately barricaded. There shall be adequate lighting arrangement at night to prevent mishaps after construction activity ceases for the day. All the retro reflective Safety signage as per IRC 55 shall be erected at construction site for generating awareness among local Community and road user during the construction. All relevant provisions of the Factories Act, 1948 and the Building and other Construction Workers (regulation of Employment and Conditions of Service) Act, 1996 will be adhered to. | At construction site, construction camp and off-site facilities like borrow area, crushers, wet mix and hot mix plant | Labour camp and construction site | ILO, Factories Act, 1948 and the Building and other Construction Workers (regulation of Employment and Conditions of Service) Act, 1996, MoRTH 105 Sub clause 111.11 | Contractor | PMU/ PIU |
|  | Excavation works for drains along road corridor. | All drains shall be connected to cross drainage structure. Median drains shall be provided with rainwater harvesting structure. At the excavation site, warning sign boards shall be displayed in vernacular language and English. Entry of general public/unauthorized person shall be restricted. During excavation for laying concrete (RCC) cover drains necessary safety measures shall be taken by the contractor. Excavation of 1.5 meters deep or greater requires sides protection (Close Timbering and step cutting) unless the excavation is made entirely in stable rock. Contractor shall follow strict protocol during construction/ excavation for longitudinal drainage especially along the sensitive receptors like schools, mosque, community centers, religious places, shrines, graveyard etc. Excavated earth will be collected and disposed of in pre-identified site with the approval of PIU. Excavated earth shall not be dumped on the carriageway or shoulders. Casted drain block and drain cover shall not be stacked on the road. To ensure elimination of excavation hazards, excavation shall be carried out in the presence of competent person. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All along the project road. | MORTH Clause 300 201.4, 202.5 In the Honorable National Green Tribunal Eastern Zone Bench Kolkata O.A. 26/2023/EZ | Contractor | PMU/ PIU |
|  | Sensitive Receptors Impact Management | The construction operations at each sensitive receptor i.e., schools, religious places, shrines, community centers, graveyards etc. and general residential houses shall be limited to a time period of 7:30 am to 6:00 pm. Periodic maintenance and calibration of construction equipment’s/ vehicles shall meet applicable CPCB emission standards. Contractor shall ensure regular dust suppression measures by way of standard and efficient water sprinkling through water tankers at designated sensitive receptors. Temporary noise barriers of GI/Sheets shall be installed during the construction phase to protect the school from the noise of construction activities. Adequate barricading and safety measures shall be provided and ensured to protect from dust pollution and noise impacts on sensitive receptors like schools and religious places etc., due to vehicle movement prior to the start of work and their effectiveness shall be checked during construction. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All locations where sensitive receptors are present | The Noise Pollution (Regulation and Control) Rules, 2000; WHO guideline for Noise rules 2002; MoST 111.13 MoST 111.1 MoST 111.6 | Contractor | PMU/ PIU |
|  | Pedestrian and Vehicular Traffic Movement Management | Detailed traffic control plans shall be prepared and submitted to the PIU for approval one week prior to commencement of works. The traffic control plans shall contain details of temporary diversion, details of arrangements for construction (road stretches, timing and phases). Constructional itinerary should be provided in advance so that the road users can use alternative routes. Warning and safety signs of ongoing work shall be erected. Suitable retro reflective warning signs shall be placed near construction locations, and they shall be visible at night. Alternative access ways shall be communicated to the community by way of announcement appropriately for public information. The contractor shall take all necessary measures for the safety of traffic during construction and shall provide, erect and maintain such barricades, including signs, markings, flagmen as proposed and approved by PIU. The contractor shall ensure that all signs, barricades, pavement markings are provided as per applicable IRC code and guidelines. Install signage, barricading, fencing as required and include safety measures for transport of materials/ equipment’s, which shall be limited to certain times, and arrangements for flagmen at intersection. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | All along the project road. | MoRTH sub clause 112. | Contractor | PMU/ PIU |
| Construction work Impacts on Forest, Flora and Fauna |  |  |  |  |  |  |  |
| 1. | Loss of damage to vegetation | Vegetation will be removed from the construction zone before commencement of construction. All works will be carried out such that the damage or disruption to flora other that those identified for cutting is minimum. Only ground cover/shrubs that impinge directly on the permanent works or necessary temporary works will be removed with prior approval from the Environmental Expert. The Contractor, under any circumstances will not cut or damage trees. Trees identified under the project will be cut only after receiving clearance from the Forest Department and after the receipt of written permission from PIU. Vegetation only with girth of over 30 cm measured at a height of 1.0 m above the ground will be considered as trees and shall be compensated. The clearing and grubbing will be restricted to only propose ROW. No debris/ waste materials will be disposed of within the forest area. No tree cutting within the forest stretch will be allowed beyond the diverted forest land as per forest clearance. | No forest area in the specified package | Project site | Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (Sanrakshan Evam Samvardhan) Rule 2023; Karnataka Preservation of Trees Act, 1976; The Karnataka Preservation of Trees Rules, 1977; Compensatory Afforestation Fund Act, 2016. | Contractor | PMU/ PIU |
| 2. | Impacts on Forest, Flora and Fauna | The Contractor will submit site specific Environmental Management Action Plan along with their work plan for working in the forest stretch and will strictly follow all the precautionary measures as approved and directed by the PMU/PIU. During continuance of the contract, the contractor and his sub-contractors, if any, shall abide at all times by all existing enactments on environmental protection and rules made there under, regulations, notifications and bye-laws of the State or Central Government, or local authorities and any other law, bye-law, regulations that may be passed or notification that may be issued in this respect in future by the State or Central Government or the local authority The Contractor will strictly comply with the conditions stipulated by the Forest department during works and ensure that the sub-contractor also follows the same. The Contractor will obtain requisite permission from Forest & Wildlife Department for movement of manpower and machineries in the reserved Forest area and submit the copy of the same to PIU andPISC. The contractor will submit specific work plan regarding temporary land width for diversion or any activity in accordance with the conditions of the respective Forest Department while working in RF sections. The contractor will not extract earth materials from forest area. The clearing and grubbing will be restricted to only proposed ROW. The Contractor will not take away the excavated materials generated due to excavation and roadbed preparation within the forest stretch without proper permission from the forest department. The excavated materials within the forest stretch will be stacked at the pre-identified site in consultation with the forest department. The Construction camp, work force camp, construction plants, stock yards, vehicular/equipment servicing area and other allied sites shall not be established in the vicinity/nearby forest areas. At least 1 Km distance shall be kept from boundary of Reserved Forest areas. The Contractor will not operate any borrow area within the forest area. No debris/ waste materials will be disposed of within the forest area. Tree cutting within the forest stretch will be restricted to only area the diverted as per forest clearance. Movement of vehicles and equipment in the forest stretch will strictly be ensured within the pegged area only. The Work force shall be strictly prohibited from entering forest areas beyond the work zone or private lands under any circumstances. The Contractor will provide mobile toilet units for the workforce at site In the forest section, the construction work shall be restricted to day hours only and work shall not be carried out in the late evening hours/night hours /early mornings. The contractor will prepare bitumen mix for black topping/ pavement outside forest area to avoid any risk of forest fire and damage to the forest area and wild animals The Contractor will sensitize the workforce about the risk of forest fire, and no smoking shall be allowed within the forest section. No cooking will be allowed in the forest area. The Contractor will maintain firefighting equipment at the site during construction activities to act immediately in case of forest fire. The Contractor will develop emergency action plan in consultation with Forest Department to deal with forest fire No firewood use in cooking is allowed. | No forest area in the specified package | Project site | Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (Sanrakshan Evam Samvardhan) Rule 2023; Karnataka Preservation of Trees Act, 1976; The Karnataka Preservation of Trees Rules, 1977; Compensatory Afforestation Fund Act, 2016. | Contractor | PMU/ PIU |
| 3. | Damage to forest | All project activities shall be carried out in a manner that prevents damage to forest resources and wildlife. The workforce shall be strictly instructed not to harm, capture, or kill any wild animal under any circumstance, and any sighting of wildlife within the project area shall be immediately reported to the Forest Department / Wildlife Authority. Construction vehicles shall adhere to prescribed speed limits in forest stretches, and use of horns shall be minimized to avoid disturbance to fauna. Construction works in forested areas shall be restricted to daytime only, with no activities during late evenings, night hours, or early mornings. No tree shall be felled or damaged without prior written permission from the Tree Officer, and wherever feasible, trees shall be retained through design optimization. Trees of ecological or local importance, including large mature trees, shall be preserved to the extent practicable. All approved tree felling shall be subject to compensatory plantation as directed by the Forest Department. The Contractor shall sensitize workers on forest protection measures and maintain records of tree removal and plantation, under supervision of the PIU. | No forest area in the specified package | Project site | Karnataka Preservation of Trees Act, 1976 | Contractor | PMU/ PIU |
| 4. | Loss, damage or disruption to Wild animals | All project work are to be carried out in such a fashion that the damage and disruption to fauna is minimum. Construction workers shall be sensitized by Contractor’s EO to protect natural resources and fauna, including wild animals and aquatic life. (If found) hunting and unauthorized fishing shall be prohibited. The Contractor shall ensure that there is no disruption or damage to the wild animals due to his activities or by his persons. The Wildlife (Protection) Act, 1972, The State rules for wildlife protection will strictly be adhered to. State rules for hunting (wildlife protection) and rules for Bird catching (wildlife protection) will strictly be adhered to. It will be responsibility of the Contractor to ensure that there is no illegal poaching of wild animals around the area of activities by his staff, labour or sub-contractors personnel. Construction vehicles will run along specified access to avoid accidents to cattle or wild animals The workforce shall be oriented not to feed monkeys to avoid accidents with the monkeys All workforces shall be oriented to keep calm and walk away from the scene, in case wild animals are sighted either during work hours. The site worker will strictly be advised. Work force shall be strictly instructed not to harm / kill wild animals under any circumstance. | No wild life identified in the specified package | Project site | Wild Life Protection Act 1972, &Karnataka Preservation of Trees Act, 1976 | Contractor | PMU/ PIU |
| Water Pollution |  |  |  |  |  |  |  |
| 1. | Water Pollution from Construction Wastes | The contractor shall take all precautionary measures to prevent entering of wastewater into streams, water bodies or the irrigation system during construction. Contractors will avoid construction works close to the Streams or water bodies during monsoon. Contractor shall not wash his vehicles in river water and enter riverbed for that purpose. Any type of construction waste shall not be disposed in rivers or water bodies. | At the construction site, construction camp and labour camps | Project Road and nearby locations. | In the Honorable National Green Tribunal Eastern Zone Bench Kolkata O.A. 26/2023/EZ | Contractor | PMU/ PIU |
| 2. | Waste water lubricants | Wastewater generated from the sanitary facilities at labour camp shall be treated in septic tank followed by soak pit No untreated raw sewage/wastewater shall be discharged into any river and water body. Workers shall not be allowed for open defecation. Proper toilets fitted with septic tank and soak pit shall be provided for workers at camp site. At the bridge construction site portable toilets shall be provided for workers and sewage from portable toilets shall be passed through septic tank followed by soak pit. | Labour camp and construction camps | Project Road | Water Act 1974 | Contractor | PMU/ PIU |
| 3. | Siltation of Water Bodies and Degradation of Water Quality | The project road crossing natural streams at design chainage which remain dry in non-rainy days. The Contractor shall not excavate beds of any stream/canals/ any other water body for borrowing earth for embankment construction. The Contractor shall construct silt fencing at the base of the embankment construction for the entire perimeter of any water body (including wells) adjacent to the project road and around the stockpiles at the construction sites including ancillary sites close to water bodies. The fencing shall be provided prior to commencement of earthwork. Contractor shall ensure that construction materials containing fine particles are stored in an enclosure such that sediment-laden water does not drain into nearby watercourse. On completion of construction of culverts and bridges, drainage channels shall be cleared by collecting debris and disposed suitably. Detours/diversions constructed for construction of culverts and bridges shall be cleared before onset of monsoon. All discharge standards promulgated under Environmental Protection Act, 1986, shall be adhered to. | At construction site near water bodies | Project site | EPA 1986 In the Honorable National Green Tribunal Eastern Zone Bench Kolkata O.A. 26/2023/EZ | Contractor | PMU/ PIU |
| Air Pollution |  |  |  |  |  |  |  |
| 1. | Dust Pollution | Road construction works, specially earth work and movement of construction vehicles plying during construction phase shall may add to dust and gaseous air pollution along the project road. Frequent dust suppression shall be ensured for this stretch of the road by use of water tankers. The contractor shall procure the construction machinery, which conforms to the pollution control norms specified by the MoEF&CC/CPCB/Karnataka Pollution Control Board. The excavated earth /construction materials shall be stored properly so that it does not generate fugitive emissions. Regular maintenance of vehicles to be used for materials, transportation and equipment shall be carried and vehicular pollution check should be made mandatory. Mask and other PPE should be provided as a mandatory effort to the construction workers in dust prone areas. Stone Crusher plant should have 6 FT GI Sheet Barricading around the plant. | Construction site, materials storage locations | Project Road | MoRTH Clause 111, Air (Prevention and Control of Pollution) Act, 1981 | Contractor | PMU/ PIU |
| 2. | Emission from Construction Vehicles, Equipment and Machineries | The contractor shall ensure that all vehicles, equipment and machinery used for construction works are regularly maintained and conform that pollution emission levels comply with the requirements of CPCB and/Motor Vehicles Rules. The contractor shall submit Pollution under Control (PUC) certificates for all vehicles used in the project. DG set shall be provided with chimney of adequate height as per CPCB guidelines (Height of stack in meter = Height of the building + 0.2 √KVA). The environmental monitoring shall be conducted as per the monitoring Plan. | At the construction sites, location of DG sets, chimneys for hot mix plant | Project Road | Air (Prevention and Control of Pollution) Act, 1981, | Contractor | PMU/ PIU |
| Noise Pollution |  |  |  |  |  |  |  |
| 1. | Noise Levels from Construction Vehicles and Equipment’s | The contractor shall confirm the following: All construction equipment used in excavation, concreting, etc., shall strictly conform to the MoEF&CC/CPCB/Karnataka Pollution Control Board noise standards. All vehicles and equipment used in construction works shall be fitted with exhaust silencers/mufflers. Maintenance and servicing of all construction vehicles and machinery shall be done regularly. Only acoustic enclosures fitted DG sets shall be allowed at the construction site and labourcamp. At the construction sites within 150 m of the nearest habitation, noisy construction work and use of high noise generation equipment will be stopped during the nighttime between 10.00 pm to 6.00 am. Working hours of the construction activities shall be restricted around educational institutes/health centers (silence zones) up to a distance of 100 m from the sensitive receptors. Noise monitoring shall be carried out in construction areas through the approved monitoring agency | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project site | The Noise Pollution (Regulation and Control) Rules, 2000 WHO guideline for Noise rules 2002; MoRTH 111.13 MoRTH 111.1 MoRTH 111.6 | Contractor | PMU/ PIU |
| Archaeological Resources and Cultural properties |  |  |  |  |  |  |  |
| 1. | Chance in Finding of Archaeological Property | All fossils, coins, articles of value of antiquity, structures and other remains or things of geological or archaeological interest discovered on the site shall be the property of the Government and shall be dealt with as per provisions of the relevant legislation. The contractor shall take reasonable precautions to prevent his workmen or any other persons from removing and damaging any such article or thing. He shall immediately (upon discovery thereof and before removal) acquaint the Environmental Expert of the PIU of such discovery and carry out the PIU's instructions for dealing with the same. The PIU seek direction from the Archaeological Survey of India (ASI) before instructing the Contractor to recommence the work in the site. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project site, no ASI Monument in the indirect influence area at 5 km radius | -- | Contractor | PMU/ PIU |
| 2. | Impacts on Cultural Properties | All necessary and adequate care shall be taken to minimize impact on cultural properties which includes cultural sites and remains, places of worship including mosques, temples, shrines, etc., graveyards, monuments and any other important structures as identified during design stage. Relocation and enhancement measures shall be taken up as per design and in consultation with local community. Access to such Properties from the road shall be maintained clear and clean. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project site | -- | Contractor | PMU/ PIU |
| Personal Safety |  |  |  |  |  |  |  |
| 1. | Personal Safety Measures for Labour and Staff | The contractor shall take necessary measures for personal safety of workers: Protective safety shoes, gum boots, hand gloves, protective goggles, etc (as required) will be provided to the workers employed in excavation, steel rebaring and bending, concrete works, erection of pump station, etc. Welder’s protective eye-shields shall be provided to workers who are engaged in welding works. Earplugs shall be provided to the workers exposed to high noise levels. Safety vests shall be worn by workers when they work on construction site. The Contractor shall comply with all regulations regarding safe scaffolding, ladders, working platforms, gangway, stairwells, excavations, trenches and safe means of entry and egress. The contractor shall comply with all the precautions as required for ensuring the safety of the workmen as far as those are applicable to this contract. The contractor shall make sure that during the construction work all relevant provisions of Building and other Construction Workers (regulation of Employment and Conditions of Services) Act, 1996 are adhered to. The Contractor shall not employ any person below the age of 14 years for any work. | At construction sites and construction camps | Labour camp and Project site | ILO- Safety and health in construction, Factory Act 1948, BOCWA 2006 MoRTH 105 Sub Clause 111.11 Occupational Health and Safety (OHSA) complying with IS:14489:1998; Reaffirmed 2002 Occupational safety, health and working condition code 2020 Gazette of India dated 28th September 2020 | Contractor | PMU/ PIU |
| 2. | Traffic and Safety | The Contractor shall take all necessary measures for the safety of traffic during construction and provide, erect and maintain such barricades, including signs, markings, flags, lights and flagmen as proposed in the traffic control plan/drawings and as required by the Environmental Expert for the information and protection of traffic approaching or passing through the section of any existing cross roads. The Contractor shall ensure that all signs, barricades, pavement markings are provided. Before taking up of construction, a Traffic Control Plan shall be devised and implemented to the satisfaction of the Environmental Expert of PIU | At construction sites and all the routes where construction vehicles operate | Labour camp and Project site | -- | Contractor | PMU/ PIU |
| 3. | Emergency Management | Emergency numbers shall be displayed at the construction sites and camp sites. First aid boxes shall be made available at construction site and camp site, Fire extinguishers for petroleum oil fire and electrical fire shall be made available at camp site, fuel storage site, construction site etc. Designated vehicles, which can be used as ambulance shall be available at construction site at all the time. | All the construction sites of all the roads, construction camps, off-site facilities like borrow area, crusher locations | Labour camp and Project site | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 |  |  |
| 4. | Risk force measure | The contractor shall make required arrangements for prompt first aid treatment to minimize the mishap, if any during the operation of machinery/construction vehicles, dismantling, excavation, concrete pouring, hot asphalt handling and erection of pumps. Construction Safety Plan for the all the road stretches, embankment development, protection works, longitudinal drains, ancillary sites shall be prepared by the contractor and to identify necessary actions in the event of an emergency | All the construction sites of all the roads, construction camps, off-site facilities like borrow area, crusher locations | Labour camp and Project site | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 5. | Informatory signs and hoardings | The Contractor shall provide, erect and maintain informatory/safety signs, hoardings written in English and local language, wherever required or as suggested by the Environmental Specialist of PIU. | All the construction sites of all the roads, construction camps, off-site facilities like borrow area, crusher locations | All along the Project site | -- | Contractor | PIU |
| Labour camp and Project site management |  |  |  |  |  |  |  |
| 1. | Labour influx | The contractor will preferably engage local labour force. The Contractor will provide all the required resources to the migrant laborers to avoid pressure on social infrastructure, such as water supply, sanitation arrangements, etc. Project will incorporate social and environmental mitigation measures into the civil works contract. The responsibilities for managing these adverse impacts will be clearly reflected as a contractual obligation, with a mechanism for addressing non-compliance. Educate Labour supplier contractor in all labour laws, behavioral change communication in labour management through IEC process as part of Labour Management Plan. The contractor has to provide all the basic facilities such as drinking water, power supply, drainage facilities, toilets and bathroom facilities separately for male and female workers, etc. for their all their labour camps including temporary shelters at construction sites. Mobile toilets and first Aid Kits are required to be provided by the contractor at all the construction zone. Community consultation shall be done regularly. The construction site should be demarcated and cautious Information “board such as “go slow”, “construction in progress”, “speed limit”, etc. shall be placed. PPE shall be provided to all construction labour and staff and same shall be monitored by PISC | All the villages from where workers will be engaged or obtained for rent in villages | Labour Camp | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 2. | Accommodation for Laborers | Contractor shall follow all relevant provisions of the Building and the other Construction Workers (Regulation of Employment and Conditions of Service) Act, 1996 for construction and maintenance of labour camp. The location, layout and basic facility provision of each labour camp shall be submitted to Environmental Expert of PIU prior to their construction. The construction of labor camp shall commence only upon the written approval of the Environmental Expert of PIU. The contractor shall maintain necessary well-ventilated living accommodation, toilets, bathrooms and ancillary facilities in functional and hygienic manner. Proper ventilation along with standard exhaust fans shall be provided in labour accommodation rooms. Regular cleaning and sweeping shall be ensured at the labour camp site. Systematic waste collection management at labour camp shall be managed as per SWM Rules 2016. Standard First Aid Kits/units including an adequate sterilized dressing Materials shall be maintained. | Labour camps | Labour Camp | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 3. | HIV/AIDS Prevention Measures | Necessary HIV/AIDS prevention measures shall be taken at labour camp. HIV/AIDS awareness program shall be organized by the contractor’s Environment & Safety Officer. | Labour camps | Labour Camp and construction site | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 4. | Potable Water for Workers | The contractor shall construct and maintain labour accommodation in such a fashion that uncontaminated clean water is available for drinking, cooking, bathing and washing. The contractor shall also provide potable water facilities within the precincts of workplace/pump stations in an accessible place, as per standards set by the Building and other Construction Workers (Regulation of Employment and Conditions of Service) Act, 1996. The contractor shall also provide the following: a) Supply of sufficient quantity of potable water (as per IS) at construction site/labour camp (site at suitable and easily accessible places and regular maintenance of such facilities). b) If any water storage tank is provided then it shall be kept such that the bottom of the tank is at least 1 meter above the surrounding ground level. c) If water is drawn from any existing well/ hand pump, which is within 30 meters proximity of any toilet, drain or other source of pollution, then the well shall be disinfected before water is used for drinking. Environmental Expert of PIU shall be required to inspect the labour camp once in a week to ensure the compliance of the EMP. | At Labour camps and construction sites | Labour Camp and construction site | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 5. | Sanitation and Sewage System at Labour Camp | The contractor shall ensure that: The sewage system for the camp shall be designed, built and operated in such a fashion that no health hazard occurs and no pollution to the air, ground water or adjacent water courses take place, Separate toilets/bathrooms, as required, shall be provided for men and women, marked in vernacular language, Toilets shall be provided with septic tank followed by soak pit. Adequate water supply shall be provided in all toilets and urinals, Night soil shall be disposed of with the help of municipality or disposed of by putting layer of it at the bottom of a permanent pit prepared for such purpose and covered with 15 cm layer of waste or refuse and then covered with a layer of earth for a fortnight | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Labour Camp | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006 | Contractor | PMU/ PIU |
| 6. | Waste disposal | The contractor shall provide garbage bins in the camp &construction site and ensure that these are regularly emptied and disposed off in a hygienic manner according to Solid Waste Management Plan as per Solid Waste Management Rule 2016. Burning of wastes at construction site &labour camp and roadside shall not be allowed. Solid waste generated at the construction site &labour camp, shall be collected in covered waste bins and segregated as biodegradable (food waste, paper, etc) and non-biodegradable (plastic, polyethylene bag, etc) wastes. Polyethylene/plastic wastes shall be stored in empty cement bags and to be sent for recycling through scrap dealer. Biodegradable (food waste, paper, etc) solid waste shall be disposed in the compost pit. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Labour Camp | ILO- Safety and health in construction, Factory Act 1948, BOCW 2006, Water Act 1974; Solid Waste Management Rules 2016 | Contractor | PMU/ PIU |
| Environmental Monitoring |  |  |  |  |  |  |  |
| 1. | Environmental Monitoring Construction Stage | Environmental monitoring for ambient air quality, noise levels and water quality shall be carried out as per environmental monitoring plan and in accordance to instruction of Environmental Specialist of PIU. | All the roads (Road ID – 767). (Road ID – 3981). (Road ID – 5344, Road ID – 5340,) | Project sites near sensitive receptors, Construction Camp, Crusher plant etc. | Air & Water Act | Contractor | PIU |
| 2. | Compensatory Plantation | Loss of trees shall be compensated by compensatory plantation undertaken in consultation with the local forest department. The possibility of translocation may be explored in consultation with the forest department. Same trees may be envisaged wherever applicable. Regular monitoring shall be carried out for plantation along the project road for cutting of trees | No tree cutting is involved hence not applicable | Project site | Karnataka Preservation of Trees Act, 1976; Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (Sanrakshan Evam Samvardhan) Rule 2023; State Compensatory Afforestation fund act 2016. | Contractor | PMU/ PIU |
| Contractor’s Demobilization |  |  |  |  |  |  |  |
| 1. | Clean-up Operations, Restoration and Rehabilitation | The contractor shall prepare project and labour camp site restoration plan, which shall be approved by the PIU / Environmental Expert. The clean-up and site restoration operations are to be implemented by the contractor prior to demobilization from construction site and labour camp. The contractor shall clear all temporary structures, debris, construction wastes, garbage, night soils, etc in environmental sound manner. All disposal pits or trenches shall be filled in and effectively sealed off. Construction places including camp and any other area used/affected due to the project operations shall be left clean and tidy at the contractor’s expense to the entire satisfaction to the PIU. | At borrow areas, construction sites, camps, clearance odlabour camps | Project site, All construction camp, sites | -- | Contractor | PMU/ PIU |
| 2. | Land Rehabilitation | All surfaces hardened due to construction activities shall be ripped &imported materials thereon removed. All rubbles shall be removed from the site to an approved disposal site. Burying of rubble on site is prohibited. Surfaces shall be checked for waste products from activities such as concreting or asphalting and cleared in a manner approved by the Engineer. All embankments shall be trimmed, shaped and replanted to the satisfaction of the PIU. Borrow pits shall be closed and rehabilitated in accordance with the pre-approved management plan for each borrow pit. The Contractor shall liaise with the PIU regarding these requirements. All surfaces hardened due to construction activities shall be ripped &imported materials thereon removed. | At construction sites, camps, labour camps | Project site | MoRTH: 111.2 | Contractor | PMU/ PIU |
| Operation stage |  |  |  |  |  |  |  |
| 1. | Environment Monitoring Post Construction stage | Environmental monitoring for ambient air quality, noise levels and water quality as per environmental monitoring plan and in accordance to instruction of Environmental Specialist of PMU. | Not applicable | Near Sensitive receptors | EMP | PIU | KRRDA |
| 2. | Monitoring of Afforested and Landscape areas | Continuous watch and monitoring of plantation and landscape areas shall be done for its performance and survival rate. The plantation shall be properly guarded by watch and ward personnel. Provision shall be made for manure application and watering on schedule. | Not applicable | Along the Road landscape, exposed surface near the bridge, culverts, and area allocated under CA by Forest Department under the project | FCA 1980 & Karnataka Preservation of Trees Act, 1976; Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (SanrakshanEvamSamvardhan) Rule 2023; State Compensatory Afforestation fund act 2016. | PIU, Forest department, Contractor | PMU |
| 3. | Soil erosion and monitoring of Borrow areas | Visual monitoring and inspection of soil erosion at borrow areas, quarries (if closed and rehabilitated), embankments and other places expected to be affected, shall be carried out once every three months. | At the borrow area |  | FCA 1980 & Karnataka Preservation of Trees Act, 1976; Indian Forest Act 1927; Forest (Conservation) Act 1980; Forest (Conservation) Rule 1981, 2003, 2022, 2023; Van (Sanrakshan Evam Samvardhan) Rule 2023; State Compensatory Afforestation fund act 2016 | PIU, Forest department, Contractor | PMU |

| Monitoring Plan |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sl No | Attribute Ambient Air/Noise/Surface Water/Ground Water/ Soil | Timing Pre-construction/ Construction/ Operation | Parameters | Standards | Sample Size | Frequency | Duration | Location | Implementation |
| 1 | Ambient Air Quality | Pre-construction | PM2.5, PM10, SO2, NO2& CO etc | National Ambient Air Quality Standards (NAAQS) 2009; WHO Standards | 4 | the frequency should be two samples for one week-in pre constructionstage,two samples for one week for in winter and summer seasons (duration/ monitoring shall be conducted for 24-hour sampling, 2 samples in a week), | 24 Hours Sampling | Road ID 767).: at Ch. 3.00 km village limit right side Road ID 3981:at 1.500 km near Pond Road ID: 5344 2.600 km near stream Road ID: 5340 3.00 km near Pond | Contractor by hiring NABL accredited laboratory. |
|  |  | Construction |  |  |  |  |  | 1 location at construction site Construction labourcamps, plants sites and settlements along the work zones in downwind direction (Locations will be decided by Environmental Expert /PISC/PIU |  |
|  |  | Operation |  |  | 5 Sample for each package | The monitoring shall be conducted for 24-hour continuous sampling once in every season for 5 years after completion.(summer, winter, and post-monsoon, excluding monsoon) |  | 1 location at construction site To be decided (potential receptors locations) |  |
| 2. | Ambient Noise Level | Pre-construction | Level Equivalent L Day and L Night based on hourly Noise Measurements | Ambient Noise Standards, MoEF&CC Noise Rules, 2000 | 3 | the frequency should be once before commencement of construction (pre construction) ,one day in winter and one day in summer seasons -construction (Hourly noise measurements carried out in one day) | Hourly noise measurements for one day | Road ID 767).: at Ch. 3.00 km village limit right side Road ID 3981:at 1.500 km near Pond Road ID: 5344 2.600 km near stream Road ID: 5340 3.00 km near Pond | Contractor hiring NABL accredited laboratory. |
|  |  | Construction |  |  |  |  | Hourly noise measurements for one day in winter and summer seasons | 1 location at construction site Construction labour camp, plants sites, settlements along the work zones (locations will be decided by Environmental Expert/PISC/PIU) |  |
|  |  | Operation | Equivalent noise levels using an integrated noise level meter kept at a distance of 15 from edge of pavement |  | 10 sampling for each package | the frequency should be Hourly noise measurements for one day in winter and summer seasoons for 5 years after completion | Hourly noise measurements for one day in winter and summer seasons for 5 years after construction completion. | 1 location at construction site At potential abutting traffic detours and traffic diversions and major intersection near habitations. |  |
| 3. | Soil Characteristics | Pre-Construction | As suggested in section 4.2 of EIA Guidance Manual for Highways. | Threshold for each contaminant set by IRIS database of USEPA until national standards are promulgated | 2 | The frequency carried out during Pre Monsoon and Post Monsoon in Pre Construction and Construction | Grab Sampling | 1 location at all 4 roads | Contractor hiring NABL accredited laboratory. |
|  |  | Construction |  |  |  |  | Grab Sampling | 1 location at all 4 roads At productive agricultural lands abutting traffic detours and traffic diversions and major intersection. | Contractor hiring NABL accredited laboratory |
| 4. | Ground water Quality | Pre-construction | Organoleptic and Physical, Chemical & Bacteriological Parameters | Potable Water Standards (IS 10500: 2012) | 3 | The frequency should be once before commencement of construction (pre construction) ,Grab Sampling once in winter and summer seasons -construction ) | Grab sampling once | Ground Water –Dananduru Village premesis Inside Hand Pump Ground Water –Doodbailu Village premesis Inside Hand Pump Ground Water –Gadikatte Village premesis Inside Hand Pump Ground Water –Tangalwadi Village premesis Inside Hand Pump | Contractor hiring NABL accredited laboratory. |
|  |  | Construction |  |  |  |  | Grab Sampling Once | Ground Water –Dananduru Village premesis Inside Hand Pump Ground Water –Doodbailu Village premesis Inside Hand Pump Ground Water –Gadikatte Village premesis Inside Hand Pump Ground Water –Tangalwadi Village premesis Inside Hand Pump | Contractor hiring NABL accredited laboratory. |
| 5. | Surface water Quality | Pre-construction | pH, BOD, COD, TDS, TSS, Pb, DO, Oil & Grease for surface water and, pH, TDS, Total Hardness, Sulphate, Chloride, Fe, Pb, As for ground water | (IS:2296-1982) for inland surface waters | 3 | The frequency should be once before commencement of construction (pre construction) ,Grab Sampling once in winter and summer seasons -construction | Grab Sampling Once | Road ID : 767. Surface water- in pond at 2.500 km Road ID : 3981. Surface water- in pond at 1.400 km Road ID: 5340 Surface water- stream water at 2.600 km Road ID: 5340 Surface water- Pond at 3.00 km | Contractor hiring NABL accredited laboratory. |
|  |  | Construction |  |  |  |  | Grab Sampling Once | Road ID : 767. Surface water- in pond at 2.500 km Road ID : 3981. Surface water- in pond at 1.400 km Road ID: 5340 Surface water- stream water at 2.600 km Road ID: 5340 Surface water- Pond at 3.00 km (locations will be decided by Environmental Expert) | Contractor hiring NABL accredited laboratory. |

Institutional Arrangement

Figure 1: Institutional Arrangement for EMP Implementation

- Twenty-nine (29) dedicated district level Project Implementation Unit (PIUs) has been established. Every PIU is headed by one (01) EE who will be supported by AE/JE. Under each PIU, there will be a sub‑divisional office that administers one or more talukas, serving as the focal unit for coordinating and overseeing project implementation at the sub‑district level, headed by Assistant Executive Engineer (AEE). The PMU will have overall responsibility of the project, The environment compliance of the Project will be overseen by AE at site level, EE at PIU level who will report to Environmental Officer at PMU. The sign off the E&S monitoring reports will be done by COO.

- Description of key responsibilities of various agencies and parties for EMP implementation are provided in Table 0-1.

Table 0-1: Implementation Agencies and Key Responsibilities.

| Key Agency | Responsibility |
| --- | --- |
| Project Management Unit (PMU) Head office of KRRDA | - The Head office of KRRDA will act as PMU and it is headed by a Chief Operating Officer (COO) acting as Project Director and supported by a State Quality Coordinator, two executive engineers, four assistant executive engineers, eight assistant and four junior engineers. The key responsibilities of the PMU are given below. - Project Director - Provide overall leadership, direction and, coordination for all project activities at national/state level. - Oversee planning, budgeting, implementation, monitoring, and reporting. - Serve as the main point of contact with ADB, Government authorities, and development partners. - Monitor milestones, procurement, disbursement progress, and compliance with project targets. - Review, consolidate, and submit progress reports to ADB (e.g., quarterly, semi-annual, annual). - Ensure compliance with ADB policies and loan covenants. - Coordinate compliance with environment, social, gender, and other safeguard policies. - Lead reporting on safeguard implementation and risk mitigation. - Facilitate procurement processes, ensure conformity with ADB procurement rules, and review contracts. - Support financial management and fiduciary oversight, including budget allocations and disbursement tracking. - Recruit and manage consultants and specialists to support project functions (financial, procurement, safeguards, etc.). - Environmental Officer - Ensure all project activities comply with ADB’s environmental assessment and safeguard requirements across preparation, implementation, and monitoring phases. - Prepare Semi-annual Environmental Monitoring Report - Act as the focal point for coordination between ADB, PMU, PIUs, PISC, and contractors on environmental matters. - Provide guidance and training to PIUs and contractors to resolve environmental safeguard issues during project planning and implementation. - Update or revise EIA/IEE/EMP in case any changes in the project configuration during the implementation of the project. - Oversee environmental monitoring as specified in the EMP. - Coordinate with ADB safeguards team on environmental issues, corrective actions, and compliance status since loan effectiveness till closure and DLP period under the Project. |
| Project Implementation Units | At the district level, the Project Implementation Unit (PIU) will function with overall responsibility for supervising the contractor’s implementation of the environmental management plan (EMP), Biodiversity Action Plan (BAP) environmental monitoring plan. The Key responsibilities are provided below. - Execute project activities at the operational level. - Monitor fieldwork, supervise contractor performance, and ensure technical compliance of works. - Coordinate with local stakeholders and agencies for project execution. - Manage contract administration including variations, payments, and completion documentation. - Provide regular progress updates to the PMU. - Prepare technical, financial, and safeguards documents as needed. - Ensure implementation of social and environmental safeguards as per ADB requirements. - Support monitoring of Gender Responsive Elementss, environmental management plans, etc. - Liaise with PISC, contractors, beneficiaries, local authorities, and communities. - Facilitate field inspections and technical verification of project outputs. Specific Environmental Responsibility - Review the IEE and EIA, EMP and BAP to understand the background environmental issues of the respective subproject. - Review and approve the revised EMP, SEMP and other required sub-plans such as traffic management plan, health and safety plan, waste management plan etc. prepared by the contractor. - Conduct regular site inspections and monitor implementation of the EMP, SEMP, BAP and EMOP by the contractor - Ensure the PISC is providing on-site EMP training and technical guidance to the contractor workers as necessary - Review the monthly/quarterly/semi-annual/annual reports prepared and submitted by the Contractors. - Decide the sprinkling time depending on the local requirements. |
| Project Implementation Supervision Consultant (PISC) | Project implementation support, including environmental safeguards implementation, will be provided to the PMU by the PISC. There will two PISCs and each PISC will have three Environment Specialist under the Project. The Environmental Specialist role will be to support the PMU/PIUs in implementation and monitoring environmental safeguards under the project. The PISC Team will also carry out capacity building activities on the implementation of environmental safeguards through training workshops and on-site training for the PMU, PIUs, AEE, and contractor, as necessary. Responsibilities of PISC are precisely outlined below. Role and Responsibility of Environmental Expert at PMU Level - Ensure Environment Management Plan (EMP) provisions are embedded in bidding documents and contracts, including Bill of Quantities (BoQs), technical specifications, and environmental clauses. - Verify that biodiversity-related obligations are clearly assigned to contractors and supervision staff. - Ensure compliance with applicable Asian Development Bank (ADB), Government of India (GoI), and Government of Karnataka (GoK) environmental laws and rules relevant to rural roads (e.g., tree felling permissions, quarry/borrow area approvals, waste management). - Track and support timely statutory clearances, permits, and No Objection Certificates (NOCs), where applicable. - Maintain an environmental compliance register for all subprojects. - Review Detailed Project Reports (DPRs) and drawings to ensure environmental considerations are integrated (e.g., drainage design, slope protection). - Support the PMU and PIUs in responding to ADB comments during the construction stage related to environmental safeguards. - Conduct training sessions for PMU, PIU staff, and contractors on EMP implementation, environmental monitoring and reporting, incident management, and emergency response. - Prepare and consolidate Semi-Annual Environmental Monitoring Reports (EMRs) for submission to ADB via the PMU. - Contribute to Quarterly Progress Reports (QPRs) and Semiannual Environmental Monitoring Reports with environmental status and risk updates. - Support PMU and PIUs during ADB review missions, site visits, and mid-term reviews. - Maintain organized environmental records and photo documentation. - Support PMU and PIUs in addressing environment-related grievances through the project Grievance Redress Mechanism (GRM). - Work closely with Social Safeguards and Gender Specialists to ensure coordinated management of cross-cutting issues (labor camps, Occupational Health and Safety [OHS], community safety). - Ensure environmental actions align with labor and OHS provisions monitored under social safeguards. Role and Responsibility of Environmental Expert at PIU Level - Review subprojects to identify environmental risks and impacts (borrow areas, drainage, tree cutting, water bodies, sensitive receptors). - Assist in the preparation/review of site-specific EMPs ensuring mitigation measures are practical and measurable. - Conduct regular field inspections to verify contractor compliance with EMPs, covering areas such as borrow area and quarry management, spoil and waste disposal, erosion and sediment control, protection of water bodies and roadside trees, camp sanitation, pollution control, and worker health & safety. - Identify non-compliances, recommend corrective actions, and follow up on closures. - Guide PMU, PIUs, and contractors on good environmental practices for rural road works. - Participate in community consultations related to environmental issues and mitigation measures. |
| Contractor | The Contractor is the principal agent to implement the EMP, BAP and EMOP. The contractor will prepare and implement site-specific EMP and EMOP attached to the bidding documents. One full-time qualified environment health and safety (EHS) expert will be recruited by the contractor (package-wise) since commencement to closure and DLP of the Project. These personnel will have presence in all construction and campsites and ensure proper day-to-day implementation of the EMP. The contractor will cooperate with the AEE, PISC and PIUs/ PMU to implement environmental corrective actions and corrective action plans, as necessary. Specifically, the contractor will: - Participate the site induction workshop to be organized by the PISC; - Obtain necessary environmental license(s), permits etc., from relevant agencies for associated facilities for project road works viz. borrow areas, quarries, hot-mix plant etc. prior to commencement of civil works contracts; - Implement all mitigation measures given in the EMP, SEMP and BAP; - Ensure testing of environmental parameters (monitoring for ambient air quality, water quality, ambient noise/vibration, soil) on a quarterly basis through approved laboratories as per environmental regulations of the country. - Monitoring reports must include wildlife movement/sightings and incidence of collision if any for the sub-projects located in proximity to wildlife sanctuary - Submit monthly, quarterly, and annual self-monitoring reports for approval to the AEE and further submission to PIU and PISC for final submission to PMU; - Ensure that all workers, site agents, including site supervisors and management participate in training sessions delivered by PISC; - Acquire all environmental statutory requirements (permits, NOCs etc.) and fulfill contractual obligations; - Collect the baseline data on environmental quality before the start of physical works and continue collection as given in the EMOP during construction and operation; - Participate in resolving issues as a member of the GRC; - Respond promptly to grievances raised by the local community or any stakeholder and implement environmental corrective actions or additional environmental mitigation measures as necessary; |
| External Monitor- Environment | The PMU will engage an Independent/ Third Party with the approval of Asian Development Bank for half yearly environmental monitoring of the project under construction and annually during operation stage. The primary purpose of an independent third-party monitoring is to provide an objective assessment of the borrower's (or client's) compliance with ADB's SPS 2009 and the effectiveness of their Environmental Management Plans (EMP) and Biodiversity Action Plan (BAP). This includes verifying the accuracy of monitoring information submitted by the borrower. The independent monitoring helps identify any gaps or deficiencies in safeguard implementation, allowing for timely corrective actions and preventing or minimizing negative environmental and social consequences. The external monitoring will also monitor the PISC/Contractor work of compliances with respect to EMP/BAP implementation (on random site selection). This also includes forest clearance condition compliance verification of plantation survival, area coverage, and compliance with Stage-II approval conditions. - The External Environment Expert shall provide independent review, monitoring, and advisory support to the KRRDA and ADB to ensure that: - Environmental mitigation measures are implemented effectively on the ground - Environmental risks are identified early and managed proactively - Project implementation remains fully compliant with ER1 of SPS 2009, approved safeguard documents, and national environmental regulations - Review implementation of: - Environmental Management Plan (EMP / Site specific EMP) - Environmental Monitoring Plan - Environmental Loan Covenants - Verify whether mitigation measures committed in the EIA is being implemented as approved. - Identify gaps, delays, or deviations from ER1 requirements. - Undertake periodic site inspections during implementation. - Verify on-site compliance related to: - Pollution prevention and control - Waste and spoil management - Borrow areas and material sourcing - Protection of water bodies, vegetation, and sensitive receptors - Occupational health and safety (environment-related aspects) - BAP implementation - Validate effectiveness of mitigation measures, not just their presence. - Review: - Semi-annual Environmental Monitoring Reports (EMRs) - Incident and non-compliance reports - Corrective Action Plans (CAPs) - Assess the quality, accuracy, and completeness of environmental reporting. - Verify that reported compliance reflects actual site conditions. - Review environment-related grievances received through the project GRM. - Assess whether grievance handling is: - Timely - Transparent - Consistent with ER1 principles |
| District level officials, KRRDA | - Provide any existing socioeconomic information, maps and other related information to DPR Consultant prior to the field data/information collection activities. - Act as the local focal point of information dissemination - Execute land acquisition process |
| Forest Department | Forest department is regulator for the permission of diversion of forest land, tree on the forest land, wildlife. Forest department is also responsible for the implementation of plantation of compensatory afforestation for the loss of trees in the Project. - Role of the Forest Department is stipulated below. - Forest Clearance – Scrutiny of the forest clearance proposal, recommendation to state government for the clearance, providing stage-1 clearance and provide report on compliance with the conditions to the State Government/ MoEFCC, Implementation Monitoring and Reporting. - Karnataka State Forest Department (Territorial or Social Forestry Division) — responsible for planning, implementation, and monitoring of compensatory plantation works. The Territorial Divisions oversee regulatory forest management, protection, and enforcement, while the Social Forestry Divisions—present in every revenue district and led by a Deputy Conservator of Forests—undertake afforestation on community lands, degraded lands, and farmlands. Nodal officer/ Regional office of MoEFCC - Nodal Officer (Forest Conservation Act), in the State Forest Department. Regional Office of MoEFCC, which conducts periodic review and field verification |

Training Plan

Training plan for the project roads are provided in Table-1.

Table 1: Training Plan

| Sl No | Training Modules/ Content | Target participants | Training Schedule | Training Methodology | Trainer |
| --- | --- | --- | --- | --- | --- |
| 1. | Induction Training (Project overview, E&S commitments, site rules, Code of Conduct, emergency procedures) | Contractual workers | After hiring / before site deployment | Classroom briefing, toolbox talk, visual aids | Environmental Experts of PISC |
| 2. | Occupational Health & Safety (PPE usage, machinery safety, excavation safety, working at height) | All site workers | Monthly toolbox talks; quarterly refresher | Practical demonstrations, toolbox talks | Environmental Experts of PISC |
| 3. | Environmental Management as per EMP (dust suppression, noise control, waste management, fuel handling, spill prevention) and SEMP | Site engineers, supervisors, operators | Monthly | Site-based training, posters | Environmental Experts of PISC |
| 4. | Traffic Safety & Diversion Management (signage, flagging, safe movement of construction vehicles) | Drivers, operators, traffic marshals | Prior to commencement of construction work and quarterly | Demonstrations, toolbox talks | Environmental Experts of PISC |
| 5. | Community Health & Safety (public access control, grievance redressal mechanism, worker behavior) | Supervisors and workforce | At start of construction and annually | Interactive sessions | Environmental Experts of PISC |
| 6. | Labour Laws & Worker Welfare (minimum wages, working hours, prohibition of child/forced labour, grievance mechanism) | Supervisors and HR staff | During induction and annually | Classroom sessions | Environmental Experts of PISC |
| 7. | Emergency Preparedness & Response (fire, accidents, fuel spills, extreme weather events) | All site personnel | Half-yearly | Mock drills, demonstrations | Environmental Experts of PISC |
| 8. | Tree Protection & Biodiversity Awareness (no tree cutting, no hunting, wildlife encounters, forest stretch protocols) | Site workforce | During induction and as required | Toolbox talks | Environmental Experts of PISC |
| 9. | Sexual Harassment Awareness & Code of Conduct (POSH compliance | Supervisors and workers | Annually | Awareness sessions | Environmental Experts of PISC |
| 10. | Health Awareness (communicable diseases, sanitation, drinking water, first aid) | All workers | Quarterly | Toolbox talks | Environmental Experts of PISC |

Consultation Plan

The consultation plan is provided Table 2.

Table 2: Consultation Plan

| Sl No | Stakeholder | Key Issues | Engagement Method | Frequency | Responsibility |
| --- | --- | --- | --- | --- | --- |
| 1. | Project Affected Communities / Local Residents | Access disruptions, dust and noise, safety,relocation of CPRs, grievance redress | Public meetings, consultations, information boards, grievance register | At planning stage and periodically during construction | PISC/ Contractor |
| 2. | Project Affected Persons (PAPs) | Land acquisition, compensation, livelihood impacts | Individual meetings, formal notices, consultations | As per project requirement | PISC |
| 3. | District Administration / Local Bodies (Panchayat) | Local coordination, permits, traffic diversion, community concerns | Coordination meetings, official correspondence | Monthly / as required | PISC |
| 4. | Forest Department | Tree cutting approvals, compensatory afforestation, forest stretch management | Site inspections, official communications No forest land is involved hence consultation with forest department is not envisaged | As required | PISC / Contractor |
| 5. | Karnataka Pollution Control Board | Environmental compliance, consent conditions, monitoring results | Submission of reports, inspections | As per statutory requirement | PISC / Contractor |
| 6. | Traffic Police / Transport Department | Traffic management, diversions, road safety | Coordination meetings, written approvals | Before construction and as required | Contractor / PISC |
| 7. | Utility Departments (Electricity, Water, Telecom) | Utility shifting, service continuity | Joint site visits, coordination meetings | As required | Contractor / PISC |
| 8. | Construction Workers | Working conditions, wages, safety, grievance mechanism | Toolbox talks, noticeboards, worker meetings | Weekly / monthly | Contractor |
| 9. | Nearby Schools / Hospitals / Sensitive Receptors | Noise, dust, safe access | Direct consultations, site coordination | Prior to works near sensitive locations | Contractor / PISC |
| 10. | NGOs / Community Representatives | Social concerns, vulnerable groups, environmental issues | Meetings, consultations | As required | PISC |

Enclosure-2

GENDER RESPONSIVE ELEMENTS

Output 1: Conditions and safety of selected rural roads improved and maintained

| Activities | Indicators and Targets | Responsibility | Timeline |
| --- | --- | --- | --- |
| 1. Design Phase |  |  |  |
| 1.1 Consider specific needs of vulnerable users (women, children, elderly, disabled) in design. | (i) Road design features installed (speed bumps, bus-bays, rumble strips, zebra crossings, signage, paved shoulders). | PIU, contractors, PISC | Year 1–5 (During construction) |
| 1.2 Involve women from local communities (SHGs, female-headed households) in design/planning. | (i) At least 25% women participation in orientation & design. (ii) Set targets for women’s groups in preparatory surveys. (iii) No. of consultation meetings held. (iv) No. of women who participate in transect walks. | PIU, GP, PISC | Year 1–5 (pre-& during construction) |
| 2. Construction & Maintenance Phase |  |  |  |
| 1.3 Promote women’s representation and participation in Grievance Redress Committees (GRCs). | (i) At least 30% members in GRCs are women. (ii) Monitoring reports of GRC such as minutes of meeting with sex-disaggregated lists. | PIU, PISC | Year 1–5 |

Footnotes & Contextual Goals:

- Safety & Health: Rural connectivity aims to ensure safe institutional deliveries, reduce maternal and prenatal deaths, and decrease child mortality.

- Education: Improved roads aim to increase the enrolment of girls in schools and universities.

- Economy: Enhancing economic opportunities and safe mobility for women and girls.

Project Activities, Indicators, and Targets

Output 1: Rural Road Infrastructure and Maintenance (Continued)

| Activities | Indicators and Targets | Responsibility | Timeline |
| --- | --- | --- | --- |
| 1.4 Hire women workers in road construction and maintenance. | (i) All contract works documents including EOI/TORs prepared by contractors to include requirements/provisions for employing at least 33% women. (ii) Contractor’s report sex disaggregated Labour data. (iii) At least 33% of workers hired in road construction works and maintenance are women. (Baseline 0%) | Contractor, PIU, PMU, PISC | Year 1–5 Pre and during construction |
| 1.5 Ensure that contract documents prohibit the hiring of child Labour and ensure implementation of national core Labour standards such as equal pay for work of equal value, and protection of women workers from all forms of discrimination including sexual harassment at workplace | (i) Explicit provisions prohibiting child labour, and implementation of national core Labour standards such as equal pay for work of equal value, and protection of women workers from all forms of discrimination and harassment. | Contractor, PIU, PMU, PISC | Year 1–2 Pre and during construction |
| 1.6 Develop and update manuals on construction and maintenance for rural road with gender inclusive design and climate resilient requirements | (i) Manuals on maintenance and construction of rural roads that have gender inclusive design and climate resilient requirements. | PMU, PISC | Year 1–5 |

Output 2: Capacity of rural infrastructure agency, and awareness among road users in the State enhanced

Road Safety

| Activities | Indicators and Targets | Responsibility | Timeline |
| --- | --- | --- | --- |
| 1.1 Orient girl students, women teachers and parents, Anganwadi Workers (AWWs) on road safety; and create awareness on gender-based violence including sexual exploitation and human trafficking and Sexually Transmitted Infections (STI) prevention. | (i) At least 50% students, teachers and parents (at least 30% girls/women) from schools along the project road acquired knowledge on road safety. (Baseline 0%) (ii) At least 50% students, teachers and parents (at least 30% girls/women) from schools along the project road acquired knowledge on gender-based violence (including sexual exploitation and human trafficking and STI prevention). (Baseline 0%) | PMU, PIU, PISC | Year 1–5 |
| 1.2 Enhance skills of women workers in project areas on road construction and maintenance | (i) At least 50% of eligible women workers in project areas acquired skills on road construction and maintenance. (ii) A post training assessment survey conducted to assess how women evaluate acquired skills and confidence on road construction and maintenance after the training. | PIU, contractors, PISC | Year 1–5 During construction |
| 1.3 Recruit women staff and enhance technical capacities of PIA and PMU | (i) Increase recruitment of women staff in PIA and PMU. | PMU, PIU, PISC | Year 1–5 |

The terms “Bid” and “Tender” and their derivatives (Bidder/ Tender, Bid/ Tender, Bidding/ Tendering, etc.) are synonymous.

Whether as a Contractor, Subcontractor, Consultant, Manufacturer or Supplier, or Service Provider; or in any other capacity (different names are used depending on the particular Bidding Documents).

The Term ‘Price Bid’ and ‘Financial Bid’ is used interchangeably throughout in this particular Bidding Documents.

https://www.adb.org/documents/procurement-directive-adb-borrowers

Whether as a Contractor, Subcontractor, Consultant, Manufacturer or Supplier, or Service Provider; or in any other capacity (different names are used depending on the particular Bidding Documents)

These parameters along with parameters suggested in EIA Guidance Manual for Highways should be included. However, deletion or addition of any other parameters during construction phase shall be decided by Environmental Officer.