AGRICULTURALPRODUCEMARKETING COMMITTEE TUMKUR

TENDERDOCUMENT–KW4

(WORKSCOSTINGMORETHANRs.100LAKHS)

# NAME OF THE WORK: 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ.

Secretary,APMC

TUMKUR

AGRICULTUREPRODUCEMARKET COMMITTEE

TheSecretary,APMCTUMKUR

| TENDERFORTHEWORKOF | : | # 2025- 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ. |
| --- | --- | --- |
| TENDER REFERENCE PERIOD OF SALE OF TENDER DOCUMENT LASTDATEOFSALEOFTENDER DOCUMENT | : | APMC/TMKR/225/2026-27/ Dated: 02-06-2026. : FROM: TO: |
| LASTDATE ANDTIME FOR RECEIPTOF TENDERS | : | Kppp Portal |
| TIMEANDDATEOFOPENINGOF TENDERS | : | Kppp portal |
| PLACEOFOPENING OFTENDERS | : | OfficeoftheSecretary, APMC TUMKUR, |
| ADDRESSFORCOMMUNICATION | : | OfficeoftheSecretary, APMC TUMKUR, |

# Contents

| Section No. | Description | Page |
| --- | --- | --- |
| 1 | INVITATIONFORTENDERS(IFT) | 3 |
| 2 | INSTRUCTIONSTOTENDERERS(ITT) | 5 |
| 3 | QUALIFICATION INFORMATION | 19 |
| 4 | FORMOF TENDER, LETTER OF ACCEPTANCE, NOTICETOPROCEEDWITHTHEWORKAND AGREEMENT FORM. | 22 |
| 5 | CONDITIONSOFCONTRACT (CC) | 25 |
| 6 | CONTRACTDATA | 42 |
| 7 | SPECIFICATIONS | 47 |
| 8 | DRAWINGS | 48 |
| 9 | BILL OF QUANTITIES | 49 |
| 10 | FORMATOFBANKGUARANTEEFOR SECURITYDEPOSIT. | 50 |

SECTION1:INVITATIONFORTENDERS(IFT)

Date:02-06-2026	IFTNo:-225/2026-27

- The Secretary APMC TUMKUR invites tenders from eligible tenderers, for the construction of works detailed in the Table below.The tenderers may submit tenders for any or all ofthe works given in the Table. TwoCover Tender procedure as per Rule28 of theKTPPActshallbefollowed.TheTendersarerequiredtosubmittwoseparatesealed covers, one containing the Earnest money deposit and the details of their capability to undertake the tender (as detailed in ITT Clause 3and 6), which will be opened first and the second cover containing the price tender which will be opened only if the Tenderer isfoundtobequalifiedtoexecutethetenderedworks.TheTenderersareadvisedtonote theminimumqualificationcriteriaspecifiedinClause3oftheInstructionstoTenderers to qualify for award of the contract.

  - IncaseofKPPPsystem,thetenderersarerequiredtosubjectbothtechnicalbidsandfinancedbids through KPPP ported on time only.

  - TenderdocumentsmaybedownloadedfromGovernmentofKarnataka	KPPPwebsite https://eproc.karnataka.gov.in/eportal/index.seam under login for Contractors

  - TendersmustbeaccompaniedbyearnestmoneydepositwhichwillpaidonlinethroughKPPPportal.

  - Tendersmustbeelectronicallysubmitted(on-linethroughinternet)withinthedateandtimepublishedin KPPP portal. First Cover Tenders will be opened at prescribed time and date in the KPPP portal, in the presence of the Tenderers who wish to attend at the office of the Secretary APMC TUMKUR.

- TenderdocumentsmaybedownloadedfromGovernmentofKarnatakaKPPPwebsite https://kppp.karnataka.gov.in under login for Contractors:

AfterloggingintoContractors,PleasescrolldowntotherightsidebottomtoseeList of Tenders, Please click there to find the details of NIT and download copy of the tender.Thetendercanbedownloadedintheportalasperprescribeddateandtime publishedintheportal.OnlyInterestedContractorswhowishtoparticipateshould remitonlinetransactionfeefortenderafterregisteringintheportal.Thetransaction fee is non-refundable if you wish to participate.

- Tendersmustbeaccompaniedbyearnestmoneydepositwhichwillpaidonline through KPPP portal as mentioned

- Tendersmustbeelectronicallysubmitted(on-linethroughinternet)withinthedate and time published in KPPP portal. First Cover Tenders will be opened at prescribed time and date in the KPPP portal, in the presence of the Tenderers who wish to attend at the office of the Secretary APMC TUMKUR.

- A Pre-tender meeting will be held at the Office of the Secretary APMC TUMKUR, IN DIST TUMKURKARNATAKASTATEtoclarifytheissuesifany,andto answer questions on any matter that may be raised at that stage as stated in Clause 8.2 of ‘Instructions to Tenderers’ of the tender document.

- Otherdetailscan beseenin thetender documents

## TABLE

| Sl. No. | Nameofwork | Approximatevalue of work (Rs.) | Earnest Money Deposit (Rs.) 1.5% | Transaction fee, only in case Tenderers who wishto participate (Rs.) | Period of completion |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 1 | NAME OF THE WORK : 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ | Rs.8,03,89,438.00 EXCLUSIVEOF GST | Rs.12,06,000.00/- | AsperKppp portal | 11 Months (Excluding Monsoon) |

SECTION2:INSTRUCTIONSTOTENDERERS(ITT)

Table of Clauses

| A. 2 | General 1 Scopeof Tender - Eligible Tenderers - QualificationoftheTenderer - OneTenderper Tenderer - Cost of Tendering - SiteVisit | 6 |
| --- | --- | --- |
| B. | TenderDocuments | 8 |
|  | - ContentofTenderdocuments - ClarificationofTenderDocument - AmendmentofTender documents |  |
| C. | Preparationof Tenders | 9 |
|  | - DocumentscomprisingtheTender - Tenderprices - Tendervalidity - Earnestmoneydeposit | 8 |
|  | 14. FormatandsigningofTender |  |
| D. | SubmissionofTenders | 13 |
| 3 | 15. SealingandmarkingofTenders |  |
| 4 | - Deadlinefor submissionof Tenders - Late Tenders - ModificationandWithdrawalofTenders |  |
| E. | Tenderopeningandevaluation | 13 |
|  | 19.OpeningofFirst CoverofallTendersandevaluationto determine |  |

qualifiedTenderers

- OpeningofSecondCoverTendersofqualifiedTendersandevaluation

- Processtobeconfidential

- Clarificationof Tenders

- ExaminationofTendersanddeterminationof responsiveness

- Correctionof errors

- EvaluationandcomparisonofTenders

### F.	Awardofcontract	16

- Awardcriteria

- Employer’srighttoacceptanyTender and torejectanyorall Tenders

- Notificationofawardand signingof Agreement

- Security deposit

- AdvancepaymentandSecurity

31	CorruptorFraudulentPractices

### General

- Scopeof Tender

  - TheSecretaryAPMCTUMKUR(ReferredtoasEmployerinthesedocuments)invites tendersfollowingTwoCovertenderprocedure,fromeligibleTenderers,fortheNAME OF WORK: 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ UNDER ACTION PLAN 2025-26.Tenders (IFT).

### EligibleTenderers

  - Tenderersshallnotbeunderadeclarationofineligibilityforcorruptandfraudulent practices issued by the Government of Karnataka

### TendersfromJointventuresare Notacceptable.

- QualificationoftheTenderer:

  - All Tenderersshall providetherequestedinformationaccuratelyandin sufficient detail in Section 3:Qualification information.

  - To qualify for the award of this contract, each Tenderer in his name should have in the last five years i.e. 2021-22 to 2025-26.

- Achieved in any two financial years a minimum financial turnover (in all classes of civilengineeringconstructionworksonly)ofRs.1607.78lakhs.The certificate with UDIN is to be attested by a Chartered Accountant. Otherwise, the tender will be rejected.

- Mandatingsatisfactorycompletionasaprimecontractorforatleastonesimilarwork to an extent of 50% of the cost of the work, such as (1) Building works ofvaluenot lessthanRs.394.38Lakhs (2) Electrification works ofvaluenot lessthanRs.7.56Lakhs. Totalingworks ofvaluenot lessthanRs.401.94Lakhs.

- Executedthefollowingminimumquantitiesofwork.inanyonefinancialyear(allor individually), in the last five years. That is i.e.2021-22 to 2025-26. the following minimum quantities of work.

  - RCC/PCC	----94.00cum

  - Pile Foundation/Bored/Precast/Cast in-situ----------------1480.00 Rm

  - TMT STEEL------------------------------------------------------43.20 T

  - STRUCTURAL STEEL	-- 273600.00kg

  - ROOFING SHEET----------------------------------------------10125.00Sqm

- TheTendererorhisidentifiedsub-contractorshouldpossessrequiredvalidelectrical license and should have executedelectrical works totaling to not less than Rs.7.56 Lakhs

Note: The tenderer shall upload certificates for all the above-mentioned eligible criterion certified by an officer not below the rank of Executive Engineer

  - Equipmentcapacity:

- Availabilitybyowning/Lease/Hirebasisthefollowingkeyandcriticalequipment forthiswork:ForLease/ Hirebasis- relevantdocuments(commitmentagreements etc., shall be scanned and uploaded)

### (Minimum 50%oftherequiredmachineryshould beownedbytheTenderer. Remaining50%oftherequiredmachinerymaybeowned/procuredonLease basis/Hirebasis.)ASPERGOVTOrderNos:PWD60CRM2021Dt:08-11- 2021

| Sl. No. | Machinery/Equipment | Total | Compulsory Owned (Nos.) | Own/Hire/Lease (Nos.) |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Piling Rig with Bentonite Pump | 1 | 0 | 1 | Nos. |
| 2 | Tipper | 3 | 2 | 1 | Nos. |
| 3 | WaterTanker | 2 | 0 | 2 | Nos. |
| 4 | Front end loader | 1 | 0 | 1 | Nos. |
| 5 | Crane | 1 | 0 | 1 | Nos. |
| 6 | Transit mixer | 1 | 1 | 0 | Nos. |
| 7 | Concrete Batch mix plant | 1 | 1 | 0 | Nos. |

- The remaining 50% can be deployed on lease/ hire basis for all works provided, the relevantdocuments(commitmentarrangementsetc.)foravailabilityforthisworkarea furnished.

- liquid assets and /or availability of credit facilities of no less than Rs.292.32/-lakhs (Credit lines/ letter of credit/ certificates from banks for meeting the fund requirement etc. in the format to be as prescribed below:

Special conditions:-

- The Contractor has to provide soil investigation report for at least 4 locations before the actual commencement of work.

- Testing Of RCC Piles has to be done by the contractor as per IS 2911 (Part 4): 2013 requirements.

To

### TheSecretary, APMC TUMKUR

Weherebyagreetofinancethetenderer,Sri.............................Tothetuneof

Rs...................(Rs	Words)fortheworkof:- 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ.@TQTUMKURdistrict TUMKURtheworkisallottedto himon tender basis.

SignedbyScheduledBankAuthorizedSignatory

  - (e)	In the case of the death of the contractor after executing the agreement /	commencement of the work, his legal heir, if is an eligible registeredcontractorandiswillingcanexecuteandcompletetheworkattheaccepted tender rates

  - irrespectiveof thecost ofthe work.

  - (f)	Necessary work experience certificate issued by the competent authority not	belowtherankofExecutiveEngineer,indicatingthename/items of work	executed, date of commencement, date of completion and the total cost of work

  - executedshallbeenclosedto thetender.Tenderswithoutthesedetailsareliable.

  - for disqualification.

### To qualify for a package of contracts made up of this and other contracts for whichtendersareinvitedinthisIFT,theTenderermustdemonstratehaving experience and resources to meet the aggregate of thequalifying criteria for theindividual contracts. - Not applicable.

  - Sub-contractors’ experience and resources shall not be taken into account in determiningtheTenderer’scompliancewiththequalifyingcriteriaexcepttotheextent stated in 3.2 (d) and (e) above.

  - Tenderers who meet the above specified minimum qualifying criteria, will only be qualified, if their available tender capacity is more than the total tender value. The available tender capacity will be calculated as under:

### Assessedavailabletendercapacity=(A*N*1.5 -B )

where

A = Maximum value of civil engineering works executed in any one year during thelast five years (updated to 2025-26price level) taking into accountthe completed as well as works in progress.

N=Numberofyearsprescribedforcompletionoftheworksforwhichtendersare invited. 0.92year

B = Value, at 2025-26price level of existing commitments and on-going works to be completed during the next 11Months

Note:The statements showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works listed should be countersigned by the Employer in charge, not below the rank of an Executive Engineer or equivalent.

  - Even though the Tenderers meet the above criteria, they are subject to be disqualified if they have:

    - made misleading or false representations in the forms, statements and attachmentssubmittedinproofofthequalificationrequirements;and/or

    - record of poor performance such as abandoning the works, not properly completingthecontract,inordinatedelaysincompletion,litigationhistory, or financial failures etc.; and/or

    - participated in the previous Tender for the same work and had quoted unreasonablyhightender pricesand couldnotfurnishrationaljustification.

### OneTenderperTenderer:

4.1.1	deleted

### Costof Tendering:

  - The tenderer shall bear all costs associated with the preparation and submission of his tender, and the Employer will in no case be responsible and liable for those costs.

### Site visit:

The Tenderer at his own responsibility and risk is encouraged to visit and examine the SiteofWorks and its surroundings and obtain all information that may benecessaryfor preparingtheTenderandenteringintoacontractforconstructionoftheWorks.Thecost of visiting the Site shall be at the Tenderer’s own expense.

### Tenderdocuments

- ContentofTender documents

  - Theset oftender documentsshall haveall theSections giveninPage2:

  - Boththesetsshouldbecompletedandreturnedwiththetender. 11

### ClarificationofTender Documents

  - A prospective tenderer requiring any clarification of the tender documents may notify the Employer in writing or by cable (hereinafter “cable” includes telex and facsimile) at the Employer’s address indicated in the invitation to tender. The Employer will respond to any request for clarification which he receives earlier than 15 days prior to the deadline for submission of tenders. Copies of the Employer’s response will be forwarded to all purchasers of the tender documents, including a description of the enquiry but without identifying its source.

### 8.2	Pre-tendermeeting:

    - The tenderer or his authorized representative is invited to attend a pre-tender meeting which will take place at the Office of The Secretary APMC TUMKUR.

    - The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage

    - The tenderer is requested to submit any questions in writing or by cable to reach the Employer not later than one week before the meeting.

    - Minutes of the meeting, including the text of the questions raised (without identifying the source of enquiry) and the responses given will be transmitted without delay to all purchasers of the tender documents. Any modification of the tender documents listed in Sub-Clause 7.1 which may become necessary as a result of the pre-tender meeting shallbemadebytheEmployerexclusivelythroughtheissueofanAddendumpursuant to Clause 9 and not through the minutes of the pre-tender meeting.

    - Non-attendanceat thepre-tendermeeting will not beacausefordisqualification ofa tenderer.

### AmendmentofTender documents

  - Before the deadline for submission of tenders, the Employer may modify the tender documents by issuing addenda.

  - Any addendum thus issued shall be part of the tender documents and shall be communicated in writing or by cable to all the purchasers of the tender documents.

  - To give prospective Tenderers reasonable time in which to take an addendum into accountinpreparingtheirtenders,theEmployershallextendasnecessarythedeadline for submission of tenders, in accordance with Sub-Clause 16.2 below.

### Preparationof Tenders

- Documentscomprisingthe Tender

  - ThetendersubmittedbytheTenderershallbeintwocoversandshallcontainthe documents as follows:

    - FirstCover:

- EarnestMoneyDeposit;onlinepaymentthroughKPPP platform.

- Qualification Information as per formats given in Section 3 and to comply thetaskcreatedintheKPPPPortalunderGeneraltermsConditionsand Technical parameters and Documents required from Tenderer.

- The Tenderer shall furnish, as part of his tender, earnest money deposit in the amountasshownincolumn4oftheTableoftheIFTforthisparticularwork.The Earnest Money Deposit shall be l be inBank Guarantee in the prescribed format obtained from any Nationalised / Scheduled bank.The part (2) of the EMD shall bedeliveredtotheExecutiveEngineerbeforetheprescribeddateandtimeof opening of the technical Bids.

### Second Cover:

      - TheTender(intheformatindicatedinSection 4)

### Priced Bill of Quantities (Section 9); online through KPPP portal, no hardcopy of commercials should be attached or disclosed.

and any other materials required to be completed and submitted by Tenderers in accordance with these instructions. The documents listed under Sections 3, 4, 6 and 9 shall be filled in without exception.

  - Tenderers submitting tenders together with other contracts stated in the IFT to form a packagewillsoindicateinthetendertogetherwithanydiscountsofferedfortheaward of more than one contract.

### Tenderprices

  - ThecontractshallbeforthewholeworksasdescribedinSub-Clause1.1,basedonthe priced Bill of Quantities submitted by the Tenderer.

  - TheTenderershallfillinratesandpricesandline-itemtotal(bothinfiguresandwords) for all items of the Works described in the Bill of Quantities along with total tender price (both in figures and words).

ItemsforwhichnorateorpriceisenteredbytheTendererwillnotbepaidforby theEmployerwhen executed and shall bedeemed covered by theother rates and prices in the Bill of Quantities.Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

## DELETED.

  - The rates and prices quoted by the Tenderer shall be subject to adjustment during the performance of the Contractin accordance with the provisions of Clause of the Conditions of Contract.

### Tendervalidity

13

  - Tendersshallremainvalidforaperiodnotlessthan90(Ninety)daysafterthedeadline date for tender submission specified in Clause 16.A tender valid for a shorter period shall be rejected by the Employer as non-responsive.

  - In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the Tenderers may extend the period of validity for a specified additionalperiod.TherequestandtheTenderers'responsesshallbemadeinwritingor by cable.A Tenderer may refuse the request without forfeiting his earnest money deposit.ATendereragreeingtotherequestwillnotberequiredorpermittedtomodify histender,butwillberequiredtoextendthevalidityofhisearnestmoneydepositfora period of the extension, and in compliance with Clause 13 in all respects.

### Earnestmoneydeposit

  - Thetenderershallfurnishaspartofhistender,EarnestMoneyDeposit(E.M.D)atthe following rates. E.M.D amount as % of the estimated cost of the work put to tender.

- UptoRs. 20 lakh– 2.5%

- Rs.20lakhsandaboveuptoRs.1Crore–2%subjecttominimumofRs.50,000/-

- Rs.1croreandabobeuptoRs.10Crore–1.5%subjecttoaminimumofRs. 2,00,000/-

- Rs.10croreandabove –1%subjectto minimumof Rs.15, 00,000/-

Thesupplier/contractorcanpayEarnestMoneyDeposit(EMD)intheKPPPportalusing any of the following payment modes:

- CreditCard

- Direct Debit

- NationalElectronicFundTransfer(NEFT)

- OvertheCounter(OTC) OTC payment procedure

Ifacontractor/supplierchoosestomakepaymentofEMD/tenderprocessingfeesOver

TheCounter(OTC)inanyofthedesignatedAxisBankbrancheslistedintheKPPPweb- site(https://kppp.karnataka.gov.in),thecontractor/supplierwillneedtologintoKPPP system, access the tender for which bid is being created and then select the OTC option under the payment section and print the Challan shown in that section. The printed challanwillhavetheuniquebidreferencenumberandtheamounttoberemitted.Along withthechallan,contractorcanchoosetomakethepaymenteitherintheformofcash

or in the form of Demand Draft. Cheque payments will not be accepted. The contractor is requested to specifically inform the bank officer to input the unique bid reference number printed in the challan in the banking software. Upon successful receipt of the payment,thebankwillprovidea16-digitreferencenumberacknowledgingthereceiptof payment.This16-digitreferencenumberhastobeinputtedbycontractorinthepayment section of its bid as payment confirmation before the bid is submitted (i.e.) as a pre- requisite	for	bid	submission.

NEFT payment procedure

If a contractor/supplier chooses to make payment of EMD/tender processing fees using Reserve Bank of India's (RBI) National Electronic Fund Transfer (NEFT) system, the contractor/supplierwillneed tolog into KPPP system, access thetenderforwhich bid is being created and then select the NEFT option under the payment section and print the Challan shown in that section. The printed challan will have the unique bid reference number, account details of Government of Karnataka and the amount to be remitted. Thecontractorhastosubmittheprintedchallantoitsbank-branch(NEFT-enabled)and requestforanaccount-to-accounttransfer,whereinthemoneywillgettransferredfrom thecontractors'bankaccounttoGoK'sbankaccount.Thecontractorshouldensurethat NEFT transfer instructions are executed and the funds are wired to the Government of Karnataka's principalaccountbeforethe last datefor bid submissionand preferably 24 hoursbeforethelastdateforbidsubmission.Ifthecontractor'sbanktransfers/wiresthe money after the last date for bid submission, the contractor's bid will be liable for rejection. Upon executing the transfer, the contractor's bank will provide a reference number generated by NEFT software as confirmation of transfer, which has to be inputted by contractor in the payment section of its bid as payment confirmation before thebidissubmitted(i.e.)asapre-requisiteforbidsubmission.Also,theaccountnumber from which the funds were transferred have to be inputted in the KPPP system as part of its bid.

The supplier/contractor’s bid will be evaluated only on confirmation of receipt of the payment (EMD) in the Government of Karnataka central pooling a/c held at Axis Bank

EMD amount will have to be submitted by the supplier/contractor taking into account the following conditions:

- EMD will be accepted only in the form of electronic cash (and not through Demand DraftorBank Guarantee)and will bemaintained in theGovt.’s central pooling account at Axis Bank until the contract is closed.

- TheentireEMDamountforaparticulartenderhastobepaidinasingletransaction Fordetails on e-Payment services refer to KPPP portal for more details on the process.

  - Instruments having fixed validity issued as earnest money deposit for the tender shall be valid for 45 days beyond the validity of the tender.

  - Any tender not accompanied by an acceptable earnest money deposit and not secured as indicated in Sub-Clauses 13.1 and 13.2 above shall be rejected by the Employer as non-responsive.

  - The earnest money deposit of unsuccessful Tenderers will be returned within 30 days of the end of the tender validity period specified in Sub-Clause 12.1.

  - The earnest money deposit of the successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

  - Theearnest money depositmay be forfeited:

- if the Tenderer withdraws the Tender aftertender opening during the period oftender validity;

- if the Tenderer does not accept the correction of the Tender Price, pursuant toClause 24; or

- in the case of a successful Tenderer, if the Tenderer fails within the specified time limit to

  - signtheAgreement; or

  - furnishtherequiredSecuritydeposit

- Formatand signing ofTender

Tenderer shall submit the Bid electronically before the submission dateand time published in KPPP portal.

- SubmissionofTenders

- Sealingandmarkingoftenders

TenderershallsubmittheBidelectronicallybeforethesubmissiondateand time published.

- Deadlineforsubmissionofthe Tenders

  - Tendersmustbesubmittedonlinein theKPPP portal.

  - The Employer may extend the deadline for submission of tenders by issuing an amendment in accordance with Clause 9, in which case all rights and obligations oftheEmployerandtheTendererspreviouslysubjecttotheoriginaldeadlinewill then be subject to the new deadline.

  - IncaseofKPPPtenderershallsubmittheBidelectronicallybeforethesubmission date and time published

- LateTenders

  - Any tender received by the Employer after the deadline prescribed in clause 16 will be returned unopened to the Tenderer.

  - In online KPPP system, you shall not be able to submit the bid after the bid submission time and date as the icon or the task in the KPPP portal will not be available.

- ModificationandWithdrawalof Tenders

  - Tenderhasallthetimetomodifyandcorrectoruploadanyrelevantdocumentin the portal till Bid submission date and time, as published in the KPPP portal.

  - Each Tenderer's modification separately for each Cover or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with Clause 14 & 15, with the outer and inner envelopes additionally marked "MODIFICATION FOR FIRST/SECOND COVER" or "WITHDRAWAL", as appropriate.

  - NoTendermay bemodifiedafter thedeadline for submissionof Tenders.

  - Withdrawal or modification of a Tender between the deadline for submission of TendersandtheexpirationoftheoriginalperiodofTendervalidityspecifiedinClause

  - above or as extended pursuant to Clause 12.2 may result in the forfeiture of the earnest money deposit pursuant to Clause 13.

  - Tenderersmayonlyofferdiscountsto,orotherwisemodifythepricesoftheirTenders by submitting Tender modifications in accordance with this clause, or included in the original Tender submission.

### Tenderopeningandevaluation

- OpeningofFirstCoverofallTendersandevaluationtodeterminequalifiedTenderers:

  - The Employer will open the First Covers of all the Tenders received (except those received late or withdrawn), including modifications for First Cover made pursuant to Clause18,inthepresenceoftheTenderersortheirrepresentativeswhochoosetoattend at 11.00am hours on the date and the place specified in Clause 16. In the event of the specified date of Tender opening being declared a holiday for the Employer, the Tenders will be opened at the appointed time and location on the next working day.

### In KPPP Portal, Contractor has the option of withdrawing the Bid by digitally signing to withdraw / cancel thebid, before the bid submission time /Date – Not applicable.

  - The Tenderers names, the presence or absence of earnest money deposit (amount, format and validity), the submission of qualification information and such other information as the Employer may consider appropriate will be announced by the Employer at the opening. Late and withdrawn Tenders will be returned unopened to tenders – Not applicable

  - The Employer shall prepare minutes of the Tender opening, including the information disclosed to those present in accordance with Sub-Clause 19.3. – Not applicable

  - TheSecondCoverofalltheTenderersincludingmodificationsforSecondCovershall be placed in a large cover and securely sealed in the presence of the tenderers or their representatives, who are present and also get the same signed by all those tenderers or theirrepresentatives.The largecovershall bekept in safecustody by theEmployer.1 - – Not applicable

  - TheEmployerwillevaluateanddeterminewhethereachtender(a)meetstheeligibility criteria defined in ITT Clause 2;(b) is accompanied by the required earnest money deposit as per stipulations in ITT Clause and (c) meets the minimum qualification criteria stipulated in ITT Clause 3. The Employer will draw out a list of qualified Tenderers.2

### OpeningofSecondCoverofqualifiedTenderersandevaluation:

  - The Employer will inform all the Qualified Tenderers the time, date and venue fixed fortheopeningoftheSecondCovercontainingthepricedTenders.TheEmployerwill open the Second Covers of Qualified Tenderers at the appointed time and date in the presence of the Tenders or their representatives who choose to attend. In the event of thespecifieddateofSecondCoveropeningbeingdeclaredaholidayfortheEmployer, the Second Covers will be opened at the appointed time and location on the next working day.

  - Envelopes marked “MODIFICATION FOR SECOND COVER” shall be opened and the submissions therein read out in appropriate detail. – Not applicable

  - The Tenderers' names, the Tender prices, the total amount of each Tender, any discounts, Tender modifications and withdrawals, and such other details as the Employermayconsiderappropriate,willbeannouncedbytheEmployerattheopening. No Tender shall be rejected at Tender opening.

  - The Employer shall prepare minutes of the Second Cover Tender opening, including the information disclosed to those present in accordance with Sub-Clause 20.3.

### Processtobe confidential

  - Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendations for the award of a contract shall not be disclosed to Tenderers or any other persons not officially concerned with such process until the award to the successful Tenderer has been announced. Any effort by a Tenderer to influence the Employer's processing of Tenders or award decisions may result in the rejection of his Tender.

### ClarificationofTenders

  - To assist in the examination, evaluation, and comparison of Tenders, the Employer may, at his discretion, ask any Tenderer for clarification of his Tender, including breakdowns of unit rates. The request for clarification and the response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought,offered,orpermittedexceptasrequiredtoconfirmthecorrectionofarithmetic errorsdiscoveredbythe EmployerintheevaluationoftheTendersinaccordancewith Clause 24.

  - Subject to sub-clause 22.1, no Tenderer shall contact the Employer on any matter relating to its Tender from the time of the Tender opening to the time the contract is awarded.If the Tenderer wishes to bring additional information to the notice of the Employer, it should do so in writing. Tenderer also can submit online clarification through KPPP portal through query option .

### If they have any query or need clarification related to KPPP contact KPPP Help desk from 10 AM to 5:30PM. (Monday to Saturday )Ph. No.– 080 – 22485867

  - Any effort by the Tenderer to influence the Employer in the Employer’s Tender evaluation, Tender comparison or contract award decisions may result in the rejection of the Tenderers’ Tender.

### ExaminationofTendersanddeterminationofresponsiveness

  - Priorto the detailed evaluation ofTenders, the Employerwill determinewhethereach Tender; (a) has been properly signed; and; (b) is substantially responsive to the requirements of the Tender documents.

  - A substantially responsive Tender is one which conforms to all the terms, conditions, andspecificationsofthe Tenderdocuments,withoutmaterialdeviationor reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Tender documents, the Employer's rights or the Tenderer's obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

  - IfaTenderisnotsubstantiallyresponsive,itwillberejectedbytheEmployer,andmay notsubsequentlybemaderesponsivebycorrectionorwithdrawalofthenonconforming deviation or reservation.

### Correctionoferrors

  - TendersdeterminedtobesubstantiallyresponsivewillbecheckedbytheEmployerfor any arithmetic errors. Errors will be corrected by the Employer as follows:

    - Where there is a discrepancy between the rates in figures and in words, the lower of the two will govern3; and

    - Wherethereisadiscrepancybetweentheunitrateandthelineitemtotalresulting frommultiplyingtheunitratebythequantity,theunitrateasquotedwillgovern.

  - The amount stated in the Tender will be adjusted by the Employer in accordance with the above procedure for the correction of errors and, with the concurrence of the Tenderer, shall be considered as binding upon the Tenderer. If the Tenderer does not acceptthecorrectedamounttheTenderwillberejected,andtheearnestmoneydeposit may be forfeited in accordance with Sub-Clause 13.6 (b).

### Evaluationandcomparison ofTenders

  - The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Clause 23.

  - In evaluating the Tenders, the Employer will determine for each Tender the evaluated Tender Price by adjusting the Tender Price as follows:

    - makinganycorrectionforerrors pursuanttoClause24; and

    - making appropriate adjustments to reflect discounts or other price modifications offered in accordance with Sub Clause 18.5.

  - The Employer reserves the right to accept or reject any variation, deviation, or alternative offer. Variations, deviations, and alternative offers and other factors which are in excess of the requirements of the Tender documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Tender evaluation.

  - The estimated effect of the price adjustment conditions under Clause 41 of the Conditions of Contract, during the implementation of the Contract, will not be taken into account in tender Evaluation

  - If the tender of the successful tenderer is seriously unbalanced in relation to the Employer’s estimate of the cost of the work to be performed under the contract, the Employer may require the Tenderer to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the performance security set forth in Clause 29 be increased at the expense of the successful Tenderer to a level sufficient to protect the Employer against financial loss in the event of default of the successful under the contract.

### AwardofContract

- Award criteria

  - Subject to Clause 27, the Employer will award the Contract to the Tenderer whose Tender has been determined to be substantially responsive to the Tender documents and who has offered the lowest evaluated Tender Price, provided that such Tenderer has been determined to be (a) eligible in accordance with the provisions of Clause 2, and (b) qualified in accordance with the provisions of Clause 3.

### Employer'srighttoacceptanyTenderandtorejectanyorallTenders

  - Notwithstanding Clause 26, the Employer reserves the right to accept or reject any Tender,andtocanceltheTenderprocessandrejectallTenders,atanytimepriortothe award of Contract, without thereby incurring any liability to the affected Tenderer or TenderersoranyobligationtoinformtheaffectedTendererorTenderersofthegrounds for the Employer's action.

### Notificationofaward andsigningof Agreement

  - The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by cable, telex, e-mail or facsimile confirmed by registered letter. This letter (hereinafter and in the Conditions ofContractcalledthe"LetterofAcceptance")willstatethesumthattheEmployerwill pay the Contractor in consideration of the execution, completion, and maintenance of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the "Contract Price").

  - Thenotification of award will constitutetheformation oftheContract, subject only to the furnishing of Security deposit in accordance with the provisions of Clause 29.

  - The Agreement will incorporate all agreements between the Employer and the successful Tenderer. It will be kept ready for signature of the successful Tenderer in the office of Employer within 30 days following the notification of award along with the Letter of Acceptance. Within 20 days of receipt, the successful Tenderer will sign the Agreement and deliver it to the Employer.

  - Upon the furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

### Securitydeposit

  - Within 20 days of receipt of the Letter of Acceptance, the successful Tenderer shall deliver to the Employer a Security deposit in any of the forms given below for an amount equivalent to 5% of the Contract price plus additional security for unbalanced tenders in accordance with Clause 25.5 of ITT and Clause 44 of the Conditions of Contract.:

a.Abank guaranteeintheform givenin Section 10;

-	toTheSecretary, APMC,TUMKUR

  - If the security deposit is provided by the successful Tenderer in the form of a Bank Guarantee, it shall be issued either by a Nationalized/Scheduled bank.

  - Deleted.

  - FailureofthesuccessfulTenderertocomplywiththerequirementsofSub-Clause29.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the Earnest money deposit.

30	Advance Payment and Security:The employer will provide an advance payment. onthecontractpriceasstipulatedintheconditionsofcontract,subjecttothemaximum amount as stated in the contract data

### CorruptorFraudulentpractices

  - The GOK requires that the Tenderers/Suppliers/Contractors, observe the highest standard of ethics during the procurement and execution of such contracts.In pursuance of this policy, GOK :

    - willrejectaproposalforawardifitdeterminesthattheTendererrecommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question;

    - will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a GOK contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing, a GOK contract.

  - Furthermore,Tenderersshallbeawareoftheprovisionstatedinsub-clause50.2ofthe Conditions of Contract.

## 32 DEATH OF THE CONTRACTOR:

In case if the death of a contractor, after executing the agreement / commencement of the work, his legal heir, is an eligible registered contractor and is willing, can execute andcompletethework,attheacceptedtenderrates,irrespectiveofthecostofthework.

## SECTION3:QUALIFICATIONINFORMATION

The information to be filled in by the Tenderer hereunder will be used for purposes of computing Tender capacity as provided for in Clause 3 of the Instructions to Tenderers. This information will not be incorporated in the Contract.

  - ConstitutionorlegalstatusofTenderer	[Attachcopy]

Place of Registration

Principal place of business:

  - Totalvalueof works executed and Payments Received in the last five years (in Lakhs)

2021-22

2022-23

2023-24

2024-25

2025-26

Work performed as Prime Contractor (in the same name) on works of

similar nature over during the five years specified in 1.2 above.

(AttachCopy)

| Project Name | Name of Employer | Description of Work | Contract Number | Valueof contract Rs Lakhs | Date of issue of Work | Specified periodof complet- ion | Actual date of complet- ion | Remarks explaining reasonsfor delay in completion of work |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

  - Quantitiesofworkexecutedasprimecontractor(inthesamename)duringthelastfive years specified in 1.2 above:

| Year | NameofWork | Name of Employer | Quantity of workperformed(AsperSection 3 Qualification of the Tenderer Clause 3.2 ( c )) | Remarks (Indicate contract reference) |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| 2021-22 |  |  |  |  |
| 2022-23 |  |  |  |  |
| 2023-24 |  |  |  |  |
| 2024-25 |  |  |  |  |
| 2025-26 |  |  |  |  |

  - InformationonworksforwhichTendershavebeensubmittedandworkswhichareyet to be completed as on the date of this Tender.

- Existingcommitmentsandon-goingworks:

| Descriptionof Work | Place &State | Contract No. &Date | Name &Date Addressof Employer | Valueof Contract (Rs. Lakhs) | Stipulated period of completion | Value of works remaining to be completed (Rs. Lakhs) | Anticipated date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |

- WorksforwhichTendersalreadysubmitted:

| DescriptionofWork | Place &State | Name &Date Address of Employer | Estimated value of works (Rs. Lakhs) | Stipulated period of completion | Date when decision is expected | Remarks if any |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |

  - Thefollowingitemsofequipmentareconsideredessentialforsuccessfullycarrying out the works. The tenderer should furnish all the information listed below.

| ItemofEquipment | Requirement No. Capacity | Owned | Ownedandavailable Number/Capacity Age/Condition | Remarks |
| --- | --- | --- | --- | --- |
| (asspecifiedinclause 3.3) |  |  |  |  |

  - Reportsonthefinancialstandingofthetenderer,suchasprofitandlossstatementsand auditor’s reports for the last five years.

  - Qualification and experience of the key technical and management personnel in permanent employment with the tenderer and those that are proposed to be deployed on this contract, if awarded.

1.9.Name, address, and telephone, telex, and fax numbers of the Tenderers' bankers who may provide references if contacted by the Employer.

1.10Evidence of access to financial resources to meet the qualification requirementspecifiedinITTClause3.3(b):Cashinhand,LetterofCreditetc.Listthembelowand attach certificate from the Banker in the suggested format as under:

Format-2

## (ONBANKERSLETTERHEAD)

FORMTOFBANKER’SCERTIFICATE/LINEOFCREDITLETTER

ReferenceNoSl.No.

Place:

Date:

To,

(NameandaddressoftheBeneficiary)

This is to certify that Mr./M/s. …………………………..(Name of the customer) having his/their registered/administrative office at ------------------------- is a customer of our bankandis/areengagedin---------------------(Natureofactivity)ifthesaidcustomeris

allotted/awarded with ----------------- (NAME OF WORK : 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ.We may extend credit facilities up to Rs.292.32 Lakhs to meet his/their workingcapitalrequirementtowardstheexecutionofthesaidworkorderaspertheloanpolicy of the bank.

Thiscertificateisvalidupto3Monthsfromthedateofissue.i.e up to DD/MM/YYYY

Yours faithfully BranchManger

## SECTION 4 :		FORMSOFTENDER,LETTEROFACEPTANCE,NOTICETO PROCEED WITH THE WORK AND AGREEMENT FORM

Form ofTender

DescriptionoftheWork: 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ.

### Tender

To

Address	:

GENTLEMEN,

WeoffertoexecutetheWorksdescribedaboveinaccordancewiththeConditionsofContract accompanyingthisTenderfortheContractPriceof		[infigures](	) [in letters].

This Tender and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any Tender you receive.

Theadvancepayment requiredisRs…………………………….

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract,wewillstrictlyobservethelawsagainstfraudandcorruptioninforceinIndianamely “Prevention of Corruption Act 1988”.

We hereby confirm that this Tender complies with the Tender validity and Earnest money deposit required by the Tender documents.

Weattachherewithourcurrentincome-taxclearancecertificate. Yours faithfully,

AuthorizedSignature:

Name & Title of Signatory:

Nameof Tenderer

Address:

To:

LetterofAcceptance

(letterheadpaperoftheEmployer)

[date]

[nameandaddressoftheContractor] Dear Sirs,

This is to notify you that your Tender dated 	forexecutionofthework, NAME OF WORK : 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ. fortheContractPriceofRupees.	(	)[amountinwordsandfigures],ascorrectedandmodifiedinaccordancewith the Instructions to Tenderers is hereby accepted by our Agency.

You are hereby requested to furnish Security deposit plus additional security for unbalanced tenders in terms ofClause 25.5 of ITT, in the form detailed in Clause29.1 of ITT for an amountofRs.—————within20daysofthereceiptofthisletterofacceptancevalidupto 30 days from the date of expiry of Defects Liability Period i.e. up to ............ and sign the contract, failing which action as stated in Para 29.4 of ITT will be taken.

Yours faithfully,

NameandTitleof Signatory

AuthorizedSignature Name of Agency

Issueof Noticeto proceedwith the work.

(letterheadoftheEmployer)	————— (date)

To

——————————————(nameandaddressofthe Contractor)

——————————————

——————————————

DearSirs:

PursuanttoyourfurnishingtherequisitesecuritydepositasstipulatedinITTClause

29.1 and signing of the contract agreement for the NAME OF WORK : 2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ.a Tender Price of Rs.——————, you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully, (Signature,nameandtitleofsignatoryauthorizedtosignonbehalfofEmployer)

AgreementForm

### Agreement

Thisagreement,madethe	dayof	20	, between

[name and address of Employer] (hereinafter called “the Employer”) of the one part and

[nameand address of contractor] (hereinaftercalled“theContractor”) of the other part.

WhereastheEmployerisdesirousthattheContractorexecuteNAMEOFWORK:

2025-26ನೇ ಸಾಲಿನ ವಾರ್ಷಿಕ ಕ್ರಿಯಾ ಯೋಜನೆಯಡಿ ಸಮಿತಿಯ ಅಂತರಸನಹಳ್ಳಿ ಮಾರುಕಟ್ಟೆ ಉಪಪ್ರಾಂಗಣದ ಹೂವು, ಹಣ್ಣು ಮತ್ತು ತರಕಾರಿ ಉತ್ಪನ್ನಗಳಿಗೆ ಬಿಸಿಲು ಮಳೆ ಬೀಳದಂತೆ ಒಂದನೇ ಮುಖ್ಯ ರಸ್ತೆ, 5, 6 ಮತ್ತು 7ನೇ ಅಡ್ಡ ರಸ್ತೆಗಳಲ್ಲಿ ಗ್ಯಾಲ್‌ವ್ಯಾಲ್ಯೂಂ ಶೀಟ್‌ಗಳನ್ನು ಅಳವಡಿಸುವ ಕಾಮಗಾರಿ and identification number of Contract] (hereinafter called “the Works”) and the Employer has accepted the Tender by the Contractor fortheexecutionandcompletionofsuchWorksandtheremedyingofanydefectsthereinata contract price of Rupees...............................

NOWTHISAGREEMENTWITNESSETHas follows:

- InthisAgreement,wordsandexpressionshallhavethesamemeaningsasarerespectively assigned to them in the Conditions of Contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

- In consideration of the payments to be made by the Employer to the Contractor as hereinaftermentioned,theContractorherebycovenantswiththeEmployertoexecuteand complete the Works and remedy any defects therein in conformity in all aspects with the provisions of the Contract.

- The Employer hereby covenants to pay the Contractor in consideration of the execution andcompletionoftheWorksandtheremedyingthedefectswhereintheContractPriceor such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

- The following documents shall be deemed to form and be read and construed as part of this Agreement, viz:

  - LetterofAcceptance;

  - Noticeto proceedwith theworks;

  - Contractos Tender;

  - ContractData;

  - Conditionsofcontract(includingSpecialConditionsofContract);

  - Specifications;

  - Drawings;

  - BillofQuantities;and

  - Anyotherdocumentlistedin theContractData as formingpartofthecontract.

In witness whereofthe parties thereto have caused this Agreement to be executedtheday and year first before written.

The Common Seal of		 was hereunto affixed in the presence of:

Signed, Sealed and Delivered by the said

inthepresenceof:

Binding Signature of Employer		 Binding Signature of Contractor

## SECTION5:CONDITIONSOFCONTRACT

Table of Contents

### General	PageNo.

  - Definitions	27

  - Interpretation	28

  - Lawgoverningcontract	28

  - Employersdecisions	28

  - Delegation	28

  - Communications	28

  - Subcontracting	29

  - OtherContractors	29

  - Personnel	29

  - Employer’sandContractor’s risks	29

  - Employer’srisks	29

12	Contractor’srisks	29

- Insurance	29

- SiteInvestigationReport	30

- QueryaboutContractData	30

- ContractortoconstructtheWorks	30

17.	TheWorkstobe completedby IntendedCompletion Date	30

18	ApprovalsbytheEmployer	31

- Safety	31

- Discoveries	31

- Possession of theSite	31

- AccesstotheSite	31

- Instructions	31

- Procedureforresolutionofdisputes	31

- Time Control

- Program	32

- ExtensionoftheIntendedCompletionDate	32

- DelaysorderedbytheEmployer	32

- Managementmeetings	32

- QualityControl

- Identifyingdefects	32

- Tests	32

- Correctionof defects	33

- Uncorrecteddefects	33

- CostControl

- BillofQuantities(BOQ)	33

- Variations	33

- PaymentforVariations	34

- Submissionofbillsfor payment	34

37	Payments	34

- Compensation events	35

- Tax	35

40	PriceAdjustment	35

- Liquidateddamages	36

- AdvancePayments	36

- Securities	36

- Cost of repairs	36

- Finishingof Contract

- Completion	36

- Taking Over	36

- Finalaccount	37

- Asbuiltdrawingsand/or OperatingandMaintenance Manuals	37

- Termination	37

50	Paymentupon termination	38

- Property	38

- Releasefromperformance	38

- SpecialConditionsofContract	39

### Definitions

Conditions ofContract

### General

    - TermswhicharedefinedintheContractDataarenotalsodefinedintheConditionsof Contract but keep their defined meanings. Bold letters are used to identify defined terms.

Bill of Quantities means the priced and completed Bill of Quantities forming part of the Tender.

CompensationeventsarethosedefinedinClause38hereunder.

The Completion Date is the date of completion of the Works as certified by the Employer in accordance with Sub Clause 46.1.

The Contract is the contract between the Employer and the Contractor to execute, complete and maintain the Works. It consists of the documents listed in Clause 2.2 below.

The Contract Data defines the documents and other information which comprise the Contract.

The Contractor is a person or corporate body whose Tender to carry out the Works has been accepted by the Employer.

The Contractor's Tender is the completed Tender document submitted by the Contractor to the Employer.

The Contract price is the price stated in the Letter of Acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

Daysarecalendardays;monthsarecalendarmonths.

ADefectis anypart oftheWorksnot completed inaccordancewith theContract.

The Defects liability period is the period named in the Contract Data and calculated from the Completion Date.

The Employer is the party who will employ the Contractor to carry out the Works. EquipmentistheContractor'smachineryandvehiclesbroughttemporarilytotheSite to construct the Works.

TheInitialContractpriceistheContractPricelistedintheEmployer'sLetterof Acceptance.

TheIntendedCompletionDateis thedateon whichitisintendedthattheContractor shall complete the Works. The Intended Completion Date is specified in the Contract Data. The Intended Completion Date may be revised only by the Employer by issuing an extension of time.

Materials are all supplies, including consumables, used by the contractor for incorporation in the Works.

Plant is any integral part of the Works which is to have a mechanical, electrical, electronic or chemical or biological function.

TheSiteis theareadefinedas such in the Contract Data.

Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Employer.

The Start Date is given in the Contract Data. It is the date when the Contractor shall commenceexecutionoftheworks.ItdoesnotnecessarilycoincidewithanyoftheSite Possession Dates.

ASubcontractorisapersonorcorporatebodywhohasaContractwiththeContractor to carry out a part of the work in the Contract which includes work on the Site.

AVariation is aninstruction givenbytheEmployerwhich variesthe Works.

TheWorksarewhattheContractrequirestheContractortoconstruct,install,andturn over to the Employer, as defined in the Contract Data.

### Interpretation

    - In interpreting these Conditions of Contract, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Employer will provide instructions clarifying queries about the Conditions ofContract.

    - ThedocumentsformingtheContractshallbeinterpretedinthefollowingorderof priority:

      - Agreement

      - LetterofAcceptance,noticetoproceedwiththeworks

      - Contractor’sTender

      - ContractData

      - Conditions of Contract

      - Specifications

      - Drawings

      - Billofquantitiesand

      - anyotherdocumentlistedintheContractDataasformingpartofthe Contract.

### Lawgoverningcontract

    - ThelawgoverningtheContractistheLawsofIndiasupplantedbytheKarnatakaLocal Acts.

### Employer'sdecisions

    - Exceptwhereotherwisespecificallystated,theEmployerwilldecidecontractual matters between the Employer and the Contractor .

### Delegation

    - TheEmployermaydelegateany ofhis duties and responsibilitiesto otherpeopleafter notifyingtheContractorandmaycancelanydelegationafternotifyingtheContractor.

### Communications

    - Communications between parties which are referred to in the conditions are effective onlywheninwriting.A noticeshallbe effective onlywhenitis delivered (intermsof Indian Contract Act).

### Deleted

### Other Contractors

    - TheContractorshallcooperateandsharetheSitewithothercontractors,publicauthorities, utilities, and the Employer.

### Personnel

9.1.1TheContractor shall employ thetechnical personnel (ofnumber and qualifications)as may be stipulated by GOK from time to time during the execution of the work. The technical staff so employed shall be available at site as may be stipulated by the Employer.

9.2If the Employer asks the Contractor to remove a person who is a member ofthe Contractor’sstafforhisworkforcestatingthereasons,theContractorshallensurethat the person leaves the Site within seven days and has no further connection with the work in the Contract.

### Employer’sandContractor'srisks

    - TheEmployercarriestheriskswhichthisContractstatesareEmployer’srisks,andthe Contractor carries the risks which this Contract states are Contractor’s risks.

### Employer'srisks

    - TheEmployer isresponsibleforthe exceptedrisks which are:

- rebellion, riot commotion or disorder unless solely restricted to employees of the Contractor or his Sub-Contractors arising from the conduct of the Works;or

- acauseduesolelyto thedesign oftheWorks, other thanthe Contractor’sdesign;or

- any operation of the forces of nature (in so far as it occurs on the Site) which an experienced contractor:

  - couldnothavereasonablyforeseen;or

  - could reasonably have foreseen, but against which he could not reasonably have taken at least one of the following measures.

    - prevent loss or damage to physical property from occurring by taking appropriate measures or

    - insureagainstsuch lossor damage

### Contractor’srisks

    - All risks of loss of or damage to physical property and of personal injury and death which arise during and in consequence of the performance of the Contract other than the excepted risks are the responsibility of the Contractor.

### Insurance:

    - The Contractor shall prior to commencing the works, effect and thereafter maintain insurances,inthejointnamesoftheEmployerandtheContractor,(coverfromthefirst workingdayaftertheStartDatetotheendof DefectsLiabilityPeriod),intheamounts stated in the Contract Data : After the end of One year of the defects Liability period the Insurance for all the movable and immovable assets shall be continuedbuttheinsurancepremiumamountwillbepaidbytheEmployer.

- for loss of or damage to the Works, Plants and Materials and the Contractor’s equipment;

- forliabilityofbothPartiesforloss,damage,deathandinjurytothirdpartiesortheir propertyarisingoutoftheContractor’sperformanceoftheContractincludingthe Contractor’s liability for damage to the Employer’s property other than the Works and

- for liability of both Parties and of any Employer’s representative for death and injury to the Contractor’s personnel except to the extent that liability arises from thenegligenceoftheEmployer,anyEmployer’srepresentativeortheirEmployees.

    - Policies and certificates for insurance shall be delivered by the Contractor to the Employer for his approval before the Start Date. All such insurance shall provide for compensation to be payable to rectify the loss or damage incurred. All payments receivedfrominsurersrelatingtolossordamageshallbeheldjointlybythePartiesand used forthe repair of the loss or damageor as compensation forloss or damage that is not to be repaired.

    - IftheContractorfails to effect orkeep in forceany oftheinsurances referred to in the previous sub-clauses or fails to provide satisfactory evidence, policies or receipts, the Employermaywithout prejudiceto any otherright orremedy,effect insuranceforthe cover relevant to such default and pay the premiums due and recover the same as a deduction from any other monies due to the Contractor. If no payments is due, the payment of the premiums shall be a debt due.

    - Alterationstothetermsofaninsuranceshallnotbemadewithouttheapprovalofthe Employer.

    - BothParties shallcomplywith anyconditions oftheinsurancepolicies.

### SiteInvestigation Reports:

    - The Contractor, in preparing the tender, shall rely on any site investigation reports referred to in the Contract data, supplemented by any information available to the Tenderer.

### QueriesabouttheContractData

    - TheEmployerwillclarifyqueriesonthe Contract Data.

### Contractortoconstruct theWorks

    - The Contractor shall construct the Works in accordance with the Specification and Drawings.

### TheWorkstobecompletedbytheIntendedCompletion Date

    - The Contractor may commence execution of the Works on the Start Dateand shall carry out the Works in accordance with the program submitted by the Contractor, as updated with the approval of the Employer, and complete them by the Intended Completion Date.

### Approval by theEmployer:

    - The Contractor shall submit Specification and drawings showing the proposed Temporary Works to the Employer, who is to approve them if they comply with the Specifications and Drawings.

    - TheContractorshallbe responsibleforthedesignofTemporary Works

    - The Employer’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works.

    - TheContractorshallobtainapprovalofthirdpartiestothedesignofthirdpartiestothe design of the temporary Works where required.

    - All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Employer before their use.

### Safety

    - TheContractorshallberesponsible forthe safetyof allactivitiesontheSite.

### Discoveries

    - Anythingofhistoricalorotherinterestorofsignificantvalueunexpectedlydiscovered ontheSiteisthepropertyoftheEmployer.TheContractoristonotifytheEmployerof such discoveries and carry out the Employer's instructions for dealing with them.

### PossessionoftheSite

    - The Employer shall give possession of all parts of the Site to the Contractor. If possessionofapartisnotgivenbythedatestatedintheContractDatatheEmployeris deemedtohavedelayedthestartoftherelevantactivitiesandthiswillbeCompensation Event.

### AccesstotheSite

    - The Contractor shall allow the Employer and any person authorized by the Employer access to the Site, to any place where work in connection with the Contract is being carriedoutorisintendedtobecarriedoutandtoanyplacewherematerialsorplantare being manufactured / fabricated / assembled for the works.

### Instructions

    - The Contractor shall carry out all instructions ofthe Employer which comply withthe applicable laws where the Site is located.

### ProcedureforresolutionofDisputes:

    - If the Contractor is not satisfied with the decision taken by the Employer, the dispute shall bereferred by eitherpartyto Arbitration within 30 days of thenotification ofthe Employer’s decision.

    - If neither party refers the dispute to Arbitration within the above 30 days, the Employer’s decision will be final and binding.

    - TheArbitrationshallbe conductedin accordance withthearbitrationprocedurestated in the Special Conditions of Contract.

### Time Control

14

### Program

    - WithinthetimestatedintheContractDatatheContractorshallsubmittotheEmployer forapprovalaProgramshowingthegeneralmethods,arrangements,order,andtiming for all the activities in the Works.

    - The Employer's approval of the Program shall not alter the Contractor's obligations. TheContractormayrevisetheProgramandsubmitittotheEmployeragainatanytime. A revised Program is to show the effect of Variations and Compensation Events.

### ExtensionoftheIntendedCompletionDate

    - The Employer shall extend the Intended Completion Date if a Compensation Event occursoraVariationisissuedwhichmakesitimpossibleforCompletiontobeachieved by the Intended Completion Date.

    - The Employer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Employer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information.

### DelaysorderedbytheEmployer

    - TheEmployermayinstructtheContractortodelaythestartorprogressofanyactivity within the Works.

### Management meetings

    - The Employer may require the Contractor to attend a management meeting. The business of a management meeting shall be to review the progress achieved and the plans for remaining work.

    - TheresponsibilityofthepartiesforactionstobetakenistobedecidedbytheEmployer either at the management meeting or after the management meeting and stated in writing to be distributed to all who attended the meeting.

### Quality Control

### Identifyingdefects

    - The Employer or his representatives (third party inspection/PMC) shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Employer may instructtheContractortosearchforaDefectandtouncoverandtestanyworkthatthe Employer considers may have a Defect

### Tests

    - If the Employer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, theContractorshallpayforthetestandanysamples.IfthereisnoDefectthetestshall be a Compensation Event.

### Correctionofdefects

    - The Employer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.

    - Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Employer’s notice.

### Uncorrecteddefects

    - IftheContractorhasnotcorrectedaDefectwithinthetimespecifiedintheEmployer’s notice, the Employer will assess the cost of having the Defect corrected, and the Contractor will pay this amount.

### CostControl

### BillofQuantities(BOQ)

    - The BOQ shall contain items for the construction, installation, testing, and commissioning work to be done by the Contractor.

    - TheBOQisusedtocalculatetheContractPrice.TheContractorispaidforthequantity of the work done at the rate in the BOQ for each item

### Variations- This clause is Not applicable for SITC of cold storage Plant and Equipment

    - TheEmployershallhavepowertoordertheContractortodoanyorallofthefollowing as considered necessary or advisable during the progress of the work by him

- Increaseordecreaseofany itemofworkincluded in theBillofQuantities(BOQ);

- Omitany itemof work;

- Changethe characterorqualityor kindof anyitem of work.

- Changethelevels, lines, positionsand dimensionsofany partofthe work.

- Execute additional items of work of any kind necessary for the completion of the works; and

- Changeinanyspecifiedsequence,methodsortimingofconstructionofanypartof the work.

    - TheContractorshallbeboundtocarryouttheworkinaccordancewithanyinstructions in this connection, which may be given to him in writing by the Employer and such alteration shall not vitiate or invalidate the contract.

    - Variations shall not be made by the Contractor without an order in writing by the Employer, provided that no order in writing shall be required for increase or decrease inthequantityofanitemappearingintheBOQsolongastheworkexecutedconforms to the approved drawings.

    - The Contractor shall promptly request in writing to the Employer to confirm verbal ordersandtheofficerissuingoralinstructionsshallconfirmitinwritingwithin30days, failing which the work shall be carried out as though there is no variation.In case variation, is approved it shall be accompanied by BOQ, failing which the contractor shallberesponsiblefordeviationifany.Further,approvalofGovt.hastobeobtained for the variation exceeding 5%.

### Paymentsfor Variations

    - PaymentforincreaseinthequantitiesofanitemintheBOQupto25%ofthatprovided in the Bill of Quantities shall be made at the rates quoted by the Contractor.

    - For quantities in excess of 125% of the tendered quantity of an item as given in the BOQ,theContractorshallbepaidattherateenteredinorderivedfromintheSchedule ofRates(applicablefortheareaoftheworkandcurrentatthetimeofawardofcontract) plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

    - Ifthereisnoratefortheadditional,substitutedoraltereditemoftheworkintheBOQ, effortswouldbemadeto derivetheratesfromthosegivenintheBOQortheSchedule ofRates(applicablefortheareaoftheworkandcurrentatthetimeofawardofcontract) and if found feasible the payment would be made at the derived rate for the item plus orminustheoverallpercentageoftheoriginaltenderedratesoverthecurrentSchedule of Rates prevalent at the time of award of contract

    - If the rates for additional, substituted or altered item of work cannot be determined either as at 35.1 or 35.2 or 35.3 above, the Contractor shall be requested to submit his quotationfortheitemssupportedbyanalysisoftherateorratesclaimed,within7days.

    - If the Contractor's quotation is determined unreasonable, the Employer may order the VariationandmakeachangetotheContractPricewhichshallbebasedonEmployer’s own forecast of the effects of the Variation on the Contractor's costs.

    - IftheEmployerdecidesthattheurgencyofvaryingtheworkwouldpreventaquotation beinggivenandconsideredwithoutdelayingthework,noquotationshallbegivenand the Variation shall be treated as a Compensation Event.

    - Under no circumstances the Contractor shall suspend the work on the plea of non- settlement of rates for items falling under this Clause.

### Submissionofbillsfor payment

    - The Contractor shall submit to the Employer monthly bills of the value of the work completed less the cumulative amount paid previously.

    - The Employer shall check the Contractor's billand determine the value of the work executed which shall comprise of(i) value ofthe quantities of the items in the BOQ completed and (ii) valuation of Variations and Compensation Events.

    - TheEmployermayexcludeanyitempaidinapreviousbillorreducetheproportionof any item previously paid in the light of later information.

### Payments

    - Payments shall be adjusted for deductions for advance payments, other recoveries in terms of the contract and taxes, at source, as applicable under the law.The Employer shall as far as possible pay the Contractor within 60 days of submission of bill. The contractor shall be liable to pay liquidated damages for shortfall in progress.

Forprogressbeyondtheagreedprogrampaymentissubjecttoavailabilityofthegrants.

    - Items of the Works for which no rate or price has been entered in will not be paid for bytheEmployerandshallbedeemedcoveredbyotherratesandpricesintheContract.

### Compensationevents

    - ThefollowingareCompensation eventsunlesstheyare causedbytheContractor:

- TheEmployerdoesnotgiveaccesstoapartoftheSitebytheSitePossession Date stated in the Contract Data.

- The Employer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

- The Employer instructs the Contractor to uncover or to carry out additional tests upon work which is then found to have no Defects.

- TheEmployergivesaninstructionfordealingwithanunforeseencondition, caused by the Employer, or additional work required for safety or other reasons.

- Theeffect ontheContractor ofany ofthe Employer’sRisks.

- TheEmployerunreasonablydelays issuingaCertificateof Completion.

- Other Compensation Events listed in the Contract Data or mentioned in the Contract.

    - IfaCompensationEventwouldcauseadditionalcostorwouldpreventtheworkbeing completed beforethe Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date is extended. The Employer shall decide whether andbyhowmuchtheContractPriceshallbeincreasedandwhetherandby howmuch the Intended Completion Date shall be extended.

    - AssoonasinformationdemonstratingtheeffectofeachCompensationeventuponthe Contractor's forecast cost has been provided by the Contractor, it is to be assessed by theEmployerand theContract Price shall beadjustedaccordingly. IftheContractor's forecastisdeemedunreasonable,theEmployershalladjusttheContractPricebasedon Employer’s own forecast. The Employer will assume that the Contractor will react competently and promptly to the event.

    - The Contractor shall not be entitled to compensation to the extent that the Employer's interestsareadverselyaffectedbytheContractornothavinggivenearlywarningornot having cooperated with the Employer.

### Tax

    - PAID AS PER SCC11,12, &13

### PriceAdjustment:NotApplicable

### Liquidated damages

    - The Contractor shall pay liquidated damages to the Employer at the rate per day stated in the Contract Data for each day that the Completion Date is later than the Intended Completion Date (for the whole of the works or the milestone as stated in the Contract Data).The total amount of liquidated damages shall not exceed the amount defined in theContractData.TheEmployermaydeductliquidateddamagesfrompaymentsdueto theContractor.PaymentofliquidateddamagesdoesnotaffecttheContractor'sliabilities.

    - If the Intended Completion Date is extended after liquidated damages have been paid, theEmployershallcorrectanyoverpaymentofliquidateddamagesbytheContractorby adjusting the next payment of bill.

  - AdvancePayments:

    - The Employer shall make payment to the Contractor of the amounts stated in the Contract Data by the date stated in the Contract Data, against provision by the Contractor of an unconditional bank guarantee in a form acceptable to the Employer issued by a Nationalized/Scheduled Bank in amounts equal to the advance payment. Theguaranteeshallremaineffectiveuntiltheadvancepaymenthasbeenrepaid,butthe amount of the guarantee shall be progressively reduced by the amounts repaid by the Contractor. Interest will not be charged on the advance payment.

    - The Contractor is to use the advance payment only to pay for Mobilization expenses requiredspecificallyforexecutionoftheWorks.TheContractorshalldemonstratethat advance payment has been used in this way by supplying copies of invoices or other documents to the Employer.

    - The advance payment shall be repaid by deducting proportionate amounts from payments otherwise due to the Contractor, following the schedule of completed percentagesoftheWorksonapaymentbasis.Noaccountshallbetakenoftheadvance payment or its repayment in assessing valuation of the work done, variations, price adjustments, compensation events or liquidated damages.

### Securities:

    - The Security deposit (including additional security for unbalanced tenders) shall be provided to the Employer no later than the date specified in the Letter of Acceptance and shall be issued inan amount and form and type ofinstrument acceptable to the Employer. The Security deposit shall be valid until a date 30 days from the date of expiry of Defects LiabilityPeriodandtheadditionalsecurityforunbalancedtendersshallbevaliduntiladate 30 days from the date of issue of the certificate of completion.

### Costof Repairs:

    - LossordamagetotheWorksorMaterialstobeincorporatedintheWorksbetweenthe Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor's cost if the loss or damage arises from the Contractor's acts or omissions.

### Finishing the Contract

### Completion

    - The Contractor shall request the Employer to issue a Certificate of Completion of the Works and the Employer will do so upon deciding that the Work is completed.

### Takingover

    - The Employer shall take over the Site and the Works within seven days of issuing a certificate of Completion.

### Final account

    - TheContractorshallsupplytotheEmployeradetailedaccountofthetotalamountthat the Contractor considers payable under the Contract before the end of the Defects LiabilityPeriod.TheEmployershallissueaDefectLiabilityCertificateandcertifyany finalpaymentthatisduetotheContractorwithin90daysofreceivingtheContractor's accountifitiscorrectandcomplete.Ifitisnot,theEmployershallissuewithin90days aschedulethatstatesthescopeofthecorrectionsoradditionsthatarenecessary.Ifthe Final Account is still unsatisfactory after it has been resubmitted, the Employer shall decide on the amount payable to the Contractor andmake payment within 60 days of receiving the Contractor’s revised account.

### Asbuiltdrawingsand/orOperatingandMaintenance Manuals

    - If “as built”4 Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the Contract Data.

    - IftheContractordoesnotsupplytheDrawingsbythedatesstatedintheContractData, or they do not receive the Employer’s approval, the Employer shall withhold the amount stated in the Contract Data from payments due to the Contractor.

### Termination

    - The Employer may terminate the Contract if the other party causes a fundamental breach of the Contract.

    - Fundamentalbreachesof Contractinclude,butshallnotbelimitedtothefollowing:

- the Contractor stops work for 45 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Employer;

- deleted

- The Contractor becomes bankrupt or goes into liquidation other than for a reconstruction or amalgamation;

- deleted

- the Employer gives Notice that failure to correct a particular Defect is a fundamentalbreachofContractandtheContractorfailstocorrectitwithina reasonable period of time determined by the Employer;

- theContractordoes notmaintainasecuritywhichis required;

- the Contractor has delayed the completion of works by the number of days forwhichthemaximumamountofliquidateddamagescanbepaidasdefined in the Contract data; and

- iftheContractor,inthejudgmentoftheEmployerhasengagedincorruptor fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph : “corrupt practice” means the offering, giving,receivingorsolicitingofanythingofvaluetoinfluencetheactionof a public official in the procurement process or in contract execution. “Fraudulentpractice”meansamisrepresentationoffactsinordertoinfluence a procurement process or the execution of a contract to the detriment of the Borrower,andincludescollusivepracticeamongTenderers(priortoorafter

4

Tender submission) designed to establish Tender prices at artificial non- competitive levels and to deprive the Borrower of the benefits of free and open competition.”

    - When eitherpartyto the Contract givesnoticeof abreach of contract to theEmployer for a cause other than those listed under Sub Clause 49.2 above, the Employer shall decide whether the breach is fundamental or not.

    - Notwithstandingtheabove,theEmployermayterminatetheContractforconvenience.

    - IftheContractisterminatedtheContractorshallstopworkimmediately,maketheSite safe and secure and leave the Site as soon as reasonably possible.

### Payment upon Termination

    - If the Contract is terminated because of a fundamental breach of Contract by the Contractor,theEmployershallpreparebillforthevalueoftheworkdonelessadvance payments received up to the date of the bill, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the Contract Data. Additional Liquidated Damages shall not apply.If the total amount due to the Employer exceeds any payment due to the Contractor the difference shall be a debt payable to the Employer.

    - IftheContractisterminatedattheEmployer'sconvenienceorbecauseofafundamental breachofContractbytheEmployer,theEmployershallpreparebillforthevalueofthe work done, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract, and less taxes due to be deducted at source as per applicable law and make payment accordingly.

### Property

    - AllmaterialsontheSite, Plant,Equipment,Temporary Worksand Works aredeemed tobethepropertyoftheEmployer,iftheContractisterminatedbecauseofContractor’s default.

### Releasefrom performance

    - If the Contract is frustrated by any event entirely outside the control of either the Employer or the Contractor the Employer shall certify that the Contract has been frustrated.TheContractorshallmaketheSitesafeandstopworkasquicklyaspossible afterreceivingthiscertificateandshallbepaidforallworkcarriedoutbeforereceiving it and for any work carried out afterwards to which commitment was made

### E.SpecialConditionsof Contract

- Labour:

The Contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Employer, deliver to the Employer a return in detail, in such form and at such intervals as the Employer may prescribe, showing the staff and the numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Employer may require.

### Compliancewithlaborregulations:

During continuance of the contract, the Contractor and his sub-contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notificationthatmaybeissuedunderanylabourlawinfutureeitherbythe Stateorthe Central Government or the local authority. The Contractor shall keep the Employer indemnifiedincaseanyactionistakenagainsttheEmployerbythecompetentauthority on account of contravention of any of the provisions of any Act or rules made there under,regulationsornotificationsincludingamendments.IftheEmployeriscausedto pay or reimburse, such amounts as may be necessary to cause or observe, or for non- observance of the provisions stipulated in the notifications/bye laws/Acts/Rules/regulations including amendments, if any, on the part of the Contractor, Employer shall have the right to deduct any money due to the Contractor includinghisamountofsecuritydeposit.TheEmployershallalsohaverighttorecover from theContractorany sum required orestimated to berequired formaking good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

### ProtectionofEnvironment:

Thecontractorshalltake allreasonablestepstoprotecttheenvironmenton andoffthe Site and to avoid damage or nuisance to persons or to property of the public or others resultingfrompollution,noiseorothercausesarisingasaconsequenceofhis methods ofoperation.Duringcontinuanceofthecontract,thecontractorandhissub-contractors shallabideatalltimesbyallexistingenactmentsonenvironmentalprotectionandrules made there under, regulations, notifications and bye-laws of the State or Central Government, or local authorities and any other law, bye-law, regulations that may be passedornotificationthatmaybeissuedinthisrespectinfuturebytheStateorCentral Government or the local authority.

- Arbitration(Clause24) DELETED

- Royalty charges shall be recovered as per the prevailing rates issued by the Department of Mines and Geology.

- AspertheGONo.LD300/LET/2006Dt:18-01-2007.1%willbedeductedfromeachand every bill as per labour welfare tax act

- All the work is to be carried out as per the standard specifications and Guidelines issued fromtimetotimebyBIS,MORTH/NHM/NCDCetcandaspertherelevantIScodes.

- Provisionforpriceadjustment forspecifiedmaterialsforworkasper“

GovernmentorderNo:FD59PROCELL2004,dated:26-11-2004

FD3PCL2008,Bengaluru,dated:21-11-2008

10a)TheTendererhastoproducealltherelevantDocumentasindicatedintheBidDocument inoriginalsduringtheopeningoftheTechnicalBid“Mandatorily“thisisinadditionto uploading all the relevant Documents in the KPPP portal. If the Originals are not submitted. The Tender will be rejected.

- All other documents which are required to be submitted areto be uploaded in thee- procurement portal in General Documents section, while electronicallysubmitting the bid. If any of the Documents as desired are not submitted the Tender will be rejected.

- Amountputtotender is excluding GSTof18%as prevailingnow

- The increase in GST shall not be paid in the extended period of the contract for which the contractor alone is responsible for delay as determined by the authority while granting the extension of time.

- FieldLabTesting Equipment

The Contractor Should own Field Lab Testing Equipment like Sieve Analysis Set. (Coarse & Fine Aggregate), Slump Cone, Concrete Cube Moulds (150x150x150mm), CTM Machine (2000KN) etc. As per CodeIS 383:1970, IS 516:2004,IS8112:1989,IS:2720(Part29)–1975,IS13826(PART-7)andshould

FacilitateDept.Engineers/PMCintesting Samples.

Annexure:

## LISTOFORGANIZATIONSWHOARECONSIDEREDASAPPOINTING AUTHORITY FOR APPOINTMENT OF ARBITRATORS5

  - IndianCouncilofArbitration,NewDelhi;

  - InternationalCentreforAlternativeDisputesResolution(India);

  - IndianRoadsCongress;

  - IndianBuilding Congress;

  - IndianInstituteofBridgeEngineers;

  - IndianInstituteofPublicHealthEngineers;

  - InstituteofWaterWorks

## SECTION6:CONTRACT DATA

### Itemsmarked"N/A"donotapplyinthisContract.

Thefollowing documents arealso part ofthe Contract:	ClauseReference

- TheScheduleofOperatingandMaintenance Manuals	[48]

- TheMethodologyand Programof Construction	[25]

- SiteInvestigationReports	[14]

- TheScheduleofKeyandCriticalEquipmenttobe deployed

on the work as per agreed program of construction.	[25] The Employer is :

Name:The Secretary	[1.1]

Address:OfficeoftheSecretaryAPMCTUMKUR.

NameofauthorizedRepresentative:

- The	name	and	identification	number	of	the	Contract	is

APMC/BYD/DVP//WORK_INDENT---

Thefollowingitemshavebeenincorporatedintheestimateforthework, As per section-9 of bill of Quantities

Thestart dateshall bethedate ofissueofnoticeto proceedwith thework.	[1.1]

TheIntendedCompletionDateforthe whole

oftheWorksis11 monthswiththe following milestones	[17, 26]

| Milestonedates: | Physicalworktobecompleted |
| --- | --- |
| Milestone1 i.e.,4months | should achieveRs.292.32lakhs |
| Milestone2 i.e.,4months | should achieveRs.292.32lakhs |
| Milestone3 i.e.,3months | shouldachieveRs.219.25Lakhs |

.0

The Site Possession Date is one week after issue of work order	[21] TheSiteislocatedATANTRASANAHALLI VEGETABLE MARKET YARD OF APMCTUMKUR

and is defined in drawings nos.

TheDefectsLiability Periodis 1Yearsfromthedateofcompletionofwork

Insurancerequirementsareasunder:	[13]

|  | Typeof Cover | Minimumcoverfor Insurance (Employer to specify as per required Exclusion if any should also be specified) |
| --- | --- | --- |
| (i) | WorksandofPlant and materials | Thesum statedin theAgreement plus 20% |
| (ii) | Lossordamageto equipment | Fullreplacementcost |
| (iii) | Lossordamageto property of Third Party | Fullreplacementcost |
| (iv) | Personal injury or deathinsurance(a)for Third Party | Fullreplacementcost |
|  | (b) for Contractor’s employees or labour | Inaccordancewiththestatutoryrequirements applicable to Karnataka |

Price Adjustment Formula;NOT APPLICABLE	[40]

TOTAL

### Thestarratesshallbeworkedoutaspertheprovisionsofclause40(a)to40(d)basedon the price index issued from time to time by the Ministry of Commerce and Industry, Government of India.

Theliquidated damagesforthewholeofthe works areat0.01%oftheContractPrices

(amount)perdayandthatforthemilestonesareasunder:

For Milestone 1:	Rs. 2923.20/Day	[41]

For Milestone 2:Rs2923.20/Day ForMilestone3:	Rs.2192.50/Day

The maximum amount of liquidated damages for the whole of the works	[41] is ten percent of final contract price.

Theamounts of theadvancepaymentare:

[42]	[42]S

The maximum amount of liquidated damages for the whole of the works	[41] is Ten percent of final contract price.

Theamountsoftheadvancepayment are:	[42]

| Natureof Advance | Amount(Rs.) | Conditionstobefulfilled |
| --- | --- | --- |
| 1. Mobilization | 5%oftheContract price | Onsubmissionofun-conditionalBank Guarantee. (tobedrawnbeforeendof20%ofContract period) |

(TheadvancepaymentwillbepaidtotheContractornotlaterthan30daysafterfulfillmentof the above conditions).

Repaymentofadvancepaymentformobilization	:	[42]

The advance loan shall be repaid with percentage deductions from the interim payments certified by the Engineer under the Contract.Deductions shall commence in the next Interim Payment Certificate following that in which the totalofallsuchpaymentstotheContractorhasreachednotlessthan15percent oftheContractPriceor——7monthsfromthedateofpaymentoffirstinstallment ofadvance,whicheverperiodconcludesearlier,andshallbemadeattherateof 7.5% percent ofthe amountsofall Interim Payment Certificatesuntilsuch time as the loan has been repaid, always provided that the loan shall be completely repaidpriorto the expiryof theoriginaltime forcompletion pursuanttoClauses 17 and 26.

8Thedatebywhich“as-built”9drawings(inscale…10)in2setsarerequirediswithin 30 days of issue of certificate of completion of Whole or Section of the

Workasthecasemaybe.	[48]

11ThedatebywhichOperatingandMaintenanceManualsarerequiredis

- 1Thiscouldvaryfrom5%fornormalworksand10%forhighlymechanizedoperationsinthework

- 1Thiscouldvaryfrom15%fornormalworksto30%forhighlymechanizedoperationsinthe work

- 1Thetotalofthepercentagesforthevariouscomponentsoftheworksshouldbe100.

- 1Theamountisusuallycomputedonthebasisof0.1%ofthecontractpriceperday.Theamounthasto be specified as a round figure nearest to the hundred.

- 1TobefilledupbytheEmployerbeforeissueofthetenderdocument;say‘Threeorfourmonths’

7TobefilledupbytheEmployerbeforeissueofthetenderdocument;say‘Threeorfourmonths’

8Scoreoutwhicheverisnotapplicable.

9Completiondrawings

10Specifyanappropriatescale

11Scoreoutwhicheverisnotapplicable.

- 1Scoreoutwhicheverisnotapplicable.

- 1Completiondrawings

1Specifyanappropriate scale

within30daysofissueofcertificateofcompletionofWholeorSectionofthe

Workasthecasemaybe.	[48]

- Theamounttobewithheldforfailingtosupply“asbuilt”drawingsorsupply of

- OperationandMaintenanceManualsbythedaterequiredisRs.

- (TheamountshouldbesufficienttogetthecompletiondrawingsorOperatingand

- MaintenanceManualspreparedbyalternativeagencyincasethecontractorfailstosubmit.)[48]

Thefollowingeventsshallalsobefundamentalbreachofthecontract:	[49.2]

1.	ThecontractorhascontravenedSub-clause7.1andClause9of CC.

Thepercentagetoapplytothevalueoftheworknotcompletedrepresenting

theEmployer's	[50.1]

AdditionalcostforcompletingtheWorksshallbe30percent(30%).

- (Changeifneedbe.Itshouldbesufficienttogetthebalanceofworkscompletedbyalternativeagency.)

The date by which “as-built” drawings (in scale 1 : 100 in 2 sets are required is within 30 days of issue ofcertificate of completion of Whole or Section of the Work as the case may be.	[48]

The date by which Operating and Maintenance Manuals are required is within 30 days of issueofcertificateofcompletionofWholeorSectionoftheWorkasthecasemaybe[48] Theamounttobewithheldforfailingtosupply“asbuilt”drawingsorsupplyofOperationandMaintenanceManualsbythedaterequiredis0.01%ofthecontractvalue)

[48]

Thefollowingevents shall alsobefundamentalbreach ofthecontract :	[49.2]

1.	ThecontractorhascontravenedSub-clause7.1andClause9ofCC.

Thepercentagetoapplytothevalueoftheworknotcompletedrepresenting[50.1] the Employer's	additional cost for completing the Works shall be 30 percent.

/costofbalanceworktobecompleted.

## SECTION 7: SPECIFICATIONS

SeparatelyattachedinKPPP portal

WorktobeexecutedasperrelevantMORTH,IRC,&KSRRB&CPWD/NHM/NCDC detailed Specifications and guidelines

ForDetailedspecificationsforColdstoreplantandequipmentseparateAnnexureis enclosed

## SECTION 8: DRAWINGS

EnclosedseparatelyinKPPP portal

## SECTION 9:BILLOFQUANTITIES

### Separatelyattached

|  |  |  |  | Rate(Rs) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sl | Descriptionofitem(with | Quantity | Unit | In figures | In words | Amount |
| . | briefspecificationand |  |  |  |  | (Rs) |
| N | reference to Book of |  |  |  |  |  |
| o. | specification) |  |  |  |  |  |
|  | PleasereferinKPPPPortal |  |  |  |  |  |
| Total TenderPrice |  |  |  |  |  |  |

Note:

- Item for which no rate or price has been entered in will not be paid for by the Employer when executedand shall be deemed covered by the other rates and prices in the Bill of Quantities (refer: ITB Clause 11.2 and CC Clause 37.2).

- UnitratesandpricesshallbequotedbytheTendererin Indian Rupees.

- Wherethereisadiscrepancybetweentherateinfiguresandwords,thelowerofthe two will govern.	[ITT Clause 24.1(a)]

- Wherethereis a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by quantity, the unit rate quoted shall govern [ITT Clause 24.1 (b)]

## SECTION10:FORMATOF BANKGUARANTEEFOR SECURITYDEPOSIT

To:	THESECRETARYAPMC,TUMKUR.

WHEREAS	[nameandaddressofContractor]

(hereinaftercalled"theContractor")hasundertaken,inpursuanceofContractNo.	dated

to execute

.[nameofContractandbriefdescriptionofWorks](hereinafter called"the Contract");

ANDWHEREASithasbeenstipulatedbyyouinthesaidContractthattheContractor shallfurnishyouwithaBankGuaranteebyarecognizedbankforthesumspecifiedthereinas security for compliance with his obligations in accordance with the Contract;

ANDWHEREASwehaveagreedto givetheContractor suchaBank Guarantee;

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you,onbehalfoftheContractor,uptoatotalofRs.		[amount of guarantee]Rupees				[in words], and we undertake to pay you, upon your first written demand and without cavil or argument,anysumorsumswithinthelimitsof		[amount of guarantee]12asaforesaidwithoutyourneedingtoproveortoshowgroundsorreasonsforyour demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

Wefurtheragreethatnochangeoradditiontoorothermodificationofthetermsofthe Contract or of the Works to be performed there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until 30 days from the date of expiry of the Defects Liability Period.

Signature and seal of the guarantor 		 Name of Bank 		 Address

Date