OFFICE OF THE NAGAR PANCHAYAT PAKHANJORE, DIST – U.B. KANKER (C.G.)

NIT NO: 193538 /PWD/NPP/2026-27                                      PAKHANJORE DATED:-16.06.2026

-:: E-Procurement Tender Notice 1st Call ::-

Main Portal : http//eproc.cgstate.gov.in

| No. | System Tender No. | Name of Work/Description of Work | PAC (in Lacs) | SOR applicable | Bid Submission End Date & Time |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 1 | 193538 | uxj iapk;r i[kkatwj esa [ksy ifjlj LFkkiukA | 186.10 | CG PWD Building/Electric SOR w.r.t. 01.01.2015/2020 with all amendments up to date |  |

The details can be viewed and downloaded online directly from the Government of Chhattisgarh e- Procurement Portal http://eproc.cgstate.gov.in & https://uad.cg.gov.in from 17.06.2026 at 10:00 AM Hours. (IST) on wards.

For more details of the tender and bidding process you may please visit the above mentioned portal.

Note:-

- All eligible/interested contractors are mandated to get enrolled on e-Procurement portal

(http://eproc.cgstate.gov.in)

CHIEF MUNICIPAL OFFICER

NAGAR PANCHAYAT PAKHANJORE,

DISTT – U.B. KANKER (C.G.)

OFFICE OF THE NAGAR PANCHAYAT PAKHANJORE, DIST – U.B. KANKER (C.G.)

NIT NO:  193538 /PWD/NPB/2026-27                                          PAKHANJORE DATED:16.06.2026

-:: E-Procurement Tender Notice 1st Call::-

Main Portal : http//eproc.cgstate.gov.in

PAKHANJORE  NAGAR  PANCHAYAT  invites  Online  Tenders  on  behalf  of PAKHANJORE Nagar Panchayat in Form A (Percentage Rate) From eligible Class registered contractors in “unified Registration system e-registration” PWD Chhattisgarh on Govt. of CG e-Procurement  System (https://eproc.cgstate.gov.in)

| 1 | System Tender No. | 193538 |
| --- | --- | --- |
| 2 | Name of Work/Description of Work | uxj iapk;r i[kkatwj esa [ksy ifjlj LFkkiukA |
| 3 | Probable Amount of contract | Rs. 186.10 lacs |
| 4 | Earnest Money Deposit | Rs 1,40,000.00 (One Lacs Foutry Thousand Rupees Only) in form of TDR/FDR in favour of Chief Municipal Officer, PAKHANJUR. |
| 5 | Eligible class of contractor/firm | C & above |
| 6 | Time allowed for Completion | 12 Month (including rainy season) |
| 7 | SOR Applicable | CGPWD Building/road/Bridge/Electrical SOR 01.01.2015/2020, with all amendments up to date |
| 8 | Bid Hash Submission Fee | Rs. 311.00 Online payment shall be accepted |
| 9 | Financial Capacity (Bank Solvency) | 15% of tender value (Rs. 27.915 Lacs) |

  - In order to participate in the tenders floated using the e-Procurement System, all contractors/bidders are required to get enrolled on the e-Procurement portal https://eproc.cgstate.gov.in

- The bids submitted online should be signed electronically with a Digital Certificate to establish the identity of the bidder bidding online. The registered contractors may obtain information required to issuance of Digital Certificate from e-Procurement system Help Desk, M. Junction Raipur.

- For submitting the bids online, the contractors/bidders are required to make online payment using the electronic payments gateway service Bid Hash Submission Fee as mentioned above the different modes of electronic payments accepted on the e-Procurement System is available and can be viewed online on the e-Procurement Website (http://eproc.cgstate.gov.in).

- Tender Download, Submit Bid Hash online, Submission of Bids, EMD (By Speed Post)/Demand Draft/bankers Cheque od FDR, TDR and other documents activities will be governed by the time schedule given under Key-Dates

- Physical Submission of Affidavit and EMD (By Speed post)/Demand Draft/bankers Cheque od FDR,TDR in favour of Chief Municipal Officer Nagar Panchayat Pakhanjore Dist-U.B. Kanker(CG) in Envelop.

- Conditions related to e-Procurement are furnished in Annexure - O of tender document and will overrule other conditions wherever applicable/relevant.

- The Bidders has to submit (Upload Scan Copies/fill) his offer/credentials online as required in the tender in the online templates in relevant envelopes.

- The Bidders may refer Help Manual available online to perform their online activities.

- Chief Municipal Officer Pakhanjore DIST. U.B. Kanker (C.G.) reserves the right to reject any part of/whole tender without assigning any reason.

- Before the deadline for submission of tender the Chief Municipal Officer Pakhanjore DIST. U.B. Kanker (C.G.) may modify the tender document by issuing amendment. (Any amendment thus issued shall be part of the tender and shall be published on web site)

- All the contractors are advised to submit all required documents Online & Phyical.

  - Attested copy of Registration certificates (Unified Registration System e-Registration' PWD Chhattisgarh)

  - Attested copy of PAN.

  - Attested copy of Valid GST Registration certificate in state of Chhattisgarh.

  - Valid Bank Solvency certificate in Bank Letter Head. (Not older than 12 Months from the bid due date amended if any) Solvency certificate must has Bank Dispatch No. or Reference No. or verifiable unique No. & Date and if not, Chief Municipal Officer Pakhanjore DIST. U.B. Kanker (C.G.) shall reserve the right to verify the authenticity of the certificate.

  - Attested Copy of EPF (Employee Provident Fund) Registration With Transaction Details of Last 6 Month.(Applicable for Successful Bidder Only)

  - One Valid Technical Staff (Graduate Engineer) appointment certificates.

  - The contractor shall also submit the scanned copy of EMD .

- To submit Online, each each tenderer in the same name and style (tenderer), in its name must have in the last year.

A. 	Achieved in "any one Financial Year| a financial turnover (in all classes of civil engineering construction works) of construction work of at least 60% (Sixty percent) of the probable amount of contract for which bid has been invited. (Financial Turnover should be certified by CA)

B 	Satisfactorily competed at least one similar work equal in value 50% (Fifty percent) of the Probable amount of contract as on date of submission of financial offer.

OR

- Satisfactorily completed at least two similar works each costing minimum 40% (forty percent) of the probable amount of contract for which the tender is invited as on date of submission of financial offer.

OR

- Satisfactorily executing at least one similar work having received payment of value not less than 60% (sixty percent) of the value of probable amount of contract as on date of submission of financial offer.

NOTE:	Experience/Work in hand certificate should be issued by competent authority of Govt/Semi Govt/ULB Deptt.

- After Receiving proper and valid Earnest money Envelope containing required documents of qualified tenderer shall be opened online on the prescribed date and time as per Notice Inviting Tender. After verification of other required documents financial offers of such qualified bidders shall be opened online by the Chief Municipal Officer Pakhanjore DIST. U.B. Kanker (C.G.) in the presence of the tenderer (s)/ representative who choose to attend at that time.

- Additional performance shall be deposited by the successful bidder at the time of signing of agreement when the bid amount is seriously unbalanced. i.e. less than the estimated cost by more than 10% in such an event the successful bidder will deposit the additional performance security to the extent of differential cost of bid amount and 90% of the estimated cost in shape of FDR of Nationalized Bank/Scheduled Bank in favor of Chief Municipal Officer Pakhanjore DIST. U.B. Kanker (C.G.) in Additional to EMD failing which the tender in this favour shall be liable for rejection.

- Contractor must ensure that bank solvency should be 15% of PAC.

- Other Details can be seen in the tender documents.

Note :-

- The turn over shall be indexed at the compounded rate of 10% (Ten percent) for each earlier years

    - The value of completed work shall be updated to the value of current financial year @ compounded rate of 10% (ten percent) per year from completion year of work. The completion year shall be taken as base year and last five years turnover may be declared for purpose for the purpose.

  - Similar work means development work like Buildings, Shades & other civil engineering works.

Note :-	Above mention qualifying criteria (at e) is Mandatory, and bidder must submit certificates of above mention qualifying criteria along with the tender duly signed by an officer not below the rank of executive engineer/Competent Authority.

- Bidder/Tenderer should submit financial offer including all the taxes, no extra payment will be made regarding same.

- 18. Bidder/Successful bidder should follow the related relevant norms of Municipal Act / Works Manual / Labour Law.

CHIEF MUNICIPAL OFFICER

NAGAR PANCHAYAT PAKHANJORE,

DISTT – U.B. KANKER (C.G.)

FORM 'A'

NAGAR PANCHAYAT PAKHANJORE

PUBLIC WORKS DEPARTMENT

| Issued to Shri/M/s. | ………………………………………………………………………… |  |
| --- | --- | --- |
| Class of Contractor. | C & Above.E-Registration No........................... | Date..................... |
| Name of Work | uxj iapk;r i[kkatwj esa [ksy ifjlj LFkkiukA |  |
| Amount of Contract | Rs 186.1 lacs |  |
| Amount of E.M. Rs. | Rs 1,40,000.00 (FDR/DD shall be accepted) |  |
| Cost of Tender Form Rs. | Rs 311.00 (Only Online payment shall be accepted) |  |
| Vide M.R. No. & Date | …………………………………………………………………………… |  |
| Time allowed for Completion | 12 month (including rainy season) |  |
| Date of opening Tender | …………………. |  |

Nagar Panchaya Pakhanjore

PERCENTAGE RATE TENDER AND CONTRACT FOR WORKS (Based on applicable Schedule of Rates) General Rules and Direction for the Guidance of Contractors

- Tenders must be invited for all works proposed to be given on contract unless the amount of works proposed to be given on contract is Rs 50,000 or less. The N.I.T. shall be posted in public places signed by the authority inviting the tenders.

N.I.T. will state the work to be carried out as well as the date for submitting and opening tenders and the time allowed for carrying out the work, also the amount of earnest money to be deposited with the tender and the amount of the security deposit to be deposited by the successful tenderer & the percentage, if any to be deducted from bills, it will also state whether, royalties and ground rents will be granted. Copies of the specifications, designs and drawings and a schedule of items quantities and rates of the various description of work and any other documents required in connection with the work signed for the purpose of identification by the authority competent to approve the tender shall also be open for inspection by the contractor at the office of the authority selling the tender forms during office hours.

Further that the schedule of items along with the quantities and rates payable shall be attached to the tender documents and in the event of variation in rates given in such list with the schedule of Rates the rates given in the S.O.R. approved by the competent authority shall prevail.

- In the event of the tender being submitted by a firm it must be signed separately by each member thereof, in the event of the absence of any partner it must be signed on its behalf by a person holding a power of attorney authorizing him to do so, such power of attorney should be produced with the tender and it must disclose that the firm is duly registered under the Indian partnership Act.

- Any person who submits a tender shall fill up above or below the S.O.R. specified in rule he is willing to undertake the work. Only one rate of percentage above or below the S.O.R. on all the scheduled terms shall be named. Tenders that propose any alteration in the work specified in the said N.I.T. or in the time allowed for carrying out the work or which contain any other conditions of any sort will be liable to rejection. No single tender shall include more than one work but contractors who wish to tender for two or more works shall submit a separate tender for each Tenders shall have the name and number of the work to which they refer written outside the envelope.

- The authority receiving tenders or his duly authorised assistant will open tenders in the presence of any intending contractors who may be present at the time and will enter the amount of the several tenders in a comparative statement in a suitable form. Receipts for earnest money will be given to all tenders except those whose tenders are rejected and whose earnest money is refunded on the day the tenders are opened.

- The Officers competent to dispose of the tenders shall have right of rejecting all or any of the tenders without assigning any reason thereof.

- The receipt of a clerk for any money paid by the contractor will not be considered as any acknowledgement of payment to the /CMO authority selling the tender form and the contactor shall be responsible for seeing that he procures a receipt signed by that authority or any other person duly authorised by him.

- The memorandum of work tendered for be filled in and completed before the tender form is issued. If a form is issued to an intending tenderer without having been so filled in and completed he shall request the office to have this done before he completes and delivers his tender.

Tender for Works

I/We hereby tender for the execution, of the work specified in under written memorandum within time specified in such memorandum at

(In Figures):………………………………………………………………………………………….

(In Words:……………………………………………………………………………………………..

Percent below / above/at par with the applicable Schedule of Rates and in accordance in all respects with the specifications, designs, drawings and instructions in writing referred to in rule 1 thereof and in clause 12 of the annexed conditions and with such materials as are provided for by, and in all other respects in accordance with such conditions as far as applicable.

Memorandum

- Name of work:-			uxj iapk;r i[kkatwj esa [ksy ifjlj LFkkiukA

- Cost of work put to Tender:-		186.10 Lakh

- Earnest money :-                  	1,40,000.00 Lakh (FDR/TDR/DD shall be accepted)

- Security deposit :– 		5.0%

- Time allowed for the work 12 Months from the reckoned date including rainy.

Should this tender be accepted I/we hereby agree to abide by and fulfil all terms and provisions of the said condition of the contract annexed hereto as far as applicable or in default, thereof to forfeit & pay to the Nagar panchayat Pakhanjore or his successors in office the sums of money mentioned in the said conditions. A separate sealed cover duly super scribed containing the sum of Rs. 140000.00 as earnest money the full value of which is to be absolutely forfeited to the said Nagar Panchayat Pakhanjore or his successors in office without prejudice to any other rights or remedies of the said agar Panchayat Pakhanjore or his successors in office should I/we fail to commence the work specified in the above memorandum or should I/we not deposit the full amount of security deposit specified in the above memorandum, in accordance with clause 1 of the said conditions of the contract, otherwise the said sum of Rs.………………………………	shall	be	retained	by  Nagar Panchayat Pakhanjore	on account of such security deposit as aforesaid or the full value of which shall be retained by Nagar Panchayat Pakhanjore  on account of the security deposit specified in clause 1 of the said conditions of the contract.

Signature of witness to Contractor’s Signature	Signature of the Contractor before

submission of tender (with name and seal)

Dated the

day of

Dated the

day of

…………………………………

20

……………………………..

20

Name and Address of the witness: ………………………………………………………………………

Occupation of the witness:……………………………………………………………………

The above tender is hereby accepted by me for and on behalf of the Nagar Panchayat Pakhanjore

Dated the …………………. day of …………………	20

……………………………………………..

Signature of the Officer by whom accepted

With designation and seal of office

CONDITIONS OF CONTRACT

Definition

- The contract means the documents, forming the notice inviting tenders and tender documents submitted by the tenderer and the acceptance thereof including the formal agreement executed between the Nagar panchayat Pakhanjore and the contractor.

- In the contract the following expressions shall unless otherwise required by the context have the meanings hereby respectively assigned to them: -

- The expression “works” or “work” shall unless thereby mean something either in the subject or context repugnant to such construction be construed and taken to mean the works or by virtue of the contract contracted to be executed whether temporary or permanent and whether original, altered, substituted or additional.

- The “site” shall mean the land and/or other places on, into or through which work is to be executed under the contract or any adjacent land path or street through which work is to be executed under the contract or any adjacent land, path, or street which may be allotted or used for the purpose of carrying out the contract.

- The “Chief Municipal officer of The Nagar panchayat Pakhanjore and his successors in Office.

- The “Officers/Engineer-in-Charge” means the CMO/Engineer as the case may be who shall supervise and be in charge of the work and who shall sign the contract on behalf of the Nagar Panchayat Pakhanjore.

- “Competent Authority mean CMO, MIC/PIC, General Body/Parishad as the case may be.

- The term “Engineer-In Charge” means the Engineer of the Nagar Panchayat Pakhanjore.

Note: - “Words” importing the singular number include plural number and vice-versa,

SECURITY DEPOSIT

Clause 1 -	The person whose tender may be accepted (hereinafter called the contractor which expression shall unless excluded by or repugnant to the context include his heirs executers, administrators representatives and assigns) shall permit Nagar Panchayat Pakhanjore at the time of making any payments to him for the value of work done under the contract to deduct the security deposit as under.

The Security Deposit to be taken for the due performance of the contract under the terms & conditions printed on the tender form will be the earnest money plus a deduction of 5 (Five) percent from the payment made in the running bills.

COMPENSATION FOR DELAY

Clause 2 -	The time allowed for carrying out the work, as entered in the tender form, shall be strictly observed by the contractor and shall be deemed to be the essence of the contract and shall be reckoned from the fifteenth day after the date on which the order to commence the work is issued to the contractor, for a work where completion is up to 6 months

For works, for which the completion period is beyond six months: -

The period will be reckoned from the thirtieth day after the date on which the order to commence the work is issued to contractor.

The work shall throughout the stipulated period of contract be proceeded with all due diligence, keeping in view that time is the essence of the contract. The contractor shall be bound in all cases, in which the time allowed for any work exceeds one month, to complete 1/8th of the whole work before 1/4th of the whole time allowed under the contract has elapsed, 3/8th of the work before 1/2 of such time has elapsed and 3/4th of the work before 3/4th of such time has elapsed. In the event of the contractor failing to comply with the above conditions, the CMO shall levy on the contractor, as compensation an amount equal to: 0.5% (zero point five percent) of the value of work (contract sum) for each week of delay, provided that the total amount of compensation under provision of this clause shall be limited to 6% (six percent) of value of work. (Contract sum)

Provided further that if the contractor fails to achieve 30% (thirty percent) progress in 1/2 (half) of original or validly extended period of time (reference clause 5 below) the contract shall stand terminated after due notice to the contractor and his contract finallised, with earnest money and or security deposit forfeited and levy of further compensation at the rate of 10% of the balance amount of contract left incomplete, either from the bill, and or from available security/performance guarantee or shall be recovered as "Arrears of land revenue".

The decision of the CMO in the matter of grant of extension of time only (reference clause 5 below) shall be final, binding and conclusive. But he has no right to change either the rate of compensation or reduce and or condone the period of delay-once such an order is passed by him (on each extension application of the contractor) it shall not be open for a revision.

Where the CMO decides that the contractor is liable to pay compensation for not giving proportionate progress under this clause and the compensation is recommended during the intermediate period, such compensation shall be kept in deposit and shall be refunded if the contractor subsequently makes up the progress for the lost time, within the period of contract including extension granted, if any failing which the compensation amount shall be forfeited in favour of the Nagar Panchayat Pakhanjore.

Action when the work is left incomplete abandoned or delayed beyond the time limit permitted by the /CMO

Clause 3:-

1. 	The CMO may terminate the contract if the contractor causes a fundamental breach of the contract.

- Fundamental breach of contract shall include, but not be limited to, the following: -

- The contractor stops work for four weeks, when no stoppage of work is shown on the current programme or the stoppage has not been authorised by the CMO.

- The CMO gives notice that failure to correct a particular defect is a fundamental breach of contract and the contractor fails to correct it within reasonable period of time determined by the CMO in the said notice.

- The contractor has delayed the completion of work by the number of weeks [12 (Twelve) weeks] for which the maximum amount of compensation of 6% of contract sum is exhausted.

- If the contractor has not completed at least thirty percent of the value of construction work required to be completed in half of the completion period (Including validly extended period if any).

- If the contractor fails to appoint the technical staff and if appointed do not function properly for 4 weeks even after due written notice by the /CMO.

- If he violates labour laws.

- If the Contractor fails to set up field laboratory * with appropriate equipments, within 30 day from the reckoned date. (* for each contract valued more than Rupees 3 crores)

- Any other deficiency which goes to the root of the contract Performance

- If the contract is terminated, the contractor shall stop work immediately, make the site safe and secure and leave the site as soon as reasonably possible.

- The CMO shall cause recording and checking of measurements of all items of work done (taking in to account quality and quantity of items actually executed) and prepare the final bill after adjusting all pervious outstanding dues. Such recording of measurements shall be done after due notice regarding time and date of recording measurement and directing the contractor to either remain present himself or his authorized representative so as to satisfy himself that the recording of measurement is just and proper. Failure on his parts either to attend and or refusing to acknowledge the measurement so recorded in the department measurement book, shall be at his sole risk and responsibility.

- In addition to the provision contained in clause 2 above the CMO shall forfeit the earnest money and or security deposit and further recover/deduct/adjust a compensation @ 10% (ten percent) of the balance value of work left incomplete either from the bill, and or from available security/performance guarantee or shall be recovered as "Arrears of land revenue"

Power to take possession of or require removal of Materials Tools and Plants or sale of Contractor’s Plants etc

Clause 4:	In any case in which any of the powers, conferred upon the CMO by clause - 3 hereof shall have become exercisable and the same shall not be exercised, the non-exercise thereof shall not constitute a waiver of any of the conditions hereof and

such powers shall notwithstanding be exercisable in the event of any future case of default by the contractor for which by any clause or clauses hereof he is declared liable to pay compensation shall remain unaffected. In the event of the CMO putting in force either of the power clause 3 vested in him under the preceding clause he may, if he so desires, take possession of all or any tools, plant materials, and stores in or upon the works, or the site thereof or belonging to the contractor or procured by him and intended to be used for the execution of the work or any part thereof paying or allowing for the same in account at the contract rates, or in case of these not being applicable, at current market rates to be certified by CMO, whose certificate thereof shall be final; otherwise the CMO may by notice in writing to the contractor or his clerk of the works foreman or authorised agent require him to remove such tools plant, materials or stores from the premises (within a time to be specified in such notice) and in the event of the contractor failing to comply with any such requisition, the CMO may remove them at the contractors expense sell them by auction or private sale on account of the contractor & at his risk in all respects and the certificate of the CMO as to the expense of any such removal and the amount of the proceeds and expense of any such sale shall be final and conclusive against the contractor.

|  |  | EXTENSION OF TIME |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Clause 5 |  |  |  |  |  |
| 5.1 - | If the Contractor shall desire an extension of time for completion of work on ground of his |  |  |  |  |
|  | having been "UNAVOIDABLY" hindered in its execution or on any other ground, he must |  |  |  |  |
|  | apply giving all and complete details of each of such hindrances or other causes in |  |  |  |  |
|  | writing, to the /CMO positively within 15 days of occurrence of such |  |  |  |  |
|  | hindrance(s) and seek specific extension of time (period from |  |  | .................... to ................ | ) |
|  | In case the grounds shown by the contactor |  |  | are reasonable, | the |

CMO shall be competent to grant the extension himself :-

Once the CMO/Competent Authority has decided the case of extension of time with reference to the particular application of the contractor, it will not be competent for them to review/change such a decision later on. However, the Competent Authority and the CMO shall give the contractor an opportunity to be heard (orally and or in writing), before taking any final decision either of granting extension of time or permitting the contractor to complete the work by the delayed date (under clause 2 of the contact) or before refusing both. Provided further where the /CMO has recommended grant of extension of particular time under clause 5.1 of the contract or has refused to recommend extension of time but has recommended permitting the contractor for delayed completion, (clause 2) the contractor shall continue with the work till the final decision by CMO/Competent Authority.

Failure on the part of the contractor for not applying extension of time even within 30 days of the cause of such an hindrance, it shall be deemed that the contractor does not

desire extension of time and that he has "Waived" his right if any, to claim extension of time for such cause of hindrance. Once the CMO/Competent Authority has heard (oral and or in writing) the contractor on this subject matter of extension of time and if CMO/Competent Authority fails to communicate his decision within a period of 30 days of such hearing, it shall be deemed that the contractor has been granted extension of time for the period as applied by him.

5.2	Compensation Events: - Compensation Events for consideration of extension of time without penalty.

The following mutually agreed Compensation Events unless they are caused by the contractor would be applicable;

- The CMO does not give access to a part of the site.

- The CMO modifies the schedule of other contractor in a way, which affects the work of the contractor under the contract.

- The CMO orders a delay or does not issue drawings, specification or instructions /decisions/approval required for execution of works on time.

- The /CMO instructs the contractor to uncover or to carry out additional tests upon work, which is then found to have no defects.

- The /CMO gives an instruction for additional work required for safety or other reasons.1

- The advance payment and or payment of running bills (complete in all respect) are delayed.

- The /CMO unreasonably delays issuing a Certificate of Completion

- Other compensation events mentioned in contract if any

FINAL CERTIFICATE:

Clause 6 - On completion of the work the contractor shall be furnished with a certificate by the /CMO (hereinafter called the /CMO) of such completion in the form appended at the end, but no such certificate shall be given, nor shall the work be considered to be complete until the contractor shall have removed from the premises on which the works shall be executed, all scaffolding surplus materials and rubbish, and cleaned off the dirt from all wood-work, doors windows walls, floors or other parts of any building in upon or about which the work is to be executed or of which he may have had possession for the purpose of the execution there of nor until the work; shall have been measured by the Engineer-in-Charge whose measurements shall be binding and conclusive against the contractor. If the contractor shall fail to comply with the requirements of this clause as to removal of scaffolding surplus materials and rubbish and cleaning of dirt on or before the date fixed for the completion of the work, the Engineer-in-Charge may, at the expense of the contractor remove such scaffolding, surplus materials and rubbish and dispose of the same as he thinks fit and clean off such dirt as aforesaid and the contractor shall forthwith pay the amount of all expenses so incurred, and shall have no claim in respect of any such scaffolding or surplus materials as aforesaid, except for any sum actually realised by the sale thereof.

PAYMENT ON INTERMEDIATE CERTIFICATE TO BE REGARDED AS ADVANCES:

Clause 7 - No payments shall ordinarily be made for work estimated to cost less then Rs. 1,000/-(Rs. One Thousand) till after the whole of the works shall have been completed and certificate of completion given but if intermediate payment during the course of execution of works is considered desirable in the interest of works, the contractor may be paid at the discretion of the /CMO But in the case of works estimated to cost more then rupees one thousand, the contractor shall on submitting the bill therefore be entitled to receive a monthly payment proportionate to the part thereof then approved by the Engineer - in -charge and passed by /CMO whose certificate of such approval and passing of the sum so payable shall be final and conclusive against the contractor. But all such intermediate payments shall be regarded as payments by way of advance against the final payment for works actually done and completed and shall not preclude the requiring of bad unsound and imperfect or unskillful work to be removed and taken away and reconstructed or erected or be considered as an admission of the due performance of the contract or any such part thereof, in any respect, or the accruing of any claim, nor shall it conclude determine, or affect in any way the powers of the /CMO under these conditions or any of them as to the final settlement and adjustment of the accounts or otherwise or in any other way vary or affect the contract. The final bill shall be submitted by the contractor within one month of the date fixed for completion of the work, otherwise the Engineer -in-charge’s certificate of the measurement and of the total amount payable for work accordingly shall be final and binding on all parties.

Clause 8 - Bills to be submitted monthly:

"A bill shall be submitted by the contractor by 15th day of each month for all works executed by him till the end of previous month less the gross amount received by him till the last previous month. This bill must be supported by records of detail measurement of quantities of all executed items of work along with true copies of record and result of all tests conducted in the previous month (date wise). The /CMO shall take or cause to be taken the requisite measurement for purpose of having the same verified/checked by the sub Engineer/Assistant Engineer /CMO concern for quantity, quality and specification and examining all the "test results" and record the same in the Departmental measurement, book. Based on above record measurement bill shall be corrected /prepared afresh. The contractor shall sign the measurement and the bill. The /CMO shall pay running bills by 25th day of the month subject to availability of the funds If the contractor fails to submit, the bill on or before the day prescribed, the /CMO after waiting for another 15 days shall depute a subordinate to measure the said work in the presence of contractor and or his authorised Engineer/Representative, whose counter signature to the measurement recorded with quantity and quality remark will be sufficient proof for acceptance of the same and shall be binding on the contractor

All such running bill payments are by way of "Advances" and shall be subject to final adjustment.

Clause 9 - BILLS TO BE ON PRINTED FORMS:

The contractor shall submit all bills on printed forms to be had on application at the office of the Engineer- in -charge, and the charges in the bills shall always be entered at the rates specified

in the tender or in the case of any extra work ordered in pursuance of these conditions, and not mentioned or provided for in the tender at the rates hereinafter provided for such work.

The deduction or addition as the case may be of the percentage will be calculated on the amount of the bill for the work done, after deducting the cost of materials supplied departmentally at rates specified in the agreement.

Clause 10 - RECEIPTS TO BE SIGNED BY PARTNERS OF PERSONS HAVING AUTHORITY TO DO SO:

Receipts for payments made on account of a work when executed by a firm must also be signed by the several partners, except where the contractors are described in their tender as a firm in which case the receipt must be signed in the name of-the firm by one of the partners, or by some other person having authority to give effectual receipt for the firm.

CLAUSE 11 DELETED.

Work to be executed in Accordance with Specification, Drawing, Order, etc.:

Clause 12: The contractor shall execute the whole and every part of work in the most substantial and workman like manner, and both as regards materials and otherwise in every respect in strict accordance with the specifications. The contractor shall also conform exactly fully and faithfully to the designs, drawings and instructions in writing relating to the work signed by the Engineer-in-charge and lodged in his office and to which the contractor shall be entitled to have access at such office or on the site of the work for the purpose of inspection during office hours and the contractor shall, if he so requires, be entitled at his own expense to take or cause to be made copies of the specifications, and of all such designs, drawings and instructions as aforesaid. MORTH/IRC specifications for road and bridges, specifications for rural roads and other I.R.C. publications and their manual, latest CPWD specifications/I.S.I. codes for buildings or special specifications whenever enclosed separately shall apply in the case of any variance the following:-

Order of Precedence Shall Prevail:-

- Specifications as per NIT.

- Specifications as per S.O.R.

- MORTH/IRC specifications for road and bridges, Specifications for rural roads and other I.R.C. Publications and their manual, latest CPWD specifications/I.S.I. codes for buildings or special specifications whenever enclosed separately

- Mode of measurements for building shall be as provided in the S.O.R. applicable to the contract. Where such mode of measurement is not specified in the S.O.R. it shall be done as per l.S.l. Code of building measurement. However if any mode of measurement is specifically mentioned in the N.l.T. the same will get precedence over all the above.

Clause 12 -A: In respect of all bearings, hinges or similar part intended for use in the superstructure of any bridge, the contractor shall, whenever required, in the course of manufacture, arrange and afford all facilities for the purpose of inspection and test of all or any of the part and the material used therein to any officer of the Directorate of inspection of the Ministry of works production and supply of the Government of India and such bearings, hinges or similar parts shall not be used in the superstructure of any bridge except on production of a certificate of acceptance thereof from the Directorate of inspection. All inspection charges will be payable by the contractors. (This clause may be struck off if the tender is not for bridgework).

Variations

Clause 13 -	Additions, Alterations in Specifications and Designs.

The /CMO shall have power to make any alterations in, omissions from, additions to, or substitutions for, the original specifications, drawings, designs and instruction, that may appear to him to be necessary or advisable during the progress of the work, and the contractor shall be bound to carry out the work in accordance with any instruction which may be given to him in writing, signed by the /CMO and such alterations, omissions, additions or substitution shall not invalidate the contract and any altered, additional or substituted work, which the contractor may be directed to do in the manner above specified as part of the work; shall be carried out by the contractor on the same conditions in all respects on which he agreed to do the main work and at the same rates as are specified in the tender for the main work, provided the total value of all such increased or altered or substituted work does not exceed 25% of the amount put to tender inclusive of contractor percentage. if such value exceeds 25% it shall be open to the contractor either to determine the contract or apply for extension.

Note: - Such additions, alterations, substitution, shall have to be within the Scope of work tendered for Rates for works not in schedule of rates

If during the course of execution, where it is found necessary that certain item/items of work not provided for in the S.O.R. required to be carried out then the Engineer-in-Charge shall identify such item / items including approximate quantity of the contract and ask the contractor to submit his rates in writing supported by the requisite data within a period of 7 days. The Engineer-in-Charge shall obtain approval/ modification of the proposed rate from the Competent Authority after recommendation of /CMO and communicate the same within a period of 4 weeks to the contractor, in case the contractor agrees to the above rates as fixed by the Competent Authority then they shall form a part of supplementary schedule of the contract agreement .lf the contractor does not agree to the rate of the Competent Authority then it shall be open for the /CMO to get the work executed through any other agency. The contractor will not however be entitled to any compensation due to delay or hindrance or loss of profit accruing on account of this extra work executed by alternative agency.

If the contractor commences non-schedule work or incur expenditure in regard thereto before the rates shall have been determined by the Competent Authority, then he shall be entitled for payment for the work done as decided by the Competent Authority. the decision

of the Competent Authority shall be final. Such a decision shall be given by the Competent Authority. Within a period of 30 (Thirty) days and it shall be open to the contractor not to continue that item further. In such an event that item shall be got executed by other agency at such an approved rate by Competent Authority Contractor may either determine his contract if variations exceeds 10 (Ten) % of the Administrative approval, or may apply for extension.

Extension of time in consequence of variations

The time for the completion of work shall be extended in proportion of the variation of the work bear to the original contract work and certificate of /CMO shall be conclusive as to such proportion.

NO CLAIM TO ANY PAYMENT OR COMPENSATION FOR ALTERATION IN OR RESTRICTION OF WORKS:

Clause 14 - If at any time after the execution of the contract documents, the /CMO shall for any reason whatsoever require the whole or any part of the work as specified in the tender to be stopped for any period or shall not require the whole or part of the work to be carried out at all or to be carried out by the contractor he shall give notice in writing of the fact to the contractor who shall there upon suspend or stop the work totally or partially, as the case may be.

If any such case, except as provided hereunder, the contractor shall have no claim to any payment or compensation what so ever on account of any profit or advantage which he might have derived from the execution of the work in full, but which he did not so derive in consequence of the full amount of the work not having been carried out, or on account of any loss that he may be put to on account of materials purchased or for unemployment of labour recruited by him. He shall not also have any claim for compensation by reason of any alteration having been made in the original specifications, drawing, designs and instructions, which may involve any curtailment of the work as originally contemplated. Where, however, materials have already been purchased or agreed to be purchased by the contractor shall be paid for such materials at the rates determined by the /CMO, provided they are not in excess of requirement and of approved quality and / or shall be compensated for the loss, if any that he may be put to, in respect of materials agreed to be purchased by him, the amount of such compensation to be determined by the /CMO whose decision shall be final. If the contractor suffers any loss on account of his having to pay labour charges during the period during which the stoppage of work has been ordered under this clause, the contractor shall, on application be entitled to such compensation on account of labour charges as the /CMO, whose decision shall be final, may consider reasonable provided that the contractor shall not be entitled to any compensation on account of labour charges, if in the opinion of the /CMO, the labour could have been employed by the contractor elsewhere for the whole or part of the period during which the stoppage of the work has been ordered as aforesaid.

If the total duration of suspension of the work is more than the six months, then this suspension of the work will be considered as permanent stoppage of the work, and the contractor can determine the contract, if he so desires.

ACTION AND COMPENSATION PAYABLE IN CASE OF BAD WORK:

Clause 15 -If at any time before the security deposit is refunded to the contractor, it shall appear to the /CMO or his subordinate in charge of the work, that any work has been executed with unsound, imperfect or unskillful workmanship or with material of inferior quality or that any materials or articles provided by him for the execution of the work are unsound, or of a quality

inferior to that contracted for, or are otherwise not in accordance with the contract, it shall be lawful for the /CMO to intimate this fact in writing to the contractor and then notwithstanding the fact that the work, materials or articles complained of may have been Inadvertently passed, certified and paid for contractor shall be bound forthwith to rectify, or remove and reconstruct the work so specified in whole or in part, as the case may require, or if so required, shall remove the materials or articles so specified and provide other proper and suitable materials or articles at his own proper charge and cost, and in the event of his failing to do so with in a period to be specified by the /CMO in the written intimation aforesaid ,the contractor shall be liable to pay compensation at the rate of one percent on the amount of contract put to tender every day not exceeding ten days, during which the failure so, continues and in the case of any such failure the /CMO may rectify or remove and, re-execute the work or remove and replace the materials or articles complained of as the case may be at the risk and expense in all respects of the contractor. Should the /CMO consider that any such inferior work or materials as described above may be accepted or made use of it shall be within his discretion to accept to the same at such reduced rates as he may fix therefore

WORK TO BE OPEN FOR INSPECTION-CONTRACTOR OR RESPONSIBLE AGENT TO BE PRESENT:

Clause 16-All work under or in course of execution or executed in pursuance of the contract shall at all time be open to the inspection and supervision of the /CMO and his subordinates and the contractor shall at all time during the usual working hours, and at all other times at which reasonable notice of the intention of the /CMO or his subordinate to visit the work shall have been given to the contractor, either himself be present to receive orders and instruction or have a responsible agent duly accredited in writing present for that purpose. Orders given to the contractor’s agent shall be considered to have the same force as if they had been given to the contractor himself.

NOTICE TO BE GIVEN BEFORE WORK IS COVERED UP:

Clause 17 -The contractor shall give not less than five days notice in writing to the /CMO or his subordinate in charge of the work before covering tip or otherwise placing beyond the reach of measurement any work in order that the same may be measured, and correct dimensions thereof be taken before the same is so covered up or placed beyond the reach of measurement, any work without the consent in writing of the /CMO or his subordinate in charge of the work and if any work shall be covered up or placed beyond the reach of measurement without such notice having been given or consent obtained, the same shall be uncovered at the contractors expenses, or in default thereof, no payment or allowance shall be made for such work or the materials with which the same was executed.

Clause18- CONTRACTOR LIABLE FOR DAMAGE DONE AND FOR IMPERFECTIONS AFTER CERTIFICATE OF COMPLETION

If the contractor or his work people or servants shall break, deface injure or destroy any part of building in which they may be working or any building, road, road curbs, fences, enclosures, water pipes, cables drains, electric or telephone posts or Wires trees grass or grassland or cultivated ground continuous to the premises on which the work or any part of it is being executed, or if any damage shall happen to the work while in progress, from any cause whatever, or any imperfections become apparent ,the contractor shall make good the same at his own expense or in default, the /CMO may cause the same to be made good

by other workmen and deduct the expense of which certificate of the /CMO shall be final) from any sums that may be then or at any time thereafter, may become due to the contractor or from his security deposits, or the proceeds of sale thereof or of a sufficient portion thereof.

The Security Deposit of the contractor to the extent of 50% shall be refund on his getting the completing certificate. Provided that the recoveries outstanding against are realized. Balanced 20% of the amount shall be refunded after 4 months in case of Building work and 6 months in case of road work of completion of work even if the final bill is not passed, balanced 20% shall be refunded after final bill is passed.

Clause 19 -	CONTRACTOR TO SUPPLY PLANT, LADDERS, SCAFFOLDING, ETC.:

The contractor shall supply at his own cost materials (except such special materials if any, as may in accordance with the contractor be supplied from the /CMO ’s Stores) plants, tool, appliances, implements, ladders, cordage, tackle, Scaffolding and temporary work requisite for the proper execution the work whether original, or altered or substituted, and whether included in the specification or other documents forming part of the contractor referred to in these condition or not or which may be necessary for the purpose of satisfying or complying with the requirement of the /CMO as to any matter as to which under these conditions he is entitled to be satisfied, or which he is entitled to require together with carriage there for to and from the work. The contractor shall also supply without charge requisite number of persons with the means and materials necessary for the purpose of setting out works, and counting, weighing& assisting in the measurement or examination at any time and from time to time of the work, or materials. Failing his so doing the same may be provided by the /CMO at the expenses of the contractor and the expenses may be deducted from any money due to the contractor under the contract, or from his security deposit or the proceeds of sale thereof, or of a sufficient portion thereof.

Contractor is liable for damages arising from non-provision of lights fencing etc. The contractor shall also provide at his own cost except when the contract specifically provides otherwise and except for payments due under clause all necessary fencing and lights required to protect the public from accident and shall be bound to bear the expenses of defence of every suit, action or proceedings at law that may be brought by any person for injury sustained owing to neglect of the above precautions & to pay any damage and costs which may be awarded in any such suit, action or proceedings to any such person or which may with the consent of the contractor be paid to compromise any claim by any such person.

Clause 20 -	COMPENSATION UNDER SECTION  12  SUB-SECTION  (1)  OF  THE  WORKMAN’S

COMPENSATION ACT 1923:

ln every case in which by virtue of the provisions of section 12 sub-section (1) of the workman’s compensation Act 1923 /CMO is obliged to pay compensation to a workman employed by the contractor in execution of the works and will recover from the contractor the amount of compensation so paid /CMO shall be at liberty to recover the amount or any part there of by deducting it from the security deposit or from any sum due by /CMO to the contractor whether under this contract or otherwise. /CMO may not be bound to contest any claim made against them under section - 12 sub-sections (1) of the said Act except on the written request of the contractor and upon his giving to /CMO full security for all cases for which /CMO might become liable in consequence contesting such claim.

LABOUR:

Clause 21 -	The contractor should get himself registered under contract - labour regulations and abolition Act 1970 including its amendments after getting a certificate from the principal employer.

Clause 22 -	Labour below the age of 14 years - No labour below the age of 14 years shall be employed on the work.

FAIR WAGE:

Clause 23 -	The contractor shall pay not less than fair wage to labour engaged by him on the work.

Explanation -

- Fair wage’ means wage(s) whether for time or piece work notified during the period of execution of contract for the work and where such wages have not been so notified, the wages prescribed by the revenue /Collector for that period

- The contractor shall, notwithstanding the provisions of any contract to the contrary cause to be paid a fair wage to labourers indirectly engaged on the work including any labour engaged by his sub-contractors in connection with the said work, as if the labourers had been immediately employed by him.

- In respect of labour directly or indirectly employed on the work for the performance of the contractors part of this agreement the contractor shall comply with or cause to be complied with the Labour Act in force.

- The /CMO shall have the right to deduct, from the moneys due to the contractor, any sum required or estimated to be required for making good the loss suffered by a worker or workers by reasons of non-fulfilment to the conditions of the contract for the benefit of the workers non payment of wages or deductions made from his or their wages, which are not justified by the terms of the contract or non observance of the regulations.

  - The contractor shall be primarily liable for all payments to be made under and for observance of the regulations afore said with out prejudice to his right to claim indemnity from his sub-contractors.

- The regulations aforesaid shall be deemed to be a part of this contract and any breach thereof shall be deemed to be a breach of this contract.

Subletting of works

Clause 24 :-	The contract may be rescinded and security deposit forfeited, for subletting the work beyond permissible limits as per clause 7.1 of appendix 2.10 or if contractor becomes insolvent: -

"Note :	Such subletting/assignment shall not be made to any other Contractor registered in Class AI to A5 Category in the Public Works Department of Chhattisgarh or in similar Category in other Deptt. of the State or in other organization or Agency (Class with about similar financial capacity) by whatever name these are called."

24.1	The contract shall not be assigned or sublet without prior sanction of the authority who has accepted the tender in writing. And if the contractor assign or sublet his contract, for more than permissible limits as per clause 7.1 of appendix 2.10 or attempt to do so, or become insolvent commence any insolvency proceedings or make any composition with his creditors, or attempt to do so or if any gratuity, gift, loan, perquisite, reward of and advantage pecuniary or otherwise, shall either directly or indirectly be given, promised or offered by the contractor, or any of his servants or agents or to any public officer or person in the employ of Government in any way relating to his office or employment, or if any such officer or person shall become in any way directly or indirectly interested in the contract, the /CMO may there upon by notice in writing rescind the contract, and the S.D. of the contractor shall there upon stand forfeited and be absolutely at the disposal of Nagar Panchayat Pakhanjore and the same consequences shall ensure as if the contract had been rescinded under clause 3 thereof, and in addition the contractor shall not be entitled to recover or be paid for any work thereto for actually performed under the contract. Any such assignment/subletting within the limit of 25% by the authority who has accepted the tenders OR 50 % by the next higher authority accepting the tender or Govt. as the case may be, shall not diminish or dilute the liability/ responsibility of the contractor. If the contractor gets item / items of work executed on a task rate basis without materials, this shall not amount to subletting of the contract.

Any subcontracted work, done in Chhattisgarh state with prior approval of competent authority, such subcontractor will also get the credit for work towards his experience.

24.2	The /CMO shall be empowered to terminate any contract if the contractor sublets the works to some other person on the basis of power of attorney.

24.3	Subletting of work shall result in reduction in experience of the main contractor to the extent of the sublet.

Clause 25: Sum payable by way of Compensation to be considered as Reasonable Compensation Without Reference to Actual Loss:

All sums payable by way of compensation under any of these conditions shall be considered as reasonable compensation to be applied to the use of Nagar Panchayat Pakhanjore without reference to the actual loss or damage sustained, and whether or not any damage shall have been sustained.

Clause 26 -	CHANGE IN THE CONSTITUTION OF FIRM:

In the case of tender by partners any change in the constitution of the firm shall be forthwith notified by the contractor to the /CMO for his information, and contractor shall initiate steps for fresh & new registration which shall be assessed & decided by the competent authority for fresh registration.

Clause 27 -	WORK TO BE UNDER DIRECTION OF	ENGINEER/COMMISSINOR/CMO:

All works to be executed under the contract shall be executed under the direction and subject to the approval in all respect of the /CMO of the Nagar Panchayat for the time being who shall be entitled to direct at what point or points and in what manner they are to commenced and from time to time carried one’s

Contractor’s Percentage whether Applied to Net or Gross Amounts of Bills:

Clause 31 - The percentage referred to at Para 7 of the tender will be deducted from/added to the gross amount of the bills for work done after deduction of the cost of materials supplied by the department.

Claim for Quantities Entered in the Tender or Estimate:

In the case of any class of work for which there is no specification as is mentioned in Rule such work shall be carried out in accordance with the specification approved by Competent Authority /Engineer-in-Charge for application to works.

Clause 30 -

When the estimate on which a tender is made includes lump sums in respect of part of the works, the contractor shall be entitled to payment in respect of the items of work involved or the part of the work in the question at the same rates as are payable under this contract for such items, or if the part of the work in question is not, in the opinion of the /CMO , capable of measurement, the /CMO may at the his discretion pay the lump sum amount entered in the estimates , and the certificate in writing of the /CMO shall be final and conclusive against the contractor with regard to any sum or sums payable to him under the provisions of this clause.

Action where no specification:

Clause 29 -

Except as otherwise provided in this contract all question and dispute relating to the meaning of the specification, designs, drawings and instruction herein before mentioned as to thing whatsoever in any way arising out of or relating to the contract designs, drawings, specification, estimate, concerning the works, or the execution or failure to execute the same, whether arising during the progress of the work, or a after the abandonment there of shall be referred to the /CMO for his decision, within a period of 30 (thirty) days of such an occurrence (s). There upon the /CMO shall give his written instructions and/or decisions, after hearing the contractor and Engineer-in-Charge within a period of 15 (fifteen) days of such request. This period can be extended by mutual consent of parties.

Upon receipt of written instructions or decisions, of /CMO the parties shall promptly proceed without delay to comply such instructions or decisions. If the /CMO fails to give his instruction or decisions in writing within a period of 15 (fifteen) days or mutually agreed time after being requested and/or, if the party (es) is/are aggrieved against the decision of the /CMO , the aggrieved party may within 30 days prefer an appeal to the Competent Authority, who shall afford an opportunity to the parties of being heard and to offer evidence in support of his appeal. The, Competent Authority will give his decision within 30 (thirty) days, or such, mutually agreed period.

If  any party is  not  satisfied  with  the  decision  of  the  Competent Authority he  can  file  a

petition for resolving the dispute through arbitration in the arbitration tribunal

A reference to Arbitration Tribunal shall be no ground for not continuing the work on the part of the Contractor. Payment as per original terms and condition of the agreement shall be continued by the /CMO in accordance with clause 8 above.

LUMP SUM IN ESTIMATE:

Clause 28 ARBITRATION CLAUSE:

Clause 32 -	Quantities shown in the tender are approximate and no claim shall be entertained for quantities of work executed being either more or less than those entered in the tender of estimate. This is subject to the limitations as provided for in clause 13 and 14 above.

Claim for Compensation for Delay In Starting the Work:

Clause 33 -	No compensation shall be allowed for any delay caused, except as provided under clause 5.3, in starting of the work on any other ground or reasons whatsoever.

EMPLOYMENT OF SCARCITY LABOUR:

Clause 34-	If Government declare a state of Scarcity or famine to exist in any village situated within sixteen kilometers of the work the contractor, shall employ upon such parts of the work as are suitable for unskilled labor, any person certified to him by the Competent Authority or by any person to whom the Competent Authority may have delegated this duty in writing to be in need of relief and shall be bound to pay to such persons wages not below the minimum which Government may have fixed in this behalf. Any dispute, which may arise in connection with the implementation of this clause, shall be decided by the Competent Authority whose decision shall be final and binding on the contractor.

Royalty on Minor Minerals

Clause 35: -	The contractor shall pay all quarries, Royalty charges etc. If the contractor fails to produce the royalty clearance certificate from concerned department then the /CMO shall deduct the royalty charges from his bills and keep in deposit head, which shall be refunded to the contractor on production of royalty clearance certificate from the concerned department. If he fails to produce the royalty clearance certificate within 30 days of submission of final bill, then royalty charges which was keep under deposit head by the /CMO shall be deposited to the concerned department.

Any change in the royalty rates of minor minerals notified by the state government, after the date of submission of financial offer by the bidder/contractor, then this increase/decrease in the rates shall be reimbursed/deducted on actual basis.

TECHNICAL EXAMINATION

Clause 36 -	The /CMO shall have the right to cause Audit and Technical Examination of the works and the final bills of the contractor including all supporting vouchers, abstracts etc. to be made as per payments of the final bills and if as a result of such Audit & Technical Examination the sum is found to have been overpaid in respect of any work done by the contractor under the contract or any work claimed by him to has been done under contract and found not to have been executed, the contractor shall be liable to refund the amount of over payment and it shall be lawful for the /CMO to recover the same from the security deposit of the contractor or from any dues payable to the contractor from the /CMO account if it is found that the contractor was paid lesser than what was due to him under the contract in respect any work executed by him under it, the amount of such under payment shall be duly paid by the /CMO to the contractor.

In the case of any audit examination and recovery consequent on the same the contractor shall be given an opportunity to explain his case and decision of the Competent Authority shall be final.

DEATH OF PERMANENT INVALIDITY OF CONTRACTOR:

Clause 37 -	If the contractor is an individual or a proprietary concern, partnership concern, dies during the currency of the contract or becomes permanently incapacitated, where the surviving partners are only minors the contract shall be closed without levying any damages/compensation as provided for in clause 3 of the contract agreement.

However, if /CMO is satisfied about the competence of the surviving, then the /CMO shall enter into a fresh agreement for the remaining work strictly on the same terms and conditions, under which the contract was awarded.

PENALTY FOR BREACH OF CONTRACT:

Clause 38 -	On the breach of any term or condition of this contract by the contractor the said the Nagar Palik Nigam/Nagar Palika/Nagar Panchayat shall be entitled to forfeit the Security deposit or the balance thereof that may at the time be remaining, and to realize and retain the same as damages and compensation for the said breach but without prejudice to the right of the the Nagar Palik Nigam/Nagar Palika/Nagar Panchayat to recover further sums as damages from any sums due or which may become due to the contractor by.

NOTICE TO THE CONTRACTOR TO START WORK

Your contract for the work…………………………………….has been accepted by me on the…..…………………………..day of……………..200……………and you are, here by ordered to commence the work. The commencement date reckoned shall…………………………………………….be …………………………………………

CHIEF MUNICIPAL OFFICER

NAGAR PANCHAYAT PAKHANJORE,

DISTT – U.B. KANKER (C.G.)

The above notice to the contractor (s) to commence work from the reckoned ………………day of ………….(month)………….200……..(year) was issued vide office memorandum No. …………….dated the …………200……………..

CHIEF MUNICIPAL OFFICER

NAGAR PANCHAYAT PAKHANJORE,

DISTT – U.B. KANKER (C.G.)

Signature Of Contractor

COMPLETION CERTIFICATE

In pursuance of clause 7 of the agreement in form A. No……………………/Dt of………….) dated……/………/………. Between the contractor Shree/Ms…………………………………………………and the CHIEF MUNICIPAL OFFICER NAGAR PANCHAYAT PAKHANJORE, DISTT – U.B. KANKER (C.G.), it is hereby certify that the said contractor has duly completed the execution of the work under taken by him there under on this………..day of………200    and this certificate was issued to the conractor vide office memo no…………………..date…...…………..

(Signature of Engineer in Charge)

APPENDIX 2.10

NAGAR PANCHAYAT PAKHANJORE

DETAILED NOTICE INVITING TENDER (In FORM A)

N.I.T.No :- ………………..	DATE :- …………………

1. Introduction

1.1	Tenders are invited in Form "A" with bid capacity online from C & Above class contractors of

registered in E-Registration (Single window registration applicable) under Chhattisgarh Government for similar work on CG E-Procurement System for the following work as per schedule of rates issued by Eng. In. Chief CGPWD Building/road/bridge/electrical SOR in forced from 01.01.2015/2020 with up to date amendment with up to date amendment and amendments applicable up to date of issue of NIT. The tender documents can be purchased from the Chips Website http://eproc.cgstate.gov.in directly through online of the cost of tender form on or before date 07/07/2026 up to 5:00 P.M.

Cost of tender form: - Rs. 186.10 lacs (For tenders online)

For On line tenders: - The bid seals (hash) of the online bids required to be submitted by the bidders have to be generated and submitted after signing them with Digital Signatures on the system up to 5:00 P.M. on date 07/07/2026 then only the On line tenders of those contractors will be received on the Next Tender. Website from 10:00 AM on date 16.06.2026 up to 5:00 PM on date 07.07.2026

The contractors have to submit Affidavit & EMD in original Separated Envelope and the same should reach the concern office of the Chief Municipal Officer Pakhanjore date up to 08.07.2026 5:00 PM

by Registered A.D./Speed Post.

KEY DATES

| S.no | CHIEF MUNICIPAL OFFICER NAGAR PANCHAYAT PAKHANJORE, | Start Date and time | Expiry Date and time |
| --- | --- | --- | --- |
| 01 | Tender Preparation and Release of NIT | 17.06.2026 10:00 AM | 08.07.2026 5:00 PM |
| 02 | Physical Submission of tender documents | - | 09.07.2026 5:00 PM |
| 03 | Tender Award | - | 10.07.2026 10:00 AM |

The Detailed Tender Document can be downloaded online directly from the portal (http:/eproc.cgstate.gov.in) through Urban administration & Development Department sub portal and shall be submitted online on or before up to 08.07.2026  This NIT shall also form the part of agreement. The details can be viewed on the website (http:/eproc.cgstate.gov.in) from 17.06.2026 onwards.

As the bids of the contractors have to be digitally signed by the contractor before submitting the bids Online, the bidders are advised to obtain Digital Certificates in order to bid for the work

Note: - For online purchase of tender document application letter is not required

(i).Name of the Work: uxj iapk;r i[kkatwj esa [ksy ifjlj LFkkiukA

(ii). Probable amount of contract : - Rs. 186.10 lacs.

(iii). Amount of earnest money: - Rs 140000.00 (Online payment shall be accepted)

- Time allowed for completion 12 months including rainy season from the date of written order to commence the work.

1.2 The electrical work shall be executed by civil contractor by engaging the person(s) only who possess proper valid electric license issued by the competent authority of the state Government. He shall also attach a copy of the license before starting electrical items of work.

1.3: Not more than one tender shall be submitted by any contractor or by a firm of contractors.

1.4: No two or more concerns in which an individual is interested, as a proprietor and/ or partner shall tender for the execution of the same Work. If they do so all such tenders shall be liable to be rejected.

1.5 The authority competent to accept the tenders shall be as per Municipal Act 1956 and update Amendments.

1.6: The copies of others drawings and documents pertaining to the work signed for the purpose of identification by the accepting office or his accredited representative and samples of materials to be arranged by the contractor will be open for inspection by tenderers at the offices of Nagar Panchayat Pakhanjore during working hours between up to the date mentioned in clause 1.1 & 1.6 above.

1.7: Tenders shall not be received by any other means like ordinary post or personal delivery.

1.8 On line tenders shall be opened on date 10.07.2026 at 10:00 .A.M. at the office of the Nagar Panchayat Pakhanjore before the contractors or his authorized representative intending to be present.

1.11 NOTES FOR GUIDANCE OF THE DEPARTMENTAL OFFICERS ONLY

Note (I): Fill in the blanks and strike out whichever is not applicable carefully before issue of N.I.T. for publication and display on the notice board as well as before sale / issue to intending tenderers.

Note (II): Unless the tender forms with complete documents are fully prepared and ready for delivery to intending tenderers; the notice shall not be displayed on the notice board nor sent for publication in the press.

Note (III): All tenders received after the deadline shall be noted in the register to be maintained in the concerned office & shall be counter signed by the head of office in the following format.

| S.No. | Name of work | Time & date of | Initial of person | Date initials of |
| --- | --- | --- | --- | --- |
|  |  | receipt | who returned | the head office. |
|  |  |  | the tender. |  |

Note (IV): The names of tenderer(s) or their authorized representative present at the time of opening of tender(s) shall be noted in a register and their signature obtained in token of their presence. Rates and conditions, if any, offered by the tenderer(s) shall be read aloud by the officer opening the tender(s), so that the same can be noted by the tenderers or their representatives, if they so desire. The rates as well as conditions contained in the forwarding letter or separately attached to the tender(s) be read out, may also be got signed by all the tenderers or their representatives, who might be present. If they so desire. Comparative statements when ready (this should be as far as possible be got ready on the day after opening tenders) should also be exhibited publicly to the tenderers or their representatives.

Note (V): The officer opening the tender(s) should mark every tender under his dated initials by the fraction, the denominator of each will show the order in which the tenders are opened and the numerator will show the total number of tenders received. This should be done invariably on the first page of the tender form and on page (2) where the tenderers are to sign as well as pages of schedule of items. (Annexure-E) attested and number the corrections and overwriting on each in tender with dated initials. If some words or figure is/are corrected more than once, then all of such corrections must be initialed with date.

1.12 INSTRUCTIONS FOR GUIDANCE OF TENDERERS

The tender will be liable to be rejected out-right, if while submitting it:-

- The tenderer proposes any alterations in the work specified, in the time allowed for carrying out the work or any conditions thereof - or

II) Any of the pages of the tenders removed or replaced -	or

- In the case of item rate tenders, rates are not entered in figures, and in words and the total of the each item and grand totals are not written by the tenderers in the last column of the schedule of items

(Annexure-E under his signature -	or

IV) If erasures without attestation are made by him in the tender -	or

V) If all corrections and conditions and pasted slips are not initialed & dated by the tenderer -	or

VI) If the tenderer or in the case, each partner or any parteners so authorised thereof, does not sign or signature/signatures is/are not attested by a witness on page 2 of the tender in the space provided for the

purpose -	or

VII) If documents are not filled in ink or by ball pen.

2 .RATES:

2.1 The schedule of items: The schedule of all items of work to be executed is enclosed as Annexure - E

2.2:Percentage rate tender in form "A".

2.2.1 In respect of percentage rate tenders:- contractor should quote his separate tender percentage rate above or below or at par the following schedule of rates.

a) Building Work	:	CGPWD Building/road/Electric SOR 2015/2020 WRT 01.01.2015/2020

2.2.2:The percentage of tender above I below or at par with the relevant schedule of rates inclusive of all amendments issued up to the date of the issue of notice inviting tenders should be expressed on the tender form itself, both in words and figures in such a way that interpolation is not possible and all over writings should be neatly scored out and rewritten and the corrections should be duly attested and dated prior to the submission of tender.

Tenders not specifying percentage in words will summarily be rejected. In the case of variation between the rates stated in figure and words, the lesser of the two shall be deemed to be valid.

Any amendments to the schedule or rates after the date of issue of this tender notice or the date of issue of any amendments to the N.I.T. specifically notifying the said amendments to the current schedule of, rates, shall not apply to this tender.

2.2.3: The percentage tendered by the contractor will apply to those rates which find place in the Schedule of rates mentioned in clause 2.2.1 or have been derived from the said Schedule of rates and not to other items of work.

2.2.4: The percentage quoted by the contractor shall not be altered by the contractor during the term of contract. The deduction or addition, as the case may be of the percentage will be calculated on the amount of bill for the work done, after deducting the cost of materials supplied departmentally, if any, at rates specified in the agreement.

2.2.5: If the work involves more than one S.O.R. even then the contractor shall quote only single rate, applicable to the concerned S.O.R. (for example- Building S.O.R. and Electrical S.O.R.)

2.3: Item Rates tenders in forms ‘B’: -

2.3.1 Deleted

2.3.2.  Deleted

2.4 Lead and lift of water: No lead and lift for carting of water will be paid.

2.5 Lead and lift of materials: No lead and lift for carting of material shall be payable to the contractor except in case of such items for which specific lead and or lift are provided in the Schedule of rates mentioned in clause 2.2.1 of the N.I.T. or in the schedule of items in respect of item rate tender.

2.6 Addition alteration and Non-Schedule items of works:- During the execution of the work there is likelihood of addition alteration in the items of work and also of such items of work, which do not find place in the Schedule of rates, referred to above in respect of percentage rate contracts (Form “A”), or such items which are not given in the schedule of items in respect of item rate contracts (Form ‘B’), for which contractor has not quoted his rates.

Contractor will have to carry out these items of work

(i) for percentage rate tender (form A) -	as provided in clause 13 the conditions of contract

3 Submission of Tender :-

3.1: Earnest money: -No tender will be considered without the deposit of the specified earnest money and Affidavit by speed post which will be returned to the unsuccessful tenderers on the rejection of their tenders, or earlier as may be decided by the competent authority and on production of a certificate of NOC that all tender documents have been returned, and will be retained from the successful tender part of the security deposit.

3.2 Forms of earnest money:

3.3	Earnest Money in separate covers: The Earnest money in one of the prescribed forms on line tenders earnest money manually submitted through speed post shall be verified & found in accordance with the prescribed mode, then only online financial offer shall be opened.

3.4 Adjustment of the earnest money: -Earnest Money, which has been deposited for a particular work, will not be adjusted towards the earnest money for another work but can be adjusted (if Available) for the same work if tender is recalled and if requested in writing by tenderer.

3.4.1.	Refund of earnest money:

3.4.1. (i): If it is decided on the same day to reject all the tenders, the earnest money of all tenderers shall be refunded immediately after taking decision by the competent authority.

3.4.1.(ii) The earnest money of tenderers whose tenders are rejected shall be refunded .Also in case of the tenderer whose tender is accepted, and /or conveyed after expiry of the validity period ,Earnest money shall be refundable unless validity period extended by the tenderer

3.5 Security Deposit: (a) The Security Deposit shall be recovered from the Running Bills and final bill @ 5%(five) Percent as per clause – I of the agreement read with Para 3.5 of the N.I.T.

- The amount of the E.M. shall not be adjusted when value of work done reaches the limit of the amount of Contract or exceeds the probable amount of the contract.

- For unbalanced tender rate additional security Deposit shall be deposited as per respective clause of “Special Condition of NIT in percentage rate/item rate tenders.

3.6 Implication of submission of tender: Tenderers are advised to visit site sufficiently in advance of the date fixed for submission of the tenders. A tenderer shall be deemed to have full knowledge of the relevant documents, samples site etc. whether he inspects them or not.

3.7: The submission of a tender by a contractor implies that he has read the notice, conditions of tender and all other contract documents and made himself aware of the standard and procedure, in this respect, laid down in MORTH / I.R.C. Specification / CPWD Specification / ISI Code for building and electrical works to be done, has thoroughly inspected the quarries with their approaches, site of work, etc., and satisfied himself regarding the suitability and availability of site of work, etc. and satisfied himself regarding the suitability and availability of the materials at the quarries. The responsibility of opening new quarries and construction and maintenance of approaches there to shall lie wholly with the contractor.

3.8 Income Tax Certificate- A tenderer purchasing tender documents for works exceeding Rs. 10 lacs shall submit either

(a)Income Tax clearance certificate issued with in 12 months from the date of receipt of tender.

OR

(b)His Income Tax return for the preceding 3 years and where law requires shall submit the audited balance sheet of Profit and Loss Account Statements with auditor’s report for the preceding 3 years.

3.8.1: A financial capacity certificate or attested photocopy their – of, from any schedule bank along with the application for the tender papers be submitted which should not be older than 12 months from the date of application. Amount of financial capacity to be furnished shall be at least 15(fifteen) % of amounts put to tender

The financial capacity certificate shall have to be in the following format:

CERTIFICATE

(on the letter head of the Bank)

On the basis of transactions/turn over in the account of __________________________

______________________________________________________________________

(Name and Address)

We are of the opinion that his financial capacity is to the extent of (both figures & words) Rs.

...................................................................................................................................................................

This is without any prejudice and responsibility on our part.

Br Manager

With seal of Bank

Place:

Date :

_____________00___________

In case of Online tender, financial offer shall not be opened & In case of manual tenders, tender copies would not be issued/sold in the absence of these documents mentioned in clause 3.8 and 3.9

3.9. List of works In Progress: Tenderer must furnish a list of contracts already held by him at the time of submitting the tender, in the Department and elsewhere showing therein.

3.9.(1): The amount of each contract and total period of completion with information of original stipulated date of completion and actual date of completion.

3.9.(2): Balance of works remaining to be done, and the remaining time allowed as per contract.

3.9.(3): The amount of solvency certificate produced by him at the time of enrolment in the department.

3.9.(4): Details of works where he withdraw his offer or did not-execute the agreement or where his contracts were rescinded in any department/organization (by whatever name these are called) of the Govt. of Chhattisgarh.

3.9(5): Tender submitted and wherever his offer is the lowest with details of work, contract sum& period mentioned for completion there in.

3.9(6): Other required documents

3.10 Relationship: The contractor shall not be permitted to tender for works in the Nagar Panchayat Pakhanjore (responsible for award and Execution of contracts) in which his near relative is posted as Account Officer. He shall intimate the name of his near relative working in the Nagar Panchayat Pakhanjore, He shall also intimate the name of persons who are working with him in any capacity or subsequently employed by Nagar Panchayat Pakhanjore. Any breach of this condition by the contractor would render himself liable to be removed from the approved list of contractors of the Nagar Panchayat Pakhanjore.

Note: By the term near relative is meant wife, husband, parents and son, grandson, brothers, sisters, brother-in-law, father-in-law and mother-in-law.

3.11 Signature of the tenderer for the works shall be witnessed by another person and signature affixed with his name designation and address in the space provided in the Tender document. Failure to observe this condition can render the tender of the contractor liable to rejection.

- Opening and acceptance of tender:

4.1:Place and time of opening : The tenders shall be opened at 10.07.2026 10:00 AM or as suitable on the day subsequent to the dead line prescribed for receipt for tenders as per Para 1.1 above by the concerned Nagar Panchayat Pakhanjore in the presence of the tenderer or their duly authorized agents who may choose to attend. The officer authorized to open the tender may depute another officer to open the tender under unavoidable circumstances. If that day happens to be a holiday, then it shall be opened on the immediate next working day at the same time and place.

4.2 Powers of Officer, receiving tenders: The officer who opens the tender and for which he is not competent to accept, shall forward the tender to the competent authority through proper administrative channel; with his definite recommendation and enclosing therein all the tenders so received along with a complete set of approved NITs.

4.3: Conditional tender are liable to be rejected

4.4. Canvassing: - Canvassing for support in any from for the acceptance of any tender is strictly prohibited. Any tenderer doing so will render himself liable to penalties which may include removal to of his name from the register of approved contractors or penal action under section-8 of the C.G .vinirdishtta Bhrasta Acharan Nivaran vidheyak , 1982.

4.5 Unsealed tenders : The tenders can be rejected if not properly sealed by wax or by sticking tape, in the case of manual tenders

4.6.:The authority competent to accept a tender reserves the right to accept the tender for the whole work or for a distinct part thereof or by distributing the work between one or more tenderers,or reject the tender as a whole without assigning any reason. Such decision shall not be open to challenge in any forum or court of law.

4.7 Validity of offer: Tender shall remain open up to 120 (one hundred twenty ) days from the specified deadlines of receipt of tender(s) and in the event of the tenderer withdrawing his offer before the aforesaid date, for any reason whatsoever, earnest money deposited shall be forfeited.

4.7.1:In the event of withdrawing his/her offer before the expiry of the period of validity of offer or failing to execute the agreement as required by condition NO.8.1.1. of the notice inviting tender (N.I.T.) he/she will not be entitled to tender for this work. In case of recall of tenders, in addition to forfeiture of his/her earnest money as per provisions of condition nos. 4.7 & 1.1. of the N.I.T. as may be applicable for the work, If the tenderer has committed a similar default on earlier occasion (s)as well then his/her registration in the department may be suspended temporarily for a period of 2 (Two) years, from such date as may be ordered by the authority who had registered him/her.

- Specifications -

5.1 Brief Specifications: - A brief note on construction and specification of all the major items of the work is enclosed in Annexure- D

5.2 Material of construction: - The materials of construction to be used in the work shall be governed by the MORTH /IRC specifications for Rural roads /other IRC publications and their manual/ latest CPWD specifications/ISI codes for buildings and the relevant Indian standard specification with amendments and revisions issued up to the date of tender notice. Where ever any material has I.S.I. mark such material alone has to be used

5.3 Workmanship:- The work shall be carried out according to the specification referred to hereinafter and according to sound engineering practice. The decision of the Executive Engineer, in respect of workmanship will be final.

5.4 Specification for building work:- (Including water supply and sanitary fittings.)

5.4.1 The contractor shall execute the work in conformity with the standards and procedure laid down latest CGPWD specifications/ISI codes for buildings or special specification when ever enclosed separately and in accordance with the approved drawings

5.4.2 Concrete. All concrete shall be Mixed in concrete mixer and compacted by mechanical vibrators. Slump test shall be carried out during concreting and sample test cubes prepared and tested for strength in accordance with the code. The Department will carry out the testing at the cost of contractor.

The results of the tests shall conform with the required standard and if the Engineer-in- charge considers that a structural test is necessary, the same shall be carried out as instructed by the Engineer-in-charge at the contractor's expense and should the result of this be unsatisfactory the contractor will be bound to take down and reconstruct the particular portion of which has given unsatisfactory test results.

5.4.3 Bricks.:- The contractor should use the bricks manufactured on the metric system, as for as possible.

5.4.4 All timber used in the wood work for works must be properly seasoned. In case of important buildings mechanical seasoning should be done in good seasoning plant.

In case the contractor does not procure good seasoned wood, he may be asked to get it seasoned in plant at his own expense

5.4.5 Maintenance of roofs. Subject to the provision in the agreements, it will be the responsibility of the contract to see that the roof does not leak, during the period of the first rainy season in respect of tile and sheet roofing and two consecutive rainy seasons in respect of lime concrete and cement concrete terraced roof, after its completion. He will make good and replace all the defective work on this account at his own cost.

5.5 Specification of Electrical works.

5.5.1 The work will be carried out as per the approved drawing and as directed by the Engineer in Charge the work will be governed by “General specifications “ for the Electrical works in Government building in Chhattisgarh in forces from 1972. All electrical materials must bear “ISI mark.

5.5.2 All samples of electrical accessories should be got approved from the Engineer-in charge prior the us in work. Contractor will have to arrange and afford all facilities for their inspection and rectify the defects pointed out by them. Item involved in the Electrical work in enclosed in Annexure D.

5.5.3	The period of testing and refund of deposit will be 6 months after completion of work.

5.5.4 In case of supply of ceiling fan, table fan, exhaust fan, cabin fan tube light fixtures will be made by the department as mentioned in the SOR as such labour rates only as per SOR will be paid for fitting of such items in position as per SOR.

5.5.5 The contractor should submit “as build” detailed wiring diagram on tracing cloth showing the point position of switch length of point, position of D.B. and main switch circuit No. in which points fall at time of final bill. Otherwise deduction of ½ percent (Half percent) will be made from the contract sum of all electrical items.

5.6.Specifications for road/bridge/culvert works.:- DELETED

5.7 Contradictions or amendments: In the event of contradiction between the stipulations of the Schedule of rates (schedule of rate relevant to this NIT) and aforesaid specification (vide Para5.1 to 5.6 above) the stipulations of the schedule of rates shall gain precedence. In the event of contradictions, if any, between different specifications and or codes of practice, referred to above the decision of / Chief Municipal Officer shall be final.

- Supply of Materials: The following materials will be supplied by the department

| Name of Materials | Rate. | Place of delivery |
| --- | --- | --- |
| 1. |  |  |
| 2.----------- | Nil------------ |  |
| 3. |  |  |

6.1 Deleted

6.2 Delay in supply :- If the materials are not supplied in time the contractor will not be allowed any claim for any loss, which may be caused to him but only extension of time will be given at the discretion of the Chief Municipal Officer Pakhanjore if applied for by the contractor with in 15 days of its proposed utilization and as detailed in the latest construction program. Request of such material by the contractor shall be sent with in one month in advance.

7. Miscellaneous Conditions

1.:The tenderer or supplier should have a place of business in the State of Chhattisgarh from where the goods would be supplied to various destination in the state and also hold a registration certificate as per rules.

2.:The tenderer or supplier shall also submit the clearance certificate as provided under section 36 of Chhattisgarh Vanijyak Kar Adhiniyam.

7.1 Subletting: The contractor shall not without the prior approval of the authority who has accepted the tender in writing, sublet or assign to any other party or parties, any portion of the work under the contract. Where such approval is granted, the contractor shall not be relieved of any obligation or duty or responsibility, which he undertakes under the contract. However such subletting in no case be more than 25 % of contract value. But if required can be increased up to 50(fifty) % with the prior permission of the next higher authority accepting the tender or the Government as the case may be

7.2 Taxes: The rate quoted by the Contractor shall be deemed to be inclusive of the sales and other levies, duties, royalties, cess, toll, taxes of Central and State Governments, local bodies and authorities that the Contractor will have to pay for the performance of this Contract. The Govt.will perform such duties in

regard to the deduction of such taxes at source as per applicable law. However if “Service Tax” and cess on service tax or any other “New Tax” (not increase or decrease in existing tax, duties, surcharge, except

royalty on minor mineral) is levied on the contractor either by Central Govt. or State Govt, then the /Chief Municipal Officer shall reimburse the “Service Tax”andcess on service tax and or “New Tax” amount; on submission of proof of such payments by the contractor.

7.3 Minerals extracted for works carried out on behalf of the Government of India , from the quarries in possession of and controlled by the state Government is subject to payment of Royalty by the contractor to whom it shall not be refundable. The Executive Engineer shall not also issue any certificate in respect of such materials extracted for Government of India work (Applicable to Government of India works only)

7.4 Rules of Labour Camps: The contractor will be bound to follow the Chhattisgarh Model Rules relating to layout, water supply and sanitation on labour camps (vide Annexure-A) and the provision of the National Building Code of India work in regard to constructions and safety.

7.5 Fair Wages: The contractor shall pay not less than fair wages to labourers engaged by him during the contract period of the works (rules enclosed vide Annexure-B).

7.6 Work in the Vicinity: The /Chief Municipal Officer reserves the right to take up departmental work or to award work on contract in the vicinity without prejudice to the terms of contract.

7.7 Best quality of construction materials. Materials of the best quality will be used as approved by the Executive Engineer/Engineer in charge. Where ever any material bears I.S.I. stamp(mark), this shall have first preference on other available accepted material(s)

7.8 Removal of undesired persons: The contractor shall on receipt of the requisition from the Executive Engineer/Engineer in Charge at once remove any person(s) employed by him on the work who in the opinion of the Executive Engineer/Engineer in Charge is/are unsuitable or undesirable.

7.9 Amount due from contractor: Any amount due to the Government of. Chhattisgarh/ Nagar Panchayat Pakhanjore from the contractor on any account concerning work may be recovered from him as arrears of land revenue.

7.10 Tools and Plants: - The contractor shall arrange at his own cost tools and plant required for the proper execution of the work. Certain plants may however be issued at the sole discretion of the Executive Engineer/Engineer in Charge and at the approved rate to the contractor as a special case.

7.11 Right to Increase or decrease work: The Engineer-in-charge reserves the right to increase or decrease with- in the scope of work any item of the work during the currency of the contract as per Provision given in clause (13) of the conditions of contract.

7.12 Time Schedule: The work shall be done by the contractor according to time schedule approved by the Engineer-in-Charge.

7.13 Time of Contract:- Time allowed for carrying out the work as entered in the N,I,T shall be strictly observed by the contractor and shall be reckoned from the date of work order to commence the work after taking in to account the prescribed 15/30 days of prepatory period

7.14 Payment by Cheque: The payment will be made by cheques/e-payment only. No bank commission charges on realising such payments will be born by the Department

7.15 Transport of materials: The contractor shall make his own arrangements for transport of all materials. The Executive Engineer/Engineer in charge is not bound to arrange for priority in getting wagons or any other materials though all possible assistance by way of recommendation will be given if it is found necessary in his opinion, if the recommendation proves to be in-effective, the contractor shall have no claim for any compensation on that account.

7.16 The methodology and equipment, material, labour, transport to be used on the project shall be furnished by the contractor to the Engineer-in-charge well in advance of commencement of work and approval of the Engineer-in-charge obtained prior to its adoption and use.

The contractor shall give a trial run of the equipment for establishing its capability to achieve the laid down specifications and tolerance to the satisfaction of the Engineer-in charge before commencement of work, if so desired by the Engineer-in-charge.

All equipment provided shall be of proven efficiency and shall be operated and maintained at all time in a manner acceptable to the Engineer-in-charge.

No equipment or personnel will be removed from site without permission of the Engineer-in-charge.

7.17 Work Programme and methodology of construction: The contractor shall furnish his programme of construction for execution of the work within the stipulated time and obtain the approval of the Engineer-in-Charge prior to actual commencement of work. For works costing more than 10 crores The contractor shall furnish his programme of construction for execution of the work within the stipulated time including the time and quantity schedule of material, transport, equipment, labour etc. The contractor shall also submit a statement of “Cash Flow” (as per the format enclosed) Together with methodology construction of each item of work and obtain the approval of the Engineer-in-Charge prior to actual commencement of work.

7.18 Revised programme of work in case of slippage: In case of slippage from the approved work programme at any stage, the contractor shall furnish revised programme to make up the slippage within the stipulated time schedule and obtain the approval of the Engineer-in-Charge to the revised programme. Such progress report shall be submitted monthly (by 5th of each month) in the prescribed format in the tender documents.

7.19 Documentation: The contractor will prepare drawing(s) of the work as constructed and will supply original with three copies to the Engineer-in-Charge who will verify and certify these drawings, finally Constructed drawing(s) shall then be prepared by the contractor and supplied in triplicate along with a microfilm in case of minor and major bridges and on tracing cloth in all other cases to the Engineer-in-Charge for record and reference purpose.

7.20: The contractor shall have to provide a ruled duplicate register at site named "Site order book". It shall be in the custody of departmental supervisory staff. The Engineer-in Charge or his authorized representative shall record their instructions in this book, which shall be noted by the contractor or his authorized representative for compliance.

7.21: If any item of work is found to be substandard but the Engineer -in-Charge is of the opinion that the same is structurally adequate and can be accepted at the reduce rate, then in such cases, the Engineer- in-Charge shall have to submit proposals for appropriate reduction of rates supported by an analysis, in justification thereof, through a letter to the Chief Municipal Officer Pakhanjore concerned and obtain his approval expeditiously (ordinarily within 15 days). The approved analysis along with orders of the /Chief Municipal Officer shall have to be appended IN the bills of the contractor.

- SPECIAL CONDITIONS:

  - To be inserted in the N.I.T of a particular work if found necessary in the interest of the work.

(Note:- Any such special condition can not over rule or be on contravention of the prescribed clauses and conditions)

8.1 Agreement: -

8.1.1 Execution of agreement: The tenderer whose tender has been accepted (here in after referred to as the contractor,) shall produce an appropriate solvency certificate, if so required by the Chief Municipal Officer Pakhanjore and will execute the agreement In the prescribed form, within a fortnight of the date of communication of the acceptance of his tender by the department. Failure to be so will result in the earnest money being forfeited to the Nagar Panchayat Pakhanjore  and tender being cancelled.

8.1.2

a. The contractor shall employ the following Technical Staff during the execution of work-

  - One graduate Engineer when the work to be executed is more than Rs. 25.00 Lakhs.

  - One Diploma Engineer when the cost of work to be executed is from 5.00 lakhs to 25.00 lakhs.

- The Technical Staff should be available at site and take instructions from the Engineer-in-Charge or other supervisory staff

- In case the contractor fails to employ the technical staff as aforesaid, the Chief Municipal Officer Pakhanjore shall have  the right to take suitable remedial measures.

d. The contractor shall give the names and other details of the graduate engineer/diploma engineer to whom he intends to employ or who is under employment with him , at the time of agreement and also give his curriculum vitee.

e. The contractor shall give a certificate to the effect that the graduate engineer/diploma engineer is exclusively in his employment.

f. A graduate engineer or diploma engineer may look after more than one work in the same locality but the total value of such works under him shall not exceed Rs. 100 lakhs in the case of a graduate engineer and Rs. 50 lakhs in the case of a diploma engineer

g. It shall not be necessary for the firm/company whose one of the partner is a graduate engineer / diploma engineer to employ another graduate engineer/diploma engineer subject to the conditions provided under 8.1.2 (a),(b) and (f)

h. The Retired Assistant engineer who is holding a diploma may be treated at par with a Graduate for the operation of the above clause.

Note:-Such Degree or Diploma engineer must be always available on works site on day to day basis and actively supervise, instruct and guide the contractor’s works force and also receive instruction form the Departmental Engineers/Sub engineers.

In case the contractor fails to employ the above technical staff or fails to employ technical staff /personnel as submitted by the contractor in Pre qualification documents if prequalification is called and or the technical staff/personnel so employed are generally not available on work site and or does not receive or comply the instructions of the Department Engineers, Chief Municipal Officer Pakhanjore shall recover/deduct from his bills, a sum of Rs. 2500/per week of such default. If the default continues for more than 4 weeks then such default can be treated as "Fundamental Breach of Contract" and the contract can be terminated and action shall be taken under clause 3

8.2 Conditions applicable for contract:-

All the conditions of the tender notice will be binding on the contractors in addition to the conditions of the contract in the prescribed form :-

Following documents annexed with this N.I.T  shall form an integral  part of the contract document.

Annexure- "A" : Model Rules relating to labour water supply etc.

Annexure-"B" : Contractor's labour regulations.

Annexure-"C":

(a) Drawing (for buildings and Bridges)

  - Site plan/location

  - Plan, Cross section and elevation structural drawing, bar bending schedule etc.

  - Circuit wiring and plumbing drawing (for Buildings only)

  - Founding and formation levels, for C.D. Works

- For road work :- Index plan and locations of

C.D. Works with type of C.D.

(H.P. box culvert, flush/raised,

causeway, slab culvert/ Bridge)

ANNEXURE - "A"

MODEL RULES RELATING TO LABOUR, WATER SUPPLY AND SANITATION IN

LABOUR CAMPS

Notes: These model rules are intended primarily for labour camps, which are not of a permanent nature. They lay down the minimum desirable standard, which should be adhered to standards in permanent or semi-permanent labour camps should not be obviously be lower than those for temporary camps.

1.	Location-: The camp should be located in elevated and well drained ground in the locality.

- Labour huts to be constructed for one family of 5 persons each. The layout to be shown in the prescribed sketch.

3.Hutting: The huts to be built of local material. Each hut should provide at least 20 sqm. of living space.

4.Sanitary facilities: Latrines and urinals shall be provided at least 15 meters away from the nearest quarters separately for man and women specially so marked on the following scale.

5.Latrines- Pit provided at the rate of 10 users or two families per scat, separate urinals as required as the privy can also be used for this purpose.

6.Drinking Water - Adequate arrangement shall be made for the supply of drinking water. If practicable filtered and chlorinated supplies shall be arranged when supplies are from intermittent sources overhead storage tank shall be provided with capacity of five liters a person per day. Where the supply is to be made from a well, it shall conform to the sanitary standard laid down in the report of the Rural Sanitation Committee. The well should be at least 30 meters away from any latrine or other source of population. If possible, hand pump should be installed for drinking water from well. The well should be effectively disinfected once every month and the quality of water should be got tested at the public Health Institution between each work of disinfecting.

- Bathing and Washing - Separate bathing and washing place shall be provided for men and women for every 25 persons in the camp. There shall be one gap and space of 2 sqm. for washing and bathing. Proper drainage for the wastewater should be provided.

- Waste Disposal - (A) Dustbin shall be provided at suitable places in camp and the residents shall be directed to throw all rubbish into these dustbin. The dustbins shall be provided with cover. The contents shall be removed every day and disposed off by trenching.

- Medical facilities

- Every camp where 1000 or more persons reside shall be provided with whole time Doctor and Dispensary. If there are women in the camp, a whole time nurse

Shall be employed.

- Every camp where less than 1000 but more than 250 persons reside shall be provided with Dispensary and a part time Nurse/Midwife.

- If there are less than 250 persons in any camp a First Aid Kit shall be maintained in-charge of whole time persons, trained in First Aid.

All the medical facilities mentioned above shall be for all residents in the camp including a dependent of the worker, if any free of cost.

Sanitary Staff - For each labour camp, there shall be qualified Sanitary Inspector and Sweeper should be provided in the following scales:

- For camps with strength over 200 but not exceeding 500 persons. One sweeper for every 75 persons above the first 200 for which 3 sweepers shall be provided.

- For camps with strength over 500 persons one sweeper for every 100

persons above 1 st 500 for which 6 sweepers should be provided.

ANNEXURE - "B"

CONTRACTOR'S LABOUR REGULATIONS

The Contractor shall pay not less than fair wages to labourers engaged by him in the work.

Explanation

- "Fair Wages" means wages whether for time or piece works as notified during the period of execution of the works and where such wages have not been so notified the wages prescribed by the department in which the work is done.

- The contractor shall not with standing the provision of any contract to the contrary, cause to be paid a fair wage to laborers indirectly engaged on the work i/e any labour engaged by his subcontractors in connection with the said work as if laborers had been immediately employed by him.

- In respect of all labour directly or indirectly employed on the works or the performance of his contract, the contractor shall comply with or cause to be complied with the Labour Act, in force.

- The /Chief Municipal Officer shall have the right to deduct from the money due to the contractor any sum required or estimated to be required for making good the less suffered by a worker or workers by reason of non-fulfillment of the conditions of the contract for the benefit of the workers nonpayment of wages or of deductions mode from his or their wages which are not justified by their terms of contract on non observance of regulations.

- The contractor shall be primarily liable for all payments to be made under and for the observance of the regulations aforesaid without prejudices to his right to claim indemnity from his sub-contract.

- The regulations aforesaid shall be deemed to be a part of this contract and

any breach there of shall be deemed to be a breach of this contract.

- The contractor shall obtain a valid license under the Contract (Regulation and Abolition) Act, 1970 and rules made there under by component authority from time to time before commencement of work, and continue to have a valid license until the completion of the work.

Any failure to fulfill this requirement shall attract the penal provisions of this contract arising out of the recalled non-execution of the work assigned to the contractor.

ANNEXURE - C

- Drawing (for buildings and Bridges)

  - Site plan/location

  - Plan, Cross section and elevation, structural drawing, bar bending schedule etc.

  - Circuit wiring and plumbing drawing (for Buildings only)

  - Founding and formation levels, also for C.D. Works

- For road work :- Index plan and locations of

C.D. Works with type of C.D.

(H.P. box culvert, flush/raised,

causeway, slab culvert/ Bridge with bench mark all levels and details of each

“Attach Prints”  N.A.

Annexure-"D"(For percent rate tenders)

Brief Specifications for major items of the work of Renovation & Concreting Of

Main Cross Road of Pakhanjore NagarPanchayat.

(Mention the Items involved with details )

--:ATTACHED:--

Note:-

- In case of any discrepancy in this table vis-à-vis the applicable S.O.R. the provisions contained in the applicable S.O.R. Shall prevail.

Annexure – “E” (For Item rate tenders)

Schedule of Items.

| S.No. | S.O.R. Item | Descripti | Unit |  | Qty. | Rate in | Rate in | Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | No. | on of |  |  |  | Figure | Words | in figure |
|  | (reference in | Item |  |  |  |  |  |  |
|  | any) |  |  |  |  |  |  |  |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  | Deleted |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
| etc. |  |  |  |  |  |  |  |  |
|  |  |  |  | Grand Total Rs. …………………………. (in Figure) |  |  |  |  |
|  |  |  |  |  | And ……………………………..(in words) |  |  |  |
| (use separate sheet) |  |  |  |  |  |  |  |  |

Note:- In case of any discrepancy in the rate written in figure and in word of any item the lesser rate of the two shall be deemed to be the offered rate and amount of that item calculated and corrected accordingly.

ANNEXURE F

(Revised from Bank Guarantee Bond)

(GUARATEE BOND)

(In lieu of performance Security Deposit)

(To be used by approved Scheduled bank) )

In  consideration  of  the  Nagar  Panchayat  Pakhanjore having  agreed  to Exempt ........................................ (Herein after called the contractor (s) from the demand under the terms and conditions of an agreement dated ... made between………………………………… for the work (Name of work) ................................................................ (here in after called the said Agreement) of security deposit for the due fulfilment by the said contractor (s) of the terms and conditions contained in the	said	agreements	on	production	of	a	bank	Guarantee	for	Rs........................................................................................ Rupees...............................	Only	we.	(.).............................................................................................. (hereinafter referred to as " the bank (at the request of the said contractor (s) do here by undertake to pay the Nagar Panchayat Pakhanjore, an amount not exceeding Rs. ...................................................... against any loss or damage caused to or would be caused to or suffered by the Nagar Panchayat Pakhanjore, by reasons of any breach by the said contractor (s) of the terms or conditions contained in the said agreement.

2. We (.) ............................................................................................. do here by undertake to pay the amount due and

payable under this guarantee without any demur merely on demand from the Nagar Panchayat Pakhanjore stating the amount claimed is due by way of loss or damage caused to or would be caused to or suffered by the Nagar Panchayat Pakhanjore, by reason of breach by the said contractor (s) of any of the terms or conditions contained in the said aggrements or by reasons of the contractor (s) failure to perform the said agreement, Any such demand made on the bank shall be conclusive as regards the amount due and payable by the bank under this Guarantee, Howere our liability under this Guarantee. shall be restricted to an amount not exceeding ........................................................

- We undertake to pay to the Nagar Panchayat Pakhanjore any money so demanded not with standing any dispute or disputes raised by the contractor (s) in any suit or proceedings pending before any court or tribunal relating thereto, our liability under this present being absolute and unequivocal.

The payament so made by us under this bond shall be a valid discharge of our liability for payment there under and the contractor (s) shall have no claim against us for making such payments.

4. We (.) ........................................................................... further agree that the guarantee herein contained shall

remain in full force and effect during the period that would be taken for the performance of said agreement and that it shall continue to be enforce able till all the dues o the Nagar Panchayat  Pakhanjore under or by virtue of the said agreement have been fully paid and its claims satisfied or discharged or till the Chief Municipal Officer Pakhanjore,. certified that the terms and conditions of the said agreement have been fully and property carried out by the said contractor (s) and terms and conditions of the said agreement have been fully and property carried out by the said contractor

- and accordingly discharged this guarantee, unless a demand to claim under this Guarantee is made on us in writing on or before the (here indicate a date which falls 9 months beyond the due date of completion

of the work) .......................................................................................... we shall be discharged from all liability under the

guarantee.

5. We (.) ............................................................................................................. further agree with the

Nagar Panchayat Pakhanjore that the Nagar Panchayat Pakhanjore shall have the fullest liberty without our consent and with out affecting in any manner our obligation here under to vary any of the terms and conditions of the said agreement or to extend time of performance by the said contractor (s) from time to time or to postpone for any time or for time to time any of the powers excerciseable by

Nagar Panchayat Pakhanjore, against the said contractor (s) and to for bear or enforce any of the terms and conditions relating to the said agreement and we shall not be relieved from our liability by reasons of any such variations. or extension being granted to the said contractor (s) or for barnacle, act or commission on the part of the Nagar Panchayat Pakhanjore, or any indulgence by the Nagar Panchayat Pakhanjore, to the said contractor (s) or by any such matter or thing what so ever which under the lay relating to surities would but for this provision have effect of so relieving us.

- This guarantee will not be discharged due to the change in the constitution of the Bank or the Contractor

(s).

7. We (.) ................................................................................................ lastly under take not to revoke this gurarantee

during its currency except with the previous consent of the Nagar Nigam/ Nagar Palika/ Nagar

Panchayatwriting :-\Dated the .......................................................................... day of ..................

..................................... for () ..........................................................................................

(>) indicate the Name of the Bank ...................................................................................................

Annexure-G

SPECIAL CONDITIONS OF N.I.T.

(Reference Clause 8 of NIT)

- Additional performance security (APS) shall be deposited by the successful bidder at the time if signing of agreement when the bid amount is seriously unbalanced i.e. less than the estimated cost by more than 10%. In such an event the successful bidder will deposit the additional performance security (APS) to the extent of difference of 90% of the PAC and bid amount in the shape of FDR , in favour of the Chief Municipal Officer Pakhanjore before signing the agreement .The same shall be refunded along with the normal S.D. after completion of the work. If the contractor fails to complete the work or left the work incomplete, this additional performance security (APS) , shall be forfeited by the department , & the agreement shall be terminated and the action shall be taken accordance with clause 3 of the agreement . In case the tenderer / Contractor refuse to deposit Additional performance security (APS) then his bid will be rejected by the sanctioning authority and earnest money shall be forfeited.

- If the tenderer, whose tender has been accepted, and after signing the agreement, (i) does not start regular actual physical items of work within 25% (twenty five percent) of the time allowed for completion, or abnormally slowdown the work or (iii) abandons the work, or (iv) merely goes on applying for extension of time; the Chief Municipal Officer Pakhanjore /Engineer in Charge shall serve a "show cause" notice with details to the contractor in this regard and if the contractor does not reply, or if his reply is considered not satisfactory (at the sole discretion of the Chief Municipal Officer Pakhanjore /Engineer incharge), his earnest money and the performance security money or the Bank Guarantee in this regard shall be forfeited in favour of the Nagar Panchayat Pakhanjore.If the contractor has committed a similar default on earlier occasion (s) in previous three consecutive yearsthe contractor shall be debarred from participating in any future tender of any working in Nagar Nagar Panchayat Pakhanjore for a period of 2 (two) years from the date of such order, by the authority which had registered him/her.

Such orders & action shall be final binding and conclusive

- Detailed programme of Construction:

- Within 15 days of issue of order to start work, the contractor shall submit in the prescribed

proformation a detailed construction program month wise mentioning start and completion of each item/event involved in the due performance of the contract For contract more than 10 Crores Contractor shall also submit detailed program monthwise for

- Materials procurement

- Their transport arrangement to worksite with details of No. of truck/tippers

- Detailing of construction plants &equipments

- Cash flow/revised Cash flow

  - The contractor shall submit in the first week of each month a statement of “target vis-à-vis actual performance” of each item/event with slippage, if any; mentioning reasons of slippage and proposal for revised construction program to complete the same in targeted date or validly extended date. Failure to submit this monthly statement for 4(four) months can be treated as “fundamental Breach of Contract” and can result in invoking clause 3 of the conditions of contract.

(4). Performance Guarantee:

Deleted

- The tenderer/contractor shall give in advance authority letter(s) in favour of the Chief

Municipal Officer Pakhanjore, authorizing him to get all Bank’s Fixed Deposit receipts, Bank Guarantees (either normal security deposit and or for performance security) to get these Bank Receipts and Guarantee deeds verified and got confirmed from the concerned Bank. It will be only after getting such confirmation that the Chief Municipal Officer Pakhanjore shall pay any amount accordingly or refund the equal amount for which BG submitted has been duly verified and confirmed.

- The contractor shall not remove minor mineral from borrow areas, quarries without prior payment of Royalty charges.

- For Bituminous Road Works

  - DELETED.

  - DELETED

  - DELETED

  - DELETED

- The contractor has to fix reflecting information board, size 120 cms X 90 cms. One at starting point of the road and another from end point of the road describing the details of work as instructed by Engineer in Charge at his costs.

- In case of conflict between “General condition of contract- and the special condition” the terms of special condition s shall prevail.

SPECIAL CONDITION

- In the event of withdrawing his/her after before the expiry of the period of validity of offer of failing to execute the agreement as required by condition No. 8.1.1 of the notice inviting tender (N.I.T) he/ she will not be entitled to tender for this work in case of recall of tenders. In addition to forfeiture of his/her earnest money as per provisions of condition No. 4.7 and 8.1.1 of N.I.T as may be applicable for the work, the registering authority will demote the contractor/ firm for a period of one year. If the tenderer has committed a similar default of earlier occasion (s) as will, then such demotion in registration will be permanently.

This special condition will supersede anything contrary to it in the tender document.

- Cess @ 1% (One percent) shall be deducted at source. From every bill of contractor by the

/Chief Municipal Officer under “Building and other construction for Workers Welfare, Cess Act 1996”

- It is mandatory for the contractor (s) to get himself/themselves registered with “C.G. Building and other construction Welfare Board” as soon as the work order is issued to him/ them for the work amounting to Rs. 10.00 (Ten) Lakhs and above and submit a copy of the same to the same to the concern Engineer in Charge, otherwise no payment will be made under the contract.

- Contractors are advised to go through the Notice Inviting tenders & the tender/PQ/Bid Capacity document thoroughly. Certificates, annexure, enclosures as mentioned in the document will have to be submitted by the tenders strictly in the prescribed format at the time of submission of Technical/ Financial bid, failing which the contractor shall disqualify for the work & his financial offer shall not be opened and no representation appeal or objection, what so ever in this regard shall be entertained by the department.

ANNEXURE – O

INFORMATION & INSTRUCTIONS

TO THE BIDDERS OF NAGAR PANCHAYAT PAKHANJORE

FOR e-PROCUREMENT SYSTEM (http://eproc.cgstate.gov.in ) Special conditions and Instructions for e-Procurement System as given in the subsequent pages will over-rule the conditions stated in the Tender document wherever relevant and applicable.

- Enrollment/Registration & Empanelment of the Contractors/Bidders on Government of Chhattisgarh’s e-Procurement Portal.

In order to participate in the tenders floated using the e-Procurement System, all contractors/bidders are required to get enrolled on the e-Procurement portal (http://eproc.cgstate.gov.in) and the get empanelled (if required by the NAGAR PANCHAYAT) on the sub-portal of Urban Administration & Development, Chhattisgarh at http://eproc.cgstate.gov.in

Only after concerned officer approves the empanelment of the contractor/bidder online, the contractor/bidder shall be allowed to participate in the tenders floated by the NAGAR PANCHAYAT using the e-Procurement System.

- Set-up of Machine:

In order to operate on the e-Procurement System, setting of User’s Machine is required. For which the User has to install some utilities in his machine as per the instructions in Help Manual for Machine Setup (Available for download on the e-Procurement Portal). The copy of the same may be obtained From Service Provider of the e-Procurement system: “M/s. Mjunction Services

Limited”

- Obtaining a Digital Certificate:

The bids submitted online should be signed electronically with a Digital Certificate to establish the identity of the bidder bidding online. These Digital Certificates are issued by an approved certifying authority, authorized by the Controller of Certifying Authorities, Government of India.

A Digital Certificate is issued upon receipt of mandatory identity proofs and verification letters attested by Gazetted Officer. Only upon the receipt of the required documents, a digital certificate can be issued.

The registered contractors may obtain information required to issuance of a class II Digital Signature Certificate from the Controller of Certifying Authorities (www.cga.gov.in) or the Service Provider of e-Procurement system of Government of Chhattisgarh:

M/s. Mjunction Services Limited HelpDesk Toll Free No.18002582502 (From 9.00 AM to 11.00 PM) helpdesk.eproc@cgswan.gov.in

Important Note: Submission of Bids for a particular tender shall be done only using the digital certificate. In case, during the process of a particular tender, the user looses his Digital Certificate (i.e. due to virus attack, hardware problem, operating system problem etc.) he may not be able to submit the bid online. Hence the users are advised to back up the certificate and keep the copies at safe places under proper security to be used in case of emergencies.

In case of online tendering, the digital certificate issued to the authorized user of a firm and used for electronic tendering will be considered equivalent to no-objection certificate/power of attorney to that user. The firm has to authorize a specific individual via an authorization certificate signed by all partners to use the digital certificate as per Indian IT Act 2000. Unless the certificate is revoked, it shall be assumed to represent adequate authority of the user to bid on behalf of the firm for the NAGAR PANCHAYAT PAKHANJORE tenders as per Information Technology Act 2000. The digital signature of this authorized user will be binding on the firm, it shall be the responsibility of management/partners of the registered form to inform the Certifying Authority or Sub-Certifying Authority, if the authorized user changes, and apply for a fresh digital certificate and issue a fresh

‘authorization certificate’ for the new user.

The same procedure holds true for the authorized users in a Private/Public company. In this case, the authorization certificate will have to be signed by the directors of the company.

Document1

- Opening of an Electronic Payment Account:

For submitting the bids online, the contractors/bidders are required to make online payment using the electronic payments gateway service as mentioned in the NIT.

Arrangements have been made for Contractors/Bidders to make payments online via Credit Card/Cash Cards/Internet Banking. The different modes of electronic payments accepted on the e-Procurement System is available and can be viewed online on the e-Procurement Website (http://eproc.cgstate.gov.in).

- Payments for submission of bids online:

The Tender Documents may be downloaded free of cost from online GOC eProcurement Portal by eligible Contractors/Bidders. The Contractors/Bidders are required to make the payment for bid hash submission through online payment modes mentioned in Point No.4 above. In Online

Tendering, the “Application Form” for the issue of Tender Documents shall not be required.”

The suppliers shall submit the bids by making online payment of Bid Hash Submission fees using the service of the secure electronic payments gateway, and print out the system generated receipt of their reference which can be produced whenever required.

The secure electronic payments gateway is an online interface between Contractors/ Bidders and Credit Card/Online payment authorization network.

Submission of Bids, EMD and other Documents will be governed by the time schedules given under “Key Dates” on the online e-Procurement System Portal for the particular tender.

(Please refer to the Help Manual for viewing of New Tenders online on the e-Procurement Portal)

- Tender Download: Eligible/Interested Bidders can download the Tender Document online.

- Submission of Bid Seal (Hash): The online submission of bids will be preceded by submission of the “digitally signed bid seal (hash)” as stated in the tender time schedule (Key Dates) published in the NIT. The contractors cannot change any bid data after the generation of bid seal (Hash).

- Generation  of  Super-Hash:  After  the  time  of  submission  of  Bid  Seal  (Hash)  by  the

Contractors/Bidders has lapsed, the bid round will be closed and a “digitally signed tender Super-Hash” which will be prepared by concerned NAGAR PANCHAYAT Official. This is equivalent to sealing the tender box.

- Submission of Actual Online Bids: Suppliers have to submit and sign their encrypted bids (by their user Public-Key) online using their digital certificate after the generation of Super-Hash within the date and time as stated in the tender schedule (Key Dates). The electronic bids of only those suppliers who have submitted their bid seals (hashes) within the stipulated time, as per the tender time schedule (Key Dates), shall be accepted by the system. A supplier who does not submit his bid seal (hash) within the stipulated time shall not be allowed to submit his bid.

- Submission of Earnest Money Deposit: The Suppliers will also submit their Earnest Money

Deposit as usual in a sealed physical “Cover” and the same should reach the stipulated NAGAR PANCHAYAT office as stated in the Tender Document, by post. The Supplier shall also upload scanned copy of EMD instrument along with other details during online bidding.

- Opening of Tender Documents: The authority receiving the tenders or his duly authorized officer shall first open the “Envelope” of all the contractors/Bidders and check for the validity of EMD and Affidavit in the “Envelope”, as required by NAGAR PANCHAYAT. In case, the requirements are incomplete, the Technical Bid of the concerned supplier Online shall not be opened.

The authority shall then open the bids submitted by the suppliers online through the e-Procurement website. The official shall match the hash of each bid with the hash submitted by the contractors prior to bid submission.

- Fill Negotiated Rates: The Successful bidder may have to fill in Negotiated Rates if so required during this process. In case of no negotiation or no change in rates successful bidders need to complete the Fill Negotiated Rates Stage.

- Key Dates: The suppliers are strictly advised to follow the tender schedule (Key Dates) for their side of tasks and responsibilities to submit their bids, as the system is time and date locked.